STF	456

Title: 	Migration of eCall Transport

Author: 	David Williams

Subject:	ETSI TC MSG#33

Place:	Salzburg, Austria

Date: 	26/3/2013 to 28/3/2013

Travel Order: N/A

# Scope of the event

33rd TC MSG meeting (parent technical committee) of STF456. Deals with European aspects of GSM, UMTS and LTE, including eCall.

# Participants

10 participants. Main stakeholders for eCall were Ericsson, NSN, Orange, Qualcomm, Telecom Austria.

# In-kind contribution

6 signatures. The signatures are only 6 because some members participated remotely using ETSI gotomeeting.

# Outstanding presentations

There was no slide presentation as this was the first parent technical committee meeting attended by STF456, coming in the first month of STF456 lifetime.

# Presentations/interventions from the STF

MSG(13)033002 Project plan. Based on the Terms of Reference, updated to show work required and meetings to be attended. Revised during the meeting and approved as MSG(13)033002r1.

MSG(13)033003 Early draft deliverable containing a proposed change request to 3GPP SA1 on how eCall requirements will be made applicable to LTE (4G). Revised during the meeting and approved as MSG(13)033003r1.

# Stakeholders reaction/comments

Agreement that intervention in 3GPP and IETF ECRIT is required. Agreement of the way forward and timescales. Liaison statement written to 3GPP SA1 during the meeting and approved to be sent.

# Knowledge acquired / guidance received for the STF work

Specification of eCall solution for LTE (4G) in Release-12 is desirable. However, the start of STF456 was delayed and now Release-12 is closed for new features.

# STF results dissemination / recognition

Existing eCall requirements in 3GPP must be extended to LTE (4G). In-band modem and packet solutions will be studied.

# Impact of the participation on the STF

STF456 will continue to execute the project plan as agreed by MSG#33.

# Conclusion

The project plan and skeleton deliverable have been approved. MSG has requested that eCall for LTE (4G) is specified in Release-12, and awaits the 3GPP SA1 meeting in May.