UPDATED TERMS OF REFERENCE FOR STF 49V for 1998

on tETRA Direct Mode Operation (DMO) standardization

[TA25(96)24], [B11(98)17]

Detailed description

1.  Subject Title :	Extensions to TETRA Direct Mode Operation (DMO)

2.  Reference WB:	ETSI Project TETRA

3.  Other interested TCs:	None

4.  Duration:	The STF has been working from December 1994 as follows;

a) stage 1: 1994 	Service definition and development of Technical Requirement Specification;

b) stage 2: 1995 	Completion of Technical Requirement Specification and development of Parts of prETS 300 396;

c) stage 3: 1996 	Completion of Parts 1, 2, 3, 4 and 5 of the prETS 300 396, Public Enquires, and completion of TTCN for V+D standard.

d) stage 4: 1997	Development of amendment to ETS 300 394-1 for Public Enquiry on DMO mobile, repeater and gateway radio conformance testing in support of TBR 35

e) stage 5:1998 	Review of amended ETS 300 394-1 after Public Enquiry.

5.  Necessary Manpower:

59 man months were allocated to the Project and will be used until 1998.

2,4 man months remain for the 1998 activity. No further funds are required.

6.  Context of the study:

Direct Mode is a simplex mode of operation where mobile stations communicate using radio frequencies that are outside the control of the network and without intervention of a base station. It allows mobile stations to communicate in areas where the network does not provide adequate coverage. Direct Mode operation should also be possible in areas of normal coverage.

By end 1997 the following Parts of the TETRA Direct Mode Standard had been completed:

1)	prETS 300 396 Part 1 (General Network Design);

2)	prETS 300 396 Part 2 (Direct MS-MS Air Interface - Radio Aspects).

3)	the completion of prETS 300 396 Part 3 (Direct MS-MS Air Interface Protocol);

4)	the completion of prETS 300 396 Part 4 (Repeater Air Interface);

5)	the completion of prETS 300 396 Part 5 (Gateway Air Interface);

6)	the development of amendment to ETS 300 394 Part 1 (Basic conformance testing).

7.  Related activity in other bodies and necessary co-ordination of the schedules:

Co-ordination is required with STF29 for Project management reports, and with STF92 for technical issues.

8.  Scope of the terms of reference and relevant study of items:

a)	to assist EPTETRA in the production of reports on direct mode;

b)	to assist EPTETRA in the generation of prETS (s) for direct mode;

c)	to assist EPTETRA during the public enquiry.

9.  Reference specification(s) and document(s):

a)	output documents of EPTETRA and its working groups;

b)	prETS 300 392.

10.  Expected output(s):

a)	whilst the STF is active, it shall produce a progress report to the EPTETRA Project Management Committee;

b)	to review PE comments to Part 1 of prETS 300 394 Edition 2 for TC approval.

11.  Proposed milestones:

According to the Gantt Chart for the management of the project.

Ref. File: TOR49_98.doc	Version 03.00

16 December 1997