UPDATED TERMS OF REFERENCE OF PROJECT TEAM 73 (provisional code AS) 
on Conformance Testing for New Release of Basic Call

as approved by TA20 and revised by TC/SPS

Note:	the Terms of Reference for PT73 proposed to Technical Assembly 20, included Conformance Testing for layers 2 and 3, Network Side and Users Side but reduced the resource allocation from 20 to 10 man months. TC/SPS decided to limit the scope to layer 3, Network Side only, compatible with the resource available. The revisions of the original text are marked.

1	Reasons for proposing a Project Team

Due to lack of resources and in order to complete the work in a reasonable timeframe, taking into account the urgent need for the verification of these protocols and considering the special expertise required for the completion of the work, which is not possible during regular meetings and on a voluntary basis, a Project Team is requested for the production of Conformance test specifications for the new release of DSS1 basic call.

This work will cover both the User-side and the Network-side of Layers 2 and 3. The work will be aided by the existence of Conformance test specifications for the original release of basic call (User-side only).

2	Consequences if not agreed

Lack of harmonization in the field of conformance test specifications, hence lack of Network equipmentTerminal Conformance within the scope of ETSI.

3	Detailed description

3.1	Subject Title

Abstract Test Suite in TTCN and partial PIXIT proformas for New Release of DSS1 for both User-side and Network-side for both Layer 2 and Layer 3.

3.2	Reference TC

ETSI TC SPS

3.3	Other Interested TC (if any)

TC MTS, TC TE, CTS-4

3.4	Duration

12 8 Months

Note:	TA19 approved TOR indicated 5 months duration. More time needed because of modified scope.

3.5	Target Date for Start of Work

1 AprilJanuary 1995

3.6	Necessary Manpower

20 10 Man-months

3.7	Context of the Study

SPS5 has completed the work on the original release of DSS1 Protocol ETS 300 102-1 and ETS 300 125 and is nearing completion of work on the new release of DSS1 Protocol prETS 300 402 and prETS 300 403. SPS5 has also completed (with input from CTS-2 project) User-side ATSs for the original release of DSS1 Protocol, I-ETS 300 313 and I-ETS 300 322.

An upgrade of the User-side ATSs for compatibility with the new release of basic call is required. Furthermore, tThe ATSs for the Network-side of the DSS1 interface, which do not exist for the original release of basic call, are to be based on the new release and are required urgently by manufacturers of network equipment and by network operators.

3.8	Related Activities in other Bodies and Necessary Coordination of Schedule:

None.

3.9	Scope of the Terms of Reference and Relevant Study Items

Abstract Test Suite in TTCN and partial PIXIT proformas for New Release of DSS1 for both User-side and Network-side for both Layer2 and Layer 3. The work is to be based on the existing User-side ATSs and on the Network-side Test Purposes produced by SPS5 for the original release of DSS1. Furthermore the work will be based on the output of PT56 which is working on Conformance test specifications for DSS1 protocols for Supplementary Services (User-side and Network-side) and on the maintenance of the existing User-side ATSs.

3.10	Reference Specification(s) and Existing Documents including Member Contributions

ISO/IEC IS 9646, ETS 300 402, ETS 300 403, I-ETS 300 313, I-ETS 300 322.

3.11	Part of ETSI Work Programme (EWP) for which the PT is Required

New ETSI Work Programme Items to be generated. The EWPIs (table 1) which were related to Conformance test specifications for the network side of the original release of DSS1 are to be abandoned in favour of new EWPIs based on the new release of DSS1 (table 2).

Table 1: Old EWPIs based on the old release of DSS1

| DE/SPS-05037 | Basic call layer 2 NS ATS |
| --- | --- |
| DE/SPS-05038 | Basic call layer 3 NS ATS |
| DI/SPS-05013 | PIXIT, L2, BA, network |
| DI/SPS-05021 | PIXIT, L2, PRA, network |
| DI/SPS-05014 | PIXIT, L3, BA, network |
| DI/SPS-05022 | PIXIT, L3, PRA, network |

Table 2: New EWPIs based on the new release of DSS1

| ETS | Work Item | Title |
| --- | --- | --- |
| ETS 300 402-6 | DE/SPS-05087 | DSS1 L2 TSS&TP user |
| ETS 300 402-7 | DE/SPS-05088 | DSS1 L2 ATS & PIXIT user |
| ETS 300 402-8 | DE/SPS-05089 | DSS1 L2 TSS&TP nwk |
| ETS 300 402-9 | DE/SPS-05090 | DSS1 L2 ATS & PIXIT user |
| ETS 300 403-4 | DE/SPS-05091 | DSS1 L3 TSS&TP user |
| ETS 300 403-5 | DE/SPS-05092 | DSS1 L3 ATS & PIXIT user |
| ETS 300 403-6 | DE/SPS-05093 | DSS1 L3 TSS&TP nwk |
| ETS 300 403-7 | DE/SPS-05094 | DSS1 L3 ATS & PIXIT nwk |

3.12	Expected Outputs

The following documents are to be produced by the project team:

-	User-side Test Suite Structure and Test Purposes for ETS 300 402 (Layer 2)

-	User-side ATS and partial PIXIT proforma for ETS 300 402 (Layer 2)

-	Network-side Test Suite Structure and Test Purposes for ETS 300 402 (Layer 2)

-	Network-side ATS and partial PIXIT proforma for ETS 300 402 (Layer 2)

-	User-side Test Suite Structure and Test Purposes for ETS 300 403 (Layer 3)

-	User-side ATS and partial PIXIT proforma for ETS 300 403 (Layer 3)

-	Network-side Test Suite Structure and Test Purposes for ETS 300 403 (Layer 3)

-	Network-side ATS and partial PIXIT proforma for ETS 300 403 (Layer 3)

3.13	Reporting arrangements

The project team will report to SPS5.