ADDENDUM to the TERMS OF REFERENCE FOR PT 79v (BC-T-332)

on "Harmonized standards for Satellite Earth Station equipment"

1	REASON FOR PROPOSING A PROJECT TEAM

Following the preperation of five TBRs for earth stations (TBR 26, 27, 28, 29, 30) ACTE has approved two new scope statements, one for a TBR for C-band VSATs and one for a TBR for mobile earth stations for voice and/or data communications. It is necessary to write the Technical Bases for Regulation (TBRs) in a timely manner in order to achieve the pan-European availability of such equipment.

2	CONSEQUENCE IF NOT AGREED

If the TBRs are not defined and developed in the proposed time schedule, national authorities may establish individual procedures for regulation thus hindering the free trade of such equipment within the European economical area.

3	SUMMARY DESCRIPTION

3.1	SUBJECT TITLE

"Harmonized standards for Satellite Earth Station equipment"

3.2	REFERENCE TC:				SES

3.3	OTHER INTERESTED TC:

3.4	DURATION:					15 months (STC approval November 1996, 
								end of PE November 1997)

3.5	TARGET DATE FOR THE START OF WORK: September 1996

3.6	NECESSARY MANPOWER:			5 1,5 MM (2 experts)

- Expertise in standardization of satellite earth station equipment and test methods;

- Knowledge of relevant directives and regulatory aspects.

3.7	CONTEXT OF THE STUDY:			see Clause 1

3.8	RELATED ACTIVITY IN OTHER BODIES AND CO-ORDINATION OF SCHEDULES:

TRAC

3.9	REFERENCE SPECIFICATIONS AND EXISTING DOCUMENTS:

ETSI Documents:
ETR 169, TCR/TR 017, ETS 300 423, ETS 300 332, ETS 300 333, ETS 300 160, prTBR 026, prTBR028.

TRAC Documents:
CTR Handbook.

3.10	PART OF THE ETSI WORK PROGRAM:

DTBR/SES-0021
DTBR/SES-0022

4	SCOPE OF THE TERMS OF REFERENCE AND RELEVANT STUDY ITEM:

The production of two TBRs which cover the following items:

| New TBR | Base ETSs | Related TBRs |
| --- | --- | --- |
| Land Mobile Earth Station for voice and/or data communications in the 1,5/1,6 GHz frequency band | ETS 300 423 | TBR 026 |
| C-band VSATs |

ETS 300 332

ETS 300 333

| ETS 300 160 | TBR 028 |
| --- | --- |

5	DETAILED WORK PLAN

- 	The Project Team elaborates the TBRs to cover the essential requirements which are in compliance with the purpose of EC Directive 91/263/EEC and which are based on the Scope statements developed by TRAC for ACTE.

-	The work will be performed in accordance with the drafting principles for TBRs contained in TCR-TR 017 (TBR specification methodology) and in the CTR Handbook from TRAC.

-	The TBRs shall contain:

-	conformance requirements and justifications;

-	test purposes;

-	test methods and procedures.

-	The Project Team will elaborate a time plan to facilitate compliance with the time schedule.

6	FORM AND RESPONSIBILITIES OF STEERING COMMITTEE 79v

The Steering Committee (SC 79v) will survey the timely production and uniform quality of the TBRs. The Project Team will report to TC SES via the Steering Committee.

7	PT CREATION CRITERIA SATISFIED

7.1	MATURITY		h

7.2	COMPLETENESS	h

7.3	SOUNDNESS		h

7.4	URGENCY		h

ADDENDUM toTECHNICAL ANNEX following BC-T 332

1.	OBJECT

The aim is to prepare a set of harmonised standards covering satellite earth station equipment.

2.	ETSI PROPOSED ACTIVITIES

The work covered by this addendum of the work order concerns the development of the following 2 TBRs:

| New TBR |
| --- |
| Base ETSs | Related TBRs |
| Land Mobile Earth Station for voice and/or data communications in the 1,5/1,6 GHz frequency band | TBR XX | ETS 300 423 | TBR 026 |
| C-band VSATs | TBR XX |

ETS 300 332

ETS 300 333

| ETS 300 160 | TBR 028 |
| --- | --- |

The Project Team will identify essential requirements to meet the purpose of EC Directive 91/263/EEC, based on the Scope statements developped by TRAC for ACTE.

The TBRs shall be in accordance with the drafting principles for TBRs contained in the TCR TR 017 (TBR specification methodology) and in the CTR Handbook of TRAC.

Each TBR shall contain:

-	conformance requirements and justifications;

-	test purposes;

-	test methods and procedures.

3.	ETSI EXECUTION

The tasks covered will be performed by the Project Team 79v between September 1996 and November 1997.

The Project Team will report to TC SES. The PT will work under the guidance of a Stearing Committee (SC) and the single point of contact will be the chairman of the SC.

EWP References:

Project Team

In addition, a specific Project Team will perform the technical activities for the equivalent of 5 man-months.

4.	DELIVERABLES

The following deliverables will be produced:

| - | draft TBRs approved by ETSI TC SES | November 1996 |
| --- | --- | --- |
| - | adoption of the TBRs by ETSI and transfer to TRAC for adoption by ACTE | November 1997 |

1	Scope

This TBR specifies those technical requirements under Articles 4.1 to 4.5 of Council Directive 93/97/EEC that apply to satellite earth station equipment that is capable of operation in one or more of the following frequency ranges:

-	1 530,0 to 1 533,0 MHz and 1 555,0 to 1 559,0 MHz (Space - Earth);

-	1 626,5 to 1 645,5 MHz and 1 656,5 to 1 660,5 MHz (Earth to Space);

of the Mobile Satellite Service (MSS).

These requirements are taken from ETS 300 423.

This TBR does not contain the essential requirements under Article 4.6 for interworking via the public telecommunications network in justified cases, and does not provide any guarantee of correct interworking between satellite earth station equipment.

This TBR specifies the requirements for satellite earth station equipment that:

-	is capable of being used either for transmission only, or for transmission and reception (transmit-receive), or for reception only (receive-only), of radio-communications signals in any of the bands specified above, and

-	is not intended for use as part of the public telecommunications network.

This TBR applies to all satellite equipment as described above, irrespective of whether the satellite earth station equipment provides additional interfaces, telecommunications services or functions.

However additional TBRs may also apply.

1	Scope

This TBR specifies those technical requirements under Articles 4.1 to 4.5 of Council Directive 93/97/EEC that apply to satellite earth station equipment that is capable of operation in the following frequency ranges:

-	3,625 to 4,200 GHz (Space to Earth, shared);

-	5,850 to 6,425 GHz (Earth to Space, shared);

of the Fixed Satellite Service (FSS).

These requirements are taken from:

-	ETS 300 332;

-	ETS 300 333;

-	ETS 300 160.

This TBR does not contain the essential requirements under Article 4.6 for interworking via the public telecommunications network in justified cases, and does not provide any guarantee of correct interworking between satellite earth station equipment.

This TBR specifies the requirements for satellite earth station equipment that:

-	is capable of being used either for transmission only, or for transmission and reception (transmit-receive), or for reception only (receive-only), of radio-communications signals in any of the bands specified above, and

-	has a diameter of 7,3 m or less;

-	is not intended for use as part of the public telecommunications network.

This TBR applies to all satellite equipment as described above, irrespective of whether the satellite earth station equipment provides additional interfaces, telecommunications services or functions. However additional TBRs may also apply.