# Terms of Reference for STF FO on
Private User Mobility Registration and Call Handling

# 1.	Reasons for proposing the STF

The stage 1 and stage 2 standards for Private User Mobility Registration and Private User Mobility Call Handling were drafted by the Special Task Force 43. These stage 1s and stage 2s were approved by TC BTC and have been used by ECMA TC32 as the basis for the corresponding stage 3 standards for these services.  At their meeting in February this year, ECMA TC32 approved these stage 3 standards.

During the drafting work in ECMA TC32, it became clear that further work would be required in order to achieve overall consistency between the standards.

An extension to STF 43 activity is required in relation with the time scales imposed by the following meetings:

ISO meeting, 17-23 May 1998;

ECMA GA, 25-26 June 1998;

ISO meeting January 1999.

Both EP CN and ECMA TC32 agree on the desirability of international standards for mobility in corporate networks. The standards for corporate network Cordless Terminal Mobility (CTM) were well received by ISO and publication of full International Standards for CTM, largely based on the ETSI/ECMA TC32 documents, is expected later this year.

To maintain the momentum in ISO and to build on the success of the CTM work, every effort should be made to present a consistent set of draft standards to ISO at their meeting on 17-23 May. This presentation would be for information only. The intention being to prepare the ground for the next meeting, in January 1999, at which the documents will be submitted as draft International Standards.

The contribution of the STF is required to finalize the documents and ensure quality and consistency check.

In addition, the ECMA GA is expected to approve the stage 3 standards at their June meeting. It is highly desirable that the drafts are checked for consistency and any issues resolved before then, so that appropriate decisions can be reached.

# 2.	Consequences if not agreed

Consistent drafts of the Private User Mobility (PUM) standards will not be available for input to the ISO meeting in May. Consequently there will then be a nine month delay until the next ISO meeting before the subject of PUM can be introduced into ISO.

The extent of the modifications required to the standards in order to achieve consistency will not be known to the ECMA GA meeting.

# 3.	Detailed description:

## 3.1.	Subject title:

Private User Mobility Registration and Call Handling

## 3.2.	Reference Technical Body:

ECMA TC32.

This work started under ETSI TC BTC and continued under EP CN. This work was transferred to ECMA TC32 at the request of both technical bodies and the endorsement of the JEEC meeting of the 2nd April 1998. ECMA TC32 TG14 has accepted all the responsibilities of the former EP CN Working Group 3 including acting as the steering committee for this STF.

## 3.3.	Other interested TBs (if any):

ETSI EP CN (as long as it continues)

## 3.4.	Duration:

3-4 months.

## 3.5.	Target date for the start of work:

May 1998.

## 3.6.	Necessary manpower (expertise, mix of skills and amount):

One expert, 2 man months.

On the basis of an initial review of the documents, it is expected that one man-month should be adequate. This would allow the objective relating to ISO to be achieved. A contingency of one extra month is requested, making two months in all, to allow time for any unforeseen issues to be resolved before the ECMA GA meeting.

The expert should have expertise in the field of  Private User Mobility and a good knowledge of the existing draft PUM standards. Previous experience as a member of STF 43 would be an advantage.

## 3.7.	Context of the study:

EP CN and its predecessor TC BTC have worked on corporate network mobility for a number of years. The technical report TCR-TR 011 identified two main areas for further work: Cordless Terminal Mobility, where mobility is achieved by the use of cordless terminals; and Private User Mobility, which allows a user to register and make or receive calls at any terminal - wired or cordless.

The first set of standards for CTM have been published. The extension of STF 43 would complete the corresponding work on the standards for PUM.

For both CTM and PUM the stage 1 and 2 standards were originally produced by TC BTC and later EP CN while the stage 3 service descriptions were produced by ECMA TC32. In order to more efficiently use all resources all three stages are now being produced by ECMA TC32.

## 3.8.	Related activity in other bodies and necessary co-ordination of schedules:

Subject to final ballot, ISO will publish an International Technical Report describing CTM and PUM.

Initial output should be available for the May meeting of ISO. Then the results of the work need to be available for the ECMA GA meeting in June.

## 3.9.	Scope of the Terms of Reference:

The STF is required to the complete the drafting of the stage 1 and stage 2 standards for Private User Mobility Registration and Private User Mobility Call Handling and to ensure consistency between these and the corresponding stage 3 descriptions produced by ECMA TC32.

## 3.10.	Reference specification(s) and existing documents, including ETSI member contributions:

TCR-TR 011 Private User Mobility and Cordless Terminal Mobility; General principles and service aspects.

## 3.11. Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

DE/BTC-01012 Private User Mobility; Registration for incoming and outgoing calls; Service description

DE/BTC-01013 Private User Mobility; Registration for incoming and outgoing calls; Functional capabilities and information flows

DE/BTC-01050 Private User Mobility; Call handling ANF; Service description

DE/BTC-01051 Private User Mobility; Call handling ANF; Functional capabilities and information flows

## 3.12. Expected output(s):

Completion of the work items identified in 3.11.

###### Approved by Board#12 [B12(98)05]