TERMS OF REFERENCE FOR SPECIALIST TASK FORCE 136

on Update of ATS & PIXIT Proforma for the QSIG Basic Call (QSIG-BC)

as approved by Board #14

1	REASON FOR PROPOSING A SPECIALIST TASK FORCE

EN 300 172 specifies the Layer 3 Protocol for the Basic Call between exchanges of a Private Integrated Services Network (QSIG-BC). The core functionality of QSIG-BC is considered central for networking in a Corporate Network.

The ATS for ETS 300 172 (1995) has already been written in TTCN and the Protocol Implementation Extra Information for Testing (PIXIT) Proforma has also been developed. The results are contained in ETS 300 805. This ETS needs to be revised due to the fact that ETS 300 172 (1995) has been updated in 1997.

There is neither the time or manpower within TC/STC sessions to perform this task.

2	CONSEQUENCES IF NOT AGREED

The original ATS and PIXIT were developed as a consequence of BC-IT-74 to –77 to promote and verify multi-vendor interoperability in Corporate Networks. If the test suite is not updated to align with the current version of the protocol it will not be possible to continue to verify interoperability of new implementations.

3	DETAILED DESCRIPTION

3.1	Subject Title

Update of Abstract Test Suites (ATS) and Protocol Implementation Extra Information for Testing (PIXIT) Proforma for the QSIG Basic Call (QSIG - BC).

3.2	Reference TC

ECMA TC 32

3.3	Other Interested TC (if any)

None

3.4 	Duration

The STF should complete deliverables for approval for Public Enquiry by May/June 1999 
(to fit with TC32 meeting date).

STF resources should be available for the resolution of Public Enquiry comments.

3.5 	Target Date for Start of Work

October 1998

3.6 	Necessary Manpower

4 man-months (2 people for 2 months).

3.7 	Context of the Study

The context is formed by the mandate given by ECMA TC32 specifications for the Basic Call Protocol (inter-exchange signalling protocol in Private Integrated Services Networks).

3.8 	Related Activities in other Bodies and Necessary Coordination of Schedule

None.

3.9 	Scope of Terms of Reference and Relevant Study Items

Revision of existing Abstract Test Suites (ATS) written in TTCN and the Protocol Implementation Extra Information for Testing (PIXIT) Proforma for the QSIG Basic Call Protocol to align with requirements in current edition of the Basic Call protocol Standard.

3.10 	Reference Specifications and Existing Documents including Member Contributions

ETS 300 805-1 (TSS & TP for ETS 300 172 (1995));

ETS 300 805-2 (ATS for ETS 300 172 (1995));

EN 300 172 V1.4.1 (1997-09);

ISO/IEC 9646-2;

ISO/IEC 9646-3;

ISO/IEC 11572 2nd edition and its 2 amendments.

3.11 	Part of ETSI Work Programme (EWP) for which the STF is Required

ETS 300 805-1 edition 2, ETS 300 805-2 edition 2.

3.12 	Expected Outputs

Revised Test Specifications and PIXIT Proforma for the reference Protocol Standard (EN 300 172) identified above, and interim Reports to ECMA TC32-TG14.

REN/ECMA-00159-1	Private Integrated Services Network (PISN), Circuit mode basic services; Network Layer (NL); Test Suite Structure and Test Purposes (TSS&TP)

REN/ECMA-00159-2	Private Integrated Services Network (PISN), Circuit mode basic services; Network Layer (NL); Part 2: Abstract Test Suite (ATS) specification

3.13 	Reporting Arrangements

Co-ordination of the Specialist Task Force work shall be performed by ECMA TC32-TG14. The members of the Specialist Task Force shall provide progress reports including up-to-date versions of the expected deliverables, and Interim Reports to ECMA TC32-TG14.