TERMS OF REFERENCE FOR SPECIALIST TASK FORCE 138 (prov. code GX)
 for Harmonized Standards on GSM Phase 2 and Phase 2+ services

1.	Reasons for proposing the Specialist Task Force:

Following the adoption of the latest editions of CTRs 19, 20, 31 and 32, the EC and ACTE expressed the wish that ETSI should merge TBR 19 with TBR 31 and TBR 20 with TBR32. It was felt that the similarities between the documents were so close that it would be preferable to create two Harmonized Standards for Phase 2 instead of four. As a result of the request from the EC, these merged TBRs for GSM 900 and DCS 1800 will be produced as ENs in line with the new ETSI Directives. This work to merge 4 existing TBRs into 2 Harmonized Standards (ENs) will be performed under EC mandate BC-T-316 and will be 100% EC/EFTA funded under their annual contribution to the 1998 ETSI Funded Work Programme.

The development of new GSM Phase 2+ services requires the development of Harmonized Standards (ENs) as a reference for Mobile Station type approval. The need for these Harmonized Standards in the areas of High Speed Circuit Switched Data (HSCSD), Advanced Speech call Items (ASCI), General Packet Radio Services (GPRS) Phase 1, CTS Mobile Station, CTS Fixed Part and R-GSM has been identified by the EC, ACTE, TRAC and ETSI SMG. The work is also required in response to EC mandates BC-T-316 (HSCSD, ASCI and GPRS), M/0271 (CTS) and M/0272 (R-GSM). These latter mandates were accepted at Board 14. The scope statements have been agreed by ACTE.

The tasks covered will be 100% EC/EFTA funded under their annual contribution to the 1998 ETSI FWP. ETSI SMG has recognized the necessity for an STF to assist this work as delegates alone cannot perform it on the basis of voluntary contributions.

2.	Consequences if not agreed:

The necessary Harmonized Standards for GSM mobile station Phase 2 type approval would not exist. A split between the Harmonized Standards for GSM 900 and DCS 1800 has the possible danger of contradicting requirements, especially for dual band mobile stations. The merged Harmonized Standards have also to be the basis for Harmonized Standards for new GSM Phase 2+ services.

The introduction of new Phase 2+ services would be delayed or even impossible. This would mean an earnest problem for European Telecommunications Industry and for the European Telecommunications Infrastructure. In the case of R-GSM, the introduction of a common communication infrastructure for the European railways, as requested by the EC, would be endangered.

3.	Detailed description:

- Subject title: Harmonized Standards for GSM Phase 2 and Phase 2+ services

3.2	Reference TB:	ETSI/SMG

3.3	Other interested TB:	None

3.4	Duration:

14 months, including the resolution of Public Enquiry comments (see implementation table §3.11).

3.5	Target Date for Start of Work:	January 1999

- Necessary Manpower: 	7 man-months. (O.V. M272 for 5 mm was cancelled)

3.7	Context of the study: 	GSM Phase 2 and Phase 2+ harmonization in response to the EC mandates.

3.8	Related activities in other bodies and necessary co-ordination of schedule:

SMG, SMG 7 and STF 12 will perform co-ordination of this Specialist Task Force.

3.9	Scope of Terms of Reference and relevant Work Items:

Two merged harmonized standards for Phase 2 will be produced A two-step approach will be followed, by first converting the existing TBRs into 4 Technical Specifications and then creating the new merged harmonized standards for Public Approval:

- Step1 (to be completed by March 1999):

convert TBR 19 and TBR 31 separately and get approval by EP/SMG;

convert TBR 20 and TBR 32 separately and get approval by EP/SMG.

- Step 2 (to be completed by April 2000):

- merge the converted TBR 19 and TBR 31 and present them as EN 301 419-1 to SMG#28 (February 1999) for approval.

- merge the converted TBR 20 and TBR 32 and present them as EN 301 420 to SMG#29 (June 1999) for approval.

- assist in the resolution of comments from the Public Approval procedure on EN 301 419-1 and EN 301 420.

The following harmonized standards for Phase 2+ will be produced:

- High Speed Circuit Switched Data (HSCSD): 	DEN/SMG-071334Q = EN 301 419-2

- Advanced Speech call Items (ASCI): 	DEN/SMG-071368Q = EN 301 419-3

- General Packet Radio Services (GPRS) Phase 1:	DEN/SMG-071360QR1 = EN 301 419-4

- CTS Mobile Station: 	DEN/SMG-071356Q = EN 301 419-5

- CTS Fixed Part: 	DEN/SMG-071355Q = EN 301 419-6

- R-GSM: 	DEN/SMG-071367Q = EN 301 419-7

The STF will perform the revision of tests (prose and TTCN), the selection of essential requirements from different standards, the creation and corrections of harmonized standards, and contribute to the resolution of comments received from the PE on each draft.

3.10	Reference specifications and existing documents including ETSI Member Contributions:

3.10.1	Phase 2 harmonization (merger of existing TBRs)

04.08 Layer 3 Air Interface (ETS 300 940)

05.01, 05.02, 05.03, 05.05, 05.08, 05.10 (Radio Interface Specifications)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification PICS PIXIT (ETS 300 607-2)

11.10 Part 3: MS TTCN Abstract Test Suites (ETS 300 607-3)

3.10.2	HSCSD (High Speed Circuit Switched Data, Multislot):

04.08 Layer 3 Air Interface, HSCSD (ETS 300 940)

05.01, 05.02, 05.03, 05.05, 05.08, 05.10 (Radio Interface Specifications)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification PICS PIXIT (ETS 300 607-2)

11.10 Part 3: MS TTCN Abstract Test Suites (ETS 300 607-3)

3.10.3	ASCI (Advanced Speech Call Items):

03.20, 03.22 Idle mode procedures (ETS 300 929 and 300 930)

04.08 Group Receive/Transmit mode VGCS/VBS (ETS 300 940)

04.67 (emLPP supplementary service) (ETS 300 947)

04.68 (VGCS teleservice) (ETS 300 948)

(VBS teleservice) (ETS 300 949)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification PICS PIXIT (ETS 300 607-2)

11.10 Part 3: MS TTCN Abstract Test Suites (ETS 300 607-3)

3.10.4	GPRS (General Packet Radio System):

03.20, 03.22 Idle mode procedures (ETS 300 929 and 300 930)

04.04 to 04.07 System and scheduling information (ETS 300 936 to 300 939)

04.08 MAC, RLC, Layer 3 Mobility Management (ETS 300 940)

05.01, 05.02, 05.03, 05.05, 05.08, 05.10 (Radio Interface Specifications)

09.02 Gr and Gd additions in MAP

08.58, 08.60 Abis and TRAU frame changes (TS 100 596 and ETS 300 937)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification (ETS 300 607-2)

11.10 Part 3: MS Conformance specification (ETS 300 607-3)

04.60 RLC/MAC protocol (EN 301 349)

04.61 Point to Multipoint - Multicast Services

04.62 Point to Multipoint-Group Call Services

04.65 Subnetwork Dependent Convergence Protocol (SNDCP) (TS 101 157)

07.60 User Interworking (TS 101 356)

08.14 Gb Layer 1 (TS 101 298)

08.16 Gb Network Services (TS 101 299)

08.18 BSSGP Gb interface (TS 101 343)

09.16 Gs Layer 2 (TS 101 345)

09.18 Gs Layer 3 (TS 101 346)

09.60 Gn and Gp Interfaces (EN 301 347)

09.61 External network interworking (TS 101 348)

3.10.5	CTS-MS (Cordless Telephony System - Mobile Station):

04.08 Layer 3 Air Interface specifications (ETS 300 940)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification PICS PIXIT (ETS 300 607-2)

11.10 Part 3: MS TTCN Abstract Test Suites (ETS 300 607-3)

3.10.6	CTS-FP (cordless Telephony System - Fixed Part):

04.08 Layer 3 Air Interface specifications (ETS 300 940)

02.56 GSM Cordless Telephony System (CTS), Phase 1; Service description; Stage 1

11.56 Parts 1 to 3: CTS-FP  Conformance specification (to be EN 301 214)

3.10.7	R-GSM (Railways - GSM):

04.08 Layer 3 Air Interface specifications (ETS 300 940)

05.01, 05.02, 05.03, 05.05, 05.08, 05.10 (Radio Interface Specifications)

11.10 Part 1: MS Conformance specification (ETS 300 607-1)

11.10 Part 2: MS Conformance specification PICS PIXIT (ETS 300 607-2)

11.10 Part 3: MS TTCN Abstract Test Suites (ETS 300 607-3)

3.11	Part of ETSI Work Programme (EWP) for which the STF is required:

- Phase 2

DEN/SMG-071301P	Phase 2, Attachment requirements for MS in the GSM 900 and DCS 1800 bands, Access

DEN/SMG-071302P	Phase 2, Attachment requirements for MS in the GSM900 and DCS1800 bands, Telephony

- Phase 2+

DEN/SMG-071334Q	EN 301 419-2

DEN/SMG-071368Q	EN 301 419-3

DEN/SMG-071360Q	EN 301 419-4

DEN/SMG-071356Q	EN 301 419-5

DEN/SMG-071355Q	EN 301 419-6

DEN/SMG-071367Q	EN 301 419-7

3.12	Expected outputs:

8 Harmonized Standards (ENs) as indicated above with the following schedules:

EN 301 419-1:	PE (03/1999)	Publication: (02/2000)

EN 301 419-2:	PE (12/1999)	Publication: (08/1999)

EN 301 419-3:	PE (12/1999)	Publication: (10/1999)

EN 301 419-4:	PE (07/1999)	Publication: (05/2000)

EN 301 419-5:	PE (07/1999)	Publication: (05/2000)

EN 301 419-6:	PE (07/1999)	Publication: (05/2000)

EN 301 419-7:	PE (12/1999)	Publication: (09/1999)

EN 301 420:	PE (07/1999)	Publication: (05/2000)

Ref: Board#16(98)15 revised.