Terms of Reference for Specialist Task Force STF 140 
(provisional code GI) on
Conformance testing of DSS1 CTM a interface network side

1	Reasons for proposing the STF

To prepare conformance test specifications for the DSS1 CTM a interface network side noting the following:

the need for conformance test specifications in ISDN network infrastructure;

the existence of a test specifications for DSS1;

the existence of STF on CTM a interface test specifications which experienced a shortage in manpower resources; according working group SPS5 subworking group 3 decision the STF shall work on test specifications for DSS1 CTM a interface user side and the SDL model only;

the need for specialised equipment and programs that are not available to voluntary experts in the normal course of their work.

2	Consequences if not agreed

Conformance test specifications can only be provided at a much later date, requiring implementations to be developed in the absence of a harmonised conformance testing specification. This will result in a higher probability of inconsistent implementations within Europe.

Absence of conformance testing specifications will force implementers to develop their own interim solutions, diverting resource from completing implementations and delaying presence of implementations of the standard in the field.

3	Detailed description

3.1	Subject title: Conformance testing of DSS1 CTM a interface network side.

3.2	Reference TB: TC/SPS.

3.3	Other interested TBs: TC/MTS, EP/CTM.

3.4	Duration:

The STF should complete the deliverables for approval for public enquiry in 9 months from the start date. STF resources should be available for resolution of public enquiry comments.

3.5	Target date for the start of work: January 1999.

3.6	Necessary manpower (expertise, mix of skills and amount): 7,5 man months.

Candidates ideally should be familiar with the work of existing working group SPS5 STFs active in conformance testing (STF 56, STF 58V, STF 73, STF 83, STF 87, etc.). Increasingly, it is necessary to take advantage of tools for automatically generating conformance testing specifications, based on a formal definition of the base specification, and knowledge of these tools would be an advantage.

In the absence of the above, consideration will be given to a mix of experts with a knowledge of developing specifications in TTCN and of the protocol as specified by ETSI working group SPS5.

3.7	Context of the study

The work may be used as part of future work within the CTM project.

3.8	Related activities in other bodies and necessary co-ordination of schedules

Working group SPS5 are producing conformance testing specifications using voluntary expertise and a number of STFs, and the style of the deliverables and method of testing should be consistent with this work.

3.9	Scope of the terms of reference and relevant work items

To prepare conformance test specifications for DSS1 CTM a interface, using the documents listed in 3.10 and to provide the documents listed in 3.11.

3.10	Reference specification(s) and existing documents, including ETSI member contributions

| REN/SPS-05121-1 | Protocol specification for the CTM a interface |
| --- | --- |
| REN/SPS-05121-2 | Protocol specification for the CTM a interface, PICS |
| EG 201 058 | ICS proforma style guide |
| ETR 266 | Test purpose style guide |
| ETS 300 406 | Protocol and profile conformance testing specifications; standardisation methodology |
| ETS 300 414 | Use of SDL in ETSs; rules for testability and facilitating validation |

Other additional capabilities for ISDN documents may need to be referenced if the resources exist for providing other deliverables, see 3.11 below.

3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

Work items will only be created on approval of the STF, but will follow the normal conventions of SPS5. The supporting organisations for the STF work items are Hungarian Telecom, France Telecom, Deutsche Telekom, Siemens AG.

| DEN/SPS-05121-5 | Protocol specification for the CTM a interface, TSS&TP network |
| --- | --- |
| DEN/SPS-05121-6 | Protocol specification for the CTM a interface, ATS&PIXIT network |

Other deliverables may be provided based on future work on the base specifications. These will be deliverables within the scope of this STF and based on development of ETSI Test specification deliverables.

3.12	Expected outputs

Deliverables as listed in 3.11. Draft deliverables should be presented to subworking group 3 of working group SPS5 according to the following schedule:

Meeting 1	1st complete draft of TSS&TP

Meeting 2	Draft for approval of TSS&TP, 1st complete draft of ATS & PIXIT

Meeting 3	Draft for approval of ATS & PIXIT.

The STF should provide appropriate input to the other working groups where specification improvements are required in the Test specifications (particularly the SDL) or PICS proforma. It is not expected that the STF would be directly responsible for changes to these documents.

Ref: B16(98)16