Terms of Reference for Specialist Task Force STF 142 on
Harmonisation of the V5.1 and V5.2 CTS to 3rd edition

1.	Reasons for proposing the Specialist Task Force:
STC SPS3 is the technical committee with the responsibility of defining the V5 interface standard and Conformance Testing (CTS).
A work to prepare the 2nd edition of the V5 interface standard have been done in SPS3 during the last year and is now ready for approval by SPS at the May 1998 meeting. In parallel also, a work with the CTS have been done in PT89 to prepare the 2nd edition CTS for both V5.1 and V5.2 part 3 to 9 that now have ended the public enquiry.
The 2nd edition of the TSS, TP, ATS and PIXIT for the V5 interface standard is not in line with the 2nd edition of the V5 interface specification and the PICS. Therefore the work on the 3rd edition needs to be initiated.
The 2nd edition of the V5 interface standard also add some new functionality that today not are included in the CTS and ATS for V5.2
2.	Consequences if not agreed:
Many European Telecom manufacturers are working on implementing the V5.2 interfaces standard. The test specifications for V5.2 is an extremely important tool to ensure a certain degree of interworking between Access Networks (AN) and Local Exchanges. If no test specification is available, the V5.2 interface can not be classified as an open interface as specified by ONP. The V5.1 standard is a part of the V5.2 standard 2nd edition.
3.	Detailed description:
3.1.	Subject title:
Harmonisation of the V5.1 and V5.2 CTS to 3rd edition 
Harmonising the V5.1 and V5.2 TSS&ATS&PIXIT to be in line with V5 interface specification 2nd edition.
3.2.	Reference Technical Body: ETSI TC SPS
3.3.	Other interested TBs (if any): ETSI TC MTS
3.4.	Duration: 4 months
The work should be done in parallel of the public enquiry of the 2nd edition of the V5 interface standard.
3.5.	Target date for the start of work: January 1999.
3.6.	Necessary manpower (expertise, mix of skills and amount):
4 man month, one man month for the TSS&TP and three man months for the ATS&PIXIT. 
3.7.	Context of the study:
The mandate given by the Board (Funded Work Programme).
3.8.	Related activity in other bodies and necessary coordination of schedules:
No co-ordination with other bodies than ETSI TC MTS for reusability of ATS and test specification for object are necessary.
3.9.	Scope of the Terms of Reference:
The work is a continuation of the work from PT54 and PT89 to produce the specification for the V5.1 and V.2 TSS&TP&ATS&PIXIT.
3.10.	Reference specification(s) and existing documents, including ETSI member contributions:
The latest version of the V5.1 and V5.2 interface standard from the public enquiry, resolution meetings and published versions together with the work going on in SPS3 to maintain the V5 interface standard and some experience from previous PT's and PEX work.
The following SPS work items should be the input for the STF on the V5.1 and V5.2 3rd edition work:
Table 1: V5 work items (Status on 16/11/98)
Deliverable
Work item
Title
Notes
ETS 300 324-1 ed 2
RE/SPS-09050-1
V5.1
SPS approved Oct. 1998
end OAP 14/05/99
ETS 300 324-2 ed 2
RE/SPS-09050-2
V5.1 PICS
SPS approval Oct. 1998
end OAP 14/05/99
ETS 300 324-3 ed 2
RE/SPS-09055-3
V5.1 TSS&TP L3 AN
SPS approved after PE 9815
ETS 300 324-4 ed 1
DE/SPS-09003.3-5
V5.1 ATS L3 AN
SPS approved after PE 9815
ETS 300 324-5 ed 2
RE/SPS-09055-5
V5.1 TSS&TP L3 LE
SPS approved after PE 9815
ETS 300 324-6 ed 1
DE/SPS-09003.3-6
V5.1 ATS L3 LE
SPS approved after PE 9815
ETS 300 324-7 ed 2
RE/SPS-09055-7
V5.1 TSS&TP L2
SPS approved after PE 9815
ETS 300 324-8 ed 1
DE/SPS-09003.3-7
V5.1 ATS L2
SPS approved after PE 9815
ETS 300 324-9 ed 1

V5.1 TSS&TP L1

ETS 300 347-1 ed 2
RE/SPS-09060-1
V5.2
SPS approval Nov 98
end PE 18/06/98
ETS 300 347-2 ed 2
RE/SPS-09060-2
V5.2 PICS
SPS approval Nov 98
end PE 18/06/98
ETS 300 347-3 ed 2
RE/SPS-09056-3
V5.2 TSS&TP L3 AN
SPS approved after PE 9815
ETS 300 347-4 ed 1
DE/SPS-09003.4-5
V5.2 ATS L3 AN
SPS approved after PE 9815
ETS 300 347-5 ed 2
RE/SPS-09056-5
V5.2 TSS&TP L3 LE
SPS approved after PE 9815
ETS 300 347-6 ed 1
DE/SPS-09003.4-5
V5.2 ATS L3 LE
SPS approved after PE 9815
ETS 300 347-7 ed 2
RE/SPS-09056-7
V5.2 TSS&TP L2
SPS approved after PE 9815
ETS 300 347-8 ed 1
DE/SPS-09003.4-5
V5.2 ATS L2
SPS approved after PE 9815
ETS 300 347-9 ed 1

V5.2 TSS&TP L1


3.11.	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:
Two new work items are needed to create together with eight part numbers, as indicated in Table 2 to be amended to new editions (as indicated in the new deliverables in the same table).
Table 2: V5 work items (Status on 16/11/98)
New work items
New Deliverable
Title
REN/SPS-09101-3
EN 300 324-3 ed 3
V5.1 TSS&TP L3 AN
REN/SPS-09101-4
EN 300 324-3 ed 3
V5.1 ATS L3 AN
REN/SPS-09101-5
EN 300 324-5 ed 3
V5.1 TSS&TP L3 LE
REN/SPS-09101-6
EN 300 324-5 ed 3
V5.1 ATS L3 LE
RENSPS-09102-3
EN 300 347-3 ed 3
V5.2 TSS&TP L3 AN
REN/SPS-09102-4
EN 300 347-4 ed 2
V5.2 ATS L3 AN
REN/SPS-09102-5
EN 300 347-5 ed 3
V5.2 TSS&TP L3 LE
REN/SPS-09102-6
EN 300 347-6 ed 2
V5.2 ATS L3 LE

3.12.	Expected output(s):
The result shall be updated conformance test specifications to support the conformance of the 2nd edition of the V5.1 and V5.2 interface as new deliverables given in the table 2.
Ref: B16(98)16, reviewed 8/2/99 (Preparatory Meeting)