Terms of Reference for a Specialist Task Force 149/STQ
under the R&TTE Mandate for the investigation on existing standards and approval documents dealing with 
Acoustic shock requirements for Terminal Equipment

1	Reasons for proposing the Specialist Task Force (STF)

Article 3.1(a) of the R&TTE directive requires that equipment provide an adequate level of protection so as to ensure the health and safety of users and other persons.  Protecting the hearing of persons is one area that is covered by this Article.

It is an open point to develop a candidate harmonised standard for acoustic safety to be used under the Radio and Telecommunications Terminal Equipment Directive.

As a preparation for this task a investigation on existing standards and approval documents dealing with acoustic shock requirements for Terminal Equipment has to be done.

This investigation will require one man month effort and will be managed jointly by TC/STQ and the R&TTE Steering Committee, as a side activity under the budget of STF149.

2	Consequences if not agreed:

If the proposal will not be agreed the production of a candidate harmonised standard on acoustic safety will be delayed, because the investigation made by the STF is needed as a starting point for the standardisation.

3	Detailed description:

3.1	Subject title:

Investigation on existing standards and approval documents dealing with acoustic shock requirements for Terminal Equipment for the R&TTE Directive.

3.2	Reference Technical Body:

ETSI TC STQ and R&TTE Steering Committee

Other interested TBs (if any): ETSI TC Safety, CENELEC, IEC.

Target date for the start of work: January 2000.

Duration and target date for the conclusion of the work (TB approval):

Duration of the STF work: 1 month

TC STQ will review the draft prepared by the STF by correspondence within 14 days from the presentation. Discussion and decision will be made at the following STQ meeting.

3.6	Resources required

3.6.1	Necessary manpower

Total resources required: 1 man month, for drafting a Technical Report.

No effort is required for drafting non-published documents, attending Technical Body and WG meetings, attending other kind of meetings, general technical support of the Technical Body and its WGs.

3.6.2	Estimated costs, additional to the manpower:

No travels, nor additional resources to the manpower are required.

Qualification required, mix of skills

In principle, one expert for one man month is needed. Since telecommunication access to standardisation organisations other than ETSI is needed the work is to be done at ETSI in Sophia Antipolis, France.

To hit the time scale (see 3.4 and 3.5) full time work is needed.

The expert has to have good knowledge on

how standardisation organisations are working,

how and where standards and approval documents are published and how to have access to these documents.

how to make investigations on literature

telecommunication systems and terminal equipment techniques

3.7	Scope of Terms of Reference:

The STF will perform an investigation on existing standards and approval documents dealing with “acoustic shock requirements for Terminal Equipment”. These documents are to be collected and to put together in a Technical Report.

3.8	Context of the task(s):

The STF activity is required in the context of the R&TTE Directive.

3.9	Related activity in other bodies and co-ordination of schedules:

not applicable

Base documents and their availability

To be defined by the STF.

3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

The work is required for the production of a harmonised standard on acoustic safety (R&TTED Art. 3.1(a)). The supporting work from TC STQ has got the work item number DTR/STQ-00016.

3.12	Expected output(s):

ETSI deliverables: TR

The STF output draft will be published as a working document by using the ETSI server (STQ) and will be reviewed by correspondence within 14 days after termination of the work.