Terms of Reference for STF152 (SPAN/SPS5)
for additional resources to conclude existing STFs under the 1999 PTCC budget

1	Reasons for the proposal

When planning STF requests it is generally difficult to estimate for test specifications what is the exact resource it will use up. It depends on the difficulty of the protocol, the number of test cases to be developed and the intensity of comments during meetings and on Public Enquiry. Most of these factors are becoming clear during or after the work (e.g. number of test cases as the result of finalising the TSS&TP).

A few STFs in the scope of SPAN SPS5 turned up in the situation when resources are used up before the document is ready for publication.

In the case of STF101 the drafts for the RC supplementary service were ready in due time but the service and protocol specifications changed during the STF lifetime. The additional resource is required to follow the protocol changes in testing parts and produce these documents.

2	Consequences if not agreed

Publishing of several ETSI standards in the final phase of development (mostly post/resolution) may be endangered. Test specifications for the ISDN remote control supplementary service (RC) can not be finished.

3	Detailed description

3.1	Subject title

Request for additional resources for the following existing STFs:

STF101: Conformance testing for DSS1 supplementary services

STF104: Conformance testing for the "b" service entry point for virtual private networks

STF122: Harmonisation of DSS1 conformance testing standards

STF125: Conformance testing for B-ISDN point-to-point basic call/connection protocol (DSS2)

3.2	Reference TB

SPAN.

3.3	Other interested TBs (if any)

None.

3.4	Duration

Until March 2000

3.5	Target date for the start of work

Continually.

3.6	Necessary resources

3.6.1	Manpower

Total manpower required: 95 working days (4,5 man months):

50 man days for STF101, STF104, STF122 and STF125 for processing PE comments, preparations for resolution meeting and incorporating resolution results into deliverables

and

45 man days for STF101 to finalise test documents for the ISDN RC supplementary service

for drafting deliverables: 90 man days

for attending Technical Body and WG meetings: 5 man days for STF101

for drafting non-published documents: no

for attending other kind of meetings:

for general technical support of the Technical Body and its WGs: no

for technical support of the Technical Body officials: no

for other tasks: no

3.6.2	Estimated costs, additional to the manpower:

Total additional cost 2,6 kEUROs, split as follows:

travelling costs to the Technical Body and WG meetings: 2 600 EURO

other costs directly related to the STF expert(s): none.

3.6.3	Qualification required, mix of skills

Short term contracts will be offered to experts of existing STFs, for identified objectives.

3.7	Related activities in other bodies and necessary co-ordination of schedules

None.

3.8	Scope of the terms of reference and relevant work items

See sub-clause 3.11.

3.9	Context of the task(s)

To finish test specifications, this mostly means incorporating changed resulted from PE comments into TTCN MP parts of ATS & PIXIT standards.

3.10	Reference specification(s) and existing documents, including ETSI member contributions

See sub-clause 3.11.

3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

| STF | Action to be taken | Deliverable | Status | Target date |
| --- | --- | --- | --- | --- |
| STF101 | incorporate resolution results | DEN/SPS-05065-4, MWI ATS user DEN/SPS-05065-4, MWI ATS net DEN/SPS-05116-4, ECT ATS net | PE9918 | July 1999 |
|  | Review PE comments, prepare comments summary sheets and incorporate resolution results | REN/SPS-05138-3, SSI TSS user REN/SPS-05138-5, SSI TSS net REN/SPS-05065-4, Div ATS user REN/SPS-05065-6, Div ATS net DEN/SPS-05200-4, OCB ATS user DEN/SPS-05200-6, OCB ATS net DEN/SPS-05141-4, SET ATS user DEN/SPS-05141-6, SET ATS net | post-WG approval (SSI) PE9935 (others) | End 1999 |
|  | Draft ready, approval in July 1999 | REN/SPS-05138-4, SSI ATS user REN/SPS-05138-6, SSI, ATS net | pre-WG appr. | 1Q2000 |
|  | The RC suppl. service test parts to be finished. To be reviewed in WG October 1999, to be approved by WG in February 1999. | DEN/SPS-05117-3, RC TSS user DEN/SPS-05117-4, RC ATS user DEN/SPS-05117-5, RC TSS net DEN/SPS-05117-6 RC ATS net | pre-WG appr. | To be reviewed in WG October 1999, to be approved by WG in February 2000. PE will be in 2000, target resolution is May 2000. |
| STF104 | Incorporate resolution results | EN 301 060-6, VPN “b” BC ATS netw EN 301 061-6, VPN “b” GFP ATS netw | PE9913 PE9914 | July 1999 |
| STF122 | Incorporate resolution results | REN/SPS-05162-6, MCID, ATS net REN/SPS-05166-6, CONF, ATS net REN/SPS-05167-6, 3PTY, ATS net | PE9917 | July 1999 |
| REN/SPS-05184-6, SUB ATS net REN/SPS-05158-6, CLIP ATS net REN/SPS-05159-6, CLIR ATS net REN/SPS-05160-6, COLP ATS net REN/SPS-05161-6, COLR ATS net REN/SPS-05165-6, AOC ATS net | PE9918 | July 1999 |
| REN/SPS-05182-6, MSN ATS net | PE9921 | July 1999 |
| REN/SPS-05183-6, CW ATS net REN/SPS-05185-6, DDI ATS net | PE9922 | July 1999 |
|  | Review PE comments, prepare comments summary sheets and incorporate resolution results | REN/SPS-05165-3, AOC TSS user REN/SPS-05168-5, UUS TSS net REN/SPS-05169-5, CCBS TSS net REN/SPS-05169-4, CCBS ATS user REN/SPS-05169-6, CCBS ATS net REN/SPS-05168-4, UUS ATS user REN/SPS-05168-6, UUS ATS net REN/SPS-05164-4, HOLD ATS user REN/SPS-05165-4 AOC ATS user REN/SPS-05162-4, MCID ATS user REN/SPS-05166-4, CONF ATS user REN/SPS-05167-4, 3PTY ATS user REN/SPS-05163-4, CUG ATS user | post-WG approval | End 1999 |

| STF125 | Review PE comments, prepare comments summary sheets and incorporate resolution results | DEN/SPS-05149-6 DSS2 BC ATS net DEN/SPS-05151-4, DSS2 neg. ATS user DEN/SPS-05151-6, DSS2 neg. ATS net DEN/SPS-05152-4, DSS2 PCR mod ATS user DEN/SPS-05152-6, DSS2 PCR mod ATS net | PE9935 | September 1999 |
| --- | --- | --- | --- | --- |
| DEN/SPS-05149-4 DSS2 BC ATS user DEN/SPS-05150-3 DSS2 ind TSS user DEN/SPS-05150-5 DSS2 ind TSS net | post-WG approval | End 1999 |
|  | Draft ready, approval in July 1999 | DEN/SPS-05150-4 DSS2 ind ATS user DEN/SPS-05150-6 DSS2 ind ATS net | pre-WG appr. | 1Q2000 |

3.12	Expected outputs

Deliverables as listed in 3.11.

Ref: B20(99)TD07