Terms of Reference for Specialist Task Force 209 on
Electronic signature infrastructure standardization: 
signature policy for extended business model and 
identification of requirements for certifying roles and attributes

# 1	Reasons for proposing the Specialist Task Force (STF)

## 1.1	Object

## The object of this STF (and other companion STFs, that will be requested under the eEurope Initiative) is to progress the standardization of electronic signature infrastructure in response to mandate M290 (“Support of the legal framework for electronic signatures – Phase 2: Implementation of the work programme resulting from mandate M279 and presented in Section 8.3 of the (draft) report prepared by EESSI (http//www.ict.etsi.org). The tasks performed will follow the proposed work programme set out by the Electronic Signatures Standardization Initiative (EESSI) and support the implementation of the EC Directive in electronic signatures in accordance with a commonly agreed work plan coordinated between ETSI and CEN (CEN/ISSS). This Order Voucher covers the third phase of tasks as described in the EESSI programme. The tasks to be performed also fall under the e-Commerce action line of the eEurope Initiative.

Open networks such as the Internet are of increasing importance for worldwide communication. They offer the possibility of interactive communication between parties who may not have pre-established relationships. They offer new business opportunities by creating tools to strengthen productivity and reduce costs, as well as new methods of reaching customers. Networks are being exploited by companies that wish to take advantage of new ways of doing business and new ways of working, such as teleworking and virtual shared environments. Government departments are also using these new networks in their interactions with companies and with citizens. Electronic commerce presents the European Union with an excellent opportunity to advance its economic integration.

However, to make best use of these opportunities, a secure environment with respect to electronic signature is essential. A number of methods exist to sign documents electronically but when digital signatures are used the verification of the authenticity and integrity of the data the identification of the signer is not necessarily proven. It has already been identified that one of the impediments to electronic commerce is the lack of standards to support the use of electronic signatures and certificates. The proposed work complements and supports the EU Directive and M290, and this are being co-ordinated with CEN/CENELEC and other interested parties by means of active participation with the ICTSB and EESSI. The importance of this work has resulted in an aggressive timetable for those areas where work was completed during 2000 and is continuing in 2001. Due to the need to embark upon the new work and the amount of effort required to meet the targets set, ETSI Specialist Task Forces (STFs) 147, 155 and 178 were set up to assist the ETSI Electronic Signature and Infrastructure (ESI) WG active in this aggressive standardisation activity. STFs 155 and 178 are now completing their tasks within the current EESSI programme. A further phase is now required which addresses the work to be done during 2002. This new phase builds upon the deliverables of the present and past activities, providing extensions and complementary components, necessary for the implementation of the electronic signature infrastructure. This new phase is based on feedback given and knowledge gained from the previous standardisation activities.

The activities will be performed in the context of implementing the work programme arising out of the EESSI initiative. This proposal is designed to be consistent with the wider initiative and will be confined to the infrastructure elements of electronic signatures in support of the requirements of the Directive and the wider requirements of the marketplace in support of interoperable infrastructures for electronic commerce.

## 1.2	Proposed Activities

It is proposed to create Specialist Task Forces (STF), monitored by the Electronic Signature and Infrastructure Technical Body (ESI TB). The STF will perform the tasks described below and produce the agreed deliverables over a six-month period under a total resource of 6 man-months.  These ToRs refer to the work on extended business models for signature policies and policy aspects of role and attribute certificates.

The STF is intended to comprise up to five experts, including the overall STF co-ordinator, and the responsible editors for the different tasks within the STF programme, depending on the skill profiles of the available candidates and the form of work organisation. A mixture of work from their home office and a number of joint task force sessions are proposed. The members of the STF will be experts in security, existing digital signature and public key infrastructure architectures, technologies and standards, security management a well as the European and International standardization processes.

The STF will work alongside and supplement the efforts of ETSI members in the drafting of deliverables for electronic signature and infrastructure standards. These will cover different topics and may result in multiple deliverables at the end of the day. The output is required to enable the interoperability of electronic signatures and public key certificates used in secure business transactions and to meet the minimum-security requirements for the main components of the infrastructure.

# Consequences if not agreed:

Timely standardisation in this area will make it possible to influence early developments. If the standards are delayed then de facto standards could dominate the market before formal standards are available.

The proposed work is addressing market demands in the area of electronic commerce and will complement the standardisation, which is required by the Directive. Thus, the activities are supporting the co-regulation process in this area. If ETSI is not able to accomplish its share of the work programme those market demands would not be met in a timely, open manner. The proposed tasks build to a large part upon ongoing work in the ETSI ESI, supported by the deliverables from STFs 147, 155 and 178, and linked to proposed new activities for 2002.

# Detailed description:

## 3.1	Subject title:

Electronic signature infrastructure standardization: signature policy for extended business model and identification of requirements for certifying roles and attributes

## 3.2	Reference TB:  ESI

## 3.3	Other interested TBs (if any):

ETSI activities within e/m-Commerce are relevant for Task 1 (EMEA group, ICC, APEC, American BAR Association, Radicchio

## 3.4	Target date for the start of work:

January 2002

## 3.5.	Duration and target date for the conclusion of the work (TB approval):

The tasks covered are to be performed over a period of 6 months.

## 3.6	Resources required

### 3.6.1	Necessary manpower

Total resources required: 6 man months (78 kEUR), for drafting deliverables.

### 3.6.2	Estimated costs, additional to the manpower:

A travel budget of 12 kEUR has been estimated to be necessary.

Total cost = 90 kEUR.

### 3.6.3	Qualification required, mix of skills

Four-five persons (including editors) are required, depending on skill profiles of available experts, and the form of work organisation. A mixture of work from home office with joint task force sessions of 2-3 days is proposed.

The candidates will be experts in security, existing digital signature and public key infrastructure technologies, architectures and standards, security management and the European and global standardisation processes. Qualifying experience in areas related to the subject of the tasks include business models and processes for Task 1, role and attribute certificates for Task 2, respectively.

The topics to be addressed are different, which may result in multiple deliverables. Work structure and processes will be optimised during the detail planning of the action.

## 3.7 	Scope of Terms of Reference:

Areas to be covered include:

Task 1: Signature policy for extended business model

The concept of a signature policy is widely seen as an important element for the establishment of a common basis for electronic signatures. Draft ETSI TS 101 733 already addresses certain aspects of electronic signatures for the establishment of a common basis for signature policy. This draft TS already contains specification tools for the definition of signature policies but it is recognised that it still has to address other signature policy concerns such as multiple signatures.

Further work on signature policies shall elaborate in a presentable manner on the signature policy concept address certain aspects of multiple signatures and if necessary propose extensions of the standard.

The objective of the first part of the deliverable is to identify the business requirements, while the second part is to make proposals to extend of TS 101 733 (its XML-version and the corresponding RFC) to satisfy those requirements.  Note: the development of XML is definitely not in the scope of this STF.

The work should be done in co-ordination with other Bodies in the domain of electronic signature, particularly in Europe; however, liaison with other Organizations outside Europe should also be taken into consideration.  An initial list of interested bodies is: EMEA group, ICC, APEC, American Bar Association, Radicchio.

- Estimated STF resource 3 MM (39 kEUR)

- Estimated travel budget: 6 KEUR (/5 European travels, including coordination with CEN)

Total cost for Task 1: 45 KEUR.

Deliverable: DTR/ESI-000006 Technical Report on extension requirements for the ETSI electronic signature format standards and the corresponding RFC.

Task 2: Identification of requirements for certifying roles and attributes

Standard ways of certifying roles and attributes are starting to emerge, such as; Attribute Certificate standards from the IETF, using extensions to existing authentication certificates, and others.  Such standards may be used to support the notion of roles within an organisation or professional roles.  The implications of the requirements of the Directive need to be investigated. Conclusions and recommendations based on the investigation would be documented in a Technical Report.

- Estimated STF resource 3 MM (39 kEUR)

- Estimated Travels: 4/5 European travels (6 kEUR)

Total cost for Task 2: 45 kEUR.

Deliverable: DTR/ESI-000005 Technical Report on policy requirements for attribute authorities.

## 3.8	Context of the task(s):

Work alongside and to supplement the efforts of ETSI member experts in the drafting of Electronic Signature and Infrastructure Standards.

The work will aim to develop standards to meet minimum requirements for interoperability of electronic signatures and public key certificates used in secure business transactions.

Close collaboration will be established with the CEN/ISSS workshop on electronic signature.

Feedback from actors in the market, both users and vendors shall be ensured. The ETSI public El Sign Web-site and open mailing list gathers currently 300+ members’ worldwide, from industry, business, governments and academia.

## 3.9	Related activity in other bodies and co-ordination of schedules:

ICTSB Initiative on European Electronic Signature Standardisation and, in particular the CEN/ISSS led part of the Work Programme set in train by the EESSI.

IETF work on attribute certificates will become an area of common interest between ETSI and IETF.

## 3.10	Base documents and their availability

- ETSI Report - Electronic Signature Standardisation (ETSI/TC-SEC(98)8 - TD 008)

- European Electronic Signature Standardization Initiative (EESSI) Final Draft of the EESSI Expert Team Report, June 18, 1999

- ETSI deliverables from EESSI phase 2 and 3: Including the seven TS and four TR.

- CEN/ISSS workshop agreements to be published as results of phase 2 and 3 of the EESSI programme.

## 3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

DTR/ESI-000006: Technical Report on extension requirements for the ETSI electronic signature format standards and the corresponding RFC.

DTR/ESI-000005: Technical Report on policy requirements for attribute authorities.

## 3.12	Expected output(s):

The deliverables under 3.11, assuming start in January 2002:

- First stable draft for ESI approval	18 June 2002

- First draft available for comments	15 July 2002

- Interim Report to EC/EFTA	15 July 2002

- End of comments period	16 September 2002

- STF draft ready for ESI approval	30 September 2002

- Reference ESI approval 	mid-October 2002

- Inclusion of comments	end-October 2002

- Publication	December 2002

- Final Report to EC/EFTA	December 2002

###### V2.0	SEC WG ESI proposal 05/11/01, revised at the Preparatory Meeting 21/1/2002

V3.0	Update of wi references by ETSI Secretariat further to change of TB name (ESI)