Terms of Reference for Specialist Task Force STF 227
(EC ECMA TC32) on
Provision of ENs endorsing QSIG (PSS1) International Standards.

# 1	Reasons for proposing the Specialist Task Force (STF)

The QSIG International Standards related to supplementary services use ASN.1 as specified in ITU-T Recommendations X.208/X.209. In the meantime the ITU-T Recommendations X.208/X.209 were superseded by the X.680 and X.690 series of ITU-T Recommendations and ITU-T plans to withdraw Recommendations X.208/X.209.

Thus, ECMA TC32-TG14 updated all affected stage 3 QSIG standards related to supplementary services and issued new editions. These new editions were fast-tracked to ISO. After the fast-track procedure at ISO/IEC has ended (expected in September 2002), new International Standards will be published and must be endorsed as ENs. In addition, a number of stage 1&2 standards must be endorsed as well. Some of these endorsing ENs are new and some are revisions of existing ENs.

This requested STF is related to STF 173, which was placed on hold because of concerns about the copyright situation. The final resolution of the copyright situation – brought about by the free publication of ISO/IEC standards and the ability to revert to endorsing ENs – meant that the original terms of reference of STF 173 were no longer valid and therefore it had to be closed. The provision of the endorsing ENs is the goal for this new STF.

The need for this maintenance work results from a mandate from the European Commission (BC-T-326), which was the justification for having ENs at all. Despite the fact that the mandate is already closed, it is still in ETSI's interest to ensure that its publications are up-to-date and reference the latest versions of international standards, where applicable.

The consistency between all the deliverables is of prime importance, and this can be achieved more effectively with a small (1 person) STF than be

sharing the work within the TB.

# 2	Consequences if not agreed:

If the work proposed for this STF is not carried out, all ENs regarding QSIG will be out of date. This will lead to confusion and the mandate will not be achieved.

# 3	Detailed description:

## 3.1	Subject title:

Provision of ENs endorsing QSIG International Standards.

## 3.2	Reference Technical Body:

ECMA TC32 will be responsible for approving the deliverables.

## 3.3	Other interested TBs (if any):

ETSI TC SPAN to be kept informed.

## 3.4	Target date for the start of work:

September 2002.

## 3.5	Duration and target date for the conclusion of the work (TB approval):

December 2002.

## 3.6	Resources required

### 3.6.1	Necessary manpower

- Total resources required: 2 man/month.

### 3.6.2	Estimated costs, additional to the manpower:

Additional costs are made up as follows:

Travelling costs to the Technical Body and WG meetings: 1x1.3 = 1.3 K€ for 2002.

### 3.6.3	Qualification required, mix of skills

- Number of experts required:  1 expert

- Relevant expertise required: QSIG, Corporate Networks

The consistency between all the deliverables is of prime importance. Thus, it would not be effective to share this work among several specialists. Top quality output is more likely to be achieved if a single person can carry out the work, and hence the preference is for only one person in the proposed STF.

## 3.7	Scope of Terms of Reference:

For each QSIG supplementary service, the provision of a set of draft standards (ENs) is needed (refer to the table below).

## 3.8	Context of the task(s):

The task consists of editing a new set of standards (ENs) for each QSIG supplementary service (refer to the table below).

## 3.9	Related activity in other bodies and co-ordination of schedules:

Approval by ECMA TC32.

## 3.10	Base documents and their availability

ISO QSIG International Standards as indicated in the following table:

| Title | ETSI Doc. Number | International Standard |
| --- | --- | --- |
| Basic call, stage 1 & 2 (ECMA-142) | EN 300 171 | ISO/IEC 11574 |
| Basic call, stage 3 (ECMA-143) | EN 300 172 | ISO/IEC 11572 |
| Name Identification, stage 1 & 2 (ECMA-163) | EN 300 237 | ISO/IEC 13864 |
| Name Identification, stage 3 (ECMA-164) | EN 300 238 | ISO/IEC 13868 |
| Generic Functional Protocol (ECMA-165) | EN 300 239 | ISO/IEC 11582 |
| Diversion, stage 1 & 2 (ECMA-173) | EN 300 256 | ISO/IEC 13872 |
| Diversion, stage 3 (ECMA-174) | EN 300 257 | ISO/IEC 13873 |
| Path replacement, stage 1 & 2 (ECMA-175) | EN 300 258 | ISO/IEC 13863 |
| Path replacement, stage 3 (ECMA-176) | EN 300 259 | ISO/IEC 13874 |
| Call transfer, stage 1 & 2 (ECMA-177) | EN 300 260 | ISO/IEC 13865 |
| Call transfer, stage 3 (ECMA-178) | EN 300 261 | ISO/IEC 13869 |
| Call offer, stage 1 & 2 (ECMA-191) | EN 300 361 | ISO/IEC 14841 |
| Call offer, stage 3 (ECMA-192) | EN 300 362 | ISO/IEC 14843 |
| Do not disturb (override), stage 1 & 2 (ECMA-193) | EN 300 363 | ISO/IEC 14842 |
| Do not disturb (override), stage 3 (ECMA-194) | EN 300 364 | ISO/IEC 14844 |
| Call completion, stage 1 & 2 (ECMA-185) | EN 300 365 | ISO/IEC 13866 |
| Call completion, stage 3 (ECMA-186) | EN 300 366 | ISO/IEC 13870 |
| Call intrusion, stage 1 & 2 (ECMA-202) | EN 300 425 | ISO/IEC 14845 |
| Call intrusion, stage 3 (ECMA-203) | EN 300 426 | ISO/IEC 14846 |
| Advice of charge, stage 1 & 2 (ECMA-211) | EN 301 254 | ISO/IEC 15049 |
| Message waiting, stage 3 (ECMA-242) | EN 301 255 | ISO/IEC 15506 |
| Call interception, stage 1 & 2 (ECMA-220) | EN 301 256 | ISO/IEC 15053 |
| Recall, stage 1 & 2 (ECMA-213) | EN 301 257 | ISO/IEC 15051 |
| Recall, stage 3 (ECMA-214) | EN 301 258 | ISO/IEC 15052 |
| Message waiting, stage 1 & 2 (ECMA-241) | EN 301 260 | ISO/IEC 15505 |
| Advice of charge, stage 3 (ECMA-212) | EN 301 264 | ISO/IEC 15050 |
| Call interception, stage 3 (ECMA-221) | EN 301 265 | ISO/IEC 15054 |
| Call priority interruption (protection), stage 1 & 2 (ECMA-263) | EN 301 655 | ISO/IEC 15991 |
| Call priority interruption (protection), stage 3 (ECMA-264) | EN 301 656 | ISO/IEC 15992 |
| PUM call handling, stage 1 & 2 (ECMA-283) | EN 301 657 | ISO/IEC 17877 |
| PUM call handling, stage 3 (ECMA-284) | EN 301 810 | ISO/IEC 17878 |
| Common information, stage 1 & 2 (ECMA-250) | EN 301 819 | ISO/IEC 15771 |
| Common information, stage 3 (ECMA-251) | EN 301 820 | ISO/IEC 15772 |
| PUM registration, stage 3 (ECMA-282) | EN 301 821 | ISO/IEC 17876 |
| PUM registration, stage 1 & 2 (ECMA-281) | EN 301 822 | ISO/IEC 17875 |
| WTM location registration & information exchange, stage 1 & 2 (ECMA-301) | EN 301 824 | ISO/IEC 15428 |
| WTM location registration & information exchange, stage 3 (ECMA-302) | EN 301 825 | ISO/IEC 15429 |
| WTM call handling, stage 1 & 2 (ECMA-303) | EN 301 826 | ISO/IEC 15430 |
| WTM call handling, stage 3 (ECMA-304) | EN 301 827 | ISO/IEC 15431 |
| WTM authentication, stage 1 & 2 (ECMA-305) | EN 301 828 | ISO/IEC 15432 |
| WTM authentication, stage 3 (ECMA-306) | EN 301 829 | ISO/IEC 15433 |
| Use of QSIG at the C Reference Point between a PINX and an Interconnecting Network (ECMA-318) | EN 301 914 | ISO/IEC 20161 |
| Single step call transfer, stage 1 & 2 (ECMA-299) | EN 301 918 | ISO/IEC 19459 |
| Single step call transfer, stage 3 (ECMA-300) | EN 301 919 | ISO/IEC 19460 |
| Simple dialog, stage 1 & 2 (ECMA-310) | EN 301 920 | ISO/IEC 21407 |
| Simple dialog, stage 3 (ECMA-311) | EN 301 921 | ISO/IEC 21408 |
| Call identification and call linkage, stage 1 & 2 (ECMA-313) | EN 301 922 | ISO/IEC 21888 |
| Call identification and call linkage, stage 3 (ECMA-314) | EN 301 923 | ISO/IEC 21889 |
| Short message, stage 1 & 2 (ECMA-324) | EN 301 990 | ISO/IEC 21989 |
| Short message, stage 3 (ECMA-325) | EN 301 991 | ISO/IEC 21990 |

## 3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

The current work programme should be checked for Work Items already existing.

## 3.12	Expected output(s):

ETSI deliverables: ETSI ENs endorsing International Standards by April 2003.

B38(02)06