Terms of Reference for Specialist Task Force STF 291 (PD1) 
(TISPAN WG1- NGN services) on 
”Global Services requirements and NGN capabilities to support service innovation”

# Reasons for proposing the Specialist Task Force (STF)

TISPAN is the ETSI core competence centre for fixed networks and for migration from switched circuit networks to packet-based networks with an architecture that can serve in both.

Several NGN Releases is foreseen. The description of Release 1 will be completed by the end of June 2004.

TISPAN_NGN Release 1 supports the following major service capabilities:

- Session establishment and control for session based services, e.g. Real-time conversational services (voice, multi-media, messaging, etc.);

- Presence Management;

- Content delivery (e.g. Video-on-demand, video streaming, TV channel distribution);

- PSTN/ISDN migration (including replacement);

- Public Internet type of services and applications.

Stage 1 service descriptions are based on 3GPP IMS services architecture. TISPAN WG1 - competence centre for NGN Services - is producing specifications for NGN Basic Supplementary Services, Videotelephony over NGN, Presence and Messaging Service (MMS, Instant Messaging). A set of requirements and capabilities are also under study.

Before beginning to define Release 2 content, it is essential to make a synthesis of the current studies on NGN services in the others forum and organizations.

# Overview of the proposal

## Purpose of the work

The aim of this work will be to produce an analysis of the current work and strategic direction of relevant Forum and global standards bodies (ITU-T, IETF …) in relation to services and network requirements to support ETSI TISPAN as the leading SDO for NGN. Services and requirements from East Asian and Pacific Rim organisations are particularly of interest.

## Outcome of the STF

The STF will produce 2 Technical Reports:

- "Services Requirements and strategic direction for NGN services"

- "NGN Generic capabilities and their use to develop services"

# Detailed description:

## Subject title:

Global Services Requirements and NGN capabilities to support service innovation

## Reference Technical Body

TISPAN1 (NGN services)

## Steering Group

A Steering Group will be set-up within TISPAN for the proposed STF and a dedicated email list will be used for communication on the work of the STF.

Organisation of the steering group: Chairperson: TISPAN STF Coordinator, Members: related Work Items Rapporteurs, the STF experts Team members, relevant TISPAN WG Chairs/Project Leaders, experts from Work Items supporting Members and ETSI secretariat representatives as required.

## Target date for the start of work

Early February 2005.

## Duration and target date for the conclusion of the work (TB approval):

Duration: 9 months. Deliverables should be ready by 15 October, for review and approval by TISPAN#8bis, currently scheduled on 24-28 October 2005.

## Resources required

ETSI FWP contribution: 72 000 EUR, corresponding to 120 man-days worked at the ETSI HQ. No extra costs expected under the ETSI budget.

Two experts in Wireline and Wireless technologies and familiar with services requirements (3 man.months each).

It is expected that ETSI members will contribute an equal amount, through the STF steering Group, through day to day management of the STF.

## Related activity in other bodies and co-ordination of schedules

The work will be based on documents from ETSI (particularly TISPAN) and other Organizations, including 3GPP (SA), the ITU-T (SGs 13 and 16) and other relevant SDOs.

## Relation with other activities and why the work is urgently needed:

There is a need to ensure that major service capabilities are included in TISPAN_NGN Release 1 (completion 3Q2005), and that they can be reused to design appropriate services.

TISPAN_NGN will start its Release 2 specification work in the 3Q2005. It is necessary to identify major service capabilities to be added in the Release 2 scope.

## Base documents and their availability

A preliminary task for the STF is to identify existing relevant documents, from ETSI and other relevant Organizations.  The base document availability is satisfactory to allow timely completion of the work.

## Expected output schedule and milestones

The STF will produce the draft of the following Work Items:

- DTR/TISPAN-01023-NGN on Services capabilities, requirements and strategic direction for NGN services,

- DTR/TISPAN-01024-NGN on NGN generic capabilities and their use to develop

Given a start time of February 2005, the completed report including recommendation for changes to TISPAN_NGN R1 specifications and proposals for the Release 2 scope documentation is October 2005.

There will be monthly reports into the STF steering groups to allow decisions and guidance to the ongoing work both in the STF and the TB.

The first draft of the report with the initial findings, to allow the relevant TISPAN working groups (specifically WG1) to guide the STF work and to progress the required specification activities, will be end April, on time for TISPAN#6 (9-13 May 2005). Ongoing stage reports will be produced in July and September.

The final report along with the draft TRs will be available for approval at the TISPAN#8bis meeting (24-28 October).  A limited amount of effort should be left to accommodate changes identified the TISPAN#8bis meeting. It is not expected that major changes will be required as the STF will fully cooperate with the active members of the TB as part of the member voluntary contribution to the work.

- Milestone A: Progress Report, with the description of the Service Capabilities and typical services to be addressed and preliminary draft of DTR/TISPAN-01023-NGN and DTR/TISPAN-01024-NGN, including, at least ToC, scope, structure, to be provided by the STF Leader on 22 July (after TISPAN#7.

- Milestone B: Progress Report, with the description of the Service Capabilities and typical services to be addressed and initial draft of DTR/TISPAN-01023-NGN and DTR/TISPAN-01024-NGN, to be provided by the STF Leader on 23 September (after TISPAN#8).

- Milestone C: Progress Report, with the description of Generic Capabilities and their use to develop innovative services (Draft of DTR/TISPAN-01023-NGN) , to be provided by the STF Leader on 4 November (after TISPAN#8bis).

- Milestone D: Final Report and DTR/TISPAN-01023-NGN and DTR/TISPAN-01024-NGN ready for publication after inclusion of comments from TISPAN#9 (5-9 December 2005).

## Document history

| Version | Date | Author last change | Status | Comments |
| --- | --- | --- | --- | --- |
| 1.0.0 | 21 Oct 04 | TISPAN Chairs | Board#49 approved | Preliminary ToR approved in principle, to be finalized by TISPAN |
| 2.0.1 | 23 Nov 04 | A. Le Roux | Updated TISPAN | ToR completed by TISPAN, end date moved to October 2005, to synchronize with the planned Release 2 time table. |