Terms of Reference for Specialist Task Force STF 313 ext 
(TB DECT/NG-DECT) on ”New Generation DECT Phase 2”

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

### Purpose of the work

The purpose of the work is to complete the Technical Specification for ‘New Generation DECT phase 2’ until September 2007.

### Relation with the ETSI Strategic Objectives

DECT is one of the very successful ETSI standards. DECT is the world wide leading digital cordless technology and has been approved by ITU as IMT-2000 air-interface. DECT is selling in large and growing volumes.

In April 2006 the DECT Forum chairman presented at the DECT06 conference in Sophia Antipolis the DECT Forum’s view on the market value development (see figure below).

It can be concluded, that NG DECT is essential to further increase the overall DECT market.

### Market impact, benefits to be gained

The DECT manufacturers including the chip manufacturers have come to the conclusion, that the market requires a new generation of DECT products. The DECT Forum has approached TC DECT to develop the specification for next generation DECT products, based on the market requirements as provided by DECT Forum. They also stressed the urgency of the work and therefore we agreed to develop the specification in phases. For the planned integration of NG-DECT products into home-gateways a higher level of interoperable features (as available in phase 1) is required by the operators. The new generation DECT will not only further increase the quantity of products, but also the value of the DECT products.

### Stakeholders interest

ETSI members who support the NG-DECT work:  Siemens, Sagem, Infineon, Philips, France Telecom, BMWA, Institut für integrierte Schaltungen FHG-IIS, DSP Group, Thomson, SiTel, SunCorp.

The members of the DECT Forum requested ETSI to produce the specification as fast as possible.

### Relation with other activities within ETSI and/or related organizations

There is a complementary activity within the DECT Forum, who has established a marketing group for NG DECT to provide market requirements to TC DECT.

DECT Forum is also promoting the NG DECT technology in close cooperation with the ETSI secretariat.

There are related liaisons with TC TISPAN, TC AT, TC STQ, ITU-T SG12 and ITU-T SG16.

### Priority within the TB

Highest priority as this is the only proposed STF for this time period.

### Motivation why the work cannot be performed within the TB

The DECT Forum has expressed an urgent need for the completion of the Technical Specification and with the support of a full-time expert the compilation of the document can be done much faster. There are many technical contributions from the members of the working group, but the various experts are not so familiar with the ETSI drafting rules and one coordinator/editor, who has the necessary knowledge of the subject and can review, make quality assurance and transform the input into the correct style will help to produce a high quality output much more rapidly.

### Confirmation of interest and active support from the Members

There are 50 persons involved in the discussions on the mailing list for ‘New Generation DECT’. At the last meeting of the NG DECT Working Group in September there were 17 participants representing 10 companies/organisations. In addition the DECT Forum provides input regarding the requirements and market information.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The task is to produce new Technical Specification for ‘New Generation DECT phase 2’ The final approval is planned in September 2007.

The risk is very low as the new features are based on the well proven DECT concept and because companies are already developing prototype systems to validate the functions.

### Outcome of the STF

Technical Specification for ‘New Generation DECT phase 2’

# Consequences if not agreed:

The DECT Forum has asked ETSI to produce the specification for ‘New Generation DECT’ as fast as possible in order to be able to quickly develop a standardized solution and to ensure that the DECT technology continues to hold the top market position in the cordless domain. There is strong competition from other technologies, e.g. WLAN, and any delay of the introduction of ‘New Generation DECT’ products will hurt the DECT industry. The support of an STF is essential for the timely production of the new specification and the seamless continuation of the DECT success story.

# Detailed description:

## Subject title:

Specification of phase 2 of New Generation DECT

## Reference Technical Body:

TB: TC DECT

WG: NG DECT

## Other interested TBs (if any):

DECT Forum:	provides requirements and needs the ETSI NG DECT specification in return

TC TISPAN:	to align network and terminal requirements

TC AT:	to align home-networking topics

TC STQ:	concerning wideband speech issues

TC SAGE:	review of security algorithms

## Steering Committee

The chairman of TC DECT together with the WG NG DECT will act as Steering Committee.

The DECT_NewGeneration email-list will be used for technical discussions and information distribution.

Meetings will be the plenary and the WG NG DECT meetings. Additional ad-hoc meetings will be scheduled as required.

## Support from ETSI Members

The following ETSI members have confirmed their support:

Bundesnetzagentur: Bernd Wolf

DSPG: Steven Dickinson

France Telecom R&D: Stéphane Proust

Fraunhofer IIS: Manfred Lutzky

Infineon: Ingolf Karls, Ulf Magnusson

Thomson Telecom: Guy-Louis

Philips: Jochen Kilian

Sagem: Hoel Guilcher

Siemens: Dieter Kehren, Günter Kleindl

SiTel: Oliver Maiwald

SunCorp: Mark Barrett

## Target date for the start of work:

26 February 2007

## Duration and target date for the conclusion of the work (TB approval):

Duration: 6 months

Conclusion of work: September/October 2007

## Resources required

Total resources required from the ETSI budget: 74 000 EUR. (total of 3.8.1, 3.8.2, 3.8.3)

### Experts manpower

Total manpower resources required: 120 working days (72 000 EUR)

### Travel cost:

Total travel cost 2 000 EUR, to attend Technical Body and WG meetings (2 meetings at European location outside ETSI).

### Other cost:

Total 0 EUR.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 1

- Relevant expertise required: protocol specification, especially knowledge of DECT layer 2 and 3

- Experience with drafting ETSI specifications is required

- Period over which the expert is required and duration of the secondment: full time for 6 months

## Scope of Terms of Reference:

The scope of the work is the production of the Technical Specification for phase 2 of New Generation DECT.

The requirements for ‘New Generation DECT’ have been defined by the DECT Forum. TC DECT is working together with DECT Forum to select those features, which have to be supported in the specification for NG DECT phase 1. The members of TC DECT are in the process of agreeing the technical parameters for the proposed solution. The agreed information is collected in a technical report. Based on the decisions in TC DECT, the technical solution has to be specified in a new TS.

## Organization of the work in tasks and/or phases:

The task is:

- Technical Specification for ‘New Generation DECT phase 2: 120 man days

Timeline:

- Start: Mar/2007

- First draft: Jun/2007

- Completion (TB approval): Sep/2007

## Related activity in other bodies and co-ordination of schedules:

The work of the proposed STF does not depend upon the availability of other standards/deliverables from other bodies.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| REN/DECT-000241-1 to 8 | Digital Enhanced Cordless Telecommunications (DECT); Common Interface (CI); Part 1 to 8 | being updated | 2/2007 |
| DTS/DECT-NG0243 | Digital Enhanced Cordless Telecommunications (DECT); New Generation DECT phase 1, wideband speech | being drafted by STF313 Phase 1 | 2/2007 |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

- DTS/DECT-NG0245-2	Support of transparent IP packet data

- DTS/DECT-NG0246-3	Support of phase 2 services

- REN/DECT-000246	Generic Access Profile (GAP)

- REN/DECT-000247	DECT Packet Radio Service (DPRS)

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

- Start of the work 	Mar/2007

- ToC and scope 	Mar/2007

- First stable draft for WG review	Jun/2007

- Draft for WG approval	Sep/2007

- WG approval	Sep/2007

- Draft for TB approval	Sep/2007

- TB approval	Sep/2007

- Publication (TSs)	Nov/2007

- Publication (ENs)	Feb/2008

In addition, the STF will produce the following reports:

- Progress Report to be approved by DECTNewGen#9 25-26 April,

- Progress Report to be approved by DECTNewGen#10 13-14 June

- Final Report and deliverables to be endorsed for DECT approval and publication by DECTNewGen#11 date tbd (expected end September or beginning of October)

# Performance indicators

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 25 Jun 03 | Berrini | Board#43 approved | Template based upon B43(03)26 rev. 1, for ETSI and EC/EFTA proposals |
| 1.0 | 13 Apr 05 | Berrini |  | Reviewed to be specific to ETSI proposals |
| 1.1 | 07 Jun 06 | Berrini |  | Presentation upgrades, include performance indicators |
| 1.2 | 22 Jun 06 | Berrini | Board#57 approved | Performance Indicators targets not required but need only be measured and reported after end of STF |
| 2.0 | 13 Sep 06 |  |  | Clarification of motivation why STF fund is required |
| 2.1 | 22 Sep 06 | Kleindl |  | DECT STF proposal |
| 2.2 | 24 Sep 06 | Berrini | proposed for approval by OCG#30/Board#59 | Editorials |
| 2.3 | 12 Feb 07 | Berrini | Review after Phase 1 | Deliverables, schedule and reports |