Terms of Reference for Specialist Task Force STF 327 
(ETSI TC ERM/TG25 - Aeronautical) on ”Guidance on the development of ETSI’s Harmonised Standards under the Single European Sky regulation”

# Reasons for proposing the Specialist Task Force (STF)

The European Union launched in 2004 Legislation “Single European Sky” (SES).

The SES legislation is based on a harmonised regulatory framework, which contains a number of regulations including “the interoperability Regulation”. (EC 552/2004)

The objective of this Regulation is to ensure interoperability of the European air traffic management network (EATMN) consistent with air navigation services.

EC expects to have at least 57 priority areas and up to 50% of them may come to ETSI for EN work in the next few years. With maintenance and new work to come far later this volume may increase.

ETSI is going to produce communications, navigation, surveillance and meteorological standards (ETSI will be mandated to produce ENs in a number of areas and we expect to be the lead ESO in those topics where we have a competence, e.g. the above areas).

There is a need for an ETSI “Report of Production of European Standards” to make it easier and more cost effective for the standardization bodies to identify the clauses in the ENs that apply to the Essential Requirements in conjunction with the Interoperability Regulation.

BOARD documents (Aeronautical Mandates and STFs were discussed in the previous Board meetings)

[ETSI/B48(04)48] – Air Traffic Management Mandate M354

[ETSI/B50(05)20] - EATMN Phase 1 Inventory of European specification work in progress

[ETSI/B59(06)22] – Aeronautical standardisation activity Mandate M390

## Overview of the proposal

Mandates M/354 (closed by now) and M/390 have been produced in order to support the implementation of the Single European Sky (SES) Regulations that were adopted early in 2004.

These regulations are to harmonise the regulatory framework for the creation of the Single European Sky conjunction in with:

Regulation (EC) N° 550/2004 of the European Parliament and of the Council on the provision of air navigation services in the SES (“the service provision Regulation”);

Regulation (EC) N° 551/2004 of the European Parliament and of the Council on the organisation and use of the airspace in the SES (“the airspace Regulation”);

Regulation (EC) N° 552/2004 of the European Parliament and of the Council on the interoperability of the European Air Traffic network (“the Interoperability Regulation”).

The objective of the Interoperability Regulation is to ensure interoperability of the European Air Traffic Management Network (EATMN) consistent with air navigation services.

This will be achieved by means of:

- establishment of technical regulation on the basis of the "new approach" in accordance with the Council resolution of 7 May 1985 on a new approach to technical harmonization and standards [OJ C 136, 4.6.1985, p. 1. ] where essential requirements, rules and standards are complementary and consistent;

- introduction of new concepts of operation by Eurocontrol and technology necessary to deliver the additional required capacity;

- definition of essential requirements, implementing rules for interoperability by Eurocontrol and development of community specifications by the European standardisation bodies in conjunction with the European Organisation for Civil Aviation Equipment (EUROCAE) and by Eurocontrol.

### Purpose of the work

The objective of this proposal is to develop an ETSI Report on the development of European Norms to satisfy the Essential Requirements and/or implementing rules of the Interoperability Regulation (EC 552/2004).

### Relation with the ETSI Strategic Objectives

This work will strengthen ETSI role of standardization in the Transport area, as well as giving support to the public, develop policies etc.

### Stakeholders interest

This work is going to be performed for the benefit of the Aeronautical community of ETSI.

The work will help to gain and build up an agreed understanding of the ER’s to be fulfilled by the ENs and set a consensus-driven approach to the format and presentation of the ENs produced by ETSI in response to existing and forthcoming mandates in support of the SES framework.

### Relation with other activities within ETSI and/or related organizations

While working on this report, ETSI will strengthen its relations with EUROCAE, Eurocontrol, European Commission DG TREN and the aeronautical community in general.

### Motivation why the work cannot be performed within the TB

This work requires a strong collaboration between the European organisations of Civil Aviation (EUROCAE, EUROCONTROL) and the ESOs. The STF is likely to be small but should be composed of experts with an experience of the different organisations outside ETSI as well as knowledge of the European Standardisation System.

### Confirmation of interest and active support from the Members

There is a common interest in TG25 to develop ENs and standards related to the SES-programme including the proposed STF.

Details will be provided in section 3.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The work is intended to clarify and identify how the ENs required under EC Regulation No 552/2004 of the Single European Sky initiative can be achieved in an efficient and coherent manner.

This work has a high priority, due to the issued mandate M/390, which ETSI TC ERM/TG25 has identified. 2 out of 4 required ENs to be under the lead of ETSI.

A STF Steering Group is foreseen, however due to the relatively short period of work and also limited working area, the SG will need very few meetings.

It is anticipated and foreseen, that there will be a very close cooperation with EUROCAE in particular, plus other bodies such as EUROCONTROL and EASA. The task under this proposal is relatively limited and a reasonable organisation should be 3-4 people (1-2 from ETSI +1 Eurocae + 1 Eurocontrol).

### Outcome of the STF

The outcome of the STF will really help the way in which our ENs will be presented under mandates related to EU Regulation No 552/2004.

# Consequences if not agreed:

By taking the lead in developing the Guidance (this STF), ETSI will help us to fulfil our role as an ESO to support EU legislative frameworks and policies through standardisation where this has been identified.

The consequences of not being able to correctly identify and set down technical descriptions to comply with the ERs of the legislation, would be a failure on our part and that of the community mandated to produce them. It is essential that our ENs meet the ERs and also provide quality ENs that can be listed and used for compliance. The area is one that has potential for growth in the future as the results of the SESAR project and other aspects then require standardisation to support them. Furthermore, it will enable ETSI and the partners, with whom we must work due to the requirements in the mandate, to be confident in the quality and outcome of the process.

# Detailed description:

## Subject title:

Report on the Development of ETSI European Norms (ENs/CSs) under the Single European Sky regulation.

## Reference Technical Body:

TC ERM/TG25 AERO

## Other interested bodies (if any):

Eurocae, Eurocontrol, EASA, CEN and CENELEC.

## Steering Committee

A Steering Committee is foreseen, and should have members from at least ETSI/ERM/TG25, Eurocae and Eurocontrol. The EC/EFTA are also welcome as Counsellors.

## Support from ETSI Members

The following ETSI members are supporting this proposal and work item:

CAA UK, Swedavia, ITS, SELEX Communications, Rohde and Schwarz, Telerad

## Target date for the start of work:

February 2007

## Duration and target date for the conclusion of the work (TB approval):

The target for delivery is second quarter of 2007 (final approval ERM#32 25-29 June 2007)

## Resources required

Total resources required from the ETSI budget: 30 000 EUR. (total of 3.8.1, 3.8.2, 3.8.3)

### Experts manpower

Total manpower resources required: 50 working days = 30 000 EUR

Additional non-remunerated resources required: 10 working days (TG25-members).

### Travel cost:

No travel budget is allocated.  Two experts will attend three meetings in the period Feb 07 - Apr 07, which will be organized during the STF working sessions, in order to save travelling time and cost. The cost of travels is therefore included in the manpower remuneration.

### Other cost: N/A

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 3-4

- Qualified technical experts with aeronautical knowledge and background

- Knowledge of the legislation, the SES, aeronautical issues

- Period over which the experts are required and duration of the secondment: Parts of the work can be performed on their respective home base. Co-ordination and verification (i.e together with SG) will be at ETSI/HQ.

## Scope of Terms of Reference:

The “Report for development of ETSI Harmonised Standards under the Single European Sky regulation”.  is meant to ease the interpretation of the ER’s and be an effective tool in the standardisation work.

## Organization of the work in tasks and/or phases:

Mean time reports to TG25 and ETSI are foreseen.

## Related activity in other bodies and co-ordination of schedules:

Already available documents (if any) or knowledge in co-operating organisations will be used and adjusted to ETSI-format if necessary.

## Base documents and their availability

The documents which form a base for this work are mainly listed in section 1 above. Other documents are TR 102 395-1 and EC Regulation No 552/2004, which includes the ERs

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

DTR/ERM-TG25-037 
Scope: Analysis of the general and specific essential requirements (constituent and system level) of Single European Sky (SES) interoperability (IOP) regulation 552/2004 to help the standardization process, manufacturers and air navigation service providers.

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Status	Milestone	Target

1 	Start of work 	19 Feb 2007

7 	WG approval 	23 May 2007	ERM TG25#24

8 	TB approval 	29 June 2007 	ERM#32

12 	Publication 	29 July 2007

# Performance indicators

Effectiveness:

2-3 experts are supposed to be engaged in the STF. In addition to this some in kind contribution will be available with thanks to some stakeholders and members of the industry.

Following program is anticipated:

- Kick-off

- 2-3 meetings in ETSI

- Mean time report to SG and TG25

- Final report

- Electronic communications including telecomm-conferences are foreseen.

Dissemination of results:

Some of the stakeholders are present at the TG25-meetings and in addition to this other representatives from CAA’s, CEC, etc are invited or briefed by our Minutes from meetings. Also information through ETSI to ICB is given.

Impact:

The real impact will be seen when the Single European Sky Initiative is implemented, however the Guidance, developed by this STF, will be welcomed by the Industry and the forthcoming development of the mandates.

Timeliness:

The STF will regularly deliver reports to SG meetings and the TR before the end of June 2007.

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 13 Sep 06 | Berrini | To be proposed to Board#59 | Clarification of motivation why STF fund is required |
| 1.0 | 5 Oct 06 | Berrini | Board preliminary approved | Board asked an approval by ERM |
| 1.1 | 30 Oct 06 | Minaev | ERM approved | Ready for GA approval |
| 2.4 | 20 Nov 06 | Berrini |  | Clarification travel budget (included in 30kEUR) |
| 2.5 | 29 Jan 07 | Berrini |  | Updated time scale, following Prep. Meet. conclusions |

# Footnotes

OJ L 96 of 31.3.2004, p. 20.

OJ L 96 of 31.3.2004, p. 10.

OJ L 96 of 31.3.2004, p. 26.