|  | ToR STF 336 (TISPAN/WG6) |
| --- | --- |
|  | Status: approved by TISPAN#13 [13TD066] and Board#62 |
|  | Version: 0.6 - Date: 24 August 2007 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini |

Terms of Reference for Specialist Task Force STF 336 
(TISPAN / WG6) on 
”Test Specifications (ATS/PIXIT) and validation for Communication HOLD (DTS-06021-3)”

# Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

### Purpose of the work

Work to be performed:

Production of the Technical Specification - DTS/TISPAN-06021-3-NGN: "Communication HOLD; Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification” and validation of the Tests

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Relation with other activities within ETSI and/or related organizations

This activity is related to similar work in the following organisations.

ITU SG11

3GPP (and indirectly IETF)

TISPAN WG6 will liaise with 3GPP and ITU-T SG11 concerning the activities of this proposed STF.

### Priority within the TB

High (TISPAN Top priority work for NGN Release 1 Specs)

### Motivation why the STF is urgently needed

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC.

Field trials involving these protocols are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for TIP/TIR.

To complete this work, and capitalise on their investment and field trials, the corresponding  Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

1.2	Organization of the work

1.2.1	Confirmation of active support from the Members

The work item on which this STF will work (DTS/TISPAN-06021-3) is supported by Telekom Austria, Deutsche Telekom, Oefeg, ISKRATEL.

1.2.2	Identification of tasks, phases, priorities, technical risk

The STF will be carried out in one phase, with two major activities:

Production of an Abstract Test Suite in TTCN for " Communication Hold "

Validation of the tests

1.2.3	Outcome of the STF

The outcome of the STF is the production of the Technical Specification DTS/TISPAN-06021-3:

"Communication Hold; Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification” and validation of the Tests.

# Consequences if not agreed:

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC. Thorough interworking testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times, ultimately delaying the deployment of NGN.

# Detailed description:

## Subject title:

Development of Abstract Test Suite for Communication Hold

## Reference Technical Body:

TISPAN WG 6

## Other interested TBs (if any):

ITU-SG11 - Question 8

3GPP

## Steering Committee:

Not required

## Support from ETSI Members

As for the Work Item

## Target date for the start of work:

Preferably starting end July 2007

## Duration and target date for the conclusion of the work (TB approval):

December 2007 for the development of the ATS.

March 2008 for validation.

## Resources required

Total resources required 25 200 EUR, split as follows in experts’ manpower and additional cost.

27 days of activity to develop the ATS, with 1 expert (maximum 2) participating = 12 kEUR;

15 days  for validation = 9 kEUR

Manpower resources required: 42 working days (25 200 EUR), split as follows:

Drafting deliverables:	25 working days

Validation of the ATS	15 working days

Attending Technical Body and WG meetings: 	2 working days

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  1 or 2

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP and ISUP protocols, to have experience in writing Abstract Test Suites in TTCN. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

The STF will develop the ATS in 2007.  Validation will be done in 2008.

Target is end-December 2007 for the development of the ATS, end-March 2008 for validation.

## Validation

Level of validation: Level 2 validation

Version of TTCN-3 used: 3.1.1

TT work bench Testing-Tech

CATAPULT / TTCN-3 Compiler Testing-tech

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | ISKRATEL |
| Provision and installation of IUT(s) | ISKRATEL |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

Cost of validation: The cost for validation is included in the overall total of section 3.8 of these ToR.

## Related activity in other bodies and co-ordination of schedules:

The work is based on documentation from ETSI, and other organisations as mentioned in subsection 3.3

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Status |
| --- | --- | --- |
| DTS/TISPAN-06021-1-NGN | Communication Hold Part 1: PICS | Published |
| DTS/TISPAN-06021-2-NGN | Communication Hold Part 2: Test Suite Structure and Test Purposes (TSS&TP) | Published |

The STF will check the TSS&TP document against the latest version of the protocol specification they refer to.  In case of deviation they will notify WG6, to align the TSS&TP.

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverable, for TB approval: DTS/TISPAN-06021-3-NGN: "Communication HOLD; Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification” and validation of the Tests.

## Planned output schedule:

The STF will produce the deliverables according to the following time scale (§3.6, 3.7):

Work Item: DTS/TISPAN-06021-3-NGN

Start of the work 	30 July 2007

Final draft ATS for WG approval before validation	31 December 2007

WG approval (after validation)	31 March 2008

TB approval	April 2008

Note: Time scale may be reviewed, due to budget limitations and priority setting within TISPAN WG#6.

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 24 May 06 | M. Brand | TISPAN proposal | TISPAN#10bTD258 |
| 0.2 | 05 Jun 06 | A. Berrini | proposed for OCG#29/Board#57 2nd allocation 2006 | Work Item information completed |
| 0.3 | 30 Jan 07 | M. Brand | Approved TISPAN#13 | Doc 13TD065 |
| 0.4 | 14 May 07 | A. Berrini | for Board#62 approval 2nd alloc. | Introduced Work Items and provisional schedule (to be confirmed by WG6). Start end July (B#62 approval and recruitment). Conclusion end November (corrected inconsistency with duration 2 months). Approval at TISPAN#16. |
| 0.5 | 12 Jun 07 | A. Berrini | Board#62 approved 2nd alloc. 2007 with budget limitations | Note: Time scale may be reviewed, due to budget limitations and priority setting within TISPAN WG#6. |
| 0.6 | 24 Aug 07 | A. Berrini | Prep. Meet | Split ATS development 2007, validation 2008 |