|  | ToR STF 339 (DECT / NG DECT) |
| --- | --- |
|  | Status: modification approved by TB DECT Status: approved by Board#72 |
|  | Version: 1.4 - Date:22 February 2009 |
|  | Author: Dr. Günter Kleindl |
|  | Last updated by: Dr. Günter Kleindl |
|  | page 1 of 11 |

Revised Terms of Reference for Specialist Task Force 339 
(TB DECT / WG NG DECT) on ”Test update for NG DECT”

# 0	Changes in revision 1.4

Technical modification of the deliverables produced in task B due to the working program of the TC DECT.

Modification was agreed by TC DECT at DECT-35 in January 2009. Modified Terms of Reference were approved by TC DECT on 22.February 2009. Without changes in budget and planned termination date.

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

Board#62, in June 2007, has approved two STFs to update the DECT standards to fit the requirements of the ‘New Generation DECT’; STF 338 for the base standards and STF 339 for the testing standards.

An additional budget of 25 800 EUR was allocated by Board 67 to the STF 339.

STF 338 has concluded the bulk of the work already in June 2008 and, as a result, a package of 8 EN’s are now in the final approval process (OAP/PE).

Since the approval of the original ToR documents (June 2007), several changes, new inputs and activities have happened:

- A joint activity with the TC STQ was performed in order to create a new detailed audio specifications and testing using the new methodology HATS and with a level of detail going beyond the initially planned approach. This activity is now near completed and is considered an important achievement in DECT standardization.

- As consequence of the previous work, the specifications NG DECT parts 1 and 3 and the GAP had to be updated to include the new audio testing modelling approach.  This activity is now near completed.

- In addition to that, the industry members and the DECT forum has now requested TC DECT to urgently develop a procedure for remote Software uploading in DECT terminals. The TC has started the work in that task with top priority

All these activities are connected with the original scope of this STF, however they imply new technical tasks and the drafting of additional deliverables. Also, due to technical reasons, in all cases the new activities have had to be performed before other activities already in STF 339 scope.

On the other hand, the STF is running smoothly, with good quality, efficiency and with flexibility to fit in the new technical tasks.

The proposal to allocate an additional 49 000 EUR from 2009 budget to STF 339, to complete the new and existing tasks, according to the detail given in section 3.8, and to extend the duration until April 2009, was approved by Board#69.

### Purpose of the work

The purpose of the work is to produce new versions of the standards EN 300 175-8 and EN 300 176-2 that contain the wideband speech transmission specification and tests; to produce new editions of ‘New Generation DECT’ part 1 and ‘Generic Access Profile’ (GAP) and a new TS ‘New Generation DECT’ part 3; to produce a new TS for SUOTA (solution for Sw downloading) and to produce for ‘New Generation DECT’ one new PICS proforma for the wide band speech specification as well as new versions of the PICS proforma for the ‘Generic Access Profile’ (GAP) and the ‘Common Interface’ (CI) standards. Completion is planned until April 2009.

### Relation with the ETSI Strategic Objectives

DECT is one of the very successful ETSI standards. DECT is the world wide leading digital cordless technology and has been approved by ITU as IMT-2000 air-interface. DECT is selling in large and growing volumes. The following figure from the DECT Forum shows the expected market value development.

### Market impact, benefits to be gained

The DECT manufacturers including the chip manufacturers have come to the conclusion, that the market requires a new generation of DECT products. The DECT Forum has approached TC DECT to develop the specification for next generation DECT products, based on the market requirements as provided by DECT Forum. They also stressed the urgency of the work and therefore we agreed to develop the specification in phases. For the integration of NG-DECT products into home-gateways a higher level of interoperable features is required by the operators. The new generation DECT will not only further increase the quantity of products, but also the value of the DECT products. DECT Forum will also launch a certification programme and has requested ETSI TC DECT to create the required test specifications.

### Stakeholders interest

ETSI members who support the NG-DECT work:  BMWA, DSP Group, France Telecom, Infineon, Institut für integrierte Schaltungen FHG-IIS, Philips, Sagem, Siemens, SiTel, SunCorp, Thomson.

The members of the DECT Forum requested ETSI to produce the specification as fast as possible.

### Relation with other activities within ETSI and/or related organizations

There is a complementary activity within the DECT Forum, who has established a marketing group for NG DECT to provide market requirements to TC DECT.

DECT Forum is also promoting the NG DECT technology in close cooperation with the ETSI secretariat.

There are related liaisons with TC ERM, TC TISPAN, TC STQ, SAGE, ITU-T SG12, ITU-T SG16 and ISO/IEC JTC1/SC29.

### Priority within the TB

All tasks A (A1 to A4) have the highest priority and urgency since they address urgent needs identified by DECT forum or are pre-requisites for other deliverables. The production of the PICS. (task B) has second priority. The update of the radio test specifications has higher priority, than the production of the PICS.

### Motivation why the work cannot be performed within the TB (mandatory)

The DECT Forum has expressed an urgent need for the completion of the Specifications and with the support of a full-time expert the compilation of the documents can be done much faster. There are many technical contributions from the members of the working group, but the various experts are not so familiar with the ETSI drafting rules and one editor, who can transform the input into the correct style will help to produce a high quality output much more rapidly.

### Confirmation of interest and active support from the Members

There are more than 50 persons involved in the discussions on the mailing list for ‘New Generation DECT’. The NG DECT Working Group meets 6-times per year with an average participation of 15 experts. In addition the DECT Forum provides input regarding the requirements and market information.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The task is to produce:

Task A1: updates of the speech part of the base standard EN 300 175-8 and the speech tests EN 300 176-2

Task A2: new editions of the TS 102 527-1, EN 300 444 (GAP) and new TS 102 527-3

Task A3: updates of the radio test standards EN 300 176-1, EN 301 406 and EN 301 908-10

Task A4: production of a new TS for SUOTA (Sw downloading): TS 102 527-4 in draft stage

Task B: completion of the new TS for SUOTA (SW downloading): TS 102 527-4 and production of a new edition of DECT Packet Radio Service (DPRS), EN 301 649

The risk is very low as the new features are based on the well proven DECT concept and because companies are already developing systems to validate the functions.

### Outcome of the STF

Expected output:

Task A1:

- EN 300 175-8 update

- EN 300 176-2 update

Task A2:

- TS 102 527-1 update

- TS 102 527-3 new specification

- EN 300 444 update

Task A3:

- EN 300 176-1 update

- EN 301 406 update

- EN 301 908-10 update

Task A4:

- TS 102 527-4 new specification, draft stage

Task B:

- TS 102 527-4 new specification, final version for TB approval

- EN 301 649 update, early draft and final version for TB approval

# Consequences if not agreed:

The DECT Forum has asked ETSI to produce the specifications for ‘New Generation DECT’ as fast as possible in order to be able to quickly develop a standardized solution and to ensure that the DECT technology continues to hold the top market position in the cordless domain. There is strong competition from other technologies, e.g. WLAN, and any delay of the introduction of ‘New Generation DECT’ products will hurt the DECT industry. The support of an STF is essential for the timely production of the standards and the seamless continuation of the DECT success story.

# Detailed description:

## Subject title: Test update for NG DECT

## Reference Technical Body:

TB: TC DECT

WG: NG DECT

## Other interested TBs (if any):

DECT Forum:	provides requirements and needs the ETSI NG DECT specification in return

TC ERM:	radio standards

TC TISPAN:	to align network and terminal requirements

TC STQ:	concerning wideband speech transmission issues

TC SAGE:	regarding security algorithms

## Steering Committee

The chairman of TC DECT together with the WG NG DECT will act as Steering Committee.

The DECT_NewGeneration email-list will be used for technical discussions and information distribution.

Meetings will be the plenary and the WG NG DECT meetings. Additional ad-hoc meetings will be scheduled as required.  Telephone conferences will be arranged, if needed.

## Support from ETSI Members

The following ETSI members have confirmed their support for the NG DECT activities:

Bundesnetzagentur: Bernd Wolf

DSPG: Steven Dickinson

France Telecom R&D: Stéphane Proust

Fraunhofer IIS: Manfred Lutzky

Infineon: Ingolf Karls, Ulf Magnusson

Thomson Telecom: Guy-Louis

Philips: Jochen Kilian

Sagem: Hoel Guilcher

Siemens: Dieter Kehren, Günter Kleindl

SiTel: Oliver Maiwald

SunCorp: Mark Barrett

## Target date for the start of work:

1 November 2007

## Duration and target date for the conclusion of the work (TB approval):

Task A1

Duration: 	8 months

Conclusion of work: 1 July 2008

Task A2

Duration: 	8 months

Conclusion of work: 10 July 2008

Task A3

Duration: 	4 months

Conclusion of work: 30 November 2008

Task A4

Duration: 	4 months

Conclusion of work: 30 November 2008

Task B

Duration: 	5 months

Conclusion of work: 30 April 2009

## Resources required

Total resources already allocated from ETSI budgets 2007 and 2008: 99 800 EUR. (total of 3.8.1 and 3.8.2)

Total resources requested from the ETSI budget 2009: 49 000 EUR (total of 3.8.1 and 3.8.2)

Task A1: 25 800 EUR (funding already allocated)

Task A2: 22 000 EUR (funding already allocated)

Task A3: 25 000 EUR (funding already allocated)

Task A4: 27 000 EUR (funding already allocated)

Task B: 49 000 EUR (funding to be confirmed by Board#68 under 2009 budget)

### 3.8.1	Experts manpower

Total manpower resources required:

Already allocated: 163 working days

Requested: 80 working days:

Manpower resources per task:

Task A1: 43 working days

Task A2: 35 working days

Task A3: 40 working days

Task A4: 45 working days

Task B: 80 working days (requested)

Additional non-remunerated resources required: 0 working days

### 3.8.2	Travel cost:

Total travel cost 3 000 EUR, (2000 EUR already allocated + 1000 EUR requested) to attend Technical Body and WG meetings (3 meetings at European location outside ETSI).

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 1

Relevant expertise required: 	
for task (A3): radio testing, DECT layer 1	
for tasks (A1, A2, A4 & B): protocol specification, especially knowledge of DECT layer 2 and 3

Experience with drafting ETSI specifications is required

Period over which the experts are required and duration of the secondment: part time for 8 plus 4 plus 5 months

## Scope of Terms of Reference:

The scope of the work is:

Task A1: production of an update of the standards EN 300 175-8 and EN 300 176-2 to include all the protocol extensions and speech transmission parameters.

Task A2: production of an update of the standards TS 102 527-1 and EN 300 444 (GAP) and  new TS 102 527-3

Task A3: production of an update of the radio test standards EN 300 176-1, EN 301 406 and 
EN 301 908-10.

Task A4: production of a new TS for SUOTA (Sw downloading): TS 102 527-4, in draft stage

Task B: Completion of the new TS for SUOTA (Sw downloading): TS 102 527-4 and production of a new edition of DPRS, EN 301 649

## Organization of the work in tasks and/or phases:

Task A1: 8 months

Task A2: 8 months

Task A3: 4 months

Task A4: 4 months

Task B: 5 months

## Validation

Not required, because no protocol tests will be developed by this STF.

## Related activity in other bodies and co-ordination of schedules:

Liaison to ERM to inform about the radio related work.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| REN/DECT-000241-1 to 8 | Digital Enhanced Cordless Telecommunications (DECT); Common Interface (CI); Part 1 to 8 | OAP |
| TS 102 527-1 v1.1.1 | Digital Enhanced Cordless Telecommunications (DECT); New Generation DECT phase 1, wideband speech | published |
| EN 300 176-1 | Digital Enhanced Cordless Telecommunications (DECT); Test specification; Part 1:Radio | published |
| EN 301 406 | Digital Enhanced Cordless Telecommunications (DECT); Harmonized EN for DECT; Generic radio | published |
| EN 301 908-10 | Electromagnetic compatibility and Radio spectrum Matters (ERM); IMT-2000; Part 10: Harmonized EN for IMT-2000, FDMA/TDMA (DECT) | published |
| EN 300 474-1 to 2 | Digital Enhanced Cordless Telecommunications (DECT); Generic Access Profile (GAP); PICS proforma | published |
| EN 300 476-1 to 7 | Digital Enhanced Cordless Telecommunications (DECT); Common Interface (CI); PICS proforma | published |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval (this table includes the overview of standards produced by the previous STFs 313 and 338, the standards that were already part of the scope of STF339 and the new standards that are proposed to be added to the scope of STF339, in relation with the present request for extension):

Task A1:

| WI Reference | Title | Deliverable | Scope |
| --- | --- | --- | --- |
| REN/DECT-000248-8 STF338 Status: PE Ending 17-Oct-08 | DECT; Common Interface (CI); Part 8: Speech coding and transmission. | EN 300 175-8 | Maintenance of and inclusion of new features to the Base Standard (Done) |
| REN/DECT-000249-2 STF338 Status: draft DECT approval Planned Nov-08 | DECT; Test specification; Part 2: Speech | EN 300 176-2 | Maintenance of and inclusion of new features to the test specification (carried over from STF338) |

Task A2:

| WI Reference | Title | Deliverable | Scope |
| --- | --- | --- | --- |
| RTS/DECT-NG0254 No STF Status: Published | DECT New Generation; Part 1: wideband speech; | TS 102 527-1 | Maintenance of and inclusion of new features (Done) |
| REN/DECT-000246 STF313 Status: Published | DECT; Generic Access Profile (GAP) | EN 300 444 | Maintenance of and inclusion of new features (Done) |
| DTS/DECT-NG0246-3 STF313 Status: Published | DECT New Generation; Part 3: extended wideband speech services; | TS 102 527-3 | Revised by STF339 |

Task A3:

| Reference | Title | Deliverable | Scope |
| --- | --- | --- | --- |
| REN/DECT-000249-1 STF339 Status: draft | DECT; Test specification; Part 1: Radio | EN 300 176-1 | Maintenance of and inclusion of new features to the test specification |
| REN/DECT-000252 STF339 Status: draft | DECT; Harmonized EN for Digital Enhanced Cordless Telecommunications (DECT) covering essential requirements under article 3.2 of the R&TTE Directive; Generic radio | EN 301 406 | Alignment of the radio testing standard to the features of New Generation DECT systems |
| REN/DECT-000253 STF339 Status: draft | ERM; Base Stations (BS), Repeaters and User Equipment (UE) for IMT-2000 Third-Generation cellular networks; Part 10: Harmonized EN for IMT-2000, FDMA/TDMA (DECT) covering essential requirements of article 3.2 of the R&TTE Directive | EN 301 908-10 | Alignment of the radio testing standard to the features of New Generation DECT systems |

Task A4:

| DTS/DECT-NG0256-4 | DECT New Generation; Part 4: SUOTA | TS 102 527-4, working draft | New specification for remote Sw downloading facility |
| --- | --- | --- | --- |

Task B: Note: In relation with the limited resources available, the deliverables in task B will be progressed to the maximum possible extend, however, it may not be possible to finalize for TB approval and publication.

| Reference | Title | Deliverable | Scope |
| --- | --- | --- | --- |
| REN/DECT-000247 | DECT Packet Radio Service | EN 301 649 | Update of the DPRS as required by SUOTA and other Change requests |
| DTS/DECT-NG0256-4 | DECT New Generation; Part 4: SUOTA | TS 102 527-4, final version | New specification for remote Sw downloading facility |

## Planned output schedule:

The STF will produce (or has produced) the deliverables according to the following time scale (TB approval date):

Task A1:

REN/DECT-000248-8 (EN 300 175-8), 	Done

REN/DECT-000249-2 (EN 300 176-2)	Done

Task A2:

RTS/DECT-NG0254 (TS 102 527-1)	Done

DTS/DECT-NG0246-3 (TS 102 527-3)	Done

REN/DECT-000246 (EN 300 444)	Done

Task A3:

REN/DECT-000249-1 (EN 300 176-1), 	Done

REN/DECT-000252 (EN 300 406)	Done

REN/DECT-000253 (301 908-10)	Done

Task A4:

DTS/DECT-NG0246-4 (TS 102 527-4), working draft	Done

Task B:

- REN/DECT-000247 (EN 301 649), draft	DECT-36, 30-Mar – 1 Apr 2009

- REN/DECT-000247 (EN 301 649), final version	Approval by correspondence 30-04-2009

- DTS/DECT-NG0246-4 (TS 102 527-4), final version 	Approval by correspondence 30-04-2009

In relation with the limited resources available, the deliverables in task B will be progressed to the maximum possible extend, however, it may not be possible to finalize for TB approval and publication.

Start STF 339 Tasks A1 and A2	01 November 2007

Complete Tasks A1 and A2	28 July 2008

Start STF339 Tasks A3 and A4	9 July 2008

Complete Tasks A3 and A4	30 November 2008

Start STF339 Task B	30 November 2008

Task B for WG review	28 February2009

Draft for TB approval	1 April 2009

TB approval		15 April 2009

Publication		30 April 2009

The STF milestones will be as follows:

Milestone A: Progress Report#1 endorsed by DECT NexGen#13 (8 February2008) and draft EN 300 175-8 for WG review

Milestone B: Progress Report#2 endorsed by DECT NexGen#15 (8-9 July 2008) and draft EN 300 175-8 for TB approval.

Milestone C: Progress Report#3 endorsed by DECT NexGen#16 (30 Sep – 1 Oct 2008)

Milestone D: Progress Report#4 and conclusion of Task A3 (update of EN 300 176-1 EN 301 406, EN 301 908-10) and Task A4 (TS 102 527-4), approved by DECT NewGen#17 (18-19 November 2008) or by correspondence.

Milestone D2: Progress Report#5 endorsed by DECT#36 (30 Mar – 1 Apr 2009)

Milestone E: Final Report and work on Task B progressed to the maximum possible extend, with draft EN 301 649 and TS 102 527-4 for DECT NewGen review.

The STF Leader will upload the draft reports and deliverables on the DECT docbox before the meeting and inform the ETSI Secretariat (STFLINK) that the documents are available.

# Performance indicators

Effectiveness: (e.g. number of participants in the project, number of meetings/participants held in relation to this work, number of presentations made on the activity, feedback received)

Stakeholder engagement: stakeholder representation in the project and the number of liaison activities performed (especially at the international level).

Dissemination of results: assessment of the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity (including e.g. hits made on the project web pages and downloads of drafts for comment).

Impact: satisfaction of the stakeholders with the progress and outputs of the project, in the occasion of Steering Group meetings, plenary meetings, workshop.

Timeliness: project progress in relation to the work plan schedule, acceptance of the deliverables by the TB (approval of Progress Reports, interim and final deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 16 May 07 | Kleindl | To be approved by TB DECT by correspondence | Initial DECT STF request |
| 0.1 | 21 May 07 | Berrini | For submission to OCG#32/Board#62 | Editorials |
| 0.2 | 24 May 07 | Martin Arndt | Submitted to OCG#32/Board#62 | Added Work Items details |
| 0.3 | 12 Jun 07 | Berrini | Approved by Board#62 | Removed details on approval |
| 0.4 | 02 Jul 07 | Arndt |  | WI references from WPM added following TB approval of WIs. |
| 0.5 | 17 Sep 07 | Berrini |  | Time scale revised for late start + limited availability experts. Target finish June 08. |
| 0.6 | 04 Oct 07 | Berrini |  | Start Nov. 2007 |
| 0.7 | 17 Dec 07 | Berrini |  | Updated schedule DECT meetings 2008, deliverables and milestones |
| 0.8 | 21 Dec 07 | Berrini |  | Update of Task B according to DECT NewGen#12 |
| 0.9 | 7 July 08 | Kleindl |  | Update of EN 300 175-8 and EN 300 176-2 added as initial task |
| 1.0 | 13 Aug 08 | Berrini | For approval Board#68 | Foreword to present background information. |
| 1.1 | 21 Aug 08 | Kleindl | For approval Board#68 | Update of deliverables and milestones. Review of allocated and requested budgets. Inclusion of SUOTA, GAP and NG_DECT parts 1 and 3 deliverables. |
| 1.2 | 25 Aug 08 | Berrini |  | Deliverables clarification |
| 1.3 | 26 Aug 08 | Kleindl |  | e-mail Günter |
| 1.4 | 22 Feb 09 | Kleindl | Board#72 approved | TC DECT approved, 22.2.2009 |