|  | ToR STF 340 (ERM/TGDMR) |
| --- | --- |
|  | Version: 0.7 - Date: 16 August 2007 |
|  | Author: ERM TGDMR |
|  | Last updated by: Stephan Schulz/ Igor Minaev |
|  | page 1 of 7 |

Terms of Reference for Specialist Task Force STF 340 
Test Specifications for the Interoperability of Peer-to-Peer Digital Private Mobile Radio Devices – Phase 2

Document status

| Current status of these ToR | Approved Board#63 |
| --- | --- |
| ToR TB approval reference | ERM#31(07)059r1 |
| Work Items approved by ERM | ERM#31(07)059r1 |

# Reasons for proposing the Specialist Task Force (STF)

TC ERM is, through its TG DMR (Digital Mobile Radio) working group, developing standards for a new generation of digital Peer-to-Peer Digital Private Mobile Radio (dPMR) using FDMA with a channel spacing of 6,25 kHz with e.r.p of up to 500 mW. ERM has completed the work on first versions of the standard and is planning to complete further release as well as make any corrections to already developed standards that may be required. In order to achieve interoperability of dPMR devices, the development of ERM test specifications has been started by STF 312.

After the completion of STF 312 activities additional work on the ERM developed test specifications is planned in order to allow creation of conformance dPMR test tools and facilitate complementary interop kind of testing. Past ETSI experience has shown that an STF, supported by the ETSI PTCC, is the most effective and cost-efficient way to develop test specifications.

## Overview of the proposal

### Purpose of the work

The purpose of the work is to assure interoperability of devices produced in compliance with the ERM dPMR standards. This particular work is to produce the first version of dPMR test descriptions for interoperability testing and Abstract Test Specification (ATS) document for conformance testing.

### Relation with the ETSI Strategic Objectives

Interoperability is one of the strategic topics in all protocols developed in ETSI.

### Market impact, benefits to be gained

The expectation is that the market for dPMR devices will grow bigger and faster if devices demonstrate high levels of interoperability in a multi-vendor environment. Experience has repeatedly shown that without a combination of interoperability and conformance testing this is hard to achieve.

### Stakeholders interest

Interoperability testing and conformance testing are complementary tools in achieving high levels of interoperability of devices built according to a given standard.

With the development of interoperability test purposes, phase one of STF312 has done the first step. The next step is to precisely define how the test purposes are performed in actual interoperability events.

Also, as a result of this first phase the stakeholders have realized that conformance testing of products is essential. This requires that the existing conformance test purposes are implemented as a standardized TTCN-3 test suite. This is expected to provide the additional value of stimulating the provision of dPMR conformance test tools.

Both activities provide valuable feedback and validation of the base standard.

### Relation with other activities within ETSI and/or related organizations

The extension of test specifications complements the continued development of dPMR base standard within ETSI ERM.

### Priority within the TB

High.

### Motivation why the work cannot be performed within the TB

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. In addition, the generation of this kind of specifications requires significant concentrated effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC ERM level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

### Confirmation of interest and active support from the Members

The dPMR group has already demonstrated that they are highly motivated to progress their work on the base standards and associated test specifications. The results of the previous phase of this STF have improved the quality of the base standard. This positive feedback is expected to continue in phase two. The group is well motivated to review test specifications, provide feedback, and use the results in their own companies for building products and related in-house testing environments.

## Organization of the work

1.2.1	Identification of tasks, phases, priorities, technical risk

This STF comprises the following tasks of equal priority:

Updates of existing dPMR test specification documents

Development of interoperability test descriptions

Development of conformance abstract test suite (ATS)

Level 1 validation ( possibly with simulation )

The amount of the work on the revision of Protocol Implementation Conformance Statement (PICS), requirement Catalogue, Conformance Test Suite Structure and Test Purposes (TSS&TP), as well Interoperability TSS &TP is estimated to be approximately 15% of the overall funding.

The amount of the work on interoperability Test Descriptions (TD) is estimated to be approximately 15% of the funding.

The amount of the work on conformance Abstract Test Suite (ATS) document, excluding the TTCN code development, is estimated to be approximately 15% of the funding.

The amount of the work on the TTCN-3 test case specification is estimated to be approximately 40% of the funding.

The amount of work on validation is estimated to be approximately 15% of the funding (see also §3.10).

The risk of not being able to complete this work is considered low as it is not dependent on external inputs.

1.2.2	Outcome of the STF

The scope is to develop interoperability Test Descriptions, conformance Abstract Test Suite documents, to update existing dPMR test specification documents, and to implement and validate (Level 1) the TTCN-3 conformance test suite.

# Consequences if not agreed:

The production of test specifications as described in this present document is key to the testing and certification activities that should ensure the interoperability of digital peer-to-peer PMR products. Such devices are required to have high levels of interoperability if the marked is to develop successfully. Delaying the availability of test specifications may adversely affect the arrival of products in the market place and their level of interoperability.

# Detailed description:

## Subject title:

Test specifications for the Interoperability of Peer-to-Peer Digital Private Mobile Radio Devices – Phase 2.

## Reference Technical Body:

TC ERM and in particular TG DMR will be responsible for the approval of all the deliverables of this STF.

## Steering Committee

TC ERM TG DMR will monitor the progress through the TG DMR chairman and no steering committee is planned.

## Support from ETSI Members

The companies supporting this work are BMWI (BNetzA), ICOM Inc, CTE International, Fylde Microsystems Ltd and Kenwood.

## Target date for the start of work:

22 October 2007.

## Duration and target date for the conclusion of the work (TB approval):

The target is that the STF completes the work by end February 2008, for TG DMR and ERM approval by correspondence in March.

## Resources required

Total resources required 42 000 EUR to be used for experts’ manpower. No additional costs are planned.

In addition to the funded resource, member companies are prepared to contribute 5-6 man days of voluntary contribution towards drafting of STF deliverables.

3.7.1	Experts manpower

Funded manpower resources required: 70 man-days (42 000 EUR), for drafting deliverables.

3.7.2	Travel cost:

No additional cost.  It will be necessary for the ETSI PTCC officer supporting this STF to attend ERM meetings. This cost will be covered by the ETSI Secretariat.

3.7.3	Estimated cost of Members’ contribution

Voluntary resource from members performing review of the deliverables (drafts for review or approval in the TB), on the basis on a number days, is estimated as at least 5-6 man days. This represents an estimated equivalent of 3 000 Euro.

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 2-4

Expertise in working with PICS and test purpose specification, available part time for approximately 10 man days.

Expertise in PMR technology to work on a interoperability test descriptions, available part time for approximately 10 man days

Expertise in working with ATS documents and TTCN-3 test case specification, available part time for approximately 50 man days.

The following skills should be available in the team.

Expertise in conformance testing, defining protocol testing architecture and writing TTCN-3 test case specifications;

Expertise in interoperability testing and writing interoperability test descriptions

Knowledge of the Conformance Testing Methodology ISO/IEC 9646;

Expertise in PMR standards

## Scope of Terms of Reference:

The scope of the work is completion of PMR protocol test specifications, composed of Protocol Implementation Conformance Statement, Requirements catalogue, Test Suite Structure and Test Purposes for conformance testing and Test Suite Structure and Test Purposes for interoperability testing, interoperability test descriptions, as well as a conformance TTCN-3 ATS.

## Validation

The STF will perform Level 1 validation as follows:

The test suite will be compiled on two TTCN-3 test tools. The tests will not be executed against real products. No assurance will be given that the tests will execute on an industrial test platform and it is anticipated that the industry will implicitly perform this aspect of the validation and provide feedback to ETSI.

The validation responsibilities are distributed as follows:

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Compilation of the test suite | STF |
| Reporting of errors in the tools | STF and Secretariat |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

The cost of validation is estimated to be approximately 15% of the funding.

NOTE:	Level 2 validation is outside the scope of the STF but could be considered by TC ERM as a future activity (i.e., Level 2 validation is not included in the cost of this project).

## Related activity in other bodies and co-ordination of schedules:

The STF will only be interacting with the responsible TB, i.e., ERM TG DMR working group.

## Base documents and their availability

Detail the base documents behind the work to be performed and any other information source which is The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| DTS/ERM-TGDMR-259 (TS 102 490 V1.3.1) | Electromagnetic compatibility and Radio spectrum Matters (ERM); Peer-to-Peer Digital Private Mobile Radio using FDMA with a channel spacing of 6,25 kHz with e.r.p of up to 500 mW | Published |  |
| DTS/ERM-TGDMR-066-1 (TS102 587-1 v1.1.1) | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance testing for the Peer-to-Peer Digital Private Mobile Radio; Part 1: Protocol Implementation Conformance Statement (PICS) proforma PICS Proforma for Peer-to-Peer Digital Private Mobile Radio | Published |  |
| DTS/ERM-TGDMR-066-2 (TS102 587-2 v1.1.1) | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance testing for the Peer-to-Peer Digital Private Mobile Radio; Part 2: Test Suite Structure and Test Purposes (TSS & TP) specification | Published |  |
| DTS/ERM-TGDMR-066-3 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability testing for the Peer-to-Peer Digital Private Mobile Radio; Test Suite Structure and Test Purposes (TSS & TP) specification | WG Approved |  |
| DTS/ERM-TGDMR-066-5 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Peer-to-Peer Digital Private Mobile Radio; Requirements catalogue | WG Approved |  |
| ES 201 873-1 V3.2.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3; Part 1: TTCN-3 Core Language | Published |  |
| DES/MTS-00100-TPL (ES 202 553 V0.0.9) | Methods for Testing and Specification (MTS); TPLan: A notation for expressing Test Purposes | Draft |  |
| ETR 212 | PICS pro-forma style guide | Published |  |
| ETR 266 | Test purpose style guide | Published |  |
| ETS 300 406 | Protocol and profile conformance testing specifications; standardisation methodology | Published |  |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

| WI number | Work item title |
| --- | --- |
| RTS/ERM-TGDMR-269-1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance testing for the Peer-to-Peer Digital Private Mobile Radio; Part 1: Protocol Implementation Conformance Statement (PICS) proforma PICS Proforma for Peer-to-Peer Digital Private Mobile Radio |
| RTS/ERM-TGDMR-269-2 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance testing for the Peer-to-Peer Digital Private Mobile Radio; Part 2: Test Suite Structure and Test Purposes (TSS & TP) specification |
| RTS/ERM-TGDMR-269-3 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Peer-to-Peer Digital Private Mobile Radio; Part 3 Requirements catalogue |
| DTS/ERM-TGDMR-268 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance testing for the Peer-to-Peer Digital Private Mobile Radio; Part 4: Abstract Test Suite (ATS) |
| RTS/ERM-TGDMR-269-5 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability testing for Peer-to-Peer Digital Private Mobile Radio; Part 5 Test Suite Structure and Test Purposes (TSS & TP) specification |
| DTS/ERM-TGDMR-269-6 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for the Peer-to-Peer Digital Private Mobile Radio PMR; Part 6: Test Descriptions (TD) |

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): All work items

- Start of the work 	October 2007

- First stable draft for WG review	December 2007

- Stable draft for WG review	February 2008

- Draft for WG approval	end-February 2008

- WG approval	March 2008

- Draft for TB approval	March 2008

- TB approval	end March 2008

- Publication	May 2008

## Work plan and Milestones

Milestone A: end-December 2007 Progress Report approved by ERM TGDMR by correspondence.  The STF will also upload on the TG DMR Server the draft DTS/ERM-TGDMR-268 (ATS including TTCN code) for ERM TGDMR approval, the draft of other deliverables and the work plan and proposed resources allocation for the continuation of the work in 2008.

Milestone A will require about half of the resources.

Milestone B: Final Report and all deliverables required in the ToR approved by TGDMR and TC ERM for publication.  The target is that the work is completed and the final drafts are uploaded on the TG DMR Server by end-February 2008.  The target date will be confirmed in the planning in Milestone A.

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 2 Mar 07 | Schulz | Initial Draft |  |
| 0.1 | 5 Mar 07 | Zoric | Second Draft |  |
| 0.2 | 6 Mar 07 | Zoric | Third Draft | Editorial clean-up, update of supporting companies, update of WIs |
| 0.3 | 15 Mar 07 | Schulz | Fourth Draft | Editorial clean-up and addition of validation |
| 0.7 | 16 Aug 07 | Schulz/Minaev | Approved Board#63 | Start date October 2007. WPM is updated in accordance with the document ERM31_059r1 approved during ERM#31. |
| 0.8 | 02 Oct 07 | Berrini |  | Milestones added |