Terms of Reference for Specialist Task Force STF 366 (ex RQ4) TISPAN/WG6 on 
“Conformance Test Specifications for SIP-ISUP Interworking between the IP Multimedia (IM) Core Network (CN) subsystem and Circuit Switched (CS) networks (ES 283-027)”

Document status

| Current status of these ToR | Approved by WG6 [16bTD398r2] and TISPAN#17, update approved by TISPAN#20 and confirmed by Board#72. |
| --- | --- |
| Work Items approved | Yes: DTS/TISPAN-06025-3 |

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

### Purpose of the work

Production of the Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information Testing (PIXIT) proforma specification and validation. As base of the ATS shall be used the existing SIP-ISUP Q.1912.5 Interworking ATS (TS 186 002-3). Only the test cases not covered in the TS 186 002-3 shall be developed. The work includes the maintenance of TS 186 002-3.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### Market impact, benefits to be gained

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed.

Field trials involving these protocols are currently on the way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes on “Conformance Test Specifications for SIP-ISUP Interworking”.

To complete this work, and capitalise on their investment and field trials, the corresponding Abstract Test Suite is urgently needed.

### Interest of ETSI Members and other stakeholders

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of IMS (3GPP and TISPAN NGN).

To complete this work, and capitalise on their investment and field trials, the validated corresponding Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

### Relation with other activities within ETSI and/or related organizations

This work is related to:

ITU SG11

3GPP (and indirectly IETF)

### Priority within the TB

This STF is of high priority within TISPAN.

### Motivation why the work cannot be performed within the TB

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

### Active support from ETSI Members

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Deutsche Telekom, Telekom Austria, Iskratel, and ÖFEG.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

There are three main tasks:

Task 1) Analysis of relevant specifications

Task 2) Development and documentation of PIXIT and TTCN-3 ATS.

### Outcome of the STF

The outcome of the STF will be a Technical Specifications (TS).

DTS/TISPAN-06025-3 on “Conformance Test Specifications for SIP-ISUP Interworking between the IP Multimedia (IM) Core Network (CN)subsystem and Circuit Switched (CS) networks (ES 283-027)”.; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

# Consequences if not agreed:

IMS Supplementary Services are currently being deployed in telecoms networks. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of NGN.

# Detailed description:

## Subject title:

Conformance Test Specifications for SIP-ISUP Interworking based on ES 283-027.

## Reference Technical Body:

TC TISPAN (WG6)

## Other interested TBs (if any):

3GPP

TC MTS

## Steering Committee

TISPAN WG6 will act as Steering Committee.

## Support from ETSI Members

This STF has strong support from the ETSI membership. See 1.2.1

## Target date for the start of work:

Start:	November 2008

## Duration and target date for the conclusion of the work (TB approval):

Phase 1: Tasks 1) and 2) PIXIT, TTCN ATSs 	6-7 months, until June 2009

## Resources required

### STF resources

The resources required for developing the test specifications are 75 000 EUR, corresponding to a total of 125 working days, including:

Testing; Part 3: Abstract Test Suite (ATS) 	120 working days

Protocol Implementation eXtra Information for Testing 	
(PIXIT) proforma specification	2 working days

Drafting non-published documents:	1 working days

Attending Technical Body and WG meetings: 	2 working days

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  2

Relevant expertise required: the skill set for experts of this STF shall include knowledge of SIP and ISUP, to have experience in writing Abstract Test Suites in TTCN3. It is also desirable that experts for Phase 2 have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.1

## Base documents and their availability

The STF work will be based upon the following documents:

TS 186 002-3; SIP/ISUP Interworking Profile A and B Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN User Part (ISUP) Part 3: TSS&TP for Profile C (Published);

TS’s on SIP - ISUP  Interworking between IP Multimedia (IM) Core Network (CN) subsystem and Circuit Switched networks:

  - DTS/TISPAN-06025-1; Part 1 - PICS (status Draft Available, WG6 approval planned end-November, TISPAN approval end Dec 2008)

  - DTS/TISPAN-06025-2; Part 2 TSS&TP (status Draft Available, WG6 approval planned end-May, TISPAN approval end November 2008)

3GPP documents:

  - 3GPP TS 29.163 v8.4.0 (2008-09), base standard

  - 3GPP TS 24.527 v8.2.0 (2008-09) future document will replace TS 29.163

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverable, for TB approval:

DTS/TISPAN-06025-3 on “Conformance Test Specifications for SIP-ISUP Interworking between the IP Multimedia (IM) Core Network (CN) subsystem and Circuit Switched (CS) networks (ES 283-027)”; Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

# Performance indicators

The following achievements will be reported at the end of the project:

Number of meetings and of participants, feedback received

Stakeholder engagement (e.g. to support validation).

Satisfaction of the stakeholders with the progress and output of the project.

Timely approval of the deliverables at the planned dates)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 |  | Martin Brand |  |  |
| 0.3 | 14.09.07 | Martin Brand | WG6 Approved |  |
| 0.4 | 28.09.07 | Martin Brand |  |  |
| 0.5 | 06.03.08 | Martin Brand | WG6 Approved |  |
| 0.6 | 07.03.08 | Martin Brand | WG6 Approved |  |
| 0.7 | 30 Apr 08 | Berrini | For OCG#35 / Board#67 approval | Restructured to fit new template |
| 0.8 | 11 Jun 08 | Berrini |  | Clarification base documents |
| 0.9 | 12 Jun 08 | Berrini |  | Time scale review |
| 0.10 | 05 Nov 08 | Berrini | Preparatory Meeting | Time scale review |
| 0.11 | 14 Jan 09 | Schmitting | Approved TISPAN#20 | Validation taken out of task list |
| 0.12 | 14 Jan 09 | Berrini | Approved Board#72 | Editorials |