|  | ToR STF 369 (TC INT) |
| --- | --- |
|  | Version: 0.6- Date: 13 January 2009 |
|  | Author: Martin Brand |
|  | Last updated by: Alberto Berrini |
|  | page 1 of 7 |

Terms of Reference for Specialist Task Force STF 369
(INT) for “Network integration tests for SIP- SIP calls based on TISPAN R2 and 3GPP R7”

Document status

| ToR approval | Approved by TC INT [INT02_073r3] and Board#69 The Board has approved funding for the test specification part (103 working days =61 800 €), under the 1st allocation of the ETSI budget 2009. The resources for validation (37 working days =22 200 €) have been granted by Board#73 under the 2nd allocation of the ETSI budget. |
| --- | --- |
| Work Items approved | RTS/INT-00010-3 <186 001-3> Part 3: TSS&TP |
|  | RTS/INT-00010-4 <186 001-4> Part 4: ATS |
| Supporting Members | Deutsche Telekom, Telekom Austria, Iskratel, ÖFEG, Telecom Italia |

# Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## Overview of the proposal

### Purpose of the work

Production of the Protocol Implementation Conformance Statement (PICS),  Test Purposes and Test Suit Structure (TSS&TP) and Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification and validation of the ATS.

### Relation with the ETSI Strategic Objectives

Service level Interconnection of IP-based Services

### Market impact, benefits to be gained

This STF is directly related to ETSI strategic objective "Major Strategic Topics – Service level Interconnection of IP-based Services. ETSI is creating a global IMS test standard and experience shows that Interconnection tests of services is a basic component for its success.

### Interest of ETSI Members and other stakeholders

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Deutsche Telekom, Telekom Austria, Iskratel, SINTSIO and Telecom Italia.

### Relation with other activities within ETSI and/or related organizations

This work is related to:

- ITU SG11

- 3GPP – RAN 5

- GSMA

### Priority within the TB

High

### Motivation why the work cannot be performed within the TB

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed.

Field trials involving these protocols are currently on the way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

To complete this work, and capitalise on their investment and field trials, the corresponding  Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of IMS (3GPP and TISPAN NGN).

To complete this work, and capitalise on their investment and field trials, the validated corresponding Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

### Active support from ETSI Members

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Deutsche Telekom, Telekom Austria, Iskratel, ÖFEG and Telecom Italia.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

There are tree main tasks:

Task 1)	Analysis of relevant specifications

Task 2)	Updating of the TSS&TP of TS 186 001-3 with new simulation services, roaming and IPv4/IPv6 scenarios

Task 3)	Updating of PIXIT and TTCN-3 ATS of 186 001-2 and validation of the ATS.

### Outcome of the STF

The outcome of the STF will be a Technical Specifications (TS).

# Consequences if not agreed:

IMS Supplementary Services are currently being deployed in telecoms networks. Thorough Network Integration Testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of NGN..

# Detailed description:

## Subject title:

Network Integration Testing (NIT) for SIP-SIP based IMS Rel.2 / 3GPP R7;

## Reference Technical Body:

TC INT

## Other interested TBs (if any):

3GPP

TC MTS

## Steering Committee

INT will act as Steering Committee.

## Target date for the start of work:

Start:	1 February 2009

## Duration and target date for the conclusion of the work (TB approval):

Duration: 	9 Month

Conclusion: 	December 2009, depending on IUT availability

## Resources required

The resources required are 84 000 EUR, corresponding to a total of 140 working days.

The Board has approved funding for the test specification part (103 working days =61 800 €), under the 1st allocation of the ETSI budget 2009.  The resources for validation (37 working days =22 200 €) will be requested under the 2nd allocation, depending on the timely completion of the test specifications.

### Experts manpower

Developing the test specifications

Review of existing TSS&TP and new specifications 	30 working days

Testing; Part 3: Abstract Test Suite (ATS) 	60 working days

Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	10 working days

Executable Test Suite (ETS) (validation of ATS)	35 working days

- Drafting non-published documents:	2 working days

- Attending Technical Body and WG meetings: 	3 working days

### Travel cost: None

### Other cost: None

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  4-5

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, to have experience in IMS, to have experience in writing TSS&TP and PICS, to have experience in writing Abstract Test Suites in TTCN3. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.1

## Validation

- Level of validation: Level 3 validation

- Version of TTCN-3 used: 3.2.1

- TTCN-3 Compiler Testing-tech or other (e.g. Telelogic)

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | INT |
| Provision and installation of IUT(s) | INT |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

- Cost of validation: The cost for validation is included in the overall total of section of these ToR.

## Related activity in other bodies and co-ordination of schedules:

## Base documents and their availability

The STF work will be based upon the following documents:

| IP Multimedia Call Control Protocol based on SIP and SDP Stage 3 | TS | R2 | 283 003 V.6.2.1 |
| --- | --- | --- | --- |
| IMS-simulated PSTN/ISDN Supplementary Services (PSS) |  |  |  |
| Closed User Group (CUG) |  |  |  |
| CUG Protocol specification | TS | R2 | 183 054 |
| PSS Communication Diversion (CDIV) |  |  |  |
| CDIV Protocol specification | TS | R2 | 183 004 |
| PSS Conference (CONF) |  |  |  |
| CONF Protocol specification | TS | R2 | 183 005 |
| PSS Malicious Communication Identification (MCID) |  |  |  |
| MCID Protocol Specification | TS | R2 | 183 016 |
| PSS Terminating Identification Presentation (TIP) and Terminating Identification Restriction (TIR) |  |  |  |
| TIP and TIR Protocol specifications | TS | R2 | 183 008 |
| PSS Explicit Communication Transfer (ECT) |  |  |  |
| ECT Protocol specification | TS | R2 | 183 029 |
| PSS XML Configuration Access Protocol (XCAP) over the Ut interface | TS | R2 | 183 023 |
| PSS Message Waiting Indication (MWI) |  |  |  |
| MWI Protocol specification | TS | R2 | 183 006 |
| PSS Communication HOLD (HOLD) |  |  |  |
| HOLD Protocol specification | TS | R2 | 183 010 |
| PSS Anonymous Communication Rejection (ACR) and Communication Barring (CB) |  |  |  |
| ACR and CB Protocol specification | TS | R2 | 183 011 |
| PSS Originating Identification Presentation (OIP) and Originating Identification Restriction (OIR) |  |  |  |
| OIP and OIR Protocol specification | TS | R2 | 183 007 |
| Call Waiting (CW) |  |  |  |
| CW Stage 3 | TS | R2 | 183 015 |
| Advice of Charge (AoC) |  |  |  |
| Advice Of Charge (AOC) Stage 3 | TS | R2 | 183 047 |
| Call Completion on Busy Subscriber (CCBS), Call Completion No Reply (CCNR) |  |  |  |
| CCBS, CCNR Stage 3 | TS | R2 | 183 042 |
| IMS-specific Supplementary Services (ISS) |  |  |  |
| SMS over NGN IMS |  |  |  |
| Support of SMS and MMS over NGN IMS subsystem; Stage 3 [Endorsement of 3GPP TS 24.341 Release 7] | TS | R2 | 183 051 |
| Messaging service using the IMS: Stage 3: Protocol specifications [Endorsement of 3GPP TS 24.247 Release 6] | TS | R2 | 183 041 |
| Direct Communication (DC) Service |  |  |  |
| DC: SIP Protocol Specification (OMA-TS-POC_ControlPlane-V1, modified and OMA-TS-PoC_UserPlane-V1, modified and OMA-TS-PoC_XDM-V1, modified) | TS | R2 | 183 045 |
| Presence Service (Presence) |  |  |  |
| Presence Architecture and functional description | ES | R2 | 283 030 |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

RTS/INT-00010-2 <186 001-3> Network Integration Testing (NIT) based on IMS Rel.2 services; Part 3: TSS&TP  SIP-SIP

RTS/INT-00010-3 <186 001-4> Network Integration Testing (NIT) based on IMS Rel.2 services; Part 4: ATS  SIP-SIP

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): RTS/INT-00010-3 TSS&TP

- Start of the work 	01/02/2009

- ToC and scope 	15/02/2009

- First stable draft for WG review	15/03/2009

- Draft for WG approval	15/04/2009

- WG approval	15/04/2009

- Draft for TB approval	15/04/2009

- TB approval	15/05/2009

- Publication	15/06/2009

Work Item(s): RTS/INT-00010-4 ATS

- Start of the work 	01/02/2009

- ToC and scope 	15/02/2009

- First stable draft for WG review	15/07/2009

- Draft for WG approval	15/07/2009

- WG approval	15/07/2009

- Draft for TB approval	15/07/2009

- TB approval	15/08/2009

- Publication	15/10/2009

In addition, the STF will produce the following reports:

- Progress Report#1	15/03/2009

- Progress Report#2	15/04/2009

- Final Report 	15/09/2009

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 16.09.2008 | Martin Brand | First Draft | INT Approved |
| 0.2 | 25.09.2008 | Martin Brand |  | Correction 1 |
| 0.3 | 10.10.2008 | Martin Brand | Board approved | Board approved |
| 0.4 | 22 Dec 08 | Berrini |  | Reference to phased funding |
| 0.5 | 13 Jan 09 | Berrini | Prep Meet. | Time scale, depending on IUT availability |
| 0.6 | 19 May 09 | Berrini | INT#05 | RTS/INT-00010-1 <186 001-1> Part 1: PICS removed, WI renumbered |