|  | ToR STF 381 (TB ERM /TG DMR) |
| --- | --- |
|  | Version: 0.5 - Date: 29 September 2008 |
|  | Author: TC ERM TG DMR |
|  | Last updated by: Thomas Weber |
|  | page 1 of 3 |

Terms of Reference for voluntary Specialist Task Force 
STF 381 on

”Test Specifications for the Protocol Conformance and Interoperability of digital Private Mobile Radio Devices”

Document status

| Current status of these ToR | Approved by ERM TG DMR [DMR#28_08] + AbC |
| --- | --- |
| Board approval | Approved by Board#69 (13-14 November) |
| Work Items approved | DTS/ERM-TGDMR-279-1, DTS/ERM-TGDMR-279-2, DTS/ERM-TGDMR-280, DTS/ERM-TGDMR-280 |
| Supporting Members | BMWI (BNetzA), Fylde Microsystems Ltd, Kenwood, ICOM Inc, CML Ltd. and CTE International |

# Reasons for proposing the Specialist Task Force (STF)

TC ERM is, through its TG DMR (Digital Mobile Radio) working group, developing standards for a new generation of narrow band digital Private Mobile Radio (dPMR) using FDMA with a channel spacing of 6,25 kHz. ERM has almost completed the work on the first version of the standard TS 102 658.

In order to achieve interoperability of dPMR devices, the creation of conformance test tools, based on ERM developed test specification, is planned. Past ETSI experience has shown that an STF, supported by the ETSI CTI, is the most effective and cost-efficient way to develop test specifications. At the same time interoperability testing is also planned.

## Overview of the proposal

### Purpose of the work

The purpose of the work is to assure interoperability of devices produced in compliance with the ERM dPMR standards. This particular work is to produce the first version of PMR test specifications. The test specifications will include the Protocol Implementation Conformance Statement – PICS, Test Suite Structure and Test Purposes – TSS&TPs and Test Suite Structure and Test Purposes for interoperability testing. The Abstract Test Suite – ATS written in TTCN-3 is being considered for the next phase of the project.

### Relation with the ETSI Strategic Objectives

This STF will address the Radio Spectrum matters and, in particular, requirements for spectrum coexistence and interoperability issues related to an innovative technology.

### Market impact, benefits to be gained

The availability of good test specifications may positively affect the arrival of products in the market place and their level of protocol conformance and interoperability.

### Interest of ETSI Members and other stakeholders

The work is supported by ERM member companies, in particular BMWI (BNetzA), Fylde Microsystems Ltd, Kenwood, ICOM Inc, CML Ltd. and CTE International.  BMWI (BNetzA) will be providing a rapporteur for the WIs covered by this ToR.

### Relation with other activities within ETSI and/or related organizations

The STF will only be interacting with the responsible TB, i.e. ERM TG DMR working group.

### Priority within the TB

High

### Motivation why an STF is needed

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. The generation of this kind of specifications requires significant concentrated effort that can be done in this case by experts provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. The experts will use dedicated software tools available at ETSI.

### Active support from ETSI Members

Members are prepared to provide experts free of charge.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The first document to be produced is the requirements catalogue for the digital PMR standard. The RQ Cat will be sub-divided into each of the three operating modes defined in the dPMR standard. The conformance test specification documents expected from the STF are listed in the table below:

|  | PICS | TSS & TP | ATS |
| --- | --- | --- | --- |
| Test specifications for the mode 1 Digital Private Mobile Radio protocol | X | X | (next phase) |
| Test specifications for the Mode 2 Digital Private Mobile Radio protocol | (next phase) | (next phase) | (next phase) |
| Test specifications for the Mode 3 Digital Private Mobile Radio protocol | (next phase) | (next phase) | (next phase) |

In addition to the above the TSS & TP for interoperability testing is also planned.

The amount of the work on the Protocol Implementation Conformance Statement (PICS) is estimated to be approximately 15% of the total.

The amount of the work on the conformance Test Suite Structure and Test Purposes (TSS&TP) is estimated to be approximately 30% of the total.

The amount of the work on the interoperability Test Suite Structure and Test Purposes (TSS&TP) is estimated to be approximately 20% of the total.

The amount of the work on the Requirements catalogue is estimated to be approximately 35% of the total.

### Outcome of the STF

The scope is to develop Protocol Implementation Conformance Statement, Test Suite Structure and Test Purposes for conformance and for interoperability testing and Requirements catalogue document.

# Consequences if not agreed:

The production of test specifications as described in the present document is key to the testing and certification activities that should assure the interoperability of digital PMR products. Such devices are required to have high levels of interoperability if the market is to develop successfully. Delaying the availability of test specifications may adversely affect the arrival of products in the market place and their level of interoperability.

# Detailed description:

## Subject title:

Test specifications for the protocol conformance & Interoperability of digital Private Mobile Radio Devices.

## Reference Technical Body:

TC ERM and in particular TG DMR will be responsible for the approval of all the deliverables of this STF.

## Other interested TBs (if any):

N/A

## Steering Committee

TC ERM TG DMR will monitor the progress through the TG DMR chairman and no steering committee is planned.

## Target date for the start of work:

It is planned to start the STF in first quarter of 2009.

## Duration and target date for the conclusion of the work (TB approval):

The duration of the work is planned to be up to 3 months. The target is that the STF completes the work by the end of second quarter of 2009.

## Resources required

Considering that the earlier work of STF312 and STF340 has already developed suitable standards for the peer to peer version of this technology, the work required will be that of revising these standards to encompass the extra functionality of the TS 102 658 dPMR standard.

As the level of resources required by this revision are somewhat minimal, it is proposed that the STF could be entirely based on a voluntary contribution of the experts' time.

### Experts manpower

Manpower resources required: 40 working days (ICOM is prepared to provide experts on a voluntary basis, about 20 working days are required at ETSI) for drafting deliverables. No funding for experts manpower is requested from the ETSI budget.

### Other cost:

No additional direct cost is requested to be funded by ETSI; however it will be necessary for the ETSI CTI Officer supporting this STF to attend ERM TG DMR meetings. This cost will be covered by the ETSI Secretariat.

### Estimated cost of Members’ contribution

Voluntary resource from members performing review of the deliverables (drafts for review or approval in the TB), on the basis on a number days, is estimated as at least 18 man days. This represents an estimated equivalent of 10 800 Euro.

The above does not include member voluntary contribution towards drafting the base standard, which is estimated to be at least 6 times higher, nor the effort in revising the base standard following comments received from the STF.

## Experts qualification required, mix of skills

It is considered that the STF should consist of two experts.

These experts should have knowledge of the work done by both prior STFs 312 and 340 and of the resulting deliverables, as well as in-depth knowledge of the technology involved.

The experts required for this work can be provided on a voluntary basis by ICOM.

## Scope of Terms of Reference:

The scope of the work is development of dPMR protocol test specifications, composed of Protocol Implementation Conformance Statement, Test Suite Structure and Test Purposes for conformance testing and Test Suite Structure and Test Purposes for interoperability testing, as well as a Requirements catalogue.

## Organization of the work in tasks and/or phases:

The work will be done in a single phase.

## Validation

No particular validation process is required.

## Related activity in other bodies and co-ordination of schedules:

The STF will only be interacting with the responsible TB, i.e. ERM TG DMR working group.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| DTS/ERM-TGDMR- (TS 102 658 V1.1.1) | Electromagnetic compatibility and Radio spectrum Matters (ERM); Digital Private Mobile Radio using FDMA with a channel spacing of 6,25 kHz | Drafting | (Nov 2008) |
| ETR 212 | PICS pro-forma style guide | Available |  |
| ETR 266 | Test purpose style guide | Available |  |
| ETS 300 406 | Protocol and profile conformance testing specifications; standardisation methodology | Available |  |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

| WI number | Work item title |
| --- | --- |
| DTS/ERM-TGDMR-279-1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance Testing for Mode 1 dPMR; Part 1: Protocol Conformance Implementation Statement (PICS) pro forma |
| DTS/ERM-TGDMR-279-2 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Conformance Testing for Mode 1 dPMR; Part 2: Test Suite Structure and Test Purposes (TSS & TP) |
| DTS/ERM-TGDMR-281 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for Mode 1 dPMR: Test Suite Structure and Test Purposes (TSS & TP) |
| DTS/ERM-TGDMR-280 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Testing for Modes 1, 2 and 3 dPMR: Requirements catalogue |

## Planned output schedule:

The STF will produce the deliverables according to the following time scale (all Work Items):

- Start of the work 	1Q2009

- First stable draft for WG review	1 April 2009

- Stable draft for ERM TG DMR review	1 May 2009

- Draft for ERM TG DMR approval	1 June 2009

- Draft for TB approval	1 June 2009

- TB approval	June 2009

- Publication	1 July 2009

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2 Sep 08 | TG DMR#28 |  | Approved at ERM TG DMR#28 for submission to TC ERM for TB approval, in parallel submission to Start the ETSI STF manager |
| 0.2 | 11 Sep 08 | ERM Chairman |  | Minor editorials. |
| 0.3 | 18 Sep 08 | Berrini | To be reviewed by ERM | Reshaping in STF standard template: Missing Work Item codes ToR and Work Items for ERM AbC or by ERM#36 (3-7 November) CfE must be open to other voluntary offers Proposed changes to be confirmed by DMR §1.1.3 “Market impact, benefits to be gained” to be completed. Start of work in §3.15 “Output schedule” changed to 1Q09, to be compatible with start date in §3.5. Following milestones are unchanged. |
| 0.4 |  | Berrini |  | WI codes and AbC deadline |
| 0.5 |  | Weber | Approved Board#69 | Clarifications added in 3.7.1 and 1.1.3 |