|  | ToR STF 393 (TC MTS) |
| --- | --- |
|  | Version: 0.4 |
|  | Author: Gyorgy Rethy – Date: 31 September 2009 |
|  | Last updated by: Alberto Berrini – Date 20 January 2010 |
|  | page 1 of 9 |

Terms of Reference for Specialist Task Force STF 393 
(TC MTS) on ”TTCN-3 maintenance and extension”

Document status

| Status of these ToR | STF and WI AbC MTS#49. Approved Board#75 |
| --- | --- |
| Work Items to be approved |  |

# Reasons for proposing the Specialist Task Force (STF)

Over the last few years TC MTS has put a considerable amount of effort into specifying the third generation of the standardised testing language TTCN (known as TTCN-3). The language is also an ITU-T recommendation (Z.140 and Z.160 series). Significant number of test tool implementations is known (at least 7 commercial tools and 2 internal tools of ETSI industrial Members exist) that also indicate the high interest and use of the language. There also exist several tools which are using TTCN-3 as their output format in advanced testing areas, like model driven testing.

TTCN-3 has become a significantly important testing technology with very high deployment at various ETSI member companies. With the uptake by 3GPP, OMA and the WiMAX Forum, its role is in standardization is further growing. 3GPP is using TTCN-3 as the specification language for UE conformance tests from Rel. 8 and onward and for IMS call control and ETSI TISPAN is using TTCN-3 for NGN supplementary service and interworking testing. Along with this, a number of extension and maintenance requests arise. Furthermore, 3GPP is asking MTS to provide continuous maintenance of the language and to make available two TTCN-3 language releases per year to assure tool support for 3GPP-requested new language features: interim versions in summer and approved versions end of the year.

As the use of TTCN-3 expands, users naturally comment on the language, expecting improvements and maintenance issues to be addressed. MTS is committed to keeping the language powerful, up-to-date and well maintained. A change request procedure is in place. While the significant part of the backlog of issues (as of today 54 non resolved Change Requests) and selected extensions will be resolved in STF 380, additional requested extensions of TTCN-3 are to be addressed in 2010 as well as outstanding CRs (both left-over and new ones). TTCN-3 is still in a critical period along its application in 3GPP and OMA as the key testing technology, this STF is needed to make TTCN-3 efficiently applicable for ETSI test suites and to effect the timely implementation of a number of outstanding extensions requests and related maintenance issues.

## Overview of the proposal

### Purpose of the work

The purpose of the TTCN-3 continuation work is to handle TTCN-3 CRs, reporting defects / requesting clarifications and requesting new features and implement the solutions in the related ETSI standards. The purpose of this STF is also the further development of the TTCN-3 reference test suite that increases TTCN-3 tool conformance and compatibility. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership, "Interoperability and Testing" and "Next Generation Networks (NGN)".

### Market impact, benefits to be gained

Strategic importance behind the work: the decision of 3GPP RAN5 to move to TTCN-3 from Release 8 onwards and TB TISPAN to develop NGN test suites in TTCN-3 triggered a continuous need to address various TTCN-3 extensions to increase the applicability of TTCN-3 for 3GPP. In addition, new requests are being expected along the application of TTCN-3 for mobile service enabler testing by OMA.

### Interest of ETSI Members and other stakeholders

Today as 3GPP, TISPAN and OMA test teams have started to use TTCN-3 as their conformance, interoperability and benchmarking test suites development language, the biggest potential stakeholder is the mobile telecommunication community represented by 3GPP and OMA: operators, network and user equipment manufacturers and test equipment manufacturers.

The above stakeholders require that they requirements are supported by tool vendors in a timely fashion, which, in case of new language features and corrections demand that the issues raised are discussed, resolved and implemented in the relevant ETSI standard in due time, leaving also time for implementation.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TBs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

### Priority within the TB

This NEW STF proposal has a HIGH priority in order to enable the further spread of TTCN-3 in 3GPP, ETSI, OMA and other bodies and to response to user requirements in a timely fashion.

### Motivation why the work cannot be performed within the TB

The eight parts and 4 extensions mentioned in clause 3.14 are of high importance, they require an intensive effort to analyse the requests and change requests captured in the Mantis CR system for TTCN-3. Only by concerted efforts the changes can be implemented within the time period required by 3GPP and OMA.

Also, the nature of the work (developing programming languages, compiler technology, interworking of different notation languages, coding technologies) requires mixed expertise that is not common and partly available at Members (universities and research institutes) that do not have the financial means for voluntary contributions only.

The continuation work for TTCN-3 is needed because of the following reasons:

- Remaining extension work from STF380, in particular adding the operational semantics of new concepts included in the core language in late 2009 to Part-4 of the standard

- Remaining CRs: not all can be resolved by STF 380

- TF160 asks for interim versions in the future: two releases of TTCN-3 per year, which have to be edited and coordinated

- The new changes in TTCN-3 may require further clarifications, which will result in new CRs

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. Handling of user requirements in a due timeframe is essential. |
| Telecom Italia | Giulio Carmelo Maggiore | Operator | TTCN-3 promotion and use for increasing the quality of products release in the network |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Goettingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. TTCN-3 can only keep such a central role, if TTCN-3 is continuously maintained and adapted to the new challenges of testing. |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director | TTCN-3 plays a central role in our R&D projects and in our training programs. |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 and respond to user requirements and improvement proposals duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

Telefon AB LM Ericsson: input in form of TTCN-3 CRs, providing voluntary resource in addition to MWP STF resources, participation in Steering Committee, review of documents

Telecom Italia: participation in Steering Committee.

Institut fuer Informatik, Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

Fraunhofer FOKUS: Input in form of TTCN-3 CRs, Providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The TTCN-3 language extension and maintenance continuation work will comprise the following tasks:

Review and resolve open change requests reporting technical defects or requesting clarifications.

Develop proposals for language extensions requested by 3GPP, OMA, ETSI members and the TTCN-3 community and consent the solution with the contributor.

Implement agreed solutions.

Manage the change request (CR) process.

Manage the interim and approved versions.

Analyse tool regression test cases (provided by tool vendors on a voluntary basis) and apply applicable ones to the TTCN-3 reference test suite.

Present the TTCN-3 standard status and the work of the STF at the TTCN-3 User Conference 2010, May-June Beijing

The CRs can be reviewed via http://t-ort.etsi.org/view_all_bug_page.php.

### Outcome of the STF

New versions of ETSI standards specifying the TTCN-3 language, interworking with other languages, language extensions and test tool architecture.

See details in clause 3.14.

# Consequences if not agreed:

The further adoption of TTCN-3 to 3GPP and OMA needs and the tool support of their requirements in due time will be put at risk, if this continuation work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains directly. Also, the uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

Also, a number of proposed extensions are CRed by ETSI member companies, which actively use TTCN-3. If these are not addressed within a limited amount of time, tool-specific solutions do appear that endanger the compatibility and re-usability of the TTCN-3 code base.

# Detailed description:

## Subject title:

TTCN-3 continuation

## Reference Technical Body:

TB MTS.

## Other interested TBs (if any):

3GPP, TC TISPAN, TC BRAN

These TBs use TTCN-3 as test suites development language.

WiMAX Forum

Is using TTCN-3 to develop and maintain a conformance test suite.

OMA

Is using TTCN-3 to develop and maintain conformance test suites.

## Steering Committee

MTS Committee has established a TTCN-3 Steering Group for the direct steering of TTCN-3 continuation STFs that will closely follow the progress of this STF. STF outputs will also be reviewed and approved by TB MTS. It is very likely that some active TB MTS members will apply to be involved in this STF and will hence be in direct contact with TB MTS via the usual communication means (MTS_GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

22 March 2010.

## Duration and target date for the conclusion of the work (TB approval):

End December 2010 – final drafts, 1Q2011 approval and Final Report.

## Resources required

Total resources required: 78 days and 1 travel expenses within Europe and 1 travel expenses outside Europe, during 2010.

### Experts manpower

Total manpower required: 78 working days (75 days for drafting + 3 days for project management and attending meetings). These include voluntary contribution provided by MTS members: 16 working days to be provided free of charge by STF experts.

### Travel cost:

Expected travel cost 2,2 k€, to attend the following meetings:

- Reference TB/WG, Steering Group meetings (1 travel within Europe):		600  €

- Presentation at the TTCN-3 User Conference 2010 (1 travel outside Europe):		1 600  €

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 3

Relevant expertise required:

Essential skills in TTCN-3.

At least 1 expert by area with the following skills: ASN.1, IDL, XSD and XML.

Skills in testing (conformance, interoperability, performance and load etc.) is required.

Skills in compiler theory would be appreciated.

Additional skills in mobile telecommunication technologies would be appreciated.

Support from the CTI will be vital to the success of this work.

Period over which the experts are required and duration of the secondment: during 2010, according to the STF session plan.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 12 months no phases are required.

## Validation

Not applicable.

## Related activity in other bodies and co-ordination schedule

The STF should co-ordinate with:

ETSI TBs such as TISPAN and 3GPP, in particular with STF 160;

OMA

ITU-T SG17 Q.6

ISO/IEC

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| RES/MTS-00111-1 | TTCN-3 Core Language |  | January 2010 |
| RES/MTS-00111-4 | TTCN-3 Operational Semantics |  | January 2010 |
| RES/MTS-00111-5 | TTCN-3 Runtime Interfaces |  | January 2010 |
| RES/MTS-00111-6 | TTCN-3 Control Interfaces |  | January 2010 |
| RES/MTS-00111-7 | TTCN-3 and the Use of ASN.1 |  | January 2010 |
| RES/MTS-00111-8 | The IDL to TTCN-3 Mapping |  | January 2010 |
| RES/MTS-00111-9 | Using XML schema with TTCN-3 |  | January 2010 |
| RES/MTS-00111-10 | TTCN-3 Documentation Comment Specification |  | January 2010 |
| ETSI ES 202 784 V1.1.1 | TTCN-3 Language Extensions: Advanced Parameterization | published | N/A |
| DES/MTS-00112 | TTCN-3: Static Test Configuration & Deployment |  | January 2010 |
| DES/MTS-00113 | TTCN-3: Performance & real time Testing Concepts |  | January 2010 |
| DES/MTS-00123 | TTCN-3: Advance parameters |  | January 2010 |
| DTR/MTS-00115 | TTCN-3 Reference Test Suite |  | January 2010 |

## Work Items to be produced by the STF

The STF will produce the following deliverables (revision according to CR Process), to be approved by correspondence in 1Q2011):

RES/MTS-00107-1 T3 ed431 core	ES 201 873-1	Part 1: TTCN-3 Core Language

RES/MTS-00107-4 T3 ed431 OS	ES 201 873-4	Part 4: TTCN-3 Operational Semantics

RES/MTS-00107-5 T3 ed431 TRI	ES 201 873-5	Part 5: TTCN-3 Runtime Interface (TRI)

RES/MTS-00107-6 T3 ed431 TCI	ES 201 873-6	Part 6: TTCN-3 Control Interface (TCI)

RES/MTS-00107-7 T3 ed431 asn1	ES 201 873-7	Part 7: Using ASN.1 with TTCN-3

RES/MTS-00107-8 T3 ed431 IDL	ES 201 873-8	Part 8: The IDL to TTCN-3 Mapping

RES/MTS-00107-9 T3 ed431 XML	ES 201 873-9	Part 9: Use XML with TTCN-3

RES/MTS-00107-10 T3 ed431 DOC	ES 201 873-10	Part 10 : Documentation Comment Specification

RTR/MTS-00115ed121 T3refATS		Framework for TTCN-3 reference test suite

RES/MTS-00113ed121 T3Ext_Perf	ES 202 782	Extension: Performance and Real Time Testing

RES/MTS-00112ed121 T3Ext_Conf	ES 202 781	Extension: Configuration & Deployment Support

RES/MTS-00124ed121 T3Ext_Behav	ES 202 785	Extension: Behaviour Types

RES/MTS-00123ed121 T3Ext_AdvP	ES 202 784	Extension: Advanced Parameterization

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

TB adoption of WI 	AbC

Early Draft 	Jun 2010

Stable Draft 	Nov 2010

Draft for approval 	Dec 2010

TB approval (AbC)	Jan/Feb 2011

Publication	April 2011

In addition, the STF will produce the following reports:

- Progress Report #1 approved by MTS Chairman 	15 Jul 2010

- Progress Report #2 approved by MTS#51 (28-30 Sep 2010)	30 Sep 2010

- Final Report and deliverables approved (AbC) by TC MTS for publication	31 Jan 2011

# Performance indicators

Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings

  - Contribution from other ETSI TBs

Interest from stakeholders other than ETSI Members

  - Number of TTCN-3 Change Requests

  - Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

  - TTCN-3 tools implementing newest TTCN-3 releases

Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 31 Sep 09 | Gyorgy Rethy | draft |  |
| 0.2 | 14 Oct 09 | Berrini |  |  |
| 0.3 | 26 Oct 09 | Berrini | Approved Board#75 | Voluntary contribution updated according to OCG Review Panel recommendation. |
| 0.4 | 20 Jan 10 | Berrini | Prep. | Editorials |