|  | ToR STF 407 (TC INT) |
| --- | --- |
|  | Version: 0.3 - Date: 1 June 2010 |
|  | Author: Giulio Maggiore |
|  | Last updated by: Alberto Berrini |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF 407 
(TC INT) for “Enhancement of Automated Interoperability Testing Framework in IMS core networks”

Document status

| Current status of these ToR | Approved by TC INT#9 [INT(10)0065r3] |
| --- | --- |
| Work Items approved | Yes |
| Work in 2010 | DTS/INT-000036 DTS/INT-00047 RTS/INT-00043-1 (TS 186 011-1) RTS/INT-00044-2 (TS 186 011-2) RTS/INT-00032-3 (TS 186 011-3) RTS/INT-00046 (TS 102 901) |

# Reasons for proposing the Specialist Task Force (STF)

IMS is a key component in the TISPAN NGN architecture. Although interoperability testing between different IMS core networks is now mainly automated, new features and services have revealed that the existing testing framework should be improved.

The main objective of this STF is to develop automated test suites for conformance checks for 3GPP R8 NNI and for Interoperability on ISC interface for Rich Communication Suite (RCS) use cases, leading to a strong collaboration between TC INT and GSMA RCS Group. The result of this collaborative work will be used in the next ETSI IMS Plugtests.

TC INT has identified a need for IMS specific tests for:

IPv4/IPv6 IMS core networks interoperability

Interoperability for  3GPP Release 8 on NNI (Mw, IcI, ISC)

RCS Release 2 interoperability between Core IMS and application servers on ISC Interface.

## Overview of the proposal

### Purpose of the work

This STF will update and enhance the existing IMS testing framework (deliverable of STF 370) and will synchronize its efforts with STF 394. Most of the updated test scripts will be linked to IPv4/IPv6 use cases and the services impacted by the new release of 3GPP. Production of new interoperability test scripts only concerns RCS use cases.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services”

### Relation with other activities within ETSI and/or related organizations

This work is related to:

3GPP CT

GSMA IREG,

GSMA RCS

ETSI TC MTS

### Priority within the TB

This STF is of high priority within TC INT.  The ETSI IMS Plugtests is planned for November 2010 where interoperability for 3GPP R8 on NNI, IPv4 / IPv6 core networks and Interoperability of RCS 2.0 services on ISC Interface will be tested. RCS testing will probably attract new participants like application server providers, since the event will be also promoted in GSMA RCS IOT Group.

### Motivation why the STF is urgently needed

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of IMS (3GPP and TISPAN NGN). The availability of the work is crucial for the next IMS Plugtests.

ETSI members have invested considerable resources in developing the test suite for the past ETSI IMS Plugtests event.

To continue the work previously done by STF 370 for an automated testing framework

The ETSI members do not have sufficient resources to develop the test scripts completely on their own and on time for the Plugtests, and with the high quality level which is required.

## Organization of the work

### Confirmation of active support from the Members

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Telecom Italia, Telekom Austria, Conformiq, Testing Tech, Elvior, Fokus.

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF.

### Identification of tasks, phases, priorities, technical risk

There are 5 main tasks:

Analysis of test specifications TS 186 011-1 (Test purposes for IMS NNI Interoperability), TS 186 011-2 (Test descriptions for IMS NNI Interoperability) and TS 102 901 (IMS NNI interoperability test descriptions for RCS)

Update of TS 186 011-3 (IMS interoperability test scripts) wrt 3GGP R8

Update of DTR/MTS-00116 (IMS Codec and Adapter) wrt IPv6 and 3GPP R8

Development and Integration of IMS-RCS Test Script

Validation during 4th ETSI IMS Plugtests in November 2010

### Outcome of the STF

The outcome of the STF will be one Technical Report (TR) and five Technical Specifications (TS).

DTS/INT-00047 Technical Committee for IMS Network Testing (INT); User Documentation and IMS Codec and Adapter layer software for IPv6 and 3GPP Release 8

DTS/INT-000036 Technical Committee for IMS Network Testing (INT); IMS NNI Interworking Test Scripts for RCS Release 2.0

RTS/INT-00043-1 (revision of  TS 186 011-1) Technical Committee for IMS Network Testing (INT) ; Test purposes for IMS NNI Interoperability

RTS/INT-00044-2 (revision of  TS 186 011-2) Technical Committee for IMS Network Testing (INT) ; Test descriptions for IMS NNI Interoperability

RTS/INT-00045-3  (revision of TS 186 011-3) Technical Committee for IMS Network Testing (INT) ; Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT)

RTS/INT-00046 (revision of TS 102 901) Technical Committee for IMS Network Testing (INT) ; IMS NNI interoperability test descriptions for RCS

# Consequences if not agreed:

Automated Testing framework is a pillar of IMS Plugtests success. A delay in the development or in the update of this framework could lead to a significant lose of quality and efficiency for the next IMS interoperability event in 2010, with a significant reduction of the test cases executable.. When suitable test specifications are produced, a high-quality test environment is expected by TC INT and next IMS Test event participants. This STF work will give a powerful test environment into the hands of test engineers allowing efficient testing without the need of constantly de-bugging the TTCN code.

# Detailed description:

## Subject title:

Enhancement of Automated Interoperability Testing Framework in IMS core networks

## Reference Technical Body:

TC INT

## Other interested TBs (if any):

3GPP

TC MTS

## Steering Committee

INT will act as Steering Committee.

## Support from ETSI Members

This STF has strong support from the ETSI membership. See 1.2.1

## Target date for the start of work:

Start:	August 2010

## Duration and target date for the conclusion of the work (TB approval):

Conclusion: 	Final draft TS’s October 2010, validation November 2010

## Resources required

The resources required are 48 000 EUR, corresponding to a total of 95 working days (which include at least 15 working days of voluntary contribution by the STF experts).

### STF resources

Enhancing Test Specifications

Analysis of test specifications TS 186 011-1 , TS 186 011-2 and TS 102 901	10 working days

Update of TS 186 011-3 (IMS interoperability test scripts)
with regard to 3GGP R8	5 working days

Update of DTR/MTS-00116 (IMS Codec and Adapter)
with regard to IPv6 and 3GPP R8	20 working days

Development and Integration of IMS-RCS Test Script	45 working days

Validation and feedback from 4th ETSI IMS Plugtests in November 2010

Validation during Plugtests	10 working days

Attending Technical Body and WG Meetings	5 working days

### Travel cost: None

### Other cost: None

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  4-5

Relevant expertise required:

- Expertise of IMS, SIP Protocol

- Knowledge of TTCN-3

- Expertise in interoperability and conformance testing

- Knowledge of RCS services

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

See section 1.2.2

## Validation

Level of validation: Level 3 validation

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | INT |
| Provision and installation of IUT(s) | INT |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

Cost of validation: The cost for validation is included in the overall total of section 3.8.1 of these ToR and will occur during the 4th ETSI IMS Plugtests in November 2010.

## Base documents and their availability

The STF work will be based upon the following documents:

3GPP IMs Release 8 specifications (3GPP TS 24.229 and TS.24.173)

STF 394 “Extension of IMS NNI interoperability test description”

STF 370 “AutoIOT” – DTR/MTS-00116 (Codec and Test Adapter)

GSMA Rich Communication Suite Release 2.0

IETF RFC 3261 as well as other RFCs covering SIP extensions relevant to IMS

## Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | May 4th 2010 | Giulio Maggiore | Draft |  |
| 0.2 | May 19th 2010 | Giulio Maggiore | Final Version |  |
|  | 05-Apr-2011 | Berrini | Editorial | WI code change from RTS/INT-00045-3 to RTS/INT-00032-3 |