|  | ToR STF 414 (TC INT) |
| --- | --- |
|  | Version: 1.3 |
|  | Author: Giulio Maggiore – Date: 01 September 2010 |
|  | Last updated by: Alberto Berrini – Date: 15 April 2010 |
|  | page 1 of 3 |

Terms of Reference for Specialist Task Force STF 414 
(TC INT)
” Update of IMS NNI Test Specifications 
for 3GPP R9, RCS 3.0 and IMS&EPC”

Document status

| Status of these ToR | Approved INT#10 INT(10)0117r3 and Board#80 |
| --- | --- |
| Work Items approved | INT#10: INT(10)0118r1, INT(10)0119, INT(10)0120, INT(10)021 |

# Reasons for proposing the Specialist Task Force (STF)

IMS is a key component in the upcoming VoLTE (Voice over LTE) and the EPC architecture and is already the corner stone for the 3GPP NGN and FMC architecture. Parts of EPC are already in implementation, but not yet for Voice. Associated with VoLTE roll out is the compatibility with RCS.

Equally important are the network-to-network interfaces (NNI), which are essential for a global migration to the new standards. A set of ETSI interoperability test specifications (TS 186 011- 3, TS 102 901) already exists and will be used at the 4th ETSI Plugtest for IMS NNI for 3GPP R8 which is expected to take place in 2011.

Regarding timing, it is also taken into consideration that ETSI IMS Plugtest has a key role in providing feedback to 3GPP and to the industry before the starting of GSMA demonstrations and Trials.

Therefore, the main objective of this STF is to update test specifications for conformance checks for 3GPP R9 NNI, Evolved Packet Core (EPC) use cases and RCS Release 3.0, leading to a strong collaboration between TC INT, 3GPP and GSMA IREG and RCS. The result of this collaborative work will be used in the ETSI IMS Plugtests.

TC INT has identified a need for specific tests for:

Interoperability for 3GPP Release 9 on NNI

IMS and EPC Interworking

RCS Release 3.0

Moreover, the feedbacks from the validation phase of the current test specifications version could reveal some improvement areas that could be integrated in the scope of this STF.

## Overview of the proposal

### Purpose of the work

This STF will update and enhance the existing IMS test specifications (deliverable of STF 394) and will synchronize its efforts with STF 406 and STF 407. Most of the updated test cases will be linked to services impacted by 3GPP Release 9 and RCS 3.0 use cases. A new test specification will be created for the test cases which involve the interface between IMS and EPC.

### Relation with the ETSI strategic objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services”

### Market impact, benefits to be gained

ETSI is creating a global IMS test standard and experience shows that interconnection tests of services is a basic component for its success. GSMA RCS is one of the biggest consortia for the deployment of IMS Services. The work will be carried on under the ETSI – GSMA Cooperation Agreement. Moreover, adding IMS/EPC interoperability test cases will lead to a closer collaboration between TC INT and 3GPP.

### Interest of ETSI Members and other stakeholders

The following companies are committed to supporting this STF in terms of participation in the STF Steering Group and providing input and review to the STF: Telecom Italia, Telekom Austria, Conformiq, Testing Tech, Fokus, NICT and Elvior.

### Relation with other activities within ETSI and/or related organizations

This work is related to:

3GPP CT1

3GPP CT3

3GPP SA3

3GPP RAN5

ETSI TC MTS

GSMA IREG

GSMA RCS

### Priority within the TB

This STF is of high priority within TC INT.  Updating the test specifications is the first and mandatory step before upgrading the entire testing framework. Moreover, extending IMS test scope to EPC is essential to include the new core network interoperability for the coming Plugtests.

Plugtest in 2012 for interoperability for 3GPP R9 on NNI will be tested. As these features are Core network vendor’s priority, the event will focus on the next-coming features that will be released.

### Motivation why the work cannot be performed within the TB

It is essential that this work is done in a timely manner in order to provide feedback to 3GPP and to the industry before the starting of GSMA demonstrations and Trials, especially in the context of IMS.

Ensuring the availability of the work by early 2012.

To update the testing framework for early 2012, the test specification should be ready in the middle of 2011.

ETSI members have invested considerable resources in developing the test suite for the past ETSI IMS Plugtests event, and would benefit from using it in these tests

To continue and complete the work previously done by STF 394

The ETSI members do not have sufficient resources to develop the test specifications completely on their own and with the high quality level which is required.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

- Telecom Italia, Operator	Giulio Maggiore (chair of TC INT),
Company very active in IMS Testing and GSMA

- Telekom Austria, Operator	Martin Brand (Chair of TISPAN WG6),
Company very active in IMS/NGN

- Conformiq, Tool Maker	Stephan Schultz (Chair of TC MTS),
Company very active in IMS Testing

- Fraunhofer FOKUS, R&D Institute	Müller Julius, Fraunhofer FOKUS
Institute very active in IMS. Open IMS platform developed.

- Testing Tech, Tool Makers	Theofanis Vassiliou-Gioles (CEO of Testing Tech),
Company very active in IMS testing, supporting ETSI testing projects and Interoperability Events.

- National Institute of Information and Communications Technology, R&D Institute	Hiroshi Esaki (Professor),
Institute very active in IMS, IPv6 and Operating Testbed

- Elvior, Tool Makers	Andres Kull, Elvior
Company very active in IMS testing supporting ETSI testing projects.

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, and providing some voluntary resource to its efforts.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

There are 5 main tasks:

Analysis of Impacts of 3GPP Release 9 on IMS NNI

Analysis of test specifications TS 186 011-1 (Test purposes for IMS NNI Interoperability), TS 186 011-2 (Test descriptions for IMS NNI Interoperability) , TS 102 901 (IMS NNI interoperability test descriptions for RCS)

Update test specifications TS 186 011-1 (Test purposes for IMS NNI Interoperability), TS 186 011-2 (Test descriptions for IMS NNI Interoperability), TS 102 901 (IMS NNI interoperability test descriptions for RCS)

Creating Test specifications TS XXX XXX (IMS&EPC Interoperability Testing)

Validation during 5th ETSI IMS Plugtests in 2012

### Outcome of the STF

The outcome of the STF will be four Technical Specifications (TS) :

3 updated Technical Specifications

1 new Technical Specification

# Consequences if not agreed:

Failure to agree to this STF will result in significant delay to the development of these two TSs which today can give to ETSI IMS Plugtests the right scheduling in order provide feedback to 3GPP and to the industry before the starting of GSMA demonstrations and Trials.  A delay in the development of this test specifications could lead not to be able to perform IMS interoperability event in 2012 for 3GPP R9, leaving the gap between 3GPP specification and interoperability as it is today with more than two releases. Without the availability of suitable test specifications, any IMS/NGN interoperability testing activities will be of no technical value, and of little commercial or promotion value.

# Detailed description:

## Subject title:

Update of IMS NNI Test Specifications for 3GPP R9, RCS 3.0 and IMS&EPC

## Reference Technical Body:

TC INT

## Other interested TBs:

3GPP CT1

3GPP CT3

3GPP SA3

3GPP RAN5

TC MTS

## Steering Committee

INT will act as Steering Committee.

## Target date for the start of work:

Start:	January 2011

## Duration and target date for the conclusion of the work (TB approval):

Conclusion: 	Final draft TS’s May 2011, Validation second half of 2011

## Resources required

The resources required are 49 800 EUR, corresponding to a total of 99 working days (which include at least 16 working days of voluntary contribution by the STF experts).

### Experts manpower

Total manpower required: 99 working days

Analysis of test specifications TS 186 011-1 , TS 186 011-2 and TS 102 901	10 working days

Update of TS 186 011-1 (IMS interoperability test purposes)
with regard to 3GGP R9	5 working days

Update of TS 186 011-2 (IMS interoperability test descriptions)	15 working days
with regard to 3GGP R9

Update of TS 102 901 (Test description for RCS) with regard of RCS 3.0	20 working days

Creation of TS XXX XXX (IMS & EPC Interoperability test descriptions)	30 working days

Support for 4th IMS Plugtests and feedback from Validation work	15 working days

Attending Technical Body and WG Meetings	4 working days

### Travel cost: 2 000 €

Meetings INT#12 and INT#13 will require a travel budget of 2 000 €.

### Other cost: None

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  3-4

Relevant expertise required:

- Expertise of IMS, SIP Protocol

- Expertise in interoperability and conformance testing

- Knowledge of RCS services

- Expertise of EPC Standards

## Scope of Terms of Reference:

See section 1.

## Task/phases planning:

See section 1.2.2

## Validation

Validation of this test specification, as well as automation of the test scripts will be managed in a separate task.

## Related activity in other bodies and co-ordination schedule

GSMA RCS Consortium is heavily involved with its IOP group in the IOT verification for RCS. Usually 3 or 4 IOT per year are scheduled, typically each quarter. Scheduling of ETSI Interoperability Event has to be done considering the IOT plan scheduled by RCS. Joint event organization could be an option in order not to complement UNI work carried on in RCS with NNI verifications performed in ETSI event. In any cases scheduling of ETSI Interoperability has not to overlap with RCS IOT events unless not joint.

## Base documents and their availability

The STF work will be based upon the following documents:

3GPP Release 9 specifications

STF 394 “Extension of IMS NNI interoperability test description”

GSMA RCS 3.0 Specifications

IETF RFC 3261 as well as other RFCs covering SIP extensions relevant to IMS

## Work Items to be produced by the STF

The STF will produce the following deliverables, for TB approval:

- RTS/INT-00052-1 (TS 186 011-1)

Title: Technical Committee for IMS Network Testing (INT); IMS NNI Interworking Test Specifications; Part 1: Test purposes & test suite structure

- RTS/INT-00052-2 (TS 186 011-2)

Title: Technical Committee for IMS Network Testing (INT); IMS NNI Interworking Test Specifications; Part 2: Test descriptions for IMS NNI Interworking

- RTS/INT-00051 (TS 102 901)

Title: Technical Committee for IMS Network Testing (INT); IMS NNI Interworking Test Specifications; IMS NNI interoperability test descriptions for RCS

- RTS/INT-00050 (TS xxx xxx)

Title: Technical Committee for IMS Network Testing (INT); IMS & EPC Interoperability test descriptions

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

- Start of the work 	01/2011

- ToC and scope 	02/2011

- First stable draft for review	05/2011

- INT approval	12/2011

- Publication	12/2011

In addition, the STF will produce the following reports:

- Progress Report #1	03/2011

- Progress Report #2	05/2011

- Final Report	09/2011

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | September 1st 2010 | Giulio Maggiore | Draft |  |
| 0.2 | September 2nd 2010 | Giulio Maggiore | Draft | Scope improved |
| 0.3 | September 4th 2010 | Giulio Maggiore | Draft | Scope and consequences if not agreed improved |
| 0.4 | September 7th 2010 | Giulio Maggiore | Draft | Updated to last template version |
| 0.5 | September 9th 2010 | Giulio Maggiore | Draft | Updated Testing scope, Introduction, Schedule and Estimation |
| 1.0 | September 9th 2010 | Giulio Maggiore | Approved INT#10 | Added Support Company, Updated Manpower and Status |
| 1.1 | 29 Sep 10 | Berrini | Approved INT#10 | Temporary WI codes added |
| 1.2 | 20 Jan 11 | Berrini | Prep. Meet. | Final WI codes |
| 1.3 | 14 Apr 11 | Berrini |  | PWI_INT_20100909_2_v (TS 186 011-2) replaced by RTS/INT-00052-2 |