|  | ToR STF 419 (TB DECT) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: Dr. Günter Kleindl – Date: 7 October 2010 |
|  | Last updated by: Dr. Günter Kleindl |
|  | page 1 of 5 |

Terms of Reference for Specialist Task Force STF 419 
(TB DECT / WG DECT-NG) on 
”Ultra Low Energy (ULE) technical study”

Document status

| Status of these ToR | DECT(10)0375 Version 0.1 approved by TC DECT and Board#80 |
| --- | --- |
| Work Items approved | DTR/DECT-ULE000267 |

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

### Purpose of the work

The scope of this STF is the completion of a phase 1 study for the new proposed technology ETSI ULE (Ultra Low Energy)

ULE has been proposed by TC DECT and is based in DECT technology. However, it addresses a new application and a completely different market.

ULE is a technology intended for sensors, alarms, machine-to-machine and industrial automation.

The technology positioning seems promising because current contenders have either, too much power consumption, limitations for accessing the spectrum, too short range or are not standardized.

The STF outcome will be materialized in the middle term on real products that will be sold in large scale, and that will provide tangible practical benefits to the end users.

The document should be ready for TB approval in June 2011.

### Relation with the ETSI strategic objectives

DECT is one of the most important ETSI standards in terms of public acceptance. The standard provides a convenient solution to the needs of cordless telecommunications in the business, residential and WLL scenarios. DECT dominates the voice cordless market with an installed base of 800 M of devices.

DECT is, by far, the most successful European Standard in the field of unlicensed radio communications.

The work on DECT New Generation has attracted new ETSI members. It is also related to the ETSI Green Agenda.

### Market impact, benefits to be gained

The DECT specification from ETSI is the world-wide leading standard for digital cordless telecommunications. There are more than 800 million devices in the market and every year more than 100 million devices are sold. In the last 2 years DECT has also become the number one in the US. Recently the introduction of DECT in Japan has been approved.

Despite this great success, there is continuing threat from other systems, to take over market shares from DECT and without continuous development and permanent improvements, DECT would quickly disappear.

### Interest of ETSI Members and other stakeholders

ULE has been proposed by TC DECT and is based in DECT technology. However, it addresses a new application and a completely different market.

ULE is a technology intended for sensors, alarms, machine-to-machine and industrial automation.

The technology positioning seems promising because current contenders have either, too much power consumption, limitations for accessing the spectrum, too short range or are not standardized.

The DECT manufacturers including the chip manufacturers have come to the conclusion, that there exists a market opportunity for such an ULE technology.

The STF outcome will be materialized in the mid term on real products that will be sold in large scale, and that will provide tangible practical benefits to the end users.

ETSI members who support the STF work are AVM, DSPG, FEEI, Gigaset Communications, Lantiq, Panasonic, RTX and Sitel Semiconductor.

### Relation with other activities within ETSI and/or related organizations

This technology addresses the field of Machine-to-machine communications.

It may be also applied to utility meters and related devices. Thus, it is also linked to smart grids.

Due to the reduction of power compared to other technologies it addresses the green agenda with immediate reduction of environmental hazards (i.e longer duration of batteries).

### Priority within the TB

Highest priority

### Motivation why the work cannot be performed within the TB

The DECT Forum has expressed an urgent need for the completion of the report. Due to the amount of work, and despite the intense activity of TC DECT delegates, the support of an STF is essential for the timely production of the report and the seamless continuation of the DECT success story.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

- AVM	Mathias Frey, Sven Trevisany

- BMWi	Bernd Wolf

- DSPG	Jochen Kilian, Ziv Galmor, Heinz Thürauf

- FEEI	Günter Kleindl

- Gigaset Communications	Dieter Kehren, Andreas Müller

- Lantiq	Stefan Kluwe

- Panasonic	Hans-Peter Steinbrück

- RTX	Arne Henriksen

- Sitel Semiconductor	Oliver Maiwald

- Wireless Partners SLL	Angel Boveda

Motivation for the support is the increase of the DECT business by enhancing the system and adding new features to the products.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

Production of a Technical Report on DECT ULE technology. TR report shall be focused on radio (PHY), MAC and DECT/NWK layers.

### Outcome of the STF

Technical Report on DECT ULE technology. TR report shall be focused on radio (PHY), MAC and DECT/NWK layers.

# Consequences if not agreed:

The market opportunity identified by DECT Forum and DECT industry partners for this technology may be lost.

# Detailed description:

## Subject title:

“Ultra Low Energy (ULE) technical study”

## Reference Technical Body:

TB DECT

## Other interested TBs:

DECT Forum regarding the market research and feature definition.

ETSI M2M.

.

## Steering Committee

The steering is done by TC DECT, during the meetings and phone conferences and in between via the e-mail list. The Steering Group is led by the TC DECT chairman.

## Target date for the start of work:

January 2011 (early execution requested)

## Duration and target date for the conclusion of the work (TB approval):

TB approval is planned June 2011.

## Resources required

### Experts manpower

Total manpower required: 60 working days

### Travel cost:

800 €, expected to attend TB/WG, Steering Group meetings (1 travel)

Note: The travel cost is for travels to meetings other than the normal STF sessions, for which the travel cost is already included in the contractual compensation of the manpower.

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Relevant expertise required: authority expert in DECT technology, with in-depth knowledge of all layers. The background of the candidates should include proven experience in the DECT field in the DECT industry or research institutes,

- Expertise in DECT data protocols

- Familiar with protocol specification, ETSI methodology and working procedures.

- Period over which the experts are required and duration of the secondment: 1 year.

## Scope of Terms of Reference:

The work consists on the following activity:

Production of a Technical Report on DECT ULE technology. TR report shall be focused on radio (PHY), MAC and DECT/NWK layers.

## Organization of the work in tasks and/or phases:

This STF consist on one task

## Validation

There is the intention to develop a certification program for the technology in a further stage.

## Related activity in other bodies and co-ordination schedule

We have already received the relevant information from DECT Forum to start the work.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| REN/DECT-000254-1 to 8 | Base standard parts 1 to 8 | published |  |

## Work Items to be produced by the STF

The STF will produce the following deliverables, for TB approval:

- DTR/DECT-ULE000267 (New deliverable): Technical Report on DECT ULE technology.

Scope: Technical study of ULE technology. TR report shall be focused on radio (PHY), MAC and DECT/NWK layers):

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): DTR/DECT-00267 (New deliverable):

- Start of the work 	Jan/2011

- First stable draft for WG review	Apr/2011

- Draft for WG approval	Jun/2011

- WG approval	Jun/2011

- Draft for TB approval	Jun/2011

- TB approval	Jun/2011

- Publication	Aug/2011

In addition, the STF will produce the following reports:

- Progress Report#1	Feb/2011	TB DECT#45

- Progress Report#2	Apr/2011	TB DECT#46

- Final Report	Jul/2011 	TB DECT#47

# Performance indicators

After the conclusion of the STF, the TB shall report to the OCG/Board on the actual achievement of the objectives set in the proposal.  This information will be used to assess further requests from the same reference TB.

Other performance indicators:

- Interest from stakeholders other than ETSI Members

  - Stakeholder representation in the project (e.g. category, business area)

  - Potential interest of new members to join ETSI

  - Contribution to other standardization bodies

  - Liaison with industry to identify requirements and raise awareness on the project deliverables

  - Comments received on drafts (e.g. on the WEB site, on mailing lists, etc.)

  - Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

  - Interim and Final Report approved by the EC/EFTA (if applicable)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 6 Oct 10 | Kleindl | Draft for review | Created by TC DECT at DECT#43 meeting |
| 0.1 | 7 Oct 10 | Kleindl | approved | TC DECT approved |
| 0.2 | 19 Oct 10 | Kleindl | approved | Member support updated, WI editorial check |