|  | ToR STF 429 (TB ERM /TG26) |
| --- | --- |
|  | Version: 0.6 - Date: May 2010 |
|  | Author: TC ERM TG 26 |
|  | Last updated by: A. Berrini 29 September 2010 |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF 429
"Test Specifications for the Interoperability of Digital Selective Calling (DSC) Marine Radios"

Document status

| Current status of these ToR | ERM(10)0147r1, approved by ERM#41 ERM(10)0295 and Board#80 |
| --- | --- |
| Work Items approved | DTS/ERM-TG26-088, DTS/ERM-TG26-089, DTS/ERM-TG26-090, DTS/ERM-TG26-091, DTS/ERM-TG26-092, approved by ERM#41 ERM(10)0295 |

# Reasons for proposing the Specialist Task Force (STF)

The Global Marine Distress Signaling System (GMDSS), which was made a part of the Safety of Life At Sea (SOLAS) Treaty, addressed the shortcomings of the present distress signaling system by introducing a new international standard, Digital Selective Calling (DSC), for all distress messages.

TC ERM has developed, through its TG 26 working group, a multipart standard for each class of DSC marine radio, EN 300 338. For the first time we have international and European standards that detail the full functionality and user interface for maritime DSC systems.

In order to achieve interoperability of marine DSC devices, it is planned to develop a set of interoperability test specifications. Avoidance of interoperability problems will significantly enhance the overall efficiency of the DSC system which in term leads to greater safety.

The ETSI Interoperability Plugtests™ Events has attracted the interest of suppliers of maritime equipment. The availability of interoperability test specifications is essential for a successful interoperability event.

Past ETSI experience has shown that an STF, supported by the ETSI CTI, is the most effective and cost-efficient way to develop test specifications.

## Overview of the proposal

### Purpose of the work

The purpose of the work is to assure interoperability of devices produced in compliance with the EN 300 338 standards. This particular work is to produce the Test Suite Structure and Test Purposes for interoperability testing.

### Relation with the ETSI Strategic Objectives

This STF will address the interoperability issues related to an established technology where interoperability testing has never existed and interop issues have often been noticed.

### Market impact, benefits to be gained

The availability of good test specifications may positively affect the arrival of products in the market place and their level of protocol conformance and interoperability. In order to further promote these interoperability standards, it is proposed to organise ‘PlugTests’ at a relevant maritime trade exhibition in Europe.

### Interest of ETSI Members and other stakeholders

The work is supported by ERM member companies, in particular BNetzA, ICOM Inc, MCA, MinEA (NL), Standard Vertex.

### Relation with other activities within ETSI and/or related organizations

The STF will only be interacting with the responsible TB, i.e. ERM TG 26 working group.

### Priority within the TB

High

### Motivation why an STF is needed

Experience with the development of other standards has shown that involvement of experts on conformance and interoperability testing of protocols requires highly specialised knowledge in testing methodology. The generation of this kind of specifications requires significant concentrated effort that can be done in this case by experts provided on a funded basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. The experts will use dedicated software tools available at ETSI.

### Active support from ETSI Members

Members are prepared to support and review of the STF deliverables.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The first document to be produced is the requirements (RQ) catalogue for the EN 300 338 series. The test specification documents expected from the STF are listed in the table below:

|  | RQ Catalogue |
| --- | --- |
| EN 300 338 series | X |

|  | Test Descriptions (TDs) |
| --- | --- |
| Interoperability Testing for Class A/B DSC | X |
| Interoperability Testing for Class D DSC | X |
| Interoperability Testing for Class E DSC | X |
| Interoperability Testing for Handheld Class D DSC | X |

The amount of the work on the interoperability Test Descriptions (TD) is estimated to be approximately 70% of the total.  The amount of the work on the Requirements catalogue is estimated to be approximately 30% of the total.

### Outcome of the STF

To produce the interoperability testing standards (TS) for each class of DSC defined by EN 300 338.

# Consequences if not agreed:

The production of test specifications as described in the present document is key to the testing and certification activities that should assure the interoperability of maritime DSC radios. Such devices are required to have high levels of interoperability if the safety at sea is to be kept at the highest level. The non-availability of such standards has already caused problems of interoperability in the past.

# Detailed description:

## Subject title:

Test specifications for the Interoperability of Digital Selective Calling (DSC) Marine radios.

## Reference Technical Body:

TC ERM and in particular TG 26 will be responsible for the approval of all the deliverables of this STF.

## Other interested TBs (if any):

N/A

## Steering Committee

TC ERM TG 26 will monitor the progress through the TG 26 chairman, and no steering committee is planned.

## Target date for the start of work:

It is planned to start the STF in 1st quarter of 2011.

## Duration and target date for the conclusion of the work (TB approval):

The duration of the work is planned to be up to 6 months. The target is that the STF completes the work by the end of third quarter of 2011.

## Resources required

Two or three experts would be required.

### Experts manpower

Manpower resources required: 75 working days for drafting deliverables of which 15 working days will be members’ voluntary contribution.

### Other cost:

No additional direct cost is requested to be funded by ETSI; however it will be necessary for the ETSI CTI Officer supporting this STF to attend ERM TG26 meetings. This cost will be covered by the ETSI Secretariat.

### Estimated cost of Members’ contribution

Voluntary resource from members performing review of the deliverables (drafts for review or approval in the TB), on the basis on a number days, is estimated as at least 18 man days. This represents an estimated equivalent of 10 800 Euro.

The above does not include member voluntary contribution of 15 working days with an estimated equivalent of 9 000 Euro, nor the effort in revising the base standard following comments received from the STF.

## Experts qualification required, mix of skills

It is considered that the STF should consist of 2 to 3 experts.

These experts should have knowledge of the work done by the TG26 DSC ad-hoc group and of the resulting deliverables, as well as in-depth knowledge of the technology involved.

## Scope of Terms of Reference:

The scope of the work is creating Test Descriptions for interoperability testing, as well as a Requirements catalogue.

## Organization of the work in tasks and/or phases:

The work will be done in a single phase.

## Validation

No particular validation process is required.

## Related activity in other bodies and co-ordination of schedules:

The STF will only be interacting with the responsible TB, i.e. ERM TG 26 working group.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| EN 300 338-1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Technical characteristics and methods of measurement for equipment for generation, transmission and reception of Digital Selective Calling (DSC) in the maritime MF, MF/HF and/or VHF mobile service; Part 1: Common requirements | Available |  |
| EN 300 338-2 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Technical characteristics and methods of measurement for equipment for generation, transmission and reception of Digital Selective Calling (DSC) in the maritime MF, MF/HF and/or VHF mobile service; Part 2: Class A/B DSC | Available |  |
| EN 300 338-3 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Technical characteristics and methods of measurement for equipment for generation, transmission and reception of Digital Selective Calling (DSC) in the maritime MF, MF/HF and/or VHF mobile service; Part 3: Class D DSC | Available |  |
| EN 300 338-4 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Technical characteristics and methods of measurement for equipment for generation, transmission and reception of Digital Selective Calling (DSC) in the maritime MF, MF/HF and/or VHF mobile service; Part 4: Class E DSC | Available |  |
| EN 300 338-5 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Technical characteristics and methods of measurement for equipment for generation, transmission and reception of Digital Selective Calling (DSC) in the maritime MF, MF/HF and/or VHF mobile service; Part 5: Handheld Class D DSC | Available |  |

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

| WI number | Work item title |
| --- | --- |
| DTS/ERM-TG26-088 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for Class A/B DSC: Test Descriptions (TD) |
| DTS/ERM-TG26-089 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for Class D DSC: Test Descriptions (TD) |
| DTS/ERM-TG26-090 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for Class E DSC: Test Descriptions (TD) |
| DTS/ERM-TG26-091 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Interoperability Testing for Handheld Class D DSC: Test Descriptions (TD) |
| DTS/ERM-TG26-092 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Testing for Maritime DSC Radios : Requirements catalogue |

## Planned output schedule:

The STF will produce the deliverables according to the following time scale (all Work Items):

- Start of the work 	1Q2011

- First stable draft for WG review	July 2011

- Stable draft for ERM TG 26 review	Sept 2011

- Draft for ERM TG 26 approval

- Draft for TB approval

- TB approval	Nov 2011

- Publication

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 |  | TG 26 | draft |  |
| 0.2 | 04/05/2010 | Pete Hizzey | draft |  |
| 0.3 | 04/05/2010 | PH | draft | Revisions proposed by SM |
| 0.4 | 20/05/2010 | G. Owen | Draft | Changed status on first page plus in section 3.15 changed "ERM TG DMR" to "ERM TG 26". |
| 0.5 | 31/05/2010 | G. Owen | draft | Minor editorials, also to match the title within the document to that on the front page. |
| 0.6 | 29 Sep 10 | A. Berrini | Approved ERM#41 | Work Item codes assigned in WPM |