|  | ToR STF 444 (TB DECT / WG DECT-NG / WG DECT-ULE) |
| --- | --- |
|  | Version: 0.3 |
|  | Author: Dr. Günter Kleindl – Date: 13 October 2011 |
|  | Last updated by: Dr. Günter Kleindl 13-Mar-2012 |
|  | page 1 of 8 |

Terms of Reference for Specialist Task Force STF 444 
(TB DECT / WG DECT-NG / WG DECT-ULE) on 
”DECT Base for ULE and DECT-NG development 2012”

Document status

| Status of these ToR | Approved by TC DECT |
| --- | --- |
| Work Items approved | Yes |

# Reasons for proposing the Specialist Task Force (STF)

## Overview of the proposal

### Purpose of the work

The scope of this STF is the update of the basic DECT standard, to include the new functions which are required for the operation of DECT ULE and the maintenance of the DECT-NG specifications developed during the last years and completion of the DECT-NG Part 5 specifications.

The update of the standard is needed due to the introduction of DECT ULE, the wide usage of the DECT specifications by the industry (installed base > 800 M), the feedback from industry partners and test certification program, and the handling of the many change requests received from the members.

The requirements for DECT-ULE phase 1 have been provided by DECT Forum with the first target application ‘home control’.

The requirements for the DECT-NG/CAT-iq specification have been provided by DECT Forum, and have been coordinated with HGI (Home Gateway Initiative), since it is believed that it will be implemented embedded in home gateways/ADSL routers in a similar way to WIFI radios today.

The STF outcome will be materialized in the short term on real products that will be sold in large scale, and that will provide tangible practical benefits to the end users.

The documents should be ready for TB approval in December 2012.

### Relation with the ETSI strategic objectives

DECT is one of the most important ETSI standards in terms of public acceptance. The standard provides a convenient solution to the needs of cordless telecommunications in the business, residential and WLL scenarios. DECT dominates the voice cordless market with an installed base of 800 M of devices.

DECT is, by far, the most successful European Standard in the field of unlicensed radio communications.

The work on DECT New Generation has attracted new ETSI members. It is also related to the ETSI Green Agenda.

### Market impact, benefits to be gained

The DECT specification from ETSI is the world-wide leading standard for digital cordless telecommunications. There are more than 800 million devices in the market and every year more than 100 million devices are sold. In the last 3 years DECT has also become the number one in the US. The introduction of DECT in Japan has been approved.

Despite this great success, there is continuing threat from other systems, to take over market shares from DECT and without continuous development and permanent improvements, DECT would quickly disappear.

### Interest of ETSI Members and other stakeholders

The DECT manufacturers including the chip manufacturers have come to the conclusion, that the market requires a new generation of DECT products. The DECT Forum has approached TC DECT to develop the specification for new generation DECT products, based on the market requirements as provided by DECT Forum. They also stressed the urgency of the work and therefore we agreed to develop the specification in phases. For the integration of NG-DECT products into home-gateways a higher level of interoperable features is required by the operators. The new generation DECT provides not only an increase of the quantity of products, but also of the value of the DECT products. DECT Forum is also launching a certification programme.

Many companies in the DECT Industry do actively promote DECT ULE in the market today. The market reaction is very positive and does expect soon a standardized solution for home automation and other applications. It is crucial for the success of DECT ULE to establish a standard now as potential customers do not want to go to proprietary solutions.

ETSI members who support the STF work are AVM, BMWi, Dialog Semiconductor, DSPG, FEEI, France Telecom, Gigaset Communications, Lantiq, Panasonic, RTX and Wireless Partners SLL.

### Relation with other activities within ETSI and/or related organizations

We have a close cooperation with some of the other ETSI groups like SAGE, who support us to improve the DECT security features and TC STQ, who support us in regard of the speech transmission aspects including testing. We also cooperate with ITU in the area of IMT, where we regularly provide the updated DECT specifications for inclusion in the relevant ITU Recommendations.

There is a complementary activity within the DECT Forum, who has established groups for DECT-NG and DECT-ULE to provide market requirements to TC DECT. DECT Forum is also promoting the DECT-NG and DECT-ULE technologies in cooperation with the ETSI secretariat.

### Priority within the TB

Highest priority

### Motivation why the work cannot be performed within the TB

The DECT Forum has expressed an urgent need for the completion of the specifications and with the support of an STF expert a high quality standard can be produced much more rapidly.

The support of an STF is essential for the timely production of the standards and the seamless continuation of the DECT success story.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in this document:

- AVM	Mathias Frey, Sven Trevisany

- BMWi	Bernd Wolf

- Dialog Semiconductor	Oliver Maiwald

- DSPG	Jochen Kilian, Heinz Thürauf, Steven Dickinson, Ziv Galmor

- FEEI	Günter Kleindl

- France Telecom	Laurent Clarimon, Aymeric de Solages

- Gigaset Communications	Dieter Kehren, Andreas Müller

- Lantiq	Stefan Kluwe

- Panasonic	Hans-Peter Steinbrück

- RTX Telecom	Arne Henriksen, Jens Toftgaard Petersen

- Wireless Partners SLL	Angel Boveda

Motivation for the support is the increase of the DECT business by enhancing the system and adding new features to the products.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

- Update of the DECT Common Interface standard EN 300 175 parts 1 to 8 (basic DECT library):  Because of the new functions for ULE, change requests received from the industry, feedback from the product testing activities and from the market, enhancement of security features, addition of new features and because of the cross interaction with other specifications an update of such specifications is necessary.

- Update of the DECT New Generation part 3 (TS 102 527-3) specification: Because of feedback from the product testing activities and from the market, addition of new features and because of the cross interaction with other specifications an update of such specifications is necessary.

- Update of the DECT Generic Access Profile (GAP) EN 300 444 specification: because of feedback from the product testing activities and from the market, enhancement of security features, addition of new features and because of the cross interaction with other specifications an update of such specifications is necessary.

- Completion of the DECT New Generation part 5 (TS 102 527-5) specification. This document defines additional features for DECT-NG.

- Completion of the specification (TS 102 843) for testing of the DECT-NG Part 5. Because this specification is needed for the conformance testing of devices compliant to Part 5 specification. A certification program will be organized by DECT Forum using this specification.

### Outcome of the STF

The work consists of the following major activities:

- Creation of a new revision of the DECT Common Interface standard EN 300 175 parts 1 to 8

- Creation of a new revision of the DECT New Generation part 3 (TS 102 527-3) specification

- Creation of a new revision of the DECT Generic Access Profile (GAP) EN 300 444 specification

- Creation of the new DECT New Generation part 5 (TS 102 527-5) specification

- Creation of the new Profile Test Specification (PTS) and Test Case Library (TCL) (TS 102 843) for the NG-DECT Part 5 specification

# Consequences if not agreed:

The DECT Forum has asked ETSI to produce the specifications for ‘DECT Ultra Low Energy’ and ‘DECT New Generation’ as fast as possible in order to be able to quickly develop a standardized solution and to ensure that the DECT technology continues to hold the top market position in the cordless domain. There is strong competition from other technologies, e.g. WLAN and ZigBee, and any delay of the introduction of ‘DECT Ultra Low Energy’ and ‘DECT New Generation’ products will hurt the DECT industry. The support of an STF is essential for the timely production of the standards and the seamless continuation of the DECT success story.

# Detailed description:

## Subject title:

DECT Base for ULE and DECT-NG development 2012

## Reference Technical Body:

TB DECT , WG DECT New Generation, WG DECT Ultra Low Energy

## Other interested TBs:

ETSI SAGE regarding the security enhancements, ETSI TC STQ regarding the speech quality aspects, ITU-R WP5D regarding the contributions for the IMT Recommendations, DECT Forum regarding the feature definition.

## Steering Committee

The steering is done by TC DECT, during the meetings and phone conferences and in between via the e-mail list. The Steering Group is led by the TC DECT chairman.

## Target date for the start of work:

January 2012

## Duration and target date for the conclusion of the work (TB approval):

TB approval is planned December 2012 or before according to detailed plan.

## Resources required

### Experts manpower

Total manpower required: 150 working days cofounded by ETSI and DECT Forum

### Travel cost:

Expected travel cost 4 000 €, to attend the following meetings:

- Reference TB/WG, Steering Group meetings (5 travels):		4 000  €

Note: The travel cost is for travels to meetings other than the normal STF sessions, for which the travel cost is already included in the contractual compensation of the manpower.

## Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Relevant expertise required: authority expert in DECT technology, with in-depth knowledge of all layers. The background of the candidates should include proven experience in the field in the DECT industry or research institutes,

- Familiar with protocol specification, ETSI methodology and working procedures.

- Period over which the experts are required and duration of the secondment: 1 year.

## Scope of Terms of Reference:

The work consists of 5 major activities:

- Creation of a new revision of the DECT Common Interface standard EN 300 175 parts 1 to 8

- Creation of a new revision of the DECT New Generation part 3 (TS 102 527-3) specification

- Creation of a new revision of the DECT Generic Access Profile (GAP) EN 300 444 specification

- Creation of the new DECT New Generation part 5 (TS 102 527-5) specification

- Creation of the new Profile Test Specification (PTS) and Test Case Library (TCL) (TS 102 843) for the NG-DECT Part 5 specification

## Organization of the work in tasks and/or phases:

The work on all tasks will be done in parallel. The tasks (D) and (E) are planned to be completed in June 2012. The tasks (A), (B) and (C) are planned to be completed end 2012.

## Validation

No protocol test specifications are directly developed as part of the tasks of this STF. However all specifications are linked to DECT testing standards that are implemented by test companies and used by the DECT Forum certification program. Therefore all specifications will be indirectly validated.

## Related activity in other bodies and co-ordination schedule

We have already received the relevant information from DECT Forum to start the work.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| REN/DECT-00257 … 264 | Base standard parts 1 to 8 | stable draft | Nov 2011 |
| REN/DECT-00256 | Generic Access Profile | stable draft | Nov 2011 |
| RTS/DECT-NG0265 | New Gen DECT; part 3 | stable draft | Nov 2011 |

## Work Items to be produced by the STF

The STF will produce the following deliverables, for TB approval:

- REN/DECT-000268 (PWI_DECT_20111005_x_v1, EN 300 175 parts 1 to 8) 
Title: DECT: Common Interface, parts 1 to 8

Scope: Maintenance due to change requests received from the industry, feedback from the product testing activities and from the market, enhancement of security features, addition of new features and because of the cross interaction with other specifications Work Item approved by TB DECT (Oct 2011)

- REN/DECT-000299 (PWI_DECT_20111009_2_v1, EN 300 444) 
Title: DECT Generic Access Profile (GAP)

Scope: Maintenance due to test specification and feedback received from DECT Forum certification program.

Work Item approved by TB DECT (Oct 2011)

- RTS/DECT-NG0266 (PWI_DECT_20111009_1_v1, TS 102 527-3) 
Title: DECT New Generation Part 3: NG DECT extended

Scope: Maintenance due to test specification and feedback received from implementation.
Work Item approved by TB DECT (Oct 2011)

- DTS/DECT-NG0259-5 (TS 102 527-5) 
Title: Digital Enhanced Cordless Telecommunications (DECT); New Generation DECT; Part 5: Additional feature set nr. 1 for extended wideband speech services

Scope: To define additional features for NG DECT such as: Phone book handling, Answering machine control, Handset Capability Enquiry, Security Enhancements, ECO mode.	
Work Item approved by TB DECT (Sep 2009)

- DTS/DECT-NG0264 (TS 102 843)
Title: Profile Test Specification (PTS) and Test Case Library (TCL) for the new NG-DECT Part 5

Scope: Creation of a new specification needed for the conformance testing of devices compliant to Part 5 specification

Work Item approved by TB DECT (Oct 2010)

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Task A: EN 300 175 parts 1 to 8

Work Item(s): REN/DECT-000268 (PWI_DECT_20111005_x_v1)

- Start of the work 	Jan/2012

- First stable draft for WG review	Sep/2012

- Draft for WG approval	Dec/2012

- WG approval	Dec/2012

- Draft for TB approval	Dec/2012

- TB approval	Dec/2012

- Publication	Jun/2013

Task B: TS 102 527-3

Work Item(s): RTS/DECT-NG0266 (PWI_DECT_20111009_1_v1)

- Start of the work 	Jan/2012

- First stable draft for WG review	Sep/2012

- Draft for WG approval	Dec/2012

- WG approval	Dec/2012

- Draft for TB approval	Dec/2012

- TB approval	Dec/2012

- Publication	Feb/2013

Task C: EN 300 444

Work Item(s): REN/DECT-000299 (PWI_DECT_20111009_2_v1)

- Start of the work 	Jan/2012

- First stable draft for WG review	Sep/2012

- Draft for WG approval	Dec/2012

- WG approval	Dec/2012

- Draft for TB approval	Dec/2012

- TB approval	Dec/2012

- Publication	Jun/2013

Task D: TS 102 527-5

Work Item(s): DTS/DECT-NG0259

- Draft for TB approval	Jun/2012

- TB approval	Jun/2012

- Publication	Aug/2012

Task E: TS 102 843

Work Item(s): RTS/DECT-NG0264

- Draft for TB approval	Jun/2012

- TB approval	Jun/2012

- Publication	Aug/2012

In addition, the STF will produce the following reports:

- Progress Report#1	Mar/2012	TB DECT#51

- Progress Report#2	Jun/2012	TB DECT#52

- Progress Report#3	Aug/2012 	TB DECT#53

- Progress Report#4	Nov/2012	TB DECT#54

- Final Report 	Dec/2012

# Performance indicators

TC DECT proposes as performance indicator of the STF the real usage of the produced standard by the industry and end-users.

After the conclusion of the STF, the TB shall report to the OCG/Board on the actual achievement of the objectives set in the proposal.  This information will be used to assess further requests from the same reference TB.

Other performance indicators:

- Interest from stakeholders other than ETSI Members

  - Stakeholder representation in the project (e.g. category, business area)

  - Potential interest of new members to join ETSI

  - Contribution to other standardization bodies

  - Liaison with industry to identify requirements and raise awareness on the project deliverables

  - Comments received on drafts (e.g. on the WEB site, on mailing lists, etc.)

  - Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

  - Interim and Final Report approved by the EC/EFTA (if applicable)

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 7 Oct 11 | Kleindl | Draft for approval | Decided by TC DECT at DECT#48 meeting |
| 0.1 | 10-Oct-11 | Berrini | Update | Revised time scale, defined 20% voluntary contribution |
| 0.2 | 18-Oct-11 | Kleindl | Update | TC DECT approved |
| 0.3 | 13-Mar-12 | Kleindl | Update | DECT-NG Part 5 and corresponding test specification added DECT(12)000079 |