|  | ToR STF 450 (TC INT) |
| --- | --- |
|  | Version: 0.5 - Date: Mars 17, 2012 |
|  | Author: TC INT |
|  | Last updated by Alberto Berrini– Date: 30 August 2012 |
|  | page 1 of 10 |

Terms of Reference for Specialist Task Force 
STF 450 (TC INT) 
“Validation of the Conformance Test Specifications for the Diameter Protocol over the Rx and Gx reference points”.

Document status

| Current status ToR | Draft, for approval by INT#17 (22-24 May 2013) |
| --- | --- |
| Work Items to be approved | Revised TSs, validation Report, to be approved by INT#17 (22-24 May) |
| Funding required | 96 000 € agreed by the Board 86 400 € (voluntary contribution: 20% of total) |
| Work items | TS 101 580-1 - RTS/INT-00081-1 Diameter Conformance testing for Rx interface Part 1: Protocol Implementation Conformance Statement (PICS) TS 101 580-2 - RTS/INT-00081-2 Diameter Conformance testing for Rx interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) TS 101 580-3 - RTS/INT-00081-3 Diameter Conformance testing for Rx interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification TS 101 606-1 - RTS/INT-00082-1 Diameter Conformance testing for Gx interface Part 1: Protocol Implementation Conformance Statement (PICS) proforma TS 101 606-2 - RTS/INT-00082-2 Diameter Conformance testing for Gx interface Part 2: Test Suite Structure (TSS) and Test Purposes (TP) TS 101 606-3 - RTS/INT-00082-3 Diameter Conformance testing for Gx interface Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification DTR/INT-00083 - Report on the automatic conformance review during the IMS plugtest 2012 |

# Reasons for proposing the Specialist Task Force (STF)

The Diameter protocol was initially developed to provide an Authentication, Authorization, and Accounting (AAA) framework that could overcome the limitations of RADIUS. RADIUS had issues with reliability, scalability, security and flexibility. The Diameter protocol defines a policy protocol used by clients to perform Policy, AAA and Resource Control. This allows a single server to handle policies for many services.

The Diameter protocol is further enhanced by the development of the 3rd Generation Partnership Project (3GPP) (IMS). The Cx, Dh, Dx, Rf, Ro, and Sh interfaces are supported by Diameter applications. Through the use of extensions, the protocol was designed to be extensible to support Proxies, Brokers, Strong Security, Mobile-IP, Network Access Servers, Accounting and Resource Management

The main target of the IMS architecture is to provide service control for an extensible set of applications. It features an open-ended model, where a set of operations are defined as basic building blocks (e.g. authentication and registration, session set-up/tear-down, messaging, etc). These building blocks can later be re-used and re-combined by ASs in order to realize a future-proof Service Delivery Platform.

The main targets of the EPC architecture which offers the key access technology for LTE networks are to provide a flexible and efficient IP-connectivity layer, capable of handling Inter-System Handovers, Policy and Charging Control as well as security for transparent IP services. The approach is more generalized than with IMS which requires SIP signaling for services. EPC is capable of supporting not only an IMS architecture on top, but also has a potential for generic Over-The-Top services.

The EPC (Extended Packet Core) and IMS architectures are not meant to compete or replace each-other. They are built as to complement each-other in an efficient manner, which abstracts services in the EPC as IP data flows, while providing transparent handling of both horizontal and vertical hand-overs without complex IMS signaling. EPC is the main new feature related to access networks to the LTE core architecture.

The main connection points between the IMS core network and the EPC access network is the Rx interface between the IMS P-CSCF and the EPC PCRF (Policy and Charging Rules Function). The protocol used on that interface is the Diameter protocol as defined in RFC3588 and profiled for the Rx interface in ETSI TS 129 214 and controls the policy and charging control which is essential for the functionality of the overall IMS network.

One major functionality of the EPC architecture is Policy and Charging Control – split into Policy and Charging rules functions (PCRF), enforcement functions (PCEF, part of the P-GW) and access network specific functions (BBERF). EPC networks are no single vendor “black box” products and all the single components are typically produced by different vendors. This makes error-free message exchanges at the EPC internal interfaces crucial for the functionality of the overall LTE network architecture comprised of IMS core and EPC.

The Gx reference point is defined between the PCRF and the PCEF. The protocol used on that interface is the Diameter protocol as defined in RFC3588 and profiled for the Gx interface in ETSI TS 129 212. The Gx reference point is located between the Policy and Charging Rules Function (PCRF) and the Policy and Charging Enforcement Function (PCEF). The Gx reference point is used for provisioning and removal of PCC rules from the PCRF to the PCEF and the transmission of traffic plane events from the PCEF to the PCRF. The Gx reference point can also be used for charging control, policy control or both.

The relationships between the different functional entities involved are defined in ETSI TS129 212 and are illustrated by the following figure.

Rx and Gx reference points at the Policy and Charging Control (PCC) architecture

Given that there is already a test specifications related to the Diameter protocol profile for the Rx and Gx reference points under implementation, it seems reasonable to validate these test specification.

Following the methodologies developed and used by ETSI, the validation is based on the Abstract Test Suite of the Gx and Rx Test Specifications, and can start as soon as the first draft is available.

Experience with the validation of other testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the validation of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the test adaptors. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use TTCN-3 platforms available at ETSI.

Past ETSI experience has shown that an STF, supported by the ETSI CTI, is the most effective and cost-efficient way to develop and validate test specifications.

## Overview of the proposal

### Purpose of the work

The work consists mainly in the development of a Codec and Test adaptor for the Diameter Rx and Gx interfaces, followed by the validations of the Abstract Test Suites produced by STFs 434 and 443.

### Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services”

### Market impact, benefits to be gained

The availability of reliable and validated test specifications will allow implementers of IMS and EPC components and protocol stacks (for PCRF and PDN-Gateway) to test the conformance of their products against the protocol specifications. Conformance testing during the whole development phase of EPC and IMS products will significantly reduce the time-to-market of the LTE architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Protocol conformant products will therefore provide the network operators with the means to deliver fully LTE compliant services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

### Interest of ETSI Members and other stakeholders

As specified in clause 1.1.3 will the use of conformance test leads to better products that in consequence allow network operators to deliver high-quality communication services to their clients.

The production of reliable conformance test specification is hence in the interest of both IMS and EPC manufacturers, operators and end users.

### Relation with other activities within ETSI and/or related organizations

This work is related to:

ITU SG11

3GPP (and indirectly IETF)

GSMA IREG

### Priority within the TB

This STF is of high priority within INT. In particular, it should start and end as soon as possible. The validation of the Rx and Gx ATS is implementation dependent and could start directly after the draft ATS (from STF 434 and 443) are available in 2012.

### Motivation why the STF is urgently needed

EPC access networks are currently being deployed in the telecoms industry. They must operate alongside and interwork correctly with the existing IMS networks already installed.

Field trials involving the EPC Technology are currently on the way and showed massive interoperability problems related to Diameter implementations of different vendors. Therefore validated Abstract Test Specifications are urgently required to complete the overall testing framework.

To complete the testing work, and to capitalise on the investment done during the field trials, the validation of Rx and Gx Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to validate an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of LTE.

The outcome of this STF will be very useful for the automatic conformance criteria validation during the 2012 VoLTE/RCS IOT.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in 3.13:

Cisco, Manufacturer Jesus Trujllo Gomez, Test will be used for quality enhancement of IMS product

ZTE, manufacturer David Huo, Test will be used for quality enhancement of IMS product

Neustar, Andreas Roeth, provider of IMS Enabling solution

Iskratel, manufacturer Primoz Svigeli, Test will be used for quality enhancement of IMS product

Deutsche Telekom, operator Gerhard Ott, Tests needed for internal network testing

Telekom Austria, operator Martin Brand, Tests needed for internal network testing

Telecom Italia, operator,  Giulio Maggiore, Tests used to promote towards vendors the use of Conformance Testing before coming to the market

AT&T, Operator, Dewayne Sennet, Tests used to promote conformance testing for Public Safety

Arcatech, tool provider, Terence A, Simpson, provide test system  for functional and performance test.

Codenomicon, Tool provider, Kari Hytönen, Provide test system to test protocol implementations within IMS CoreSintesio, test lab, Roman Kuznar, Tests will be used for product certifications

Testing Tech, Tool Provider, Theofanis Vassiliou-Gioles Provide the Test System for the test cases implementation and execution

Elvior, Andres Kull, Tool Provider, Provide the Test System for the test cases
implementation and execution

Fraunhofer FOKUS, Axel Rennoch, Research Institute, advanced automated/standardized test solutions with TTCN-3

Technical University of Berlin, Julius Muller,  Research Institute, EPC/NGN evolution

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The main tasks for this STF are:

Task 1) Codec and Test Adaptor development.

Task 2) Validation of existing ATS

Task 3) Updates to existing TS

Task 4) Validation Report (TR)

Task 5) RCS/VoLTE IOT

The STF will base its work on the generic Diameter test libraries that are currently being developed by STF 434 and 443 and will hence capitalize on the efforts of these STFs.

### Outcome of the STF

The outcome of the STF will be updates to six existing Technical Specifications (TS) and a dedicated Validation Report (TR). The Validation Report shall include a description of the architecture and procedures used for the codec and test adaptor implementations.

During the STF, the Codec and Test Adaptor source code as well as the ATS will be stored under Source control system.

At the end of the STF, the Codec and Test Adaptor source code and a “Cookbook” explaining how to build, install and run the tests will be handed over to ETSI/CTI who will be in charge of archiving them.

In addition a TR will be produced on Automatic Criteria Checking experiences at VoLTE/RCS IOT.

# Consequences if not agreed:

EPC access networks are currently being deployed in telecoms networks during the progression towards fully LTE compliant network architectures. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely validated test specifications, would ultimately delay the deployment of LTE.

# Detailed description:

## Subject title:

Validation of conformance Test Specifications for the Gx and Rx interfaces based on the Diameter protocol:

Task 1) 'Adaptation of Test Adaptor and Codec' .

Task 2) Validation and updates to existing ATS

Task 3) Update of TS produced by STF 434 and 443:

TS 101 580-1 Part 1: Protocol Implementation Conformance Statement (PICS) proforma for Rx

TS 101 606-1 Part 1: Protocol Implementation Conformance Statement (PICS) proforma for Gx

TS 101 580-2  Part 2: Test Suite Structure and Test Purposes (TSS&TP) for Rx

TS101 606-2 Part 2: Test Suite Structure and Test Purposes (TSS&TP) for Gx

TS101 580-3 Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification for Rx

TS101 606-3 Part 3: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification for Gx

Task 4) Validation Report

Task 5) RCS/VoLTE IOT.

This STF will provide the tools to perform the Automatic Conformance Criteria testing on the diameter interface (Rx) during VoLTE/RCS 2012 IOT. Two STF experts will attend to the IOT event to ensure overall Automatic Conformance Criteria testing (diameter and SIP).

## Reference Technical Body:

TC INT

## Other interested TBs (if any):

3GPP

TC MTS

GSMA IREG

## Steering Committee

INT will act as Steering Committee.

## Target date for the start of work:

Start:	September 2012

## Duration and target date for the conclusion of the work (TB approval):

Duration: 	8 months

Conclusion: 	May 2013

## Resources required

### Experts manpower

The resources requested by TC INT for the manpower are 96 000 EUR, corresponding to a total of 200 working days (including 40 voluntary working days to be provided free of charge by the contracted experts).

The resources approved by Board#88 for the manpower are 86 400 EUR, corresponding to a total of 180 working days (including 36 voluntary working days to be provided free of charge by the contracted experts).

In addition, 1 800 EUR for 2 - 3 travels to INT meetings (participation to VoLTE/RCS IOT event is covered as part of the normal STF work):

Task 1: Codec and TA

Codec and TA development	40 working days in total

Task 2: ATS Validation and updates,

Rx	30 working days in total

Gx	60 working days in total

Task 3: TS update

Rx	10 working days in total

Gx	15 working days in total

Task 4: TR production

Rx part	5 working days in total

Gx part	5 working days in total

Task 5: Automatic Conformance Testing at RCS/VoLTE IOT	20 working days in total

Additional tasks

Attending Technical Body and WG meetings: 	9 working days in total

Drafting non-published documents:	6 working days in total

### Travel cost

Travel to INT meetings will require additional travel cost of 1 800 EUR.

INT#18:	04 – 06/09/2012, Sophia Antipolis

INT#19:	Nov 2012, Nuremberg

INT#20:	Mar 2013, tbd

VoLTE/RCS IOT event (2 x 10 days):	12 Oct/2012

Note: Contribution to IOT event is normal STF work: travel expenses are included in manpower cost

It will be necessary for the ETSI CTI Officer supporting this STF to attend INT meetings. This cost will be covered by the ETSI Secretariat.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:

2 for software development and automatic conformance review during the IOT event.

3-4 for validation and update of conformance test specifications

Relevant expertise required:

Expert knowledge of DIAMETER protocols and IMS/EPC architecture

Experience in analyzing protocols

Experience in writing codec and TA in the targeted test platform

Expert knowledge in validating and fixing Abstract Test Suites in TTCN-3

Awareness of outputs from earlier STFs on IMS testing (e.g. STFs 434, 443)

## Scope of Terms of Reference:

See section 1.

## Organization of the work in tasks and/or phases:

Task 1) Development of the Codec and Test Adaptor (TA) for one or two of the available TTCN-3 platforms.

This Codec/TA will also be used for the conformance criteria checking for IMS-EPC interoperability test specification during the VoLTE/RCS IOT event (October 2012).

Task 2) ATS Validation and updates.

Real equipment from the industry is needed for the validation phase. Concerned companies need to be contacted to identify potential partners for the validation phase. Validation will be preformed remotely unless STF experts are already at the partner’s site.

Tasks 5) VoLTE/RCS IOT event

2 STF experts, ideally those who have developed the codec and TA, will attend the VoLTE/RCS IOT event and ensure the automatic conformance checking on-site.

## Validation

Level of validation: Level 3 validation (rigorous)

Version of TTCN-3 used: to be indicated in the minutes of the preparatory meeting.

TTCN-3 Compiler: to be indicated in the minutes of the preparatory meeting.

| Activity | Responsible |
| --- | --- |
| Provision of TTCN-3 analyser/compilers | ETSI Secretariat |
| Setting-up and maintaining the test platform | INT |
| Provision and installation of IUT(s) | INT |
| Compilation of the test suite | STF |
| Execution of the tests | STF |
| Reporting of errors in the platform | STF |
| Reporting of errors in the tools | STF |
| Reporting of errors in the ATS | STF |
| Updating of ATS | STF |
| Compilation of validation report | STF |

Cost of validation: The cost for validation is included in the overall total of section of these ToR.

## Base documents and their availability

The STF work will be based upon the following documents:

TS 129 212 v8.4.0, Policy and Charging Control over Gx reference point 	Published

TS 129 214 v8.7.0, Policy and Charging Control over Rx reference point 	Published

IETF RFC 3588: Diameter Base Protocol		Available

TS 101 580-1 Diameter Conformance testing for Rx interface; PICS	Published

TS 101 580-2 Diameter Conformance testing for Rx interface; TSS&TPs	Published

TS 101 580-1 Diameter Conformance testing for Rx interface; ATS&PIXIT	Published

TS 101 606-1 Diameter Conformance testing for Gx interface; PICS	Publ. plan Jun 2012

TS 101 606-2 Diameter Conformance testing for Gx interface; TSS&TPs	Publ. plan Oct 2012

TS 101 606-1 Diameter Conformance testing for Gx interface; ATS&PIXIT	Publ. plan Oct 2012

## Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables for TB approval:

A new version of the  Rx/Gx TS                             	-> approval at INT#21

Validation Report (TR)                                                   	-> approval at INT#20 or 21

VoLTE/RCS IOT Automatic Conformance Check TR	-> approval at INT#20 or 21

## Planned output schedule:

The following schedule applies for all the WIs named in clause 3.13.

Note that INT has no working groups and consequently there will be no WG approval.

Start of the work 	July/August 2012

New version of the  Rx/Gx TS	March 2013

Validation Report (TR)	March 2013

VoLTE/RCS IOT Automatic Conformance Check TR 	October 2012

TB approval	May 2013

In addition, the STF will produce the following reports:

Progress Report#1	INT#19	11-13 Dec 2012	Nurnberg

Progress Report#2	INT#20	11-13 Mar 2013	Washington

Final Report 	INT#21	May 2013	tbd

# Performance indicators

The following parameters will serve as performance indicators:

Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge during the review of the STF’s outputs

  - Steering Group review meetings

  - Provision of additional expertise

Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Ver. | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2012-03-06 |  | Draft | First draft |
| 0.2 | 2012-05-21 | Berrini |  | Input for INT meeting |
| 0.3 | 2012-05-24 | Maggiore | Final Draft | Approved TC INT#17 meeting |
| 0.4 | 2012-06-27 | Berrini | Board#88 | Budget reduction |
| 0.5 | 2012-08-30 | Berrini | Prep. Meet. | Minor date adjustments |