|  | ToR STF 471 (TC INT) |
| --- | --- |
|  | Version: 0.3 |
|  | Author: Giulio Maggiore – Date:08 August 2013 |
|  | Last updated by: Alberto Berrini - Date: 23 October 2013 |
|  | page 1 of 9 |

Terms of Reference - Specialist Task Force

STF 471 (TC INT)

”Update of SIP and IMS TTCN-3 libraries”

Summary information

| Approval status | Approved by TC INT#22 (3-5 Sep 2013) Approved by Board#94 (18-19 Sep 2013) |
| --- | --- |
| Funding | 51 000 €: 100 working days (80 remunerated + 20 voluntary) and 3 000 € for travel. Voluntary contribution 20% of total manpower |
| Time scale | October 2013 to June 2014 |
| Work Items | DTR/INT-0099 SIP TTCN-3 Library DTR/INT-0100 IMS TTCN-3 Library These libraries are already part of several TSs. The STF will update the code that will be used by future TSs. The formal ETSI document will be a TR describing the libraries.. |
| Funding criteria B(12)88_030 | 4. Standards enablers/facilitators (e.g. conformance test/interoperability). Strong support from Members of different categories (operators, vendors, R&D, academic) |
| Notes from Secretariat | Update required to take into account changes in TTCN-3 libraries introduced by TC MTS. Alignment of SIP and IMS TTCN-3 libraries is urgently required to make consistent the test specifications already produced. A steering group with the stakeholders will be created to review and approve any non backwards compatible changes. Work will be done under close CTI overview. |

Part I – Reason for proposing the STF

# Rationale

The protocol conformance of devices running IMS protocols is assessed through testing against test tools running conformance test suites based on TTCN-3 code developed by ETSI STFs.

At the start of ETSI’s IMS testing activities in 2008 STF346 developed a set of TTCN-3 libraries containing all the necessary basic features for testing IMS equipment. There are two libraries, one covering the “pure” SIP requirements as described in IETF RFC3261 and on that adds the additional requirements as described in the IMS protocol standards, namely ETSI TS 124 229.

LibSip is a collection of reusable TTCN-3 definitions related to SIP standards including type definitions for the SIP base RFC as well as other RFCs, SIP templates and functions for sending and receiving SIP requests and answers. LibSip is made up of these modules:

- LibSip_SIPTypesAndValues

Message, header, structured and simple SIP types as well constants used by LipSip constructs

- LibSip_SDPTypes

Message, attribute, structured and simple SDP types as well constants used by LipSip constructs

- LibSip_XMLTypes

XML type system for SIP tests

- LibSip_Templates

SIP Templates for message, header, and structured types

- LibSip_Interface

Definitions and types used by the test components for SIP and IMS tests

- LibSip_Steps

Test steps used by the test component for SIP tests

- LibSip_PIXITS

Module parameters for SIP testing

- LibSip_SMSTypesAndValues

Type definitions for SMS

- LibSip_SimpleMsgSummaryTypes

SMS type system for SIP tests

- LibSip_SMSTemplates

Templates used by the test component for SIP-SMS over IMS

- LibSip_SMSFunctions

Functions used by the test component SIP-SMS over IMS

LibIms s a collection of reusable TTCN-3 definitions extending LibSip to cover IMS specific aspects as defined in ETSI TS 124.229. LibIms is made up of five TTCN-3 modules that extend the modules of LibSip from IETF style SIP as found in RFC3261 to IMS SIP as described in ETSI TS 124.229:

- LibIms_SIPTypesAndValues

Types and constants used by the test component for IMS tests

- LibIms_Templates

Templates used by the test component for IMS tests

- LibIms_Steps

Additional test steps used by the test component for IMS tests

- LibIms_Interface

Address types

- LibIms_PIXITS

Module parameters for SIP testing

The above libraries were since their initial development used as the base for a number of STFs producing thousands of conformance test cases, following some examples:

- STF366 on interworking testing

TS 186 009-3: IMS-ISUP

- STFs 368 and 406 on supplementary service testing

TS 186 005-3: TIP/TIR

TS 186 007-3: CH

TS 186 010-3: CONF

TS 186 014-3: CDIV

TS 186 016-3: CUG

TS 186 017-3: ACR-CB

TS 186 018-3: MCID

TS 186 022-3: CW

TS 102 890-3: MWI

- STF369 on network integration testing

TS 186 001-4: IMS-IMS

- STFs 370, 407 and 435 on support software for IMS plugtests

TS 186 011-3: Conformance criteria checker for NNI interoperability

- STFs 434, 443 and 450 on diameter testing

TS 101 580-3: Rx interface

TS 101 606-3: Gx interface

- STF445 on basic call testing

TS 102 790-3: IMS basic call, update to 3GPP Release 10

It should also be noted that STF160 which is responsible for the development of all the conformance test specifications for mobile devices is using the libraries very extensively for their work.

# Objective

After the development of the initial version of the TTCN-3 libraries LibSip and LibIms all the above mentioned STFs continued working on the libraries to add features that were individually needed for each of the STFs but were still seen as sufficiently generic to be added to a library. None of those STFs had a specific budget to maintain the TTCN-3 libraries and the additions/modifications were mainly done “on the fly” as required by the conformance test case under production. This sometimes led to suboptimal solutions (“quick fixes”), duplication of TTCN-3 structures and in general to an inhomogeneous application of ETSI’s naming and coding rules. After five years of extensive use of the LibSip and LibIms they need to be overhauled to continue being a fit tool for future STFs on the development of conformance test cases in the technical area of LTE, EPC and IMS.

A further aspect is the development of the TTCN-3 standard itself. In April 2008, at the start of STF346 the TTCN-3 standard ETSI ES 201 873 had just been published in its version V3.3.2. In its present version of April 2013 it is published as V4.5.1. Between those two versions lie 5 further publications each of them adding significant more and more advanced feature to the notation. Lifting the LibSip and LibIms libraries to the latest TTCN-3 related state-of-the-art will be the keystone for future usability of the libraries in the most efficient way.

Experience with the development of TTCN-3 testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. Such experts will need to be very experienced in using the LibSip and LibIms libraries. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the TTCN-3 libraries. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

# Relation with ETSI strategy and priorities

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services” and corresponds to the “Standards enablers/facilitators (conformance testing, interoperability, methodology)” category.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Telecom Italia | Giulio Maggiore | Tests used to get detailed information from vendors about Interoperability Testing before coming to the market |
| Telekom Austria | Martin Brand | Tests needed for internal network testing |
| Deutsche Telekom | Gerhard Ott | Tests needed for internal network testing |
| AT&T | Dewayne Sennet | Tests used to promote conformance testing for Public Safety |
| Telekom Slovenjia | Matjaz.Bericic | Test used to promote interoperability among vendors |
| Cisco | Jesus Trujllo Gomez | Test will be used for quality enhancement of IMS product |
| ZTE | David Huo | Test will be used for quality enhancement of IMS product |
| Neustar | Andreas Roeth | Test to improve IMS Enabling solution |
| Iskratel | Primoz Svigeli | Test will be used for quality enhancement of IMS product |
| Italtel | Diego Saiu | Test will be used for quality enhancement of IMS product |
| Arcatech | Terence A, Simpson | Provide test system for functional and performance test. |
| Codenomicon | Ari Takanen | Provide test system to test protocols |
| Confomiq | Stephan Schulz | Generation of tests for testing protocol |
| Testing Tech | Theofanis Vassiliou-Gioles | Provide the Test System for the test cases implementation and execution |
| Fokus | Axel Rennoch | Research Institute, advanced automated/standardized test solutions with TTCN-3 |
| Technical University of Berlin | Julius Muller | Research Institute, EPC/NGN evolution |
| Elvior | Andres Kull | Tool Provider, Provide the Test System for the test cases |

## Market impact

The availability of reliable and validated test specifications will allow implementers of LTE, EPC and IMS components and protocol stacks to test the conformance of their products against the protocol specifications. Conformance testing during the whole development phase of all products will significantly reduce the time-to-market of the overall architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Protocol conformant products will therefore provide the network operators with the means to deliver fully compliant services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

Up-to-date and state-of-the-art TTCN-3 libraries will allow conformance test case developers –either within ETSI or in the industry - to base their test specifications on a commonly agreed base. This will allow easy transfer of industry produced test suites into ETSI’s standardization process and will also allow the testing engineers in the industry to modify ETSI-published test specifications to fit them to their proprietary test requirements.

## Tasks that cannot be done within the TB and for which the STF support is necessary

To update and overhaul the LibSip and LibIms libraries a very specific set of qualifications (TTCN-3, libraries, involvement in earlier STFs) is required.

The ETSI members do not have sufficient resources to create TTCN-3 libraries on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Outcome from previous funded activities in the same domain

STF346: “Conformance Test and validation for use of Session Initiation Protocol (SIP) and Session Description Protocol (SDP) in IMS core networks”

Resource: 380 remunerated days, 226 000€

Note:	Only part of the above resource was used for the development of the TTCN-3 libraries.

## Consequences if not agreed

LTE networks are currently being deployed in telecoms networks during the progression towards fully LTE compliant network architectures. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times.

Not providing high quality state-of-the-art TTCN-3 libraries, would lead to a lesser quality in all future test specifications and ultimately delay the deployment of LTE.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC INT, Giulio Maggiore

## Other interested ETSI Technical Bodies

3GPP CT1

3GPP CT3

3GPP SA3

ETSI TC MTS

STF160

A steering group of stakeholders will be created to review and approve the mantis issues, specially any non backwards compatible changes.The steering group will explicitly approve the resulting libsip version.

## Other interested Organizations outside ETSI

GSMA IREG

# Working method/approach

## Organization of the work

The work can be separated in two main tasks:

Task T1: Project Management

Task T2: Overhaul of TTCN-3 libraries

T2.1	LibSip

T2.2	LibIms

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI ES 102 873-1 V4.5.1 | The Testing and Test Control Notation version 3; Part 1: TTCN-3 Core Language | Published (V4.5.1) |  |
| LibSip, LibIms | TTCN-3 libraries in the most recent version | Available | n/a |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTR/INT-0099 | SIP TTCN-3 Library |
| D2 | DTR/INT-0100 | IMS TTCN-3 Library |

## Deliverables schedule:

Start of work	End Oct-2013

ToC and scope	15-Nov-2013

Early draft	27 Mar 2014	INT#24

Stable draft	Apr 2014

TB approval	26 Jun 2014	INT#25

Publication	26 Jul-2014

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | Target date | Testing experts (days) |
| --- | --- | --- | --- |
| M0 | Start of work | Oct 2013 |  |
| T1 | Project management, reporting | Oct 2013 – Jun 2014 | 10 |
|  | Attendance of meetings |  | 5 |
| T2 | TTTCN-3 library overhaul | Oct 2013 – Jun 2014 |  |
| T2.1 | LibSip |  | 50 |
| T2.2 | LibIms |  | 35 |
| M1 | Progress Report | Dec 2013 |  |
| M2 | Early draft for discussion at INT#24 | Feb 2014 |  |
| M3 | Stable draft for approval at INT#25 | Jun 2014 |  |
| Total | 100 |

INT meetings

INT#23   10-12 Dec Sophia Antipolis	Progress Report

INT#24   25-27 Mar  Rome	Early drafts

INT#25   24-26 Jun Vienna	Final drafts for approval

INT#26   02-04 Sep Sophia Antipolis

## Task and milestone description

Task T1: Project Management

Drafting non-published documents:	10 working days in total

Attending Technical Body and WG meetings: 	  5 working days in total

Task T2: Overhaul of two TTCN-3 libraries		85 working days in total

LibSip	40 working days

LibIms	35 working days

Documents	10 working days

Subtasks
PIXIT removal

Homogenisation of code

Update to latest TTCN-3 standard version

Error removal

Duplication removal

Comments check

Delivery of two TR document describing the functionality of the TTCN-3 libraries

Milestone 1 – Progress Report

Approval of Progress Report by INT#23 (Dec 2013) plenary

Milestone 2 – Early Drafts

Presentation of early drafts of the TTCN-3 libraries

Approval of Progress Report by INT#24 (Feb 2014) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#24.

Milestone 3 – Approval of TTCN-3 libraries, STF Final Report

Approval of final drafts

Approval of Final Report by INT#25 (May 2014) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#25.

# Required expertise

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 2-3

Relevant expertise required:

Expert knowledge of SIP and IMS protocols

Expert knowledge in implementing Abstract Test Suites in TTCN-3

Expert hands-on experiences from using the TTCN-3 LibSip and LibIms libraries

Awareness of outputs from earlier STFs on SIP/IMS testing (especially from STFs 346, 406, 450)

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 80 | 600 | 48 000 |
| Contracted experts (voluntary) | 20 | 0 |  |
| CTI staff from ETSI budget | 0 | 0 |  |
| CTI staff (voluntary) | 0 | 0 |  |
| Total manpower cost | 100 | - | 48 000 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| INT#24, INT#25 | 3 000 |
| Total cost | 3 000 |

## Other Costs

None

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Key performance indicators suitable for this kind of STF projects are the following:

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 08-08-2013 | G. Maggiore | Draft | First Draft |
| 0.2 | 03-Sep-13 | G. Maggiore | Board approved |  |
| 0.3 | 23-Oct-2013 | Berrini | Prep. Meet. | Dates INT meetings |