Terms of Reference for Specialist Task Force 100
extension in 1998

as agreed by Board 9 [B9(97)13]

1.	Reasons for proposing Extension to the Specialist Task Force:

STF 100 is currently developing the Conformance Test Specifications for the ETSI Core INAP CS-2 (EN 03038, parts 3 and 4). The resource allocated to STF 100 is 15mm in 1997 and 5 mm in 1998. The work will be finished in April 1998.

SPS 3 has recently agreed to develop Conformance Test Specifications for INAP/Signalling interworking (covering parameter mapping and supplementary services interworking).

Considering that:

1.	No resources are available within SPS 3 to perform this additional work within the required time frame (before end -98),

and

2.	STF 100, with the required experience and technical skill, is established and operational;

It is proposed that the additional work be performed by STF 100. This will require an extension of 5 mm to STF 100 in 1998.

2.	Consequences if not agreed:

Many European Telecom manufacturers are working on IN products aimed at providing high commercial priority services (e.g. CTM). A test specification for interworking between INAP and the signalling systems is an extremely important tool to ensure interworking between network operators in a multi-vendors environment. If no test specification is available, establishment of IN services may not be possible.

3.	Detailed description:

3.1.	Subject title:

Extensions to:

DE/SPS-03038-3 TSS and TP for Core INAP CS-2, and

DE/SPS-03038-4 ATS for Core INAP CS-2.

3.2.	Reference Technical Body: ETSI TC SPS

3.3.	Other interested TBs (if any): ETSI TC MTS

3.4.	Duration: 6 months.

3.5.	Target date for the start of work: May 1998.

3.6.	Necessary manpower (expertise, mix of skills and amount):

An additional 5 man months, including PEX resources, are needed for completion of the ETSI Work Items DE/SPS-03038-3 and DE/SPS-03038-4. Expertise and necessary skills are already existing in STF 100.

3.7.	Context of the study:

In accordance with the mandate given by the TA (Funded Work Programme).

3.8.	Related activity in other bodies and necessary co-ordination of schedules:

STC SPS5 for the signalling extensions required for CTM.

3.9.	Scope of the Terms of Reference and relevant Work Items:

Specification of the Test Suite Structure, Test Purposes, Abstract Test Suite (Test Cases in TTCN), partial PIXIT proforma and conformance testing report proforma for the Core INAP CS-2 signalling interworking.  Relevant Work Items: see 3.11 below.

3.10.	Reference specification(s) and existing documents, including ETSI member contributions:

ETSI Work Items DE/SPS-03038-1 and DE/SPS-03038-2

prETS 300 374-1 Core INAP Specification

prETS 300 374-2 Core INAP PICS Proforma

prETS 300 374-3 TSS & TP for Core INAP, SSF & SRF Part

prETS 300 374-4 ATS for Core INAP, SSF & SRF Part

prETS 300 374-5 Core INAP Specification for SCF-SDF Interface

prETS 300 374-6 Core INAP PICS Proforma for SCF-SDF Interface

prETS 300 374-7 TSS & TP for Core INAP for SCF - SDF Interface

prETS 300 374-9 TSS & TP for Core INAP for SCF Part of SSF-SCF Interface

ISO/IEC 9646 Conformance Testing Methodology and Framework

3.11.	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

ETSI Work Items DE/SPS-03038-3 and DE/SPS-03038-4

3.12.	Expected output(s):

Extensions to:

EN 03038-3 TSS, TP for Core INAP CS-2

EN 03038-4 ATS for Core INAP CS-2