Terms of Reference for Specialist Task Force (STF) 113 on
Security studies for Cordless Terminal Mobility (CTM)
[TA25(96)33]

1	Reasons for proposing the STF:

The NA6 Security Group (SG) has started work on the new Work Item DTR/NA- 061207 “Security studies for Cordless Terminal Mobility (CTM)”.

This is necessary since security issues have not been studied systematically in TCR-TR-061302 “Intelligent Network architecture and functionality for the support of CTM”. Due to a lack of manpower and the amount of other work, however, NA6 Security Group (SG) cannot produce the document by themselves in due time.

2	Consequences if not agreed:

The CTM standardization would be delayed.

3	Detailed description:

3.1 	Subject title: Security studies for Cordless Terminal Mobility (CTM).

3.2 	Reference TC:	NA.

3.3 	Other interested TBs ( if any): 	TC/SEC

3.3 	Duration:		12 Months.

3.4 	Target date for the start of work: 	October 1997.

3.5 	Necessary manpower (expertise, mix of skills and amount): 10 man months.

Knowledge of CTM standardization,  network security, Intelligent Networks and DECT.

3.6 	Context of the study:

The STF shall be steered by NA6-SG to develop work areas which the SG has started work in or in which the SG does not posses sufficient expertise otherwise to allow progress. The SG will be making use of colleagues in NA6-WG2 (Mobile Applications) to assist in the progressing of this work.

The work item NA-061207 has been started after work on CTM phase 1. This document is necessary to support:

a)	CTM phase 1 definition;

b)	Future definition work relating to CTM phase 2.

Adequate security is fundamental to the successful commercial deployment of CTM.

3.7 	Related activity in other Bodies and necessary co-ordination of schedules:

Work on CTM in SPS3.

3.8	Scope of the Terms of Reference and relevant Work Items:

The STF shall produce a technical report describing the security requirements and appropriate 	security mechanisms for CTM.

3.9 	Reference specifications(s) and existing documents, including ETSI member contributions: draft DEG/NA-061302 Parts 1, 2 and 3.

3.10 	Work Item(s) from the ETSI Work Programme (EWP) for which the PT is	required: 	DTR/NA-061207.

4	Expected output(s):

The Technical Report DTR/NA-061207 Security studies for Cordless Terminal Mobility 	(CTM).