Terms of Reference for Specialist Task Force 117 (provisional code FL)
Creation of Register of Supplementary Service Code 
[B9(97)13], [B11(97)17]

1.	Reasons for proposing the Specialist Task Force:

ETSI has a requirement to create an official register of service codes for public network based supplementary services.

TC-HF has with the support of TC-NA created a questionnaire to be sent with a Collective Letter (CL 1826) to all ETSI members, associate members, NSOs and NRAs to ascertain the current utilisation of service codes.  The deadline for returns has been set at 31st December 1997.

TC-HF require a short-term STF to:

collate and analyse the data from the questionnaires,

define, categorise and rationalise the existing service code listings (to free up non-used codes and open up new service code groupings)

create an electronic  draft Register in a form suitable for maintenance by the Secretariat

Prepare the documentation for  submission to TC-HF in March 1998 and subsequent approval.

prepare draft ES/EN

create procedures and instructions for Secretariat

TC-HF does not have the voluntary resources available within this time-frame to complete the work on schedule.

The Secretariat does not have the resources available for the data collation and analysis.

The Secretariat can take in charge the maintenance of the register created by the STF.

2.	Consequences if not agreed:

Without an STF to complete the work within the time-frame required, the survey data will get out of date, and the ETSI register will be delayed indefinitely.  Consequently, the assignment of new codes for future services will be compromised.

3.	Detailed description:

3.1.	Subject title:

ETSI Register of Supplementary Service Codes: Creation.

3.2.	Reference TB:

TC-HF

3.3.	Other interested TBs (if any):

TC-NA, EP/SMG, EP/TETRA

3.4.	Duration:

Creation:  2 Months

3.5.	Target date for the start of work:

Creation: January 1998

3.6.	Necessary manpower (expertise, mix of skills and amount):

Creation:

3 man-months is required to create the draft register and prepare it for ETSI membership approval.

The work requires at least two experts and includes the following tasks:

TASK	man weeks

1	Construct database	1

2	Input entries	2

3	List definitions	1

4	Analyse code usage	1

5	Clarify anomalies	1

6	Write report and present to 	TC/HF meeting in March 98	2

The following further activities are required, in order to allow efficient operation of the database by the ETSI Secretariat but which would require addional resources (1,0 mm):

7	Prepare draft ES/EN as Annex to report	1

8	Define criteria for allocation of future codes	1

9	Create procedures and application form	1

10	Monitor trial and revise procedures as necessary	1

11	Provide database output in form usable by naïve user	0.5

12	Provide database compatible with use on Web		0.5

13	Submit work for final approval by TC/HF in September 1998

Maintenance:

The ETSI Secretariat will take in charge the  operation of the Register, in co-operation with TC/HF.

3.7.	Context of the study:

ETSI has responsibility for the registration and allocation of service codes for public network based supplementary services.  It was transferred from ETNO/CEPT in 1995.  TA24 assigned this responsibility to TC-HF following the work done to create ETS 300 738 and to harmonise the codes used by both GSM and TETRA.

It therefore requires the creation of an official register of allocated service codes and for this register to be approved by the ETSI membership, and then maintained.  As the code listings are extremely congested and previous research reported in ETR 261-6 suggested a significant under utilisation of assigned codes; TC-HF’s first action is to complete a detailed survey to establish current service code usage across the public networks.  The questionnaire is now ready for circulation with a deadline for returns by 31st December 1997.

Following the deadline, progress towards the creation of the first ETSI register of service codes needs to be swift to ensure the continued validity of the data.  TC-HF has set the target for preparation of the draft register for TC approval in March 1998.

Following the creation of the register the ETSI Secretariat will take in charge the maintenance of the register in full co-operation with TC HF  to categorise new services and allocate service codes as requested by ETSI Technical Bodies or Members.

3.8.	Related activity in other bodies and necessary co-ordination of schedules:

TC-NA, PT SMG and PT TETRA maintains an interest in this work as it may impact on either numbering and addressing or on supplementary service creation and extension.

3.9.	Scope of the terms of reference and relevant Work Items:

The resulting register should be published widely and regularly updated by ETSI.  Ideally the up-to-date Register should be accessible from the ETSI web site, together with the contact point for the allocation of codes for new services.  The relevant Work Item is: MI/HF-01042 “Service code usage in public network based supplementary services”

3.10.	Reference specification(s) and existing documents, including ETSI member contributions:

ETS 300 738 : “Minimum man-machine interface (MMI) to public network based supplementary services”

3.11.	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

TR/HF-01042 : “Service Code usage in Public Network based Supplementary Services”

3.12.	Expected output(s):

A draft ETSI Register ready for approval as an ES or EN and listing the allocated service codes for public network supplementary services.

A TC-HF approved plan and structured procedure for the categorisation of future services and the allocation of new service codes.

-