Terms of Reference for STF 124 (provisional code DW) on
Conformance testing for cordless terminal mobility for the User Side

1	Reasons for proposing the STF

To prepare conformance test specifications for the cordless terminal mobility alpha interface (DSS1 and SS#7) for the user, considering:

-	the urgent need for full protocol definitions as indicated by the creation of CTM as a project in its own right;

-	the lack of sufficient voluntary experts in the field of conformance testing, given the high level of conformance testing work already being performed by WG SPS5;

-	the need for specialised equipment and programs which are not available to voluntary experts in the normal course of their work.

2	Consequences if not agreed

Conformance test specifications can only be provided at a much later date, requiring implementations to be developed in the absence of a harmonised conformance testing specification. This will result in a higher probability of inconsistent implementations within Europe.

Absence of conformance testing specifications will force implementors to develop their own interim solutions, diverting resource from completing implementations and delaying presence of implementations of the standard in the field.

3	Detailed description

3.1	Subject title		Conformance testing for cordless terminal mobility

Conformance testing for cordless terminal mobility for the user side.

3.2	Reference TB

SPS.

3.3	Other interested TBs (if any)

MTS, CTM project, DECT, SMG, SPS3.

3.4	Duration

The STF should complete the deliverables for approval for public enquiry in 12 months from the start date. STF resources should be available for resolution of public enquiry comments.

3.5	Target date for the start of work

April 1998.

3.6	Necessary manpower (expertise, mix of skills and amount)

8,5 man months.

Candidates ideally should be familiar with the work of existing WG SPS5 STFs active in conformance testing (STF56, STF58V, STF73, STF83). Increasingly, it is necessary to take advantage of tools for automatically generating conformance testing specifications, based on a formal definition of the base specification, and a knowledge of these tools would be an advantage.

In the absence of the above, consideration will be given to a mix of experts with a knowledge of developing specifications in TTCN and of the protocol as specified by ETSI SPS5.

3.7	Context of the study

The work forms an integral part of the CTM project.

3.8	Related activities in other bodies and necessary coordination of schedules

WG SPS5 are producing conformance testing specifications using voluntary expertise and a number of STFs, and the style of the deliverables and method of testing should be consistent with this work.

The finalisation date of the specification to be tested is dependent on the finalisation of activities in NA6 on the relevant information flows, and in SMG/RES3 for the finalisation of equivalent information on DECT access to GSM.

3.9	Scope of the terms of reference and relevant work items

To prepare conformance test specifications for the cordless terminal mobility alpha interface, using the documents listed in G.3.10 and to provide the documents listed in G.3.11.

3.10	Reference specification(s) and existing documents, including ETSI member contributions

DE/SPS-05121-1	Protocol specification

DE/SPS-05121-2	PICS proforma

ETR 212	ICS proforma style guide

ETR 266	Test purpose style guide

ETS 300 406	Protocol and profile conformance testing specifications; standardisation methodology

ETS 300 414	Use of SDL in ETSs; rules for testability and facilitating validation

3.11	Work item(s) from the ETSI work programme (EWP) for which the STF is required

Work items will only be created on approval of the STF, but following normal conventions would take the numbers:

DE/SPS-05121-3	TSS&TP user

DE/SPS-05121-4	ATS & PIXIT user

3.12	Expected outputs

Deliverables as listed in G.3.11. Draft deliverables should be presented to WG3 of SPS5 according to the following provisional schedule:

Meeting 1	1st complete draft of TSS&TP

Meeting 2	Draft for approval of TSS&TP, 1st complete draft of ATS & PIXIT

Meeting 3	Draft for approval of ATS & PIXIT

In addition, 1.5 man months should be spent on providing input to STF 100 on required documentation for coordination procedures, so that a future network side protocol abstract test specification can be used in conjunction with the STF 100 deliverables.

The STF should provide appropriate input to the other working groups where specification improvements are required in the protocol specifications (particularly the SDL) or PICS proforma. It is not expected that the STF would be directly responsible for changes to these documents.

[TA25(96)28] updated after Preparatory Meeting 10/03/98, and by B12 [B12(98)TD05]