Revised Terms of Reference for Specialist Task Force STF155 on
European standardization initiatives in support of business self-regulation. Electronic signature infrastructure standardization

# 1	Reasons for proposing the Specialist Task Force (STF)

## 1.1 Object

The object of STF155 is to progress the standardization of electronic signature infrastructure in response to the new mandate (M/290). The tasks performed will follow the proposed work programme set out by the Electronic Signatures Standardization Initiative (EESSI) and support the implementation of the EC Directive in electronic signatures in accordance with the commonly agreed work repartition between ETSI and CEN. This Order Voucher covers the first phase of tasks as described in the new mandate.

Open networks such as the Internet are of increasing importance for world-wide communication. They offer the possibility of interactive communication between parties who may not have pre-established relationships. They offer new business opportunities by creating tools to strengthen productivity and reduce costs, as well as new methods of reaching customers. Networks are being exploited by companies that wish to take advantage of new ways of doing business and new ways of working, such as teleworking and virtual shared environments. Government departments are also using these new networks in their interactions with companies and with citizens. Electronic commerce presents the European Union with an excellent opportunity to advance its economic integration.

However, to make best use of these opportunities, a secure environment with respect to electronic signature is needed. A number of methods exist to sign documents electronically but when digital signatures are used the verification of the authenticity and integrity of the data the identification of the signer is not necessarily proven. It has already been identified that one of the impediments to electronic commerce is the lack of standards to support the use of electronic signatures and certificates. The proposed work complements and supports the EU Directive and M/290, and this is being co-ordinated with CEN/CENELEC and other interested parties by means of active participation with the ICTSB and EESSI. The importance of this work has resulted in an aggressive timetable for those areas where work is to be completed within the next year. Due to the need to embark upon the new work and the amount of effort required to meet the targets set, an ETSI Specialist Task Force (STF ID - an extension of STF 147) has been proposed as the best way forward.

The activities will be performed in the context of implementing the work programme arising out of the EESSI initiative. This proposal is designed to be consistent with the wider initiative and will be confined to the infrastructural elements of electronic signatures in support of the requirements of the new Directive. The output will be in the form of ETSI Standards (ES) to influence early developments. Any ENs will be developed in accordance with the final EESSI programme and mandate.

1.2  Proposed Activities

It is proposed to create a Specialist Task Force (STF), monitored by an Electronic Signature and Infrastructure Working Group (ESI WG) and reporting to ETSI TC Security. The STF will perform the tasks described below and produce the agreed deliverables over a twelve-month period under a total resource of eighteen man-months. The target date for the start of the work is December 1999 with a scheduled completion of the draft deliverables to be approved for ETSI Membership Vote in December 1999.

The STF is intended to comprise four to five experts, including the overall editor, depending on the skill profiles of the available candidates and the form of work organisation. A mixture of work from their home office and a number of joint task force sessions are proposed. The members of the STF will be experts in security, existing digital signature and public key infrastructure technologies and standards, security management a well as the European and International standardization processes.

The STF will work alongside and supplement the efforts of ETSI members in the drafting of deliverables for electronic signature and infrastructure standards. These will cover different topics and may result in multiple deliverables at the end of the day. The output is required to meet the minimum requirements to enable the interoperability of electronic signatures and public key certificates used in secure business transactions. The following tasks shall be covered by this STF:

# 2	Consequences if not agreed:

Timely standardisation in this area will make it possible to influence early developments. If the standards are delayed de facto standards could dominate the market before formal standards are available.

If ETSI is not able to accomplish its share of the work program CEN/ISSS will need to cover all areas. This, in addition to delay of the EESSI program, may also have the consequence that competence, experiences and interests represented by ETSI member organisations would not become part of the new standards.

# 3	Detailed description:

## Subject title:

European standardization initiatives in support of business self-regulation: Electronic signature infrastructure standardization

TC Security:	Chairman Gyorgy Endersz, Telia

ESI WG: To be announced. 	Acting chair: Gyorgy Endersz

## 3.3.	Other interested TBs (if any):

Since Smart Cards are an optional element in an electronic signature solution, the ETSI Smart Card Group of SMG might be involved in this study.

## 3.5.	Target date for the start of work:

January 2000

## Duration and target date for the conclusion of the work (TB approval):

The tasks covered are to be performed until February 2002 (Final Report)..

## 3.6	Resources required

### 3.6.1	Necessary manpower

Total resources required:30 man months, for drafting deliverables.

### 3.6.2	Estimated costs, additional to the manpower:

A travel budget of 60 kEUR has been estimated to be necessary in relation with the requirement to ensure liaison with ETSI/SEC and other bodies outside ETSI and, in particular: CEN/ISSS and IETF.

The travel budget is allocated as follows:

- Co-ordination meetings between ETSI/SEC, ETSI/ESI and CEN/ISSS: 35 kEUR

- Co-ordination meetings with other international bodies: 25 kEUR

### 3.6.3	Qualification required, mix of skills

4-5 persons (including an editor) depending on skill profiles of available experts, and the form of work organisation. A mixture of work from home office with joint task force sessions of 2-3 days is proposed.

The candidates will be experts in security, existing digital signature and public key infrastructure technologies and standards, security management and the European and global standardisation processes.

The topics to be addressed are different which may result in multiple deliverables. Work structure and processes will be optimized during the detail planning of the action.

## 3.7	Scope of Terms of Reference:

The following tasks shall be covered by this STF:

- Task 1: Security management and certificate policy for CSP issuing qualified certificates

The STF will identify minimum essential requirements for CSPs issuing qualified certificates to provide a common policy in the area. Through the use of CSPs supporting this policy, users can be assured that the legal requirements of electronic equivalents to hand-written signatures are met. The specification will make reference to, amongst others, the framework defined in RFC 2527, completing the specific details in order to meet the requirements of the Directive. This task is to require 18 man-months of the total STF resource allocated under this Order Voucher.

The STF will ensure that the following EESSI requirements addressed by this area are covered:

- Security management requirements for CSPs issuing qualified certificates;

- Identify and meet market requirements other than for qualified certificates;

- Technical profiles dealing with the operational aspects of CSPs issuing qualified certificates;

- Coming to a standardized certificate policy for CSPs issuing qualified certificates;

- Reaching agreement on conformance assessment requirements for CSPs issuing qualified certificates.

The activity relevant to CSP issuing qualified certificates is given high priority.

Close liaison with related activities in CEN/ISSS is required as the security requirements for signature products are closely related. The high-level requirements for these items are to be part of the CSPs pointing at the set of specifications that provide the necessary assurance. These two parallel sets of specifications are to be developed in close co-operation between CEN and ETSI. The STF will be required to make a number of travels to attend meetings to perform this task.

The STF will produce the draft ETSI Standard on policies for CSPs (DES/SEC-003007-2) to achieve Working Group approval by November 2000 and to be sent out for Membership Vote in January 2001. Publication will be made for June 2001

- Task 2: Electronic Signature syntax, encoding formats and technical aspects of signature policies

The objective will be for the STF to establish an ETSI Standard (ES) providing a standard format for electronic signatures, including support for multiple signatures and roles and to allow adjudicators or other parties to use a common tool to verify the validity of an electronic signature long after its initial use.

The STF is to produce this draft ES by the middle of 2000 and it will be sent for ETSI Membership approval in the summer. The principle aim of the activity is to carry this work forward and to harmonise it with other international activities, including the IETF and W3C - XML signatures). This work will include the production of an informational Internet RFC based upon ES 201 733, promotion of the ETSI Standard and any revisions necessary to harmonise with external activities. The document will also be updated based on comments received during the voting period by ETSI members.

As the work progresses then it will be progressed towards the status of a European Norm (EN). The STF will also monitor the related projects in ISIS and utilise the output if of value. The STF will draft an EN based upon ES 201 733 with the aim of achieving WG approval in November 2000 and TC approval in December 2000. The draft will then be sent for public approval using the One-Step Approval procedure with publication also scheduled for June 2001.

This task will require 5 man-months of the STF resource (including travels to at least 3 IETF meetings) under this Order Voucher. The deliverable (DEN/SEC-004001) will be a draft proposal to the IETF for consideration as an RFC (for June 2000) and the EN mentioned above.

- Task 3: Standard for the use of X.509 public key certificates as qualified certificates

The STF will produce a draft ES in order to issue recommendations for the use of X.509 certificates as qualified certificates according to Annex I of the Directive. Work has already been initiated by the IETF on the topic of “Qualified Certificates”, and is expected to reach RFC status by the end of 1999. However, additional recommendations may be necessary and further work will be required by ETSI in this area (in conjunction with CEN/ISSS) that is targeted at the specific requirements of the forthcoming Directive, building upon the generic work of the IETF. The STF will participate in at least two IETF meetings as part of the work.

The production of this draft ES will require 2 man-months of the resource allocated to the STF under this Order Voucher. The Working Group approval is scheduled for November 2000 and publication, following ETSI Member Voting, in June 2001. The deliverable will be DES/SEC-004003 - Profile to qualified certificates based on an Internet RFC.

- Task 4: Time Stamping protocol

The data structures are to be defined in an IETF RFC. Once this RFC is published, the STF will identify any necessary profiles that need to be defined in order to reduce the number of options and thus ease interoperability. The STF shall address this requirement and report back to ETSI TC Security. The STF will need to also attend at least 2 IETF meetings as part of this task.

The STF will monitor related activities in CEN/ISSS and the IETF in the production of a draft ETSI Standard. The draft ES will provide a profile for the protocol and format for time stamp based upon the agreed Internet RFC.

The task will consume 2 man-months of the resource allocated to the STF under this Order Voucher. The Working Group approval is scheduled in November, ETSI Membership Vote in early 2001 and publication in June 2001

- Task 5 - International harmonization of policy requirements for CAs

The STF will investigate the potential for international harmonization of policy requirements for CAs. This relates to the work in the US and other international activities specifying security management and policy requirements for CSPs issuing certificates (qualified or other) to ensure harmonization with the European standardization in this area. As well as influencing these other international activities, this work will identify variations in the requirements as specified in ETSI TS 101 456 (“Policy requirements for CA issuing qualified certificates”). This work will involve discussions and, where possible, the achievement of international harmonization with relevant organizations (e.g. ABA, FPKI, the IETF, the PKI Forum and the WAP Forum).

- Task 6 Maintenance of ETSI-EESSI Phase 2 (2000) deliverables

This STF will also undertake activity to maintain the ETSI-EESSI Phase 2 (2000) deliverables (TS 101 456, TS 101 733, TS 101 861 and TS 101 862). This is a horizontal action and as these deliverables mature it will be necessary to identify and modify and minor changes to address target user concerns by correcting deficiencies in the specifications. This may arise as a result of experience with the application of the specifications as well from any input from the harmonization activity. The major context of this maintenance task is to keep close contacts with implementers and users as well as the relevant standards bodies in order to monitor and assess their experiences and handle feedback from the implementation and validation process of the Phase 2 specifications.

Once the specifications have been stabilized it needs to be progressed to a more formally recognised level of standardization (either as ETSI Standards or, if desired, ENs (telecommunications series).

The STF shall produce a Technical Report on the relation of TS 101 456 to other similar international activities with a proposed way forward for harmonization and the impact on the current version of TS 101 456. The STF will also be responsible for proposals to the ETSI ESI WG for any updates to any of the ETSI-EESSI Phase 2 (2000) deliverables and make recommendations on any further progression. The final deliverable will be the FAQ document linked to the ETSI web page with links to the EESSI and ICTSB sites.

## 3.8	Context of the task(s):

Work alongside and to supplement the efforts of ETSI member personnel in the drafting of Electronic Signature and Infrastructure Standards.

The work will aim to develop standards to meet minimum requirements for interoperability of electronic signatures and public key certificates used in secure business transactions.

Close collaboration will be established with the CEN/ISSS workshop on electronic signature.

Feedback from actors in the market, both users and vendors shall be ensured. A close monitoring of, and input to the work of the IETF will be essential to this study.

ISO and the ITU will also be primary candidates for liaison.

Standards will use available material and focus on profiling, supplementing and where necessary developing new specifications. IETF work in the area (PKIX) is one major source of material.

## 3.9	Related activity in other bodies and co-ordination of schedules:

ICTSB Initiative on European Electronic Signature Standardisation and, in particular the CEN/ISSS led part of the Work Program set in train by the EESSI.

## 3.10	Base documents and their availability

- ETSI Report - Electronic Signature Standardisation (ETSI/TC-SEC(98)8 - TD 008)

- ETSI Standard - Electronic signature standardization for business transactions, ES 201 733

- European Electronic Signature Standardization Initiative (EESSI) Final Draft of the EESSI Expert Team Report, June 18, 1999

## 3.11	Work Item(s) from the ETSI Work Programme (EWP) for which the STF is required:

DES/SEC-004007-2	 Policies for CSPs (Task1)

DEN/SEC-004001	Electronic signature formats based on ES 201 733 (Task 2)

DES/SEC-004003	Profile to qualified certificates based on RFC xxxx, PKI (Task 3)

DES/SEC-004004	Profile for the protocol and format for time stamp based upon RFC yyyy (Task 4)

## 3.12	Expected output(s):

The following deliverables will be produced:

## Task 1: DES/SEC-004007-2 Policies for CSPs

Draft for WG approval	November 2000

Draft for OAP and TS published	February 2001

ES published	April 2001

Task 2: DEN/SEC-004001 Electronic signature formats based on ES 201 733

Draft for WG approval	December 2000

Draft for OAP and TS published	February 2001

ES published	July 2001

Task 3: DES/SEC-004003 Profile to qualified certificates based on RFC xxxx, PKI

Draft for WG approval	December 2000

Draft for OAP and TS published	February 2001

ES published	April 2001

Task 4: DES/SEC-004004 Profile for the protocol and format for time stamp based upon RFC yyyy

Draft for WG approval	December 2000

Draft for OAP and TS published	February 2001

ES published	April 2001

Task 5: DTR/SEC-xxxxxx Technical Report on International Standardization

Draft for WG approval	December 2002

TR published	January 2002

Task 6: Fact sheet on the ETSI WEB site and updated deliverable, as applicable

Updated deliverables published	January 2002

Interim Report for EC/EFTA and current drafts 	July 2001

Final Report for EC/EFTA and final deliverables	February 2002

Draft EN for OAP, draft ES for Member Vote, published EN and ES’s, Interim and Final Reports must be accepted by the Commission.

###### V2.0 28 Mar 2001: Ref: B22(99)TD15, B26(00)22, aligned with EC/EFTA O.V. for STF155 extension (28 Mar 01)