Terms of Reference for Specialist Task Force 174 for
support to EP/TIPHON

# 1	TIPHON project management

The TIPHON project has been repositioned over the past 12 months (since mid-2000) to focus on a set of defined releases. The content of TIPHON Release 3 was determined at that time and its content was described in ETSI deliverable TR 101 301v0.1.0. The completion of the work items identified for release 3 was in most cases supported by STF114 during 2000 and will be supported by STF174 as identified in this Terms of Reference document during 2001.

# 2	TIPHON Consultation exercise

During the closing plenary of TIPHON#22 (Bethesda, March 26th-30th 2001) the results of the preliminary discussions on the Release 4 scope as given in 22TD119 have been reviewed.

The closing plenary concluded that:

- All 19 topic areas highlighted in 22TD119 (attached as Annex B) are potential candidates to be included in TIPHON Release 4.

- With these 19 topic areas included, however, the scope of Release 4 will become too broad to allow a timely completion.

- Consequently the scope of Release 4 needs to be narrowed down to a cohesive set of service capabilities supported by a limited set of technologies.

- Moreover the reduction of the scope should be as much as possible be in line with the wishes of the TIPHON membership.

The closing plenary has therefore agreed that a TIPHON Membership opinion poll using 22TD119 as a basis should be held. It was also agreed that the PMC would propose - on the basis of the result of this opinion poll - the scope for the next TIPHON release(s).

The TIPHON PMC has discussed this decision of the closing plenary. It has noted that due to market pressures in fact two new releases should be considered:

- Release 4, basically adding only new technologies (e.g. BICC mapping) to be covered. This means that possibly WG2, and mainly WG3 and WG6 will be involved. This release should be targeted for end 2001.

- Release 5, adding new service capabilities (e.g. multi-media related) and new technologies to be covered. This implies that initially WG1, WG2, WG4, WG5 and WG8 will be involved. This release should be targeted for end 2002.

- Work on these releases will be started at the same time (TIPHON#23) and be progressed in parallel.

As a result of these considerations two questionnaires have been produced, one regarding the definition of Release 4, and one regarding the definition of Release 5.

- The Release 4 questionnaire can be found at http://www.etsi.org/tiphon/release4

- The Release 5 questionnaire can be found at http://www.etsi.org/tiphon/release5

The consultation period (based on the above questionnaires) closes in June 18, 2001. The results of the questionnaires will be published.

As has already been indicated, the PMC will forward a proposal for the scope of Release 4 and Release 5 on the basis of the results of these TIPHON membership questionnaires. The intention is to discuss this proposal during an interim meeting of WG1. The date of this WG1 meeting is to be determined and will be announced on the TIPHON mailing lists.

NOTE 1:	The work items identified in §5.11 of this ToR will be reviewed as a result of the TIPHON Release 4 and Release 5 consultation exercise. The primary task of the STF in the period to TIPHON#23 is to complete the TIPHON meta-protocols and to assist in the completion of all documents (with the exception of the testing documents under the control of STF176) that constitute TIPHON release 3.  (See §2 of this ToR)

NOTE 2:	A revision of this ToR shall be produced as a result of the EP-TIPHON evaluation of support required for development of TIPHON Releases 4 and 5. (See §2 of this ToR)

# 3	Reasons for proposing the Specialist Task Force (STF)

The TIPHON project has established TIPHON as a capable environment in which the harmonisation is achieved between disparate protocols and applications by stressing their common capabilities and achieving invisible support and sharing of capabilities between them.

In order to build upon the recent progress in TIPHON the capabilities expressed in an abstract manner need to be modelled in a formal way. This will capture design decisions in a re-usable manner and allow animation of extensions to the capabilities captured in TIPHON. In particular this will lead to a faster time-to-product cycle for standards as they will be based upon a validated model. The model will encompass all current and planned capabilities in TIPHON and as such will include SIP, H.323, ISDN and the settlement protocols.

The STF shall develop aspects of TIPHON for the model and perform validation. In particular the STF shall develop Security mechanism and protocols and, Quality of Service mechanisms and protocols.

The STF shall, in addition, conduct detailed requirements capture for any new capabilities that have to be added to TIPHON prior to the modelling of the new capabilities. The requirements capture shall include a consequential risk analysis against the existing model (i.e. shall indicate areas of the existing model that will be invalidated or modified in behaviour as a result of adding new capabilities).

# 4	Consequences if not agreed:

Loss of the opportunity to provide a harmonized approach resulting in the implementation of de facto commercial standards which will cause market fragmentation and thus hinder the efforts of industry to bring effective Internet capabilities to the market.

It has been recognised within TIPHON that much of the conceptual work in developing an abstract framework, both in architecture and in development of meta-protocols, has only been possible with the support of STF experts. If this effort is not maintained it is possible that the momentum behind the initiative will dissipate with potential loss of standardisation effort in this market.

# 5	Detailed description:

## 5.1	Subject title:

Telecommunications and Internet Protocol Harmonisation over Networks in support of Interoperable IP Telephony and Multimedia applications.

## 5.2	Reference Technical Body:

ETSI/TIPHON.

## 5.3	Other interested TBs (if any):

SPAN, SMG, TETRA, STQ, BRAN, TC-Security, mobile groups including 3GPP. In addition ETSI/TIPHON has extensive collaboration with ITU-SG16 and with the IETF.

## 5.4	Target date for the start of work:

January 2001.

## 5.5	Duration and target date for the conclusion of the work (TB approval):

To December 2001 (as defined in the remainder of the ToR).

## Resources required

NO CHANGE IN RESOURCE REQUIRED.

### 5.6.1	Necessary manpower

Total resources required: 19 man months (412 days), split as follows:

- for drafting deliverables : 75% of the resource, 325 days

- for drafting reports and contributions to meetings as requested by the Project Management Committee (i.e. technical discussion papers):13% of the resource, 46 days

- for attending Technical Body and WG meetings: 12% of the resource at 3 TIPHON meetings and interim Working Group meetings as requested by the Project Management Committee (41 days total)

### 5.6.2	Estimated costs, additional to the manpower:

Total additional cost 18 000 EUR split as follows:

- travels to Technical Body and WG meetings:

2 experts to attend 3 TIPHON meetings of which 1 shall be in Europe at ETSI, 1 shall be in Africa, and 1 shall be in America . Additional participation of STF members at interim meetings as required by negotiation with PMC on a case-by-case basis.

### 5.6.3	Qualification required, mix of skills

Number of experts required: 2 to 4.

The experts are required for periods of approx. 1 calendar year

Relevant expertise required:

- 5 or more years experience in the area of Internet protocols (SIP, IP, TCP/UDP, RSVP, DiffServ, IntServ);

- be familiar with telecommunications protocol and architectures (eg: DSSI, H.323, SIP, TRIP, …);

- possess strong experience in the use of Formal Methods (eg : SDL, UML)

- Possess understanding of requirements specification

- experience in the production of ETSI deliverables

- experience of working in the international environment.

## 5.7	Scope of Terms of Reference:

The STF shall assist in the development of a significant portion of the work items described in the ETSI Work Plan that are in development or revision. It is expected that this STF supports TIPHON in all those areas, where initial competence is required or specific areas need to be filled in order to complete the work item in a timely fashion.

The STF shall report to TIPHON and be directed by the TIPHON PMC.

## 5.8	Context of the task(s):

The STF shall operate in phases where each phase is marked by the closing plenary session of the EP-TIPHON meetings.

## 5.9	Related activity in other bodies and co-ordination of schedules:

The STF requires some internal and external liaison work.

Internally there will be liaison with TC SEC WG LI and the MCC (for EP-SMG, 3GPP, EP-UMTS).

## 5.10	Base documents and their availability

The work will be based on the documents produced by TIPHON so far and a set of ITU and IETF documents according to the specific area.

## 5.11	Work Item(s) for which the STF is required:

The following list provides those work items from the current EWP for TIPHON and foreseen for 2001, where significant support by the STF is required (in the period to end of June 2001 almost all STF effort is assigned to DTS-03016).

The STF workplan is maintained and tracked by the STF leader using MS-Project.

|  |  | Planned dates |
| --- | --- | --- |
| No | Milestone/Task | Start | End |
|  | STF 174 EP-TIPHON support | 3-Jan-2001 | 28-Feb-2002 |
| Release 3 completion |
|  | DTR/TIPHON-00002, Release 3 definition | 10-May-2001 | 9-July-2001 |
|  | DTS/TIPHON-01009, Capability definition | 10-May-2001 | 9-July-2001 |
|  | DTS/TIPHON-01014, Management requirements | 10-May-2001 | 9-July-2001 |
|  | DTR/TIPHON-03016, Meta protocols | 3-Jan-2001 | 5-July-2001 |
|  | DTS/TIPHON-03017, H-323 mapping and profile | 18-May-2001 | 25-May-2001 |
|  | Response to 22TD052r1, Operator programming interface | 10-May-2001 | 9-July-2001 |
|  | TIPHON Definition alignment | 10-May-2001 | 9-July-2001 |
|  | IP CableCom analysis and report | 4-Jun-2001 | 6-July-2001 |
|  | Mapping between TIPHON and 3GPP architectures and protocols | 5-Jun-2001 | 5-July-2001 |
| Release 4 support |
|  | WG1, requirements and capability definitions |  |  |
|  | WG2 and WG3, architecture and protocols |  |  |
|  | WG5, QoS support (supplementary to STF175) |  |  |
| Release 5 support |
|  | WG1, requirements and capability definitions |  |  |
|  | WG2 and WG3, architecture and protocols |  |  |
|  | WG4, naming and addressing |  |  |
|  | WG5, QoS support (supplementary to STF175) |  |  |
|  | WG8, Security and LI (supplementary to STF175) |  |  |
| Project management and reporting for STF174 |
|  | CM#A | 2-Apr-2001 | 2-Apr-2001 |
|  | CM#B | 4-Jul-2001 | 4-Jul-2001 |
|  | CM#C | 3-Sep-2001 | 3-Sep-2001 |
|  | CM#D | 2-Nov-2001 | 2-Nov-2001 |
|  | CM#E | 7-Jan-2002 | 7-Jan-2002 |
|  | CM#F | 28-Feb-2002 | 28-Feb-2002 |
| ITEMS IDENTIFIED IN v1 OF ToR [B30(00)07] |
|  | DTS/TIPHON-02009 Architecture for release 3 | Approved in TIPHON#22 |
|  | MI/TIPHON-02008 Modelling of TIPHON Architecture | Merged into DTS-03016 |
|  | New work item, Architecture extensions for release 4 | Deferred to TIPHON#23 |
|  | DTR/TIPHON-07002 common requirements with wireless access methods | Merged to WI-05003 |
|  | DTS/TIPHON-07003 Mobility and Access to Wireless Systems | Merged into DTS-03016 |
|  | DTR/TIPHON-08002 Security; Threat Analysis | Approved in TIPHON#22 |
|  | New miscellaneous work item for STF management | Added to STF workplan |

The following items have been identified in v.1 of the ToR and are subject to review in the consultation exercise currently underway and do not have any further bearing on this ToR.

WI-05003, End-to-end QoS, signalling mechanisms (release 3)

New WI, Extensions to QoS signalling mechanisms (release 4)

QoS extensions for H.323 (annex N), SIP, H.248 in WIs 3017, 3018, 3019

Inter-Domain protocol development

New WI, development of protocols from WI-01012

For requirements capture and analysis

New work items under steps B and C of TIPHON method (TR 101 735)

Version 1.6 – Ref: B30(00)07, updated on 14/06/2001 after TIPHON#22 in Bethesda

# Annex A – Project plan for EP-TIPHON (22TD023.pdf)

This project plan is attached as a snapshot of the EP-TIPHON plan going into TIPHON#22 and is in PDF format. The plan has been extracted from WPM into MS-Project and the ongoing maintenance of the plan is the responsibility of the ETSI TIPHON Technical Support Officer.

# Annex B – 22TD119