|  | ToR STF 458 (TC ESI) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: EC/EFTA Technical Proposal – Date:17 November 2012 |
|  | Last updated by: Alberto Berrini – Date:26 November 2012 |
|  | page 1 of 3 |

Terms of Reference - Specialist Task Force 458 (TC ESI)

Rationalised Framework for electronic signatures standards;

Activities related to Signature Creation and Validation and 
Trusted Service Providers (TSP) supporting eSignatures

SA/ETSI/ENTR/460/2012-09 Phase 2c, part A

Summary information

| Approval status | ETSI proposal reviewed by EC/EFTA. To be approved by ETSI Board (AbC) |
| --- | --- |
| Funding | Manpower 611 working days (up to 12 contracted experts) Cost: 402 200 € (366 600 € manpower + 35 600 € travel) In-kind contribution: 270 000 € (450 equivalent working days) |
| Time scale | Duration 36 months from EC/EFTA contract signature (expected January 2013) |
| Activities | 1) Signature Creation & Validation area 2) TSP supporting eSignatures area |
| Work Items (19 EN’s) | Signature Creation and Validation Area DEN/ESI-0019102 EN 319 102 DEN/ESI-0019122 EN 319 122 parts 1 to 4 DEN/ESI-0019132 EN 319 132 parts 1 to 4 DEN/ESI-0019142 EN 319 142 parts 1 to 8 DEN/ESI-0019152 EN 319 152 DEN/ESI-0019162 EN 319 162 parts 1 to 4 DEN/ESI-0019172 EN 319 172 parts 1 to 3 TSPs Supporting Electronic Signatures Area REN/ESI-0019411-2 EN 319 411-2 REN/ESI-0019411-3 EN 319 411-3 DEN/ESI-0019411-4 EN 319 411-4 DEN/ESI-0019411-5 EN 319 411-5 DEN/ESI-0019421-2 EN 319 421-2 DEN/ESI-0019412-1 EN 319 412-1 DEN/ESI-0019412-3 EN 319 412-3 DEN/ESI-0019412-4 EN 319 412-4 DEN/ESI-0019422 EN 319 422 DEN/ESI-0019403 EN 319 403 DEN/ESI-0019413 EN 319 413 DEN/ESI-0019423 EN 319 423 |

Part I – Policy relevance and expected market impact

# Policy relevance

The proposed actions outlined in this technical proposal address the Electronic Signature Mandate M/460 requirement for a “rationalised European eSignature standardisation framework” and the electronic signatures (domain 5) of the EC’s 2010-2013 ICT Standardisation Work Programme.

It specifies in detail the “Phase 2c part A - Activities related to Signature Creation and Validation & TSP supporting eSignatures” primarily aimed at:

- aligning specifications for procedures and formats for signature creation and verification with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and preparing the progression of all the relevant specifications to EN status;

- aligning specifications for TSP supporting electronic signatures with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and preparing the progression of all the relevant specifications to EN status.

The different parts of Phase 2 of the answer to M/460, the split of responsibilities between CEN and ETSI are described in 2.2 below.

# Rationale

## Phase 2- General

Following on from studies on the standardisation aspects of e-signatures and Cross-Border Interoperability of eSignature (CROBIES), and other EU activities applying electronic signatures, the need has been identified for a “Rationalised European eSignature Standardisation Framework” to be implemented in a 4 year programme.  This framework is to ensure that all the necessary standards are provided in a clear, coherent and accessible framework to maximise the interoperability, including the progression of existing specifications to European Norms and the provision of implementation guidelines.

CEN and ETSI formally accepted the mandate and agreed to jointly develop the response and work programme under M/460. This work programme also defines an agreed split of responsibility between CEN and ETSI as well as a detailed description of the agreed cooperation between the two ESOs and was divided in two phases:

Phase 1 primarily defined the rationalised framework with a gap analysis and a resulting final work programme and addressed, through quick fixes, issues that urgently need an update;

Phase 2 implements the final work programme as defined in Phase 1.

The present document presents activities to be executed as part of this work programme. The present document together with other proposals as outlined below is to implement phase 2 of the work programme.

The rationalisation of the structure for eSignature standardisation framework documents is described in ETSI SR 001 604 v1.1.1. This SR will be replaced by TR 119 000, containing an updated version of the Rationalised Framework, which will be further updated regularly as described in Task 1 of phase 2a proposal.

It will not be possible to achieve pan-European interoperability without the implementation of the rationalised structure described in SR 001 604, as described in this and the other associated proposals. The rationalised framework identifies the work plan to bring standards for electronic signatures forward to the strongest level of standardisation (European Norm – EN) which places the obligation to transpose this standard into the national standard of the EU and EFTA member states following adoption. Without progressing the standards to EN status can result in the possibility for individual member states to continue to apply their own national variations/specifications.  Furthermore, the rationalised framework puts the standards and their options in a clear and consistent framework so that the standardised solutions necessary to meet a given business need can be clearly identified. Otherwise, as is the current case, different standardised solutions will be adopted to meet the same business need.

## Elements of Phase 2

Phase 2 of the execution of the CEN and ETSI answer to mandate M/460 will be organised into separate elements related to the structure of the rationalised framework:

Figure 1: Overview of the Rationalised structure for electronic signature standardisation

Phase 2a: This phase aims at coordinating the fulfilment of the Rationalised Framework for electronic signature standards across all areas as defined in Phase 1a and in line with mandate M/460, and at executing tasks that requires joint ETSI-CEN activities with regards to the fulfilment of the Rationalised Framework.  It also addresses cryptographic suites (area 3) which overlaps with standardisation addressed by both CEN and ETSI.

This is subject of a separate proposal submitted by ETSI for a joint CEN / ETSI activity.

Phase 2b: This phase covers the CEN activities aiming at the execution of the fulfilment of the Rationalised Framework standards for Signature Creation (Area 2), as defined in Phase 1a and in line with mandate M/460.

This is the subject of a separate proposal to be submitted by CEN.

Phase 2c: This phase covers ETSI activities which are split into 2 parts

Phase 2c part A: this covers the highest priority ETSI activities aiming at the execution of the fulfilment of the Rationalised Framework for electronic signature standards, as defined in Phase 1a and in line with mandate M/460, for:

Area 1 - Signature creation & validation: To align specifications for procedures and formats for signature creation and verification with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and progressing all the relevant specifications to EN status.

Area 4 - TSP Supporting electronic signatures: To align specifications for TSP supporting electronic signatures with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and progressing all the relevant specifications to EN status.

This is the subject of this present proposal.

Phase 2c part B: this phase covers the priority ETSI activities aiming at the execution of the fulfilment of the Rationalised Framework for electronic signature standards, as defined in Phase 1a and in line with mandate M/460, for:

Area 5 - Trust Application Service Providers: To study standardisation requirements for Electronic Delivery applying electronic signatures.  Other specifications for trust services supporting applications where electronic signature are a key element exist, including registered electronic-mail (REM)and data preservation, but at the moment there is uncertainty about the standards necessary for e-Delivery, required for major pan European application such as e-Justice and public procurement.

The implementation of other elements of work plan identified in the rationalised framework for this area will be addressed by future work plans within ETSI.

Testing Compliance and Interoperability: To develop a set of technical specifications and tools that act as catalysers for implementing essential standards of the framework, particularly for area 1 – signature creation and verification.

This is the subject of a separate proposal to be submitted by ETSI.

ETSI recognising the importance of trust status lists as a vital element for achieving trusted interoperability (Area 6) has already started work on updates to standards in this area using voluntary effort funded by ETSI members.

## Phase 2c part A Activities

Standards for signature creation & validation as well as standards for TSP (trust service providers) supporting electronic signatures (along with signature creation device – covered by Phase 2b proposal) represent the core areas without which electronic signatures cannot be implemented. Thus ETSI considers it vital that standardisation in these areas is progressed in line with the rationalised framework. Without implementing this aspect of the rationalised framework none of the goals of the framework can be achieved.

# Objective

The present document details the proposal for Phase 2c part A “Activities related to Signature Creation and Validation & TSP supporting eSignatures primarily aimed at aligning specifications for:

procedures and formats for signature creation and verification with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and preparing the progression of all the relevant specifications to EN status;

TSP supporting electronic signatures with the rationalised framework, addressing any gaps identified in the rationalised framework work plan, and preparing the progression of all the relevant specifications to EN status.

The proposed action is primarily aimed at producing nineteen ENs

# Market impact

The completion of the Rationalised Framework for electronic signature standards will allow business stakeholders to easily implement and use products and services based on electronic signatures. It will allow a harmonized use of electronic signatures in line with directive 1999/93/EC (and with its revision) and will favour the take up of electronic signature standards by the industry. This will result in a simplified access of enterprises and citizens to cross-border electronic public services.

The alignment of the core standards for electronic signatures covered by this proposal will ensure that these vital standards are available and aligned with the rationalised framework.  This will maximise interoperability by ensuring that these standards answer specific business needs while minimising any variations which inhibit interoperability.  Thus the full potential of electronic signature to provide trusted exchange of information can be realised thereby facilitating electronic commerce and the exchange of information whose authenticity needs to be assured.

Part II – Execution of the work

# Working method / approach

The work is to be carried out in an ETSI Specialist Task Force (STF).

## Establishment of a Specialist Task Force(s) (STF)

The work plan related to Phase 2c part A is to be carried out by an ETSI Specialist Task Force (STF) comprising up to 12 experts. Collectively, the STF experts will need between them to possess an in-depth and established knowledge in the following domains:

Thorough knowledge of theory and practice of international and European standards in PKI implementation and in the following areas:

Signature creation and verification (signature fats, verification/creation procedures, signature policies, algorithms)

Certification Service Providers (CSP)

Trust Service Providers (TSP) applying electronic signatures (e.g. Registered e-mail and e-delivery, Long term storage, digital accounting, ...)

Trust Service token formats (certificates, trust status lists, time-stamp tokens...)

Conformity assessment

Knowledge of current European standardization activities on electronic signatures

Legal and business aspects of electronic signatures

European regulations related to Electronic signatures, Electronic invoicing, Electronic Procurement services,

Business needs knowledge (financial, e-administration, trusted services such as notaries, bailiffs, etc., on-line services such as games, pay TV….)

Extended experience in implementing electronic signatures standards such as implementing X/C/PAdES and ASiC.

Extended experience in implementing Trust service provider standards.

Good knowledge about European projects and initiatives relating to electronic signatures, authentication and identity management.

Capability and experience in liaising with other international organisations.

The STF Leader will be responsible for co-ordinating the execution of the tasks assigned to the individual experts, according to the requirements in the ToRs and following the technical direction given by the Technical Body (TC ESI).

The experts will be selected according to their competences and qualifications. The STF will be selected and recruited following the agreed ETSI procedures and in compliance with the terms and conditions of the Framework Partnership Agreement (FPA) between the EC and ETSI signed on the 4th February 2009. The ETSI STF experts will be recruited following the issuing of an ETSI Collective Letter and this will also be available from the ETSI STF page on the ETSI Portal via the ETSI website.

## STF relationship with ETSI TC ESI, CEN TC 224 and CEN-ETSI eSign Coordination Group

This STF(s) will report to ETSI TC ESI and to eSignature Coordination Group.

Key documents will be made available to all stakeholders, including members of ETSI ESI and CEN TC 224, as follows:

Stable drafts of the deliverables for public review with 45 days public commenting period.

Complete drafts of the deliverables with 30 days public commenting period.

The final (draft) deliverables will be approved by ETSI TC ESI prior to their submission to the EN public approval procedure.

The published deliverables will be freely available for download via ETSI.

ETSI TC ESI will report on the progress of the STF to the CEN-ETSI eSign CG which monitors the progress of the work undertaken by CEN and ETSI to reply to mandate M/460 (see the CEN-ETSI joint response document for further details on the eSign CG).

Progress reports on the activities and results under this action will be provided to the EC/EFTA as part of the ESO reporting to the CEN-ETSI eSign Coordination Group (to be provided on a six monthly basis, as required by mandate M/460).

## Organization of other stakeholder involvement

Coordination with various stakeholders including European member states, standards organizations and European projects will be necessary to achieve the best outcome of this work and the widest possible collection of views amongst all parties concerned. In particular, the experts will aim to continue liaison with entities including, when relevant, the Services Directive experts group, ISO, IETF, PEPPOL, SPOCS, STORK, OASIS, W3C, FESA, DTCE (Digital Trust and Compliance Europe), European Cooperation for Accreditation (EA) and CAB Forum.

The E-SIGNATURES_NEWS mailing list, set up during phase 1, will continue to exist and will be used to keep stakeholders informed on the progress of the work. Those stakeholders will be consulted at various points during the work. They will in particular be consulted when drafts of the deliverables are issued for public comments so as to get their comments and feedback. Electronic comments will be encouraged via the contact list. A register of comments received through this list will be maintained by the STF.

The STF will set up a web page on the STF page of the ETSI Portal which records information about the activity of the STF, its objective and terms of reference, work plan, progress and contribute to feed relevant information to the www.e-signatures-standards.eu website.

# Performance indicators

As required, by the grant agreement, information will be provided that will act as performance indicators against the contracted activity in the following cases:

Effectiveness:

Details will be provided, throughout the lifetime of the proposed action, on:

the number of meetings held in relation to this work:

the number of participants;

the number of presentations and technical contributions made on the activity by STF;

an evaluation of any feedback received;

project progress in relation to the schedule specified;

Proposed Effectiveness Benchmarks

- Reports produced by the STF for TC ESI about the progress of the work and circulated for information to the CEN-ETSI eSign CG. A report will be produced for each TC ESI meeting held during this activity (expected to be at least 3 reports a year), plus a 6-monthly report to the CEN-ETSI eSign Coordination Group (expected to be at least 2 reports a year).

- Draft versions of the deliverables to be circulated to CEN TC 224 and ETSI TC ESI for comments, namely: stable draft and complete draft.

- 90% of the tasks and other milestone-related schedule on time (less than 5 days after the planned dates).

Stakeholder engagement:

An analysis will be given of the balance of stakeholder representation in the activity and the number of liaison activities performed (especially at the international level).

If possible, and when relevant, the STF will continue relationships with EU groups and projects representing major stakeholders on requirements (e.g. Services Directive expert group, PEPPOL, SPOCS, STORK, FESA, DTCE, CAB Forum, etc). Also the STF will need to liaise with standards bodies working in related areas such as IETF, OASIS, ISO, and W3C.

Proposed Benchmarks

- Contributions received from other stakeholders to the work, expected to include contributions from at least 20 stakeholders (e.g. as identified in the list above).

- Comments provided to the draft versions of the deliverables circulated by the STF, expected to include at least 60 comments.

Dissemination of results:

Information will be provided on the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity.

Proposed Benchmarks

- At least 3 presentations made to standards bodies, user groups, workshops or symposia;

- At least 2 consultations (ETSI, CEN, stakeholder contact list and the open workshop organised as task 4 in Phase 2a proposal) on the key draft documents.

# Work plan, milestones and deliverables

Note: T0 is the date of signature of action grant/1st day of month following signature.

Task 0 – Set-up of the STF

Technical experts will be recruited to participate in the STF(s) following the ETSI procedures (as detailed in clause 5.1 of this proposal) and the allocation of resources to the tasks will be reviewed and agreed. The bulk of the activity once the selected experts have been contracted will be to agree on the division of responsibilities.

Planned duration: 2-3 months.

Planned timescale: T0 + 3 months following the date of signature of the EC/EFTA contract.

In this phase, the STF web page will be set up on the STF section of the ETSI Portal which will record, amongst other things, an introduction to the STF, its’ objective and Terms of Reference along with the work plan.

Activities related to Signature Creation & Validation area

### Deliverables for Signature Creation & Validation area

Table 1.1: Deliverables for Signature Creation and Validation Area

| Deliverable | Type | Publisher | Title and Contents |
| --- | --- | --- | --- |
| 319 102 WI DEN/ESI-0019102 | EN | ETSI | Title: Procedures for Signature Creation and Validation |
|  |  |  | Content: This document specifies procedures for creation and validation of an Advanced Electronic Signature within a given policy context. This document specifies support for validation of XAdES (XML Advanced Electronic Signature), CAdES (CMS Advanced electronic signature) and PAdES (PDF Advanced electronic signature) signatures taking into account use of Trust Lists. This includes a standardised structure for a list of the criteria to be checked for validation, and for the report resulting from validation. |
| 319 122 WI DEN/ESI-0019122 | EN | ETSI | Title: CMS Advanced Electronic Signature Formats (CAdES) |
|  |  |  | Content: This multi-part document contains all the specifications related to Advanced Electronic Signatures built on top of CMS signatures by incorporation of signed and unsigned attributes. It includes the base specification and associated profiles (e.g. baseline, eInvoicing). |
| 319 132 WI DEN/ESI-0019132 | EN | ETSI | Title: XML Advanced Electronic Signature Formats (XAdES) |
|  |  |  | Content: This multi-part document contains all the specifications related to Advanced Electronic Signatures built on top of XML signatures by incorporation of signed and unsigned properties. It includes the base specification and associated profiles (e.g. baseline, eInvoicing). |
| 319 142 WI DEN/ESI-0019142 | EN | ETSI | Title: PDF Advanced Electronic Signature Formats (PAdES) |
|  |  |  | Content: This multi-part document contains all the specifications related to Advanced Electronic Signatures embedded within PDF documents. It includes the base specifications (i.e. basic, enhanced, long term, and XML content profiles), associated profiles (e.g. baseline, eInvoicing) and visual representations. |
| 319 152 WI DEN/ESI-0019152 | EN | ETSI | Title: Advanced Electronic Signatures in Mobile environments |
|  |  |  | Content: This document will provide details on the framework (including architecture and relevant scenarios) required for the creation and validation of advanced electronic signatures in the mobile environment (Advanced Electronic Signatures in Mobile Environments). |
| 319 162 WI DEN/ESI-0019162 | EN | ETSI | Title: Associated Signature Containers (ASiC) |
|  |  |  | Content: This multi-part document contains all the specifications related to the so-called Associated Signature Container. That is containers that bind together a number of signed data objects with Advanced Electronic Signatures applied to them or time-stamp tokens computed on them. It includes the mother specification and associated profiles (e.g. baseline, eInvoicing). |

| Deliverable | Type | Publisher | Title and Contents |
| --- | --- | --- | --- |
| 319 172 WI DEN/ESI-0019172 | EN | ETSI | Title: Signature Policies |
|  |  |  | Content: This multi-part document fully addresses signature policies to be used in the management of electronic signatures within extended business models. This includes a common EU signature policy which may be used for qualified electronic signatures and advanced electronic signatures supported by qualified certificates in Europe |

### Tasks

Table 1.2: Tasks for Signature Creation and Validation Area

| Task | Description and methodology | Deliverable |
| --- | --- | --- |
| Production of ENs Signature creation and verification |
| 1 | Description: The goal of this task is to specify procedures for signature creation and verification building on the phase 1 deliverable on procedures for signature validation (WI DTS/ESI-000074). This will add procedures for signature creation and update the signature validation procedures based on input from implementers. This includes a standardised structure for a list of the criteria to be checked for validation, and for the report resulting from validation. | EN 319 102 |
|  | Methodology: This will build on the phase 1 deliverable on procedures for signature validation (WI DTS/ESI-000074). This will add procedures for signature creation and update the signature validation procedures based on input from implementers. Expertise & effort required The team should provide not only deep knowledge of the AdES signatures and their creation and validation, but also experience on the editorial work, the implementation on each format, as well as knowledge of the main interoperability issues. The team should be formed by 4-5 experts. Total number of man-days: 60 man-days over 3 years (respectively 32, and 18 and 10 for Y1, Y2, Y3) (includes 15 days to produce validation criteria and report structure) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |
| Production of ENs for Advanced Electronic Signatures Formats |
| 2.1 2.2 2.3 2.4 | Description: The goal of this task is to produce 4 ENs that will specify XML, CMS and PDF base specifications and profiles for Advanced Electronic Signatures (AdES henceforth), as well as an Associated Signature Container Format (ASiC henceforth) for attaching together signed data objects and their signatures in one standard package. Each EN will be a multi-part document as detailed in the Special Report SR 001 604 “Rationalised Framework for Electronic Signature Standardisation”, clause 5.3.2. | EN 319 122 EN 319 132 EN 319 142 EN 319 162 |
|  | Methodology: Base specifications parts will be built based on the already existing ETSI TSs (TS 101 903, TS 101 733, TS 102 778 and 102 918). For each type of format, a list of relevant issues to deal with will firstly be identified, discussed, and, if agreed, implemented in the resulting ENs. Below follows a list of already identified issues, which should be completed by the team in charge: Common to all the specifications is the impact of long term signature policies on signature policy reference elements. For XAdES: use of XAdES with XML Sig versions 1.1 and 2, improvement of text specifying usage of elements containing validation material, clarification of usage of delta CRLs, extension of usage of explicit referencing mechanism in time-stamp containers, consolidation of digest computation of signature policy, impact of last XML developments, new potential elements, and incorporation of ERS. For CAdES: alignment with latest versions of CMS (which allow OCSP responses inclusion), use of delta CRLs in CAdES, interoperability problems in the computation of certain time-stamps message imprints. For ASiC: signatures archival. Baseline profiles parts will be built on the ETSI TS 103 171, TS 103 172, TS 103 173 and TS 103 174. The ENs may contain improvements based on feedback received from implementers and users. E-Invoicing profiles parts will be built on baseline profiles, but also take into consideration, ETSI TS 102 734 and ETSI TS 102 904 and change in requirements since these documents were produced. The team will also take into account relevant work performed by CEN. The team in charge will coordinate the development of the specifications with the team in charge of the interoperability and conformity testing so that they actually capture and solve the issues raised by stakeholders that participate in the interoperability test events or/and make use of the conformity testing tools. Expertise & effort required The team should provide not only deep knowledge of the base specifications and profiles, but also experience on the editorial work, the implementation on each format, as well as knowledge of the main interoperability issues. 4-5 experts. Total estimated number of man-days: 150 man-days over 3 years (respectively 80 and 40 and 30 in Y1, Y2, Y3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published ENs |  |

| Production of EN for Advanced Electronic Signatures in Mobile Environments |
| --- |
| 3 | Description: The goal of this task is to produce an EN specifying the framework (including architecture and relevant scenarios) required for the creation and validation of advanced electronic signatures in the mobile environment (Advanced Electronic Signatures in Mobile Environments). | EN 319 152 |
|  | Methodology: Relevant specifications existing in this field (both provided by Standardization Organizations and by systems already in place) will firstly be identified and reviewed. As a matter of fact, part of the specifications required for implementing the aforementioned framework may be defined within this document, while other parts may be included by reference to other external documents. Expertise & effort required The team should provide knowledge of frameworks for usage of electronic signatures in mobile environments, in addition to the expertise identified for Task 1.2. The team should be formed by 4-5 experts. Total estimated number of man-days: 40 man-days over 3 years (respectively 20, and 10 and 10 in Y1, Y2, Y3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |

| Production of EN for Signature Policies |
| --- |
| 4 | Description: The goal of this task is to produce an EN specifying the framework (including architecture and relevant scenarios) required to fully address the concept and encoding of signature policies to be used in the management of electronic signatures within extended business models. This includes a common EU signature policy which may be used for qualified electronic signatures and advanced electronic signatures supported by qualified certificates in Europe. | EN 319 172 |
|  | Methodology: Relevant specifications and reports existing in this field will firstly be identified and reviewed. Among others, this will take into account work done for EN 319 101 on general policy and security requirement issues for signature creation and validation (see technical proposal SA/ETSI/ENTR/460/2012-08, Phase 2a Rationalised Framework for electronic signatures standards; Framework and Coordination Activities). Expertise & effort required The team should provide knowledge of business implementation of electronic signatures, concept of signature policies and technical specifications of eSignature formats, creation and validation procedures. The team should be formed by 4-5 experts. Total number of man-days: 75 man-days over 3 years (respectively 45, and 20 and 10 in Y1, Y2, Y3) (includes 20 days to develop the EU common signature policy) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months + Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |

### Timing, Milestones and Efforts

Table 1.3: Summary Timing for Signature Creation and Validation Area

|  | Milestones |
| --- | --- |
|  | Y1 Q1 | Y1 Q2 | Y1 Q3 | Y1 Q4 | Y2 Q1 | Y2 Q2 | Y2 Q3 | Y2 Q4 | Y3 Q1 | Y3 Q2 | Y3 Q3 | Y3 Q4 |
| Task 1 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 2.1, 2.2, 2.3, 2.4 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 3 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 4 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |

Table 1.4: Milestones for Signature Creation and Validation Area

| Milestone | Description | Due Date |
| --- | --- | --- |
| T1.M1 | Stable Draft for Public Review of 319 102 | T0 + 11 |
| T1.M2 | Final Draft for TC approval of 319 102 | T0 + 16 |
| T1.M3 | Draft EN 319 102 submitted to EN approval procedure | T0 + 19 |
| T1.M4 | EN 319 102 published | T0 + 34 |
| T2.x.M1 | Stable Drafts for Public Review of 319 122, 319 132, 319 142, and 319 162 | T0 + 11 |
| T2.x.M2 | Final Drafts for TC approval of 319 122, 319 132, 319 142, and 319 162 | T0 + 16 |
| T2.x.M3 | Draft EN 319 122, 319 132, 319 142, 319 162 submitted to EN approval procedure | T0 + 19 |
| T2.x.M4 | EN 319 122, 319 132, 319 142, 319 162 published | T0 + 34 |
| T3.M1 | Stable Draft for Public Review of 319 152 | T0 + 11 |
| T3.M2 | Final Drafts for TC approval of 319 152 | T0 + 16 |
| T3.M3 | Draft EN 319 152 submitted to EN approval procedure | T0 + 19 |
| T4.M4 | EN 319 152 published | T0 + 34 |
| T4.M1 | Stable Draft for Public Review of 319 172 | T0 + 11 |
| T4.M2 | Final Drafts for TC approval of 319 172 | T0 + 16 |
| T4.M3 | Draft EN 319 172 submitted to EN approval procedure | T0 + 19 |
| T4.M4 | EN 319 172 published | T0 + 34 |

Table 1.5: Efforts for Signature Creation and Validation Area

| Task | Description | Effort Y1 | Effort Y2 | Effort Y3 |
| --- | --- | --- | --- | --- |
| T1 | Procedures for signature creation and verification | 32 | 18 | 10 |
| T2 | Production of ENs for Advanced Electronic Signatures Formats | 80 | 40 | 30 |
| T3 | Production of EN for Advanced Electronic Signatures in Mobile Environments | 20 | 10 | 10 |
| T4 | Production of EN for Signature Policies | 45 | 20 | 10 |
|  | STF Leadership | 10 | 10 | 10 |
|  | Total | 187 | 98 | 70 |

### Budget for Signature Creation & Validation Area

The total number of man-days is estimated to 355 over 3 years. Total funding request from EC/EFTA is 213 000 EUR for expert resources with regards to the activities related to Signature Creation and Validation area.

Table 1.6: Effort for Signature Creation and Validation Area

| Description | Rate | Man days | Total Cost |
| --- | --- | --- | --- |
| Phase 2c part A1 - SCV - Year 1 - Funded effort | 600 | 187 | 112 200 |
| Phase 2c part A1 - SCV - Year 2 - Funded effort | 600 | 98 | 58 800 |
| Phase 2c part A1 - SCV - Year 3 - Funded effort | 600 | 70 | 42 000 |
| Total | 600 | 355 | 213 000 |

Activities related to TSP supporting eSignatures area

The activities related to the TSP supporting eSignatures area that are part of this proposal for EC funding area.

### Deliverables for TSP supporting eSignatures

NOTE 1: The following related deliverables are being produced under Phase 1:

319 401 (were generic elements of TS 101 456 & TS 102 042): “General Policy Requirements for TSPs Supporting Electronic Signatures”

319 411-2: (was TS 101 456) Policy and Security Requirements for TSPs Issuing Certificates: Policy requirements for certification authorities issuing qualified certificates 
(excluding annex on conformance check list)

319 411-3 (was TS 102 042) Policy and Security Requirements for TSPs Issuing Certificates: Policy requirements for certification authorities issuing qualified certificates 
(excluding annex on conformance check list)

319 412-5 Profiles for TSPs issuing certificates: part 5 Qualified Certificate Profile

NOTE 2: The following related deliverables will be produced under voluntary work within ETSI in context of execution of M460 Phase 2:

319 411-1 Policy and Security Requirements for TSPs Issuing Certificates: Part 1 Overview

319 421-1 Policy and Security Requirements for TSPs providing Time-Stamping: Part 1 Overview

319 431-1 Policy and Security Requirements for TSPs providing Signature Generation Services: Part 1 Overview

319 441-1 Policy and Security Requirements for TSPs providing Signature validation Services: Part 1 Overview

NOTE 3: Deliverables relating to Security requirements for TSP Trustworthy Systems (EN 419 221, EN 419 231 and EN 419 241) are addressed by a separate proposal submitted by CEN.

Table 2.1 Deliverables for TSPs Supporting Electronic Signatures Area

| Deliverable | Type | Title and Contents |
| --- | --- | --- |
| 319 411-2 WI REN/ESI-0019411-2 | EN | Title: Policy and Security Requirements for Trust Service Providers Issuing Certificates; Part 2: Policy requirements for certification authorities issuing Qualified Certificates |
|  |  | Content: An annex will be added to EN 319 411-2 to provide a check list for conformity assessment of certification authorities issuing qualified certificates. |
| 319 411-3 WI REN/ESI-0019411-3 | EN | Title: Policy and Security Requirements for Trust Service Providers Issuing Certificates; Part 3: Policy requirements for certification authorities issuing public key certificates |
|  |  | Content: An annex will be added to EN 319 411-3 to provide a check list for conformity assessment of certification authorities issuing public key certificates. |
| 319 411-4 WI DEN/ESI-0019411-4 | EN | Title: Policy and Security Requirements for Trust Service Providers Issuing Certificates; Part 4: Policy requirements for certification authorities issuing TLS/SSL Certificates |
|  |  | Content: This document will specify policy requirements for certification authorities issuing TLS/SSL Certificates, based on elements of existing TS 102 042 relevant to baseline and EV certificates. An Annex is to be provided to include a check list that may be used to check conformance. |
| 319 411-5 WI DEN/ESI-0019411-5 | EN | Title: Policy and Security Requirements for Trust Service Providers Issuing Certificates; Part 5: Policy requirements for certification authorities issuing attribute Certificates |
|  |  | Content: This document will specify policy requirements for certification authorities issuing attribute Certificates. An Annex is to be provided to include a check list that may be used to check conformance. |
| 319 421-2 WI DEN/ESI-0019421-2 | EN | Title: Policy and Security Requirements for Trust Service Providers providing Time-Stamping Services; Part 2: Policy Requirements for TSPs providing Time-Stamping Services |
|  |  | Content: This document specifies policy requirements for TSPs providing Time-stamping services based on RFC 3161. It references EN 319 401 for generic requirements An Annex will include a check list that may be used by conformity assessors to check conformance. |
| 319 412-1,3,4 WI DEN/ESI-0019412-1 WI DEN/ESI-0019412-3 WI DEN/ESI-0019412-4 | EN | Title: Profiles for Trust Service Providers issuing Certificates Part 1: Overview Part 3: Certificate profile for certificates issued to legal persons Part 4: Profiles for SSL/TSL certificates issued to organisation (Baseline & EV) Note: EN 319 412 part 2 will be produced by voluntary effort outside the scope of this proposal from existing TS 102 280 |
|  |  | Content: This document provides further parts to 319 412 in addition to the qualified certificate profile (part 5): Part 1: Overview Part 3: Certificate profile for certificates issued to legal persons Part 4: Profiles SSL/TSL certificates issued to organisation (Baseline & Extended Validation) |

| Deliverable | Type | Title and Contents |
| --- | --- | --- |
| 319 422 WI DEN/ESI-0019422 | EN | Title: Profile for Trust Service Providers providing Time-Stamping Services |
|  |  | Content: This document specifies a profile for the format and procedures for time-stamping as specified in RFC 3161. |
| 319 403 WI DEN/ESI-0019403 | EN | Title: General requirements and guidance for Conformity Assessment of Trust Service Providers Supporting Electronic Signatures |
|  |  | Content: This document specifies general requirements for conformity assessment independent of the form of TSP and provides guidance for the supervision and assessment of a TSP supporting electronic signatures |
| 319 413 WI DEN/ESI-0019413 | EN | Title: Conformity Assessment for Trust Service Providers Issuing Certificates |
|  |  | Content: This document specifies requirements and provides guidance for the supervision and assessment of a Certification Authorities issuing: Qualified certificates Public key certificates Baseline / EV SSL certificates Attribute certificates This is to be based on EN 319 403. |
| 319 423 WI DEN/ESI-0019423 | EN | Title: Conformity Assessment for Trust Service Providers providing Time-Stamping Services |
|  |  | Content: This document specifies requirements and provides guidance for the supervision and assessment of a TSP providing time-stamping services. This is to be based on 319 403. |

NOTE: Deliverables relating to Security requirements for TSP Trustworthy Systems are addressed by a separate proposal submitted by CEN.

### Tasks

Table 2.2 Tasks for TSPs Supporting Electronic Signatures Area

| Task | Description and methodology | Deliverable |
| --- | --- | --- |
| Production of Check List Annex on Policy Requirements for CA issuing Certificates |
| 1.1 1.2 | Description: Production of annexes to Policy requirements for CA issuing qualified certificates and CA issuing public key certificates | EN 319 411-2, EN 319 411-3 |
|  | Methodology: A table is to be produced summarising conformance requirements as specified in the main body of EN 319 441-2 and -3. This will reproduce basic elements of the requirements to provide a checklist that may be used for auditors, as well as the service providers, to check conformance to the base standard. Also, additional guidance may be provided to assist in identifying the particular evidence required for audit. Expertise & effort required 2 experts required to edit each annex and review the other’s annex. Expertise required in policy requirements specifications Effort required: 15 man days + 8 days for resolution of comments + 7 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published ENs |  |
| Production of Additional Parts of Policy Requirements for CA issuing SSL Certificates |
| 2 | Description: Production of documents on Policy requirements for Certification Authorities issuing EV and baseline SSL certificates, based on elements of existing TS 102 042 relevant to CAB Forum EV / baseline certificates, along with TR 101 564. | EN 319 411-4, |
|  | Expertise & effort required 2 experts required to edit each part and review the other’s document. Expertise required in policy requirements specifications and CAB Forum requirements for SSL certificates Effort required: 11 man days + 7days for resolution of comments + 7 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |
| Production of Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates |
| 3 | Description: Production of document on Policy requirements for Certification Authorities issuing attribute certificates based on TS 102 158, with addition of an annex on a check list for conformity assessment. EN 319 401 is to be referenced for general requirements. This will be updated to take into account current practice and the conformance annex is to include additional guidance on the evidence required for audit. | EN 319 411-5 |
|  | Expertise & effort required 1 expert required to edit the document. Expertise required in policy requirements specifications Effort required: 7 man days + 5 days for resolution of comments + 5 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |
| Production of Policy Requirements for TSPs issuing time-stamps |
| 4 | Description: An EN on policy requirements for TSPs issuing time-stamps is to be produced based upon TS 102 023 with addition of an annex on a check list for conformity assessment. 319 401 is to be referenced for general requirements. | EN 319 421-2 |
|  | Methodology: A draft EN is to be produced based upon TS 102 023 referencing EN 319 401 for general requirements. Expertise & effort required 1 expert required to edit the document. Expertise required in policy requirements specifications Effort required: 7 man days + 5 days for resolution of comments + 5 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0 + 11 months Stable Draft for public review. M2 = T0 + 16 months Final Draft for TC approval M3 = T0 + 19 months Draft EN ready for EN approval procedure M4 = T0 + 34 months published EN |  |
| Production of Additional Profiles for TSPs Issuing certificates |
| 5 | This document provides further parts to EN 319 412 in addition to part 5 for qualified certificate profile. In particular: (- Part 1: Overview) - Part 3: Certificate profile for certificates issued to legal persons - Part 4: Profiles SSL/TSL certificates issued to organisation (Baseline & EV) Note: progression of existing TS 102 280 to EN 319 412 part 2 will be carried out by voluntary effort outside the scope of this proposal. This needs to take into account current practices for certificates for legal persons and web sites. | EN 319 412-1, -3, -4 |
|  | Methodology: New parts 1, 3 and 4 are to be produced Expertise & effort required 3 experts on X.509 and public key certificates, one also with knowledge of CAB Guidelines Expertise required in policy requirements specifications and signature generation services Effort required: 20 man days + 10 days for resolution of comments + 9 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0+9: Stable Draft for public review. M2 = T0+14: final Draft for TC approval M3 = T0+17: start of the EN approval process M4 = T0 + 32 months published ENs |  |
| Production of Profiles for Time-stamping |
| 6 | Description: Production of an EN on profiles for time-stamping services based upon TS 101 861, updated to be in line with current practices. | EN 319 422 |
|  | Methodology: A new draft EN is based on draft TS 101 861 Expertise & effort required 1 experts required edit the document. Expertise required in time-stamping specifications Effort required: 7 man days + 5 days for resolution of comments + 5 days for EN process (respectively in year 1, 2, 3) Intermediate & final Milestones M1 = T0+11: Stable Draft for public review. M2 = T0+14: final Draft for TC approval M3 = T0+17: start of the EN approval process M4 = T0 + 32 months published EN |  |
| Conformity Assessment – General requirements and guidance |
| 7 | Description: The TS 119 403 on TSP conformity assessment general requirements produced by ETSI quick fix in phase 1b is to be progressed as an EN. This will need to be updated to take into account updates to the regulations for electronic signatures and associated services and feedback from communities interested in applying TS 119 403. | EN 319 403 |
|  | Methodology: A 12 month consultation period is considered necessary for consulting stakeholders and updating the document to ensure that this represents the widest possible consensus on a sensitive issue. Expertise & effort required 3 experts in conformity assessment Effort required: 23 man days + 10 days for resolution of comments + 9 days for EN process (respectively in year 1, 2, 3) M1 = T0+9: Stable Draft for public review based on results of consultation on existing TS. M2 = T0+14: final Draft for TC approval M3 = T0+17: start of the EN approval process M4 = T0 + 32 months published EN |  |
| Conformity Assessment – TSP Issuing Certificates |
| 8 | Description: an EN is to be produced on conformity assessment for TSPs issuing certificates. This is to reference EN 319 403 as the common basis of conformity assessment. | EN 319 413 |
|  | Methodology: The progression of this document is to be synchronised with EN 319 403. Expertise & effort required 1 experts in conformity assessment Effort required: 12 man days + 5 days for resolution of comments + 5 days for EN process (year 1: 3, year 2: 14, year 3: 5) Intermediate & final Milestones M1 = T0 + 14 months Stable Draft for public review. M2 = T0 + 19 months Final Draft for TC approval M3 = T0 + 22 months Draft EN ready for EN approval procedure M4 = T0 + 35 months published EN |  |
| Conformity Assessment – TSP providing time-stamping services |
| 9 | Description: an EN is to be produced on conformity assessment for TSPs providing time-stamping services. This is to build on EN 319 403 | EN 319 423 |
|  | Methodology: The progression of this document is to be synchronised with EN 319 403. Expertise & effort required 1 experts in conformity assessment Effort required: 7 man + 5 days for resolution of comments + 5 days for EN process (Year 1: 2, Year 2:10, Year 3: 5) Intermediate & final Milestones M1 = T0 + 14 months Stable Draft for public review. M2 = T0 + 19 months Final Draft for TC approval M3 = T0 + 22 months Draft EN ready for EN approval procedure M4 = T0 + 35 months published EN |  |

### Timing, Milestones and Efforts

Table 2.3: Summary Timing for TSPs Supporting Electronic Signatures Area

|  | Milestones |
| --- | --- |
|  | Y1 Q1 | Y1 Q2 | Y1 Q3 | Y1 Q4 | Y2 Q1 | Y2 Q2 | Y2 Q3 | Y2 Q4 | Y3 Q1 | Y3 Q2 | Y3 Q3 | Y3 Q4 |
| Tasks 1.1, 1.2 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 2 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 3 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 4 |  |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |
| Task 5 |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |  |
| Task 6 |  |  |  | M1 |  | M2 | M3 |  |  |  | M4 |  |
| Task 7 |  |  | M1 |  | M2 | M3 |  |  |  |  | M4 |  |
| Task 8 |  |  |  |  | M1 |  | M2 | M3 |  |  |  | M4 |
| Task 9 |  |  |  |  | M1 |  | M2 | M3 |  |  |  | M4 |

Table 2.4: Milestones for TSPs Supporting Electronic Signatures Area

| Milestone | Description | Due Date |
| --- | --- | --- |
| T1.1,1.2 M1 | Check List Annex on Policy Requirements for CA issuing Certificates - Draft for public review | T0+11 |
| T1.1,1.2 M2 | Check List Annex on Policy Requirements for CA issuing Certificates - Draft for TC approval | T0+16 |
| T1.1,1.2 M3 | Check List Annex on Policy Requirements for CA issuing Certificates - Draft for EN approval procedure | T0+19 |
| T1.1, 1.2 M4 | Check List Annex on Policy Requirements for CA issuing Certificates - ENs published | T0 +34 |
| T2 M1 | Additional Parts of Policy Requirements for CA issuing SSL Certificates - Draft for public review | T0+11 |
| T2 M2 | Additional Parts of Policy Requirements for CA issuing SSL Certificates - Draft for TC approval | T0+16 |
| T2 M3 | Additional Parts of Policy Requirements for CA issuing SSL Certificates - Draft for EN approval procedure | T0+19 |
| T2 M4 | Additional Parts of Policy Requirements for CA issuing SSL Certificates - EN published | T0 +34 |
| T3 M1 | Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates - Draft for public review | T0+11 |
| T3 M2 | Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates - Draft for TC approval | T0+16 |
| T3 M3 | Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates - Draft for EN approval procedure | T0+19 |
| T3 M4 | Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates - EN published | T0 + 34 |
| T4 M1 | Policy Requirements for TSPs issuing time-stamps - Draft for public review | T0+11 |
| T4 M2 | Policy Requirements for TSPs issuing time-stamps - Draft for TC approval | T0+16 |
| T4 M3 | Policy Requirements for TSPs issuing time-stamps - Draft for EN approval procedure | T0+19 |
| T4 M4 | Policy Requirements for TSPs issuing time-stamps – En published | T0+34 |
| T5M1 | Additional Profiles for TSPs Issuing certificates - Draft for public review | T0+9 |
| T5M2 | Additional Profiles for TSPs Issuing certificates - Draft for TC approval | T0+14 |
| T5M3 | Additional Profiles for TSPs Issuing certificates - Draft for EN approval procedure | T0+17 |
| T5 M4 | Additional Profiles for TSPs Issuing certificates – ENs published | T0+32 |
| T6M1 | Profiles for Time-stamping - Draft for EN approval procedure | T0+9 |
| T6M2 | Profiles for Time-stamping - Draft for TC approval | T0+14 |
| T6M3 | Profiles for Time-stamping - Draft for EN approval procedure | T0+17 |
| T6 M4 | Profiles for Time-stamping - EN published | T0 +32 |
| T7M1 | TSP conformity assessment general requirements - Draft for public review | T0+9 |
| T7M2 | TSP conformity assessment general requirements - Draft for TC approval | T0+14 |
| T7M3 | TSP conformity assessment general requirements - Draft for EN approval procedure | T0+17 |
| T7 M4 | TSP conformity assessment general requirements – EN published | T0 + 32 |
| T8M1 | Conformity assessment for TSPs issuing certificates - Draft for public review | T0+14 |
| T8M2 | Conformity assessment for TSPs issuing certificates - Draft for TC approval | T0+19 |
| T8M3 | Conformity assessment for TSPs issuing certificates - Draft for EN approval procedure | T0+22 |
| T8 M4 | Conformity assessment for TSPs issuing certificates – EN published | T0 + 35 |
| T9M1 | Conformity assessment for TSPs providing time-stamping services - Draft for public review | T0+14 |
| T9M2 | Conformity assessment for TSPs providing time-stamping services - Draft for TC approval | T0+19 |
| T9M3 | Conformity assessment for TSPs providing time-stamping services - Draft for EN approval procedure | T0+22 |
| T9 M4 | Conformity assessment for TSPs providing time-stamping services – EN published | T0 + 35 |

Table 2.5: Efforts for TSPs Supporting Electronic Signatures Area

| Task | Activity | Effort (days) Y1 | Effort (days) Y2 | Effort (days) Y3 |
| --- | --- | --- | --- | --- |
| T1.1,1.2 | Production of Check List Annex on Policy Requirements for CA issuing Certificates | 15 | 8 | 7 |
| T2 | Production of Additional Parts of Policy Requirements for CA issuing SSL Certificates | 11 | 7 | 7 |
| T3 | Production of Additional Parts of Policy Requirements for CA’s Issuing Attribute Certificates | 7 | 5 | 5 |
| T4 | Production of Policy Requirements for TSPs issuing time-stamps | 7 | 5 | 5 |
| T5 | Production of Additional Profiles for TSPs Issuing certificates | 20 | 10 | 9 |
| T6 | Production of Profiles for Time-stamping | 7 | 5 | 5 |
| T7 | Conformity Assessment – General requirements and guidance | 23 | 10 | 9 |
| T8 | Conformity Assessment – TSP Issuing Certificates | 3 | 14 | 5 |
| T9 | Conformity Assessment – TSP providing time-stamping services | 2 | 10 | 5 |
|  | STF Leadership | 10 | 10 | 10 |
| T2 Total |  | 105 | 84 | 67 |

### Budget

The total number of man-days is estimated to 256 over 3 years.

Total funding request from EC/EFTA is 153 600 EUR for expert resources.

Table 2.6: Effort for TSPs Supporting Electronic Signatures Area

| Description | Rate | Man days | Total Cost |
| --- | --- | --- | --- |
| Phase 2c part A2 - TSP eSig - Year 1 - Funded effort | 600 | 105 | 63 000 |
| Phase 2c part A2 - TSP eSig - Year 2 - Funded effort | 600 | 84 | 50 400 |
| Phase 2c part A2 - TSP eSig - Year 3 - Funded effort | 600 | 67 | 40 200 |
| Total | 600 | 256 | 153 600 |

## Travels

Different means, including face-to-face meetings with stakeholder contacts will be important. The STF experts may therefore need to travel to various meetings. Full details of which meetings will be attended is not possible to state at this stage as the date of the effective start of the activities (T0) will affect the timing and location of the meetings which are still to be finalised in the TB themselves.

Table 7a: Travels – Year 1

| Concept | Number of Travels | Number of travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meetings | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| Travels of the leader to the open workshop | 1 | 1 | 800 | 800 |
| travels to disseminate the work to non-European conferences/for a | 1 | 1 | 1 800 | 1 800 |
| Liaison meetings with stakeholders (EU projects, Bodies, Associations, conferences) | 10 | 1 | 800 | 8 000 |
| Total Y1 |  |  |  | 16 200 |

Table 7b: Travels – Year 2

| Concept | Number of Travels | Number of travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meeting | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| travels to disseminate the work to non-European conferences/for a | 1 | 1 | 1 800 | 1 800 |
| Liaison meetings with stakeholders (EU projects, Bodies, Associations, conference) | 8 | 1 | 800 | 6 400 |
| Total Y2 |  |  |  | 13 800 |

Table 7c: Travels – Year 3

| Concept | Number of Travels | Number of travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meeting | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| Total Y3 |  |  |  | 5 600 |

Total travel budget is estimated at 35 600 EUR over 3 years.

Reports

The outcome of this action will be the provision of an Interim report and a Final Report to the EC/EFTA. The Interim Report will report on activities over the first year and be provided 19 months after the start of the action and will provide a status report on the activity performed along with the latest drafts of the ETSI deliverables that will be available at this point in time. Full resource usage information will also be provided via the DG Enterprise Cost Control Strategy on EC acceptance of the Interim Report.

The Final Report will be provided to the EC/EFTA 36 months after the start of the action detailing the activity performed since the Interim Report along with the versions of the published ETSI European Standards. The Final Report will also provide an analysis and report on the performance indicators as outlined in clause 6 of this proposal. On acceptance of the Final Report the full resource usage details will also be provided following the DG Enterprise Cost Control Strategy along with the required external audit certificate and declaration of the real costs incurred.

Part III – Financial part

# Financial provisions in the EC/EFTA contract

## Total Action Costs

The total action cost is estimated to be 672 200 EUR. The total number of man-days is estimated to be 611 man-days over 3 years. The total travel budget is estimated at 35 600 EUR over 3 years.

Total funding request from EC/EFTA for this action is 402 200 EUR comprised of 366 600 EUR for expert resources and 35 600 EUR for travel.

Table 8: Total Action Costs

| EC - ETSI Contributions |
| --- |
|  | Expert | CTI | Total days | Total € | % |
| EC/EFTA | 611 X 600 | 0 | 611 | 366 600 |  |
| Travel |  |  |  | 35 600 |  |
| Total EC Contribution |  |  |  | 402 200 | 59,83 |
| Contributions in-kind | 450 x 600 |  | 450 | 270 000 |  |
| Total ETSI Contribution |  |  |  | 270 000 | 40,17 |
| TOTAL |  |  |  | 672 200 | 100 |

## Expert Manpower

Total cost for manpower resources: 611 working days at 600 € per day: 366 600 €

## Travel costs

Total estimated cost for travelling: 35 600 €, as described in tables 7a, b, c in clause 7 of this proposal.

## Equipment necessary to implement the action

N/A

## 8.6 Cost of consumables and supplies necessary to implement the action

N/A

## Other costs and services necessary to implement the action

N/A

## Subcontracting to external organizations

N/A

## Contribution in kind

The in-kind contribution is indicated in the relevant estimated financial budget and will follow the provisions of Article II.15.5 of the Framework Partnership Agreement between ETSI and the European Commission signed on 04 February 2009. An in-kind contribution amounting to 270 000 € (the equivalent of 450 man-days) will be provided as an element of the co-financing of this action. These man-days will be justified by signatures for specifically designed attendance sheets by participants in the planned activity. Signatures at TB and reference body meetings (ETSI) will be valued at three times the one day signed for. Signatures from other standards body meetings, workshops, consultations, etc. will be solely for the eligible day or half-day.

The total cost of funding via in kind contribution is 270 000 € (40,17% of the total action cost).

List of abbreviations:

AdES: Advanced electronic signature

ASiC: Associated Signature Container

BES Basic Encoding Signature

CA: Certification Authority

CAB Forum = Certification Authority / Browser Forum

CAdES: CMS Advanced Electronic Signature

CMS: Cryptographic Message Syntax

CRL: Certificate revocation list

CROBIES: study on CROss-Border Interoperability of ESignatures

CSP: Certification Service Provider

CWA: CEN Workshop Agreement

DG: Directorate General

EC: European Commission

EESSI: European Electronic Signature Standardization Initiative

EFTA: European Free Trade Association

EN: European norm

EPES Explicit Policy-based Electronic Signature

ERS: Evidence record syntax (RFC 4998)

ESI: Electronic Signatures and Infrastructures

EU: European Union

EV: Extended validation

FESA: Forum of European Supervisory Authorities for Electronic Signatures

IETF: Internet Engineering Task Force

ISO: International Organization for Standardization

IT: Information technology

OASIS: Organization for the Advancement of Structured Information Standards

OCSP: Online Certificate Status Protocol

PAdES: PDF Advanced Electronic Signature

PDF: Portable Document Format

PE: Public Enquiry

QC: qualified certificate

STORK: Secure idenTity acrOss boRder linKed

SSCD: Secure Signature Creation Device

SSL: Secure Socket Layer

STF: Specialist Task Force

TC: Technical Committee

ToC: Table of Content

TS: Technical specification

TSL: Trust Status List

TSP: Trust Service ProviderW3C: World Wide Web Consortium

XAdES: XML Advanced Electronic Signature

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 17-Nov-2012 | EC/EFTA |  | EC/EFTA Technical Proposal |
| 0.1 | 26 Nov-2012 | Berrini |  | ToR for Board approval, based upon EC/EFTA Technical Proposal |

# Footnotes

Study on the standardisation aspects of e-signatures, SEALED, DLA Piper et al, 2007 (http://ec.europa.eu/information_society/policy/esignature/docs/standardisation/report_esign_standard.pdf).

CROBIES study (Cross-Border Interoperability of eSignature), Siemens, SEALED and TimeLex, 2010 (http://ec.europa.eu/information_society/policy/esignature/crobies_study/index_en.htm).