|  | ToR STF 459 (TC ESI) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: EC/EFTA Technical Proposal – Date:17 November 2012 |
|  | Last updated by: Alberto Berrini – Date:26 November 2012 |
|  | page 1 of 3 |

Terms of Reference - Specialist Task Force 459 (TC ESI)

Rationalised Framework for electronic signatures standards; Priority Activities relating to Testing Compliance & Interoperability and Trust Applications Service Providers

SA/ETSI/ENTR/460/2012-10 - Phase 2c Part B

Summary information

| Approval status | ETSI proposal reviewed by EC/EFTA. To be approved by ETSI Board (AbC) |
| --- | --- |
| Funding | Manpower 311 working days (7 contracted experts) + 18 working days (CTI) Cost: 215 360 € (197 760 € manpower + 17 600 € travel) In-kind contribution: 136 800 € (228 equivalent working days) |
| Time scale | Duration 36 months from EC/EFTA contract signature (expected January 2013) |
| Tasks | Coordinating testing conformity and interoperability with Rationalised Framework Production of Technical Specifications for Testing Compliance and Interoperability Design and development of conformity testing tools Generation of a special report on Electronic Delivery |
| Work Items | DSR/ESI-00125 DTS/ESI-0019124 TS 119 124 Parts 2, 3, 4 and 5 DTS/ESI-0019134 TS 119 134 Parts 2, 3, 4 and 5 DTS/ESI-0019144 TS 119 144 Parts 2, 3, 4 and 5 DTS/ESI-0019154 TS 119 154 DTS/ESI-0019164 TS 119 164 Parts 2, 3, 4 and 5 DTS/ESI-0019614-2 TS 119 614 Part 2 DSR/ESI-0019530 SR 019 530 Reports See table 1, §7.2 |

Part I – Policy relevance and expected market impact

# Policy relevance

The proposed actions outlined in this technical proposal address the Electronic Signature Mandate M/460 requirement for a “rationalised European eSignature standardisation framework” (Rationalised Framework, Rationalised Framework for Electronic Signatures, or Framework henceforth) and the electronic signatures (domain 5) of the EC’s 2010-2103 ICT Standardisation Work Programme.

The current proposal takes account of those actions in the fields of “Testing Compliance and Interoperability”, and “Trust Application Service Providers”, that ETSI TC ESI considers critical to start to implement in the indicated timing. They do not cover all the actions identified in the Special Report SR 001 604: “Rationalized Framework for Electronic Signatures Standardisation”, but only those ones whose implementation delay would imply a considerable damage in the production of the Rationalised Framework.

The current proposal is identified as “Phase 2c part B Priority Activities relating to Testing Compliance & Interoperability, and Trust Applications Service Providers”.  This is primarily aimed at:

- Producing a Special Report detailing the activities related to testing interoperability and conformity that must be run during the implementation and promotion of the Rationalised Framework of Electronic Signatures

- Producing a set of Technical Specifications defining test suites for testing interoperability and conformity against the standards members of the subset aforementioned.

- Designing and implementing a set of conformity testing tools, to support implementers of the aforementioned subset of standards.

- Interacting with STFs in charge of the production of the standards identified in the Rationalised Framework for coordinating activities dealing with testing interoperability and conformity, with those activities dealing with its actual development and promotion. This interaction and coordination will aim at maximising the catalyser impact of the former activities on the adoption of the relevant standards.

- Producing a Special Report detailing a rationalized set of standards for Electronic Delivery, fully aligned with the criteria and principles that have led the production of the Rationalized Framework of Standards for Electronic Signatures. This Special Report will complement the aforementioned Rationalized Framework for this specific type of Trust Services Providers using Electronic Signatures. This specific part of the framework will be born from a close co-operation with key on-going efforts, mostly EC-funded Large Scale Pilot Projects dealing the definition and deployment of services that require e-Delivery provision.

The different parts of Phase 2 of the answer to M/460, the split of responsibilities between CEN and ETSI are described in 2.2 below.

# Rationale

## Phase 2 - General

Following on from studies on the standardisation aspects of e-signatures and Cross-Border Interoperability of eSignature (CROBIES), and other EU activities applying electronic signatures, the need has been identified for a “Rationalised European eSignature Standardisation Framework” to be implemented in a 4 year programme.  This Framework is to ensure that all the necessary standards are provided in a clear, coherent and accessible framework to maximise the interoperability, including progression of existing specifications to European Norms and the provision of implementation guidelines.

CEN and ETSI formally accepted mandate M/460 and agreed to jointly develop the response and work programme under M/460. This work programme, also defining an agreed split of responsibility between CEN and ETSI as well as a detailed description of the agreed cooperation between the two ESOs, is divided in two phases:

Phase 1 defining primarily the Rationalised Framework with a gap analysis and a resulting final work programme and addressing, through quick fixes, issues that urgently need an update;

Phase 2 implements the final work programme as defined in Phase 1.

The present document presents activities to be executed as part of this final work programme. The present document together with other proposals as outlined below is to implement phase 2 of the work programme.

The rationalisation of the structure for eSignature standardisation framework documents is described in ETSI SR 001 604 v1.1.1. This SR will be replaced by TR 119 000, containing an updated version of the Rationalised Framework, which will be further updated regularly as described in Task 1 of the phase 2a proposal.

It will not be possible to achieve pan-European interoperability without the implementation of the rationalised structure described in SR 001 604 as proposed for M/460 phase 2, as described in this and associated proposals.  The Rationalised Framework identifies the work plan to bring standards for electronic signatures forward to the strongest level of standardisation (European Norm – EN) which places the obligation on EU and EFTA nations to adopt them as their national standards. Without progressing the standards to this level would mean that nations can continue to apply their own variations.  Furthermore, the Rationalised Framework puts the standards and their options in a clear and consistent framework so that the standardised solutions necessary to meet a given business need can be clearly identified.  Otherwise, as is the currently case, different standardised solutions will be adopted to meet the same business need.

## Elements of Phase 2

Phase 2 of the execution of the CEN and ETSI answer to mandate M/460 will be organised into separate elements related to the structure of the Rationalised Framework:

Figure 1: Overview of the Rationalised structure for electronic signature standardisation

Phase 2a: This phase aims at coordinating the fulfilment of the Rationalised Framework for electronic signature standards across all areas as defined in Phase 1a and in line with mandate M/460, and at executing tasks that requires joint ETSI-CEN activities with regards to the fulfilment of the Rationalised Framework.  It also addresses cryptographic suites (area 3) which overlaps with standardisation addressed by both CEN and ETSI

This is subject of a separate proposal submitted by ETSI for a joint CEN / ETSI activity.

Phase 2b: This phase covers the CEN activities aiming at the execution of the fulfilment of the Rationalised Framework standards for Signature Creation (Area 2), as defined in Phase 1a and in line with mandate M/460.

This is the subject of a separate proposal to be submitted by CEN.

Phase 2c: This phase covers ETSI activities which are split into 2 parts

Phase 2c part A: it covers the highest priority ETSI activities aiming at the execution of the fulfilment of the Rationalised Framework for electronic signature standards, as defined in Phase 1a and in line with mandate M/460.

Area 1 - Signature creation & validation: To align specifications for procedures and formats for signature creation and verification with the Rationalised Framework, addressing any gaps identified in the Rationalised Framework work plan, and progressing all the relevant specifications to EN.

Area 4 - TSP Supporting electronic signatures: To align specifications for TSP supporting electronic signatures with the Rationalised Framework, addressing any gaps identified in the Rationalised Framework work plan, and progressing all the relevant specifications to EN.

This is the subject of a separate proposal submitted by ETSI

Phase 2c part B: This phase covers the priority ETSI activities aiming at the execution of the fulfilment of the Rationalised Framework for electronic signature standards, as defined in Phase 1a and in line with mandate M/460, for:

Area 5 - Trust Application Service Providers: To study standardisation requirements for Electronic Delivery applying electronic signatures.  Other specifications for trust services supporting applications where electronic signature are a key element exist, including registered electronic-mail (REM) and data preservation, but at the moment there is uncertainty about the standards necessary for e-Delivery, required for major pan European application such as e-Justice and public procurement.

The implementation of other elements of work plan identified in the Rationalised Framework for this area will be addressed by future work plans within ETSI.

Testing Compliance and Interoperability: To develop a set of technical specifications and tools that act as catalysers for implementing essential standards of the framework, particularly for area 1 – signature creation and verification.

The implementation of other elements of work plan identified in the Rationalised Framework for this area will be addressed by future work plans within ETSI.

This is the subject of the present proposal.

## Phase 2c part B Activities

Testing compliance and interoperability is a vital element of standardisation.  Once the standards have been fully defined then true interoperability is achieved once implementers have demonstrated compliance to the standard and the ability to interoperate with other implementations.

Registered e-Delivery has been identified as an important component of a number of electronic services such as e-Justice and e-Procurement. Such a service ensures that users can have strong evidence of the delivery of information needed to conduct electronic transactions, thereby avoiding any uncertainty over the status of any transaction. It is recognised that electronic signatures form an essential element of e-Delivery, however it has yet to be established what features will be needed for e-Delivery.  This has similar properties to the existing standardised approach for registered electronic mail (REM) but because of the potential interactive nature of e-Delivery services variations of these features may well be necessary.  At present a high variety of solutions have been specified (and some of them even implemented total or partially). The EC, aware of this disparity of solutions and its inherent danger, is requesting to the relevant players in the e-Delivery arena to provide a clear effort to achieve convergence in these different solutions. This activity will encompass the activities of some key LSPs (like e-Codex and others that very likely will be born during this phase), will closely work with them and will develop the part of the Rationalised Framework on Electronic Signatures on this field, so that ETSI TC ESI may launch as quickly as possible the corresponding efforts to produce the corresponding standards.

# Objective

This proposal details a proposal for priority activities relating to testing compliance & interoperability, and trust applications service providers.  This proposal is primarily aimed at:

Generating a Special Report detailing the activities related to testing interoperability and conformity that must be run during the implementation and promotion of the Rationalised Framework of Electronic Signatures.

Producing a set of Technical Specifications defining test suites for testing interoperability and conformity against the standards members of the subset aforementioned.

Designing and implementing a set of conformity testing tools, for supporting implementers of the aforementioned subset of standards.

Interacting with STFs in charge of the production of the standards identified in the Rationalised Framework for coordinating activities dealing with testing interoperability and conformity, with those activities dealing with its actual development and promotion. This interaction and coordination will aim at maximising the catalyser impact of the former activities on the adoption of the relevant standards.

Generating a Special Report identifying and scoping a rationalised set of standards on Electronic Delivery applying Electronic Signatures.

# Market impact

The completion of the Rationalised Framework for electronic signature standards will allow business stakeholders to easily implement and use products and services based on electronic signatures. It will allow a harmonized use of electronic signatures in line with directive 1999/93/EC (and with its revision) and will favour the take up of electronic signature standards by the industry. This will result in a simplified access of enterprises and citizens to cross-border electronic public services.

The completion of the work specified in this proposal will put in place a set of technical specifications and tools of vital relevance for implementers:

- Firstly, interoperability and conformity testing specifications will be the actual basis on which it will be possible to organize new remote and face-to-face interoperability testing events, which have proved to be an extremely relevant catalyser for achieving interoperable tools.

- Secondly, the conformity-testing tools will catalyse tools development, as they will allow implementers to quickly ensure that their tools are actually conformant to the relevant standards in the framework.

- As mentioned before, the Special Report on electronic delivery will incorporate within the Rationalised Framework an essential piece, which has deserved lots of efforts: the Electronic Delivery using electronic signatures.

As mentioned before, it is considered crucial to start implementing the actions subject of these proposals because:

- Regarding the Interoperability and Conformance Testing Task, ETSI under agreement SA/ETSI/ENTR/460/2010-13 has already performed some activities in this area that have benefited to stakeholders in two interoperability/conformity events that had a high level of participation. These activities included the production of some ETSI TSs and also the production of the XAdES Baseline Profile Conformance Testing Tool, whose availability has been very well received by stakeholders. Stopping these activities for more than one year would very negatively impact on the stakeholders as they could not get advantage of these types of tools, which actually are of a great help for their developments, and in consequence in the actual deployment of the Rationalised Framework of Electronic Signatures.

- Regarding the Trust Applications Service Providers applying Electronic Signatures, it is well known that at this point in time, a number of different LSPs have dealt or are dealing with Electronic Delivery that use Electronic Signatures, and that a number of different solutions are on the table. Delaying for more than one year the activity envisaged in this proposal would result in a lack of coherent standardisation activity encompassing, tracking and even impacting this process at the European level. It would surely lead to adopt solutions without taking account of the Rationalised Framework for Electronic Signatures, increasing the risk of repeating mistakes from the past and get a non-rationalised framework of standards for Electronic Delivery.

Part II – Execution of the work

# Working method / approach

The work is to be carried out in an ETSI Specialist Task Force (STF).

## Establishment of a Specialist Task Force (STF)

The work plan related to Phase 2c part B is to be carried out by one ETSI Specialist Task Force (STF) made of 7 experts, including one member of ETSI CTI and possibly two members that participate in LSPs dealing with Electronic Delivery. Collectively, the STF experts will need to possess an in-depth established knowledge of the following domains:

Production of Technical Specifications defining test suites for testing interoperability and conformity.

Design and development of conformity testing tools (which will be designed and developed based on the criteria and the development of the conformity testing tool built for XAdES Baseline Profile)

Experience in scoping and support of interoperability and conformance testing events. Also experience as participant of such types of events.

The following Technical Specifications and Standards for which the STF will generate the interoperability and conformity testing Technical Specifications:

Standards that define the format for the different AdES signatures types (XAdES, CAdES and PAdES), as well as their profiles. Also the ASiC Containers format.

Deep knowledge of Technical Specifications for testing interoperability on PAdES (ETSI TS 119 144-2: “PDF Advanced Electronic Signatures (PAdES) Testing Compliance & Interoperability; Part 2: Test Suite for PAdES interoperability test events”) and ASiC (ETSI TS 119 164-2: “Associated Signature Containers (ASiC) Testing Compliance & Interoperability; Part 2: Test Suite for ASiC interoperability test events”).

Deep knowledge of the ETSI TS 119 134-5: “XML Advanced Electronic Signature (XAdES) Testing Compliance & Interoperability; Part 5: Conformance Testing for XAdES Baseline Profile” will be a must.

Standards defining Advanced Electronic Signatures validation procedures (to be built on the ETSI Technical Specification 102 853 “Signature verification procedures and policies” as produced under grant agreement SA/ETSI/ENTR/460/2010-12).

Standards on Registered Electronic Mail (to be built on ETSI TS 102 640).

Standards on Trusted-service Status List (to be built on ETSI TS 102 231: “Provision of harmonized Trust-service status information”) and the Commission Decision 2009/767/EC of 16 October 2009 “setting out measures facilitating the use of procedures by electronic means through the ‘points of single contact’ under Directive 2006/123/EC of the European Parliament and of the Council on services in the internal market” and their ulterior corrigenda.

Extended experience in implementing electronic signatures standards for which the test suites and conformity testing tools will be produced.

Good knowledge of and even participation in certain European projects, especially Large Scale Pilots, specially SPOCS, e-Codex, PEPPOL, and other relevant LSPs in the Electronic Delivery arena). Participation in some of these projects will constitute an added value which will ensure a cross fertilization between this STF and the on-going LSPs.

One of the experts of this STF shall be a member of the ETSI CTI (Centre for Testing and Interoperability), for ensuring a seamless exchange of information between the STF and this ETSI unit as well a sensible and useful testing work plan that encompasses the implementation and deployment of the Rationalised Framework.

Thorough knowledge of theory and practice of international and European standards in PKI implementation and in the areas of Electronic Delivery and Registered Electronic Mail.

Capability and experience in liaising with other international organisations.

The STF leader will be responsible for co-ordinating the execution of the tasks assigned to the individual experts, according to the requirements in the ToRs and following the technical direction given by the Technical Body. The leader will also be in charge of reporting to the eSignature Coordination Group and to the TC ESI. Finally, the leader will also be in charge of the drafting of the different reports to be submitted to the European Commission.

The experts will be selected according to their competences and qualifications. The experts will be recruited following the ETSI procedures and will be administratively supported by the ETSI secretariat.

## STF relationship with ETSI TC ESI, ETSI CTI, other STFs of phase 2c and CEN-ETSI eSign Coordination Group

This STF will report to ETSI TC ESI and to the CEN-ETSI eSignature Coordination Group.

Key documents will be made available to all stakeholders, including members of ETSI ESI and CEN TC 224, as follows:

Stable drafts of the deliverables for public review with 45 days public commenting period.

Complete drafts of the deliverables with 30 days public commenting period.

ETSI TC ESI will approve the final (draft) deliverables:

For TS, TR and SR, prior to their publication and submission to the European Commission and EFTA.

For draft ENs, prior to their submission to the EN approval procedure.

The published deliverables will be freely available electronically on the ETSI portal.

ETSI TC ESI will report on the progress of the STF to the CEN-ETSI eSign CG which will monitor the progress of the work undertaken by CEN and ETSI to reply to mandate M/460 (see the CEN-ETSI joint response document for further details on the eSign CG).

Progress reports on the activities and results under this action will be provided to the EC/EFTA as part of the ESO reporting to the CEN-ETSI eSign Coordination Group (to be provided on a six monthly basis, as required by mandate M/460).

Draft deliverables will also be regularly distributed to ETSI CTI in order to ensure a seamless co-ordination with this unit, responsible within ETSI of organizing remote and face-to-face Plugtests™ Events where interoperability and conformity tests are conducted. This will allow ETSI CTI to update the Electronic Signature Portal for supporting both types of Plugtests™ Events, by including material fully aligned with the TSs produced by the STF.

The STF will also closely work with other STFs of Phase 2c in charge of the production of the standards that are also incorporated in the scope of this proposal for testing. All the relevant STFs and ETSI CTI will work together in the coordination of their activities for achieving that the production of the Technical Specifications related to testing interoperability and conformity, the development of the conformity testing tools, and the scheduling of the testing events, encompass in a sensible way the development of the relevant standards of the Rationalised Framework and that their catalysing effect is maximized.

## Organization of other stakeholders involvement

Publicizing actions to various stakeholders including European member states, standards organizations and European projects will be necessary to widespread the results of this work, get the widest possible collection of views amongst all parties concerned, and whenever suitable and possible establish some degree of coordination in strongly related activities. In particular, the experts will aim to continue liaison with relevant entities. The list of entities includes EC-funded LSPs projects; at present E-CODEX has been identified as one of the most relevant but also those ones like PEPPOL or SPOCS which after their official finalization might get an enlargement, or new projects that could appear in the short term, should be targeted. The list also includes standardization organizations like OASIS, W3C, IETF and ISO.

The E-SIGNATURES_NEWS mailing list, set up during phase 1, will continue to exist and will be used to keep stakeholders informed on the progress of the work. Those stakeholders will be consulted at various points during the work. They will in particular be consulted when drafts of the deliverables are issued for public comments so as to get their comments and feedback. Electronic comments will be encouraged via the contact list. A register of comments received through this list will be maintained by the STF.

The STF will set up a web page on the STF page of the ETSI Portal which records information about the activity of the STF, it’s objective and terms of reference, work plan, progress and contribute to feed relevant information to the www.e-signatures-standards.eu website and will make available drafts for public comment within the constraints of the ETSI rules and as agreed with the CEN-ETSI eSign Coordination Group.

# Performance indicators

As required, by the grant agreement, information will be provided that will act as performance indicators against the contracted activity in the following cases:

Effectiveness:

Details will be provided, throughout the lifetime of the proposed action, on:

the number of meetings held in relation to this work:

the number of participants;

the number of presentations and technical contributions made on the activity by STF

an evaluation of any feedback received;

project progress in relation to the schedule specified;

Proposed Effectiveness Benchmarks

Reports produced by the STF for TC ESI about the progress of the work and circulated for information to the CEN-ETSI eSign CG. A report will be produced for each TC ESI meeting held during this activity (expected to be at least 3 reports a year), plus a report to the CEN-ETSI eSign Coordination Group (expected to be at least 2 reports a year).

Draft versions of the deliverables to be circulated to CEN TC 224 and ETSI TC ESI for comments, namely: a public review draft and the final version for approval.

90% of the tasks and other milestone-related schedule on time (less than 5 days after the planned dates).

Stakeholder engagement:

An analysis will be given of the balance of stakeholder representation (including the Service Directive experts group, industry and major EU projects dealing with electronic signatures) in the activity and the number of liaison activities performed (especially at the international level).

If possible, and when relevant, the STF will continue relationships with EU groups and projects representing major stakeholders on requirements (e.g. Services Directive expert group, E-CODEX, PEPPOL, if extended, SPOCS, if extended, other relevant EC-funded LSP projects dealing with E-Delivery, etc). Also the STF will need to liaise with standards bodies working in related areas such as IETF, OASIS, ISO, and W3C.

Proposed Benchmarks

- Analysis of the involvement of stakeholders (including relevant European Projects involved in e-signatures, etc) in close dialogue with the STF team and their contribution to the work being developed, aiming at improving the usability of the conformance checker tool, the completeness of the test suites for testing conformity, and the scope of the test suites for testing interoperability.

- At least 25 contributions of different types (comments to Technical Specifications, usage of tools, participation in interoperability and conformity testing events using tools developed by this STF, etc.) from stakeholders are expected.

- Support by TC ESI plenary to the STF reports with an estimated attendance of 15 to 20 participating members.

Dissemination of results:

Information will be provided on the effectiveness of activities related to the dissemination of project deliverables and efforts made to raise industry awareness of the activity.

Proposed Benchmarks

- At least 1 presentation made to standards bodies, user groups, workshops or symposia;

- At least 1 consultation (ETSI, CEN, stakeholder contact list) on the draft deliverables

- Preparation of at least one paper to be presented to relevant conferences/workshops in order to disseminate the project results.

# Work plan, milestones and deliverables

Note: T0 is the date of signature of action grant/1st day of month following signature.

Task 0 – Set-up of the STF

Technical experts will be recruited to participate in the STF following the ETSI procedures (as detailed in clause 5.1 of this proposal) and the allocation of resources to the tasks will be reviewed and agreed. The bulk of the activity once the selected experts have been contracted will be to agree on the division of responsibilities.

Planned duration: 2-3 months.

Planned timescale: T0 + 3 months following the date of signature of the EC/EFTA contract.

In this phase the STF web page will be set up on the STF section of the ETSI Portal which will record, amongst other things, an introduction to the STF, its’ objective and Terms of Reference along with the work plan.

## Deliverables

Table 1: Deliverables for Interoperability and Conformity Testing

| Task | Deliverable | Type | Title and Contents |
| --- | --- | --- | --- |
| 1 | WI DSR/ESI-00125 | SR | Title: Testing interoperability and conformity activities to be run during the implementation and promotion of the Rationalised Framework of Electronic Signatures |
|  |  |  | Content: This Special Report will provide full details on the activities related to testing compliance and interoperability that must be performed in parallel with the building up and promotion of the Rationalised Framework. |
| 2.1 | 119 124 Parts 2,3, 4 and 5 WI DTS/ESI-0019124 | TS | Title: CAdES Testing Compliance and Interoperability |
|  |  |  | Content: This multi-part document will define test suites for testing interoperability of CAdES signatures. This will define test suites for testing interoperability on CAdES mother specification (Part 2) and on CAdES Baseline Profile. (Part 3). This deliverable will also include the specifications required for building software tools for actually testing technical compliance of CAdES signatures against CAdES mother specification (Part 4) and CAdES Baseline Profile (Part 5). |
| 2.2 | 119 134 Parts 2, 3, 4, and 5 WI DTS/ESI-0019134 | TS | Title: XAdES Testing Compliance and Interoperability |
|  |  |  | Content: This multi-part document will define test suites for testing interoperability on XAdES signatures mother specification (Part 2) and on XAdES Baseline Profile (Part 3). This deliverable will also include the specifications required for building software tools for actually testing technical compliance of XAdES signatures against XAdES mother specification (Part4) and XAdES Baseline Profile (Part 5). |
| 2.3 | 119 144 Parts 2, 3, 4 and 5 WI DTS/ESI-0019144 | TS | Title: PAdES Testing Compliance and Interoperability |
|  |  |  | Content: This multi-part document will define test suites for testing interoperability on PAdES signatures mother specification (Part 2) and on PAdES Baseline Profile (Part 3). This deliverable will also include the specifications required for building software tools for actually testing technical compliance of PAdES signatures against PAdES mother specification (Part4) and PAdES Baseline Profile (Part 5). |
| 2.4 | 119 154 WI DTS/ESI-0019154 | TS | Title: Testing Compliance & Interoperability of AdES in Mobile environments |
|  |  |  | Content: This document provides technical specifications for testing implementations and accelerating the development of creation and validation applications for advanced electronic signatures in mobile environments. |
| 2.5 | 119 164 Parts 2, 3, 4 and 5 WI DTS/ESI-0019164 | TS | Title: ASiC Testing Compliance & Interoperability |
|  |  |  | Content: This multi-part document will define test suites for testing interoperability on ASiC containers mother specification (Part 2) and on ASiC Baseline Profile (Part 3). This deliverable will also include the specifications required for building software tools for actually testing technical compliance of ASiC containers against ASiC mother specification (Part4) and ASiC Baseline Profile (Part 5). |
| 2.6 | 119 614 Part 2 WI DTS/ESI-0019614-2 | TS | Title: Test suites and tests specifications for Technical Conformity and Interoperability Testing of Trusted Lists Part 2: Specifications for testing compliance of XML representation of Trusted Lists |
|  |  |  | Content: This document will include the specifications required for building software tools for actually testing technical compliance of EUMS Trusted Lists |
| 3.1 |  | Report | Title: CAdES and CAdES Baseline Conformity Testing Tools documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 3.2 |  | Report | Title: XAdES and XAdES Baseline Conformity Testing Tools documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 3.3 |  | Report | Title: PAdES and PAdES Baseline Conformity Testing Tools documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 3.4 |  | Report | Title: AdES usage with Mobile Environments Conformity Testing Tools documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 3.5 |  | Report | Title: ASiC and ASiC Baseline Conformity Testing Tools documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 3.6 |  | Report | Title: Trusted Lists Conformity Testing Tool documentation |
|  |  |  | Content: This document will provide a high level overview giving a brief introduction on the tool’s functions. |
| 4 | 019 530 WI DSR/ESI-0019530 | SR | Title: Rationalised framework of Standards for Electronic Delivery Applying Electronic Signatures |
|  |  |  | Content: This SR will define a rationalised set of standards for Electronic Delivery fully in line with the Rationalised Framework of Standards for Electronic Signatures. |

All deliverables will be published by ETSI.

NOTE: TC ESI will produce parts 1 of multi-part deliverables on a voluntary basis.

## Tasks

Table 2: Tasks for Interoperability and Conformity Testing

| Task |  | Deliverable |
| --- | --- | --- |
| Coordinating testing conformity and interoperability activities with the development of the Rationalised Framework |
| 1 | Description: The main goal of this task is to coordinate the activities related to testing interoperability and conformance with the actual development of the Rationalised Framework. This coordination task will be consolidated in the Special Report: “Testing interoperability and conformity activities to be run in parallel during the implementation and promotion of the Rationalised Framework of Electronic Signatures”. | SR DSR/ESI-00125 |
|  | Methodology: The team in charge of this task coordinates with the STFs in charge of the development of the different areas of the Rationalised Framework and ETSI CTI all the required activities dealing with the organization of interoperability tests events and conformity tests events (including provision of resulting feedback), with the production of Technical Specifications required for these types of tests, and with the development and deployment of conformity tools. . This activity will firstly identify the critical ENs (which are in preparation) of the Rationalised Framework whose adoption and deployment would largely benefit from this type of events and the conformity testing tools. The STF will also define the scope for testing interoperability, i.e., to identify the relevant aspects to be tested for each specification. The STF will agree with the entities aforementioned a sensible scheduling that ensures first that a reasonable amount of tools are available at the market for being tested, and second, that these tests may actually impact in due time the standardisation process, allowing the ENs to fix any interoperability problem or ambiguity identified by the participants in these events. Finally, this task will also define the scheduling of conformity testing tools development and deployment. The task will also define when and how these tools have to be made available to the community. The criteria for this timing are similar to the ones already mentioned for the interoperability test events. Expertise & effort required The team for all the tasks in this area should jointly provide deep experience in and knowledge of: production of ETSI TSs specifying test suites, production of ETSI TSs specifying conformity test suites, the technical specifications that at this point in time have been identified as tests targets (this includes: AdES and ASiC formats, REM, TSLs and TLs), development of conformity test tools. 4 experts (of which, one from ETSI CTI). Total number of man-days: 23 man-days (year 1) Intermediate & final Milestones M1 = T0+6 months Stable Draft for Public Review. Consolidated work plan draft for comments. This draft should contain the consolidated list of ENs that should be targeted by this activity. M2 = T0+9 months |  |
| Production of Technical Specifications for Testing Compliance and Interoperability |
| 2 2.1 2.2 2.3 2.4 2.5 2.6 | Description: The main goal of this task is to specify a set of Technical Specifications for supporting Interoperability and Conformity Testing. Each Technical Specification will include: A test suite for testing interoperability among tools implementing a certain EN, A set of conformity rules for supporting conformity testing of the products (signatures, trusted tokens, etc) generated by the tools under test. The list of outcomes of this task includes parts 2, 3, 4, and 5 of deliverables TS 119 124, TS 119 134, TS 119 144, and TS 119 164. It also includes TS 119 154 and part 2 of TS 119 614 as detailed below. | TS 119 124 Parts 2,3, 4 and 5 TS 119 134 Parts 2, 3, 4, and 5 TS 119 144 Parts 2, 3, 4, and 5 TS 119 164 Parts 2, 3, 4, and 5 TS 119 154 TS 119 614 Part 2 |
|  | Methodology: Relevant parts of certain Technical Specifications will be produced, as detailed below: Signature and Creation Verification Area: TS 119 124: “CAdES Testing Compliance & Interoperability”. The reference for this Technical Specification will be EN 319 122 (covered in technical proposal SA/ETSI/ENTR/460/2012-09). The following four parts of TS 119 124 will be produced: Part 2: Test suites for testing interoperability of CAdES signatures as defined in CAdES mother specification. Part 3: Test suites for testing interoperability of Baseline CAdES signatures as defined in the CAdES Baseline Profile. Part 4: Specifications for testing compliance of CAdES Signatures against CAdES mother specification. Part 5: Specifications for testing compliance of Baseline CAdES Signatures against CAdES Baseline Profile. TS 119 134: “XAdES Testing Compliance & Interoperability”. The reference for this Technical Specification will be EN 319 132 (covered in technical proposal SA/ETSI/ENTR/460/2012-09). The following parts will be covered: Part 2: Test suites for testing interoperability of XAdES signatures as defined in XAdES mother specification. Part 3: Test suites for testing interoperability of Baseline XAdES signatures as defined in the XAdES Baseline Profile. Part 4: Specifications for testing compliance of XAdES Signatures against XAdES mother specification. Reviewed version of Part 5: specifications for testing compliance of Baseline XAdES Signatures against XAdES Baseline Profile; ETSI has already published a first version of this part. The STF will review it and update if considered worth in the view of comments arrived and the outcome of XAdES Baseline Profile interoperability test events conducted before its consolidation. TS 119 144: “PAdES Testing Compliance & Interoperability”. The reference for this Technical Specification will be EN 319 142 (covered in technical proposal SA/ETSI/ENTR/460/2012-09). The following parts will be covered: Reviewed version of Part 2: Test suites for testing interoperability of PAdES signatures as defined in PAdES mother specification. A first version of this document was published by ETSI in March 2012. The STF will review it and update if considered worth in the view of comments arrived and the outcome of PAdES interoperability test events conducted before its consolidation. Part 3: Test suites for testing interoperability of Baseline PAdES signatures as defined in the PAdES Baseline Profile. Part 4: Specifications for testing compliance of PAdES Signatures against PAdES mother specification. Part 5: specifications for testing compliance of Baseline PAdES Signatures against PAdES Baseline Profile. TS 119 154: “Testing Compliance & Interoperability of AdES signatures in Mobile environments”. The reference for this Technical Specification will be EN 319 152 (covered in technical proposal SA/ETSI/ENTR/460/2012-09), and in consequence, its contents will strongly depend on the final contents of such EN. The STF will regularly exchange information with the STF in charge of the production of EN 319 152, so that it is continuously up-to-date with its progress. The STF will carefully analyse EN 319 152 and identify critical aspects for achieving interoperability of AdES signatures in Mobile Environments. The STF will then specify test suites targeting those interoperability aspects that are not addressed by test suites defined in other Technical Specifications. The STF will also scope and produce test suites for testing compliance against relevant aspects of EN 319 152. As use of AdES signatures in Mobile Environments may rely on protocols not developed by ESI (for instance, a protocol requesting the generation of an AdES signature), some of the aforementioned specifications could target these protocols or even reference test suites generated by other standardization bodies. TS 119 164: “ASiC Testing Compliance & Interoperability”. The reference for this Technical Specification will be EN 319 162 (covered in technical proposal SA/ETSI/ENTR/460/2012-09). The following parts will be covered: Reviewed version of Part 2: Test suites for testing interoperability of ASiC containers as defined in ASiC mother specification. A first version of this document was published by ETSI in March 2012. The STF will review it and update if considered worth in the view of comments arrived and the outcome of ASiC interoperability test events conducted before its consolidation. Part 3: Test suites for testing interoperability of Baseline ASiC containers as defined in the PAdES Baseline Profile. Part 4: Specifications for testing compliance of ASiC containers against ASiC mother specification. Reviewed version of Part 5: specifications for testing compliance of Baseline ASiC containers against ASiC Baseline Profile. Trusted Lists Area: TS 119 614 Part 2: Specifications for testing compliance of XML representation of Trusted Lists. The reference for this TS will be the TS 119 612: “Trusted List Format”. Parts 2 and 3 of TS 119 124, and TS 119 134, dealing with interoperability test suites specifications for XAdES and CAdES, will be built on the test suites already defined for former XAdES and CAdES interoperability test events organized and supported by ETSI. TS 119 614 part 2, will be built on the specifications defined for former TLs conformity test events. Expertise & effort required The team for all the tasks in this area should jointly provide deep experience in and knowledge of: production of ETSI TSs specifying test suites, production of ETSI TSs specifying conformity test suites, and the technical specifications identified as tests targets (this includes: AdES and ASiC formats, TSLs and TLs). 3 experts. Man-days for editing and reviewing: 76 man-days (year 1: 32, year 2: 40, year 3: 4) Intermediate & final Milestones M1 = T0 + 14 Stable drafts for public review. The degree of maturity of each document will depend on the agreed order of development. Nevertheless, each part draft shall include clear indications of the scope covered by each test suites. This deadline is synchronized with the production of stable drafts for the reference ENs 319 122, 319 332, 319 142, 319 152, and 319 162 as scheduled for Phase 2c part A Task 1 of Signature creation & validation. M2 = T0 + 22 Set of complete drafts for public review. M3 = T0 + 33 Final drafts for TB Approval M4 = T0 + 35 Publication as TS. This milestone is established after Phase 2c Part A Task 1 (Signature creation & validation) has completed its resolution of Public Enquiry comments. This will allow to incorporate to the final version of the Technical Specifications any change required by late change in the related specifications being produced by the aforementioned task. |  |
| Design and development of conformity testing tools |
| 3 | Description: The goal of this task is to design and develop a set of tools that stakeholders may use for testing conformity of their tools against a number of selected critical ENs in the Framework. | Tool for testing conformity of signatures against EN 319 122-2 Tool for testing conformity of signatures against EN 319 122-3 Tool for testing conformity of signatures against EN 319 132-2 Tool for testing conformity of signatures against EN 319 132-3 Tool for testing conformity of signatures against EN 319 142-2 Tool for testing conformity of signatures against EN 319 142-3 Tool for testing conformity of ASiC containers against EN 319 162-2 Tool for testing conformity of ASiC containers against EN 319 162-3 CAdES and CAdES Baseline Profile Testing Tools Documentation XAdES and XAdES Baseline Profile Testing Tools Documentation PAdES and PAdES Baseline Profile Testing Tools Documentation AdES usage with Mobile Environments Conformity Testing Tools Documentation ASiC and ASiC Baseline Profile Testing Tools Documentation Trusted Lists Conformity Testing Tool Documentation |
|  | Methodology: The STF will develop the tools listed below: Signature and Creation Verification Area: XAdES Conformity Testing Tool, for testing XAdES signatures against XAdES mother specification (TS 101 903 evolving to EN 319 132-2). This tool will be designed for implementing the conformity test suites defined in TS 119 134 Part 4. CAdES Conformity Testing Tool, for testing CAdES signatures against CAdES mother specification (TS 101 733 evolving to EN 319 122-2). This tool will be designed for implementing the conformity test suites defined in TS 119 124 Part 4. PAdES Conformity Testing Tool, for testing PAdES signatures against parts 2, 3, and 4 of PAdES mother specification (TS 102 778 evolving to EN 319 142). This tool will be designed for implementing the conformity test suites defined in TS 119 144 Part 4. ASiC Conformity Testing Tool for testing ASiC Containers against ASiC mother specification (TS 102 918 evolving to EN 319 162-2). This tool will be designed for implementing the conformity test suites defined in TS 119 164 Part 4. CAdES Baseline Conformity Testing Tool for testing CAdES signatures against CAdES Baseline Profile (TS 103 173 evolving to EN 319 122-3). This tool will be designed for implementing the conformity test suites defined in TS 119 124 Part 5. Version 2 of XAdES Baseline Conformance Testing Tool for testing XAdES signatures against XAdES Baseline Profile (TS 103 171 evolving to EN 319 132-3), if received comments implying changes in this tool generated by ETSI under SA/ETSI/ENTR/460/2010-13. The first version of this tool has been designed for implementing the conformity test suites defined in the version v1.1.1 of TS 119 134 Part 5. The new version of the tool will implement the conformity test suites of its next version. PAdES Baseline Conformity Testing Tool for testing PAdES signatures against PAdES Baseline Profile (TS 103 172 evolving to EN 319 142-7. This tool will be designed for implementing the conformity test suites defined in TS 119 144 Part 5. ASiC Baseline Profile Conformity Testing Tool for testing ASiC Containers against ASiC Baseline Profile (TS 103 174 evolving to EN 319 162-3). This tool will be designed for implementing the conformity test suites defined in TS 119 164 Part 5. Tools for testing compliance of use of AdES signatures within Mobile Environment. Firstly, the STF will carefully analyse what tools would be worth to produce, according to what will have been specified in the EN 319 152 and the TS 119 154. The STF will also exchange views with the STF that will have produced the EN 319 152, and the STF in charge of coordinating the evolution of the Phase 2 of the Mandate during this process. Based on this analysis and the available resources, the STF will proceed to develop the selected tool(s). Trusted Lists Area: Evolved tool for testing conformity of the Trusted Lists deployed by the EU Member States and the List of List deployed and maintained by the EC. Actually, a conformity testing tool is already available since December 2009, which nevertheless needs maintenance and progression as detailed below: Adaptation of the tool to the framework generated by the STF-428 for the XAdES Baseline Profile conformance checker tool. Improvement of the reporting capabilities. Incorporation of new test as required by the evolution of the reference technical specification during the work done in the STF resulting from technical proposal SA/ETSI/ENTR/460/2012-09. In this way, the new version of the tool will implement the conformity test suites defined in the TS 119 614 Part 2 The STF will use already existing open source tools as much as possible for the production of these tools. As mentioned before, one of the products produced under SA/ETSI/ENTR/460/2010-13, namely the tool for testing conformity on ETSI TS 103 171 “XAdES Baseline Profile”, will constitute the starting point for developing the different tools for testing conformity on X/CAdES mother specification and the identified profiles. Also as mentioned before, the conformity test tool in-kindly developed during the first EUMSs Trusted List Interoperability Event back in 2009 will constitute the starting point for developing the tool for testing conformity for TSLs and TLs. The STF will also produce companion documents for the developed tools, as listed below: XAdES and XAdES Baseline Conformity Testing Tools documentation, which will highlight the most relevant functions of these two strongly, related tools. CAdES and CAdES Baseline Conformity Testing Tools documentation, which will highlight the most relevant functions of these two strongly, related tools. PAdES and PAdES Baseline Conformity Testing Tools documentation, which will highlight the most relevant functions of these two strongly, related tools. AdES usage with Mobile Environments Conformity Testing Tools documentation, which will highlight the most relevant functions of the tool(s). Trusted Lists Conformity Testing Tool documentation, which will highlight the most relevant functions of the tool. Expertise & effort required The team for all the tasks in this area should jointly provide deep experience in and knowledge of development of conformity test tools on which the new ones will be built, and on software engineering. 3 experts (of which, one from ETSI CTI). Total number of man-days: 154 man-days (year 1: 44, year 2: 55, year 3: 55). Intermediate & final Milestones M1 = T0 + 12 First set of conformity testing tools partially or completely developed and their corresponding documents. The exact contents of this set will depend on the work plan defined in task 1. M2 = T0 + 24 Second set of conformity testing tools and their corresponding documents. At this point in time some of them will be fully developed. M3 = T0 + 36 Full set of conformity testing tools and their corresponding documents completely developed. |  |
| Generation of a special report on Electronic Delivery |
| 4 | Description: The document will propose a rationalised and well organized set of standards for Electronic Delivery Applying Electronic Signatures fully aligned with the principles, criteria and structure of the Rationalised Framework of Electronic Signatures. | SR 019 530 |
|  | Methodology: In view of the multiplicity of approaches and projects on this matter (Large Scale European Projects, national implementations, UPU standards), a Study will be conducted on e-delivery definition and standardisation requirements in order to propose a rationalised set of standards that fulfils the gap among the different standardizations efforts and pilots’ outcome documentation. Expertise & effort required The team should provide not only deep knowledge of the base specifications and profiles, legal requirements and framework, IT security management, RED and REM national implementations, Large Scale European Projects on e-delivery, and E-Codex work progress but also experience on the research and editorial work. Number of experts: 5 (2 Projects, 3 REM/RED experts) Total number of man-days: 55 (Year 1: 50, Year 2: 5) Intermediate & final Milestones M1 = T0+8 Stable draft for public review. M2 = T0+11 Complete Draft for public review. M3 = T0+14 Final Draft for TB Approval M4 = T0+16 Publication |  |

## Timing, Milestones and Efforts

Table 3: Summary Timing for Interoperability and Conformity Testing

|  | Y1 Q1 | Y1 Q2 | Y1 Q3 | Y1 Q4 | Y2 Q1 | Y2 Q2 | Y2 Q3 | Y2 Q4 | Y3 Q1 | Y3 Q2 | Y3 Q3 | Y3 Q4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 |  | M1 | M2 |  |  |  |  |  |  |  |  |  |
| Task 2 |  |  |  |  | M1 |  |  | M2 |  |  | M3 | M4 |
| Task 3 |  |  |  | M1 |  |  |  | M2 |  |  |  | M3 |
| Task 4 |  |  | M1 | M2 | M3 | M4 |  |  |  |  |  |  |
| Reports to EC/EFTA |  |  |  |  |  |  | IR |  |  |  |  | FR |

Table 4: Milestones for Interoperability and Conformity Testing

| Milestone | Description | Due Date |
| --- | --- | --- |
| T1.M1 | Stable draft of Testing interoperability and conformity activities to be run during the implementation and promotion of the Rationalised Framework of Electronic Signatures”, for comments | T0 + 6 |
| T1.M2 | Final report Testing interoperability and conformity activities to be run during the implementation and promotion of the Rationalised Framework of Electronic Signatures” for TB approval | T0 + 9 |
| T2.M1 | Stable drafts for Public review of the parts mentioned above of ETSI TSs 119 124, 119 134, 119 144, 119 154, and 119 614 for testing conformity and interoperability against the reference ENs,. Degree of maturity of each specification depending on what is agreed at the beginning of the STF. | T0 + 14 |
| T2.M2 | Complete drafts for Public review of the parts mentioned above of ETSI TSs 119124, 119134, 119 144, 119 154, and 119614 for testing conformity and interoperability against the reference ENs, | T0 + 22 |
| T2.M3 | Final drafts for TB approval of all the parts mentioned above of ETSI TSs 119124, 119134, 119 144, 119 154, and 119614 for testing conformity and interoperability against the reference ENs. | T0 + 33 |
| T2.M4 | Publication as TS | T0 + 35 |
| T3.M1 | First set of conformity testing tools (partially or completely developed) and their corresponding documents. List of tools and their degree of completion. | T0 + 12 |
| T3.M2 | Second set of conformity testing tools (partially or completely developed) and their corresponding documents. | T0 + 24 |
| T3.M3 | Conformity testing tools completely developed and operative, and the corresponding documentation as specified in the work plan. | T0 + 36 |
| T4.M1 | Stable draft of ETSI SR on Electronic Delivery for public review | T0 + 8 |
| T4.M2 | Complete draft of ETSI SR on Electronic Delivery for public review | T0 + 11 |
| T4.M3 | Final draft of ETSI SR on Electronic Delivery for TB approval | T0 + 14 |
| T4.M4 | Publication as SR | T0 + 16 |
| IR | Interim Report (see clause 7.6 for details) | T0 + 19 |
| FR | Final Report (see clause 7.6 for details) | T0 + 36 |

Table 5: Efforts for Interoperability and Conformity Testing

| Task | Description | Effort (Days) Y1 | Effort (Days) Y2 | Effort (Days) Y3 |
| --- | --- | --- | --- | --- |
| T1 | Production of the overall work plan for testing conformity and interoperability | 23 | 0 | 0 |
| T2 | Production of Technical Specifications for Testing Compliance and Interoperability | 32 | 40 | 4 |
| T3 | Design and development of conformity testing tools | 44 | 55 | 55 |
| T4 | Generation of a report on Electronic Delivery | 50 | 5 | 0 |
|  | STF Leadership | 7 | 7 | 7 |
|  | Total | 156 | 107 | 66 |

## Budget

The total number of man-days is estimated to 329 over 3 years (156 man days for year 1, 107 man days for year 2, and 66 for year 3). 18 days will be for support from a CTI expert (not covered under the Operating Grant between ETSI and the EC and EFTA. Total travel budget is 17 600 EUR over 3 years.

Table 6: Effort

| Description | CTI rate | CTI man days | Rate | Man days | Total Cost |
| --- | --- | --- | --- | --- | --- |
| Phase 2c part B - Year 1 - Funded effort | 620 | 8 | 600 | 148 | 93760 |
| Phase 2c part B - Year 2 - Funded effort | 620 | 5 | 600 | 102 | 64300 |
| Phase 2c part B - Year 3 - Funded effort | 620 | 5 | 600 | 61 | 39700 |
| Total | 620 | 18 | 600 | 311 | 197 760 |

Table 7a: Travels for Interoperability and Conformity Testing - Year 1

| Description | Number of Travels | Number of Travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meetings | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| Travels of the leader to the Phase 2 Workshop | 1 | 1 | 800 | 800 |
| TOTAL |  |  |  | 6 400 |

Table 7b: Travels for Interoperability and Conformity Testing - Year 2

| Description | Number of Travels | Number of Travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meetings | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| TOTAL |  |  |  | 5 600 |

Table 7c: Travels for Interoperability and Conformity Testing - Year 3

| Description | Number of Travels | Number of Travellers | Cost per travel | Total Cost |
| --- | --- | --- | --- | --- |
| travels of the leader to CEN-ETSI eSignature Coordination Group meetings | 3 | 1 | 800 | 2 400 |
| Travels of the leader to the ETSI ESI meetings | 4 | 1 | 800 | 3 200 |
| TOTAL |  |  |  | 5 600 |

## Reports to EC/EFTA

The outcome of this action will be the provision of an Interim report and a Final Report to the EC/EFTA. The Interim Report will be provided 19 months after the start of the action. It will provide a status report on the activity performed along with the latest drafts of the ETSI deliverables and tools that will be available at this point in time. Full resource usage information will also be provided via the DG Enterprise Cost Control Strategy on EC acceptance of the Interim Report.

The Final Report will be provided to the EC/EFTA 36 months after the start of the action detailing the activity performed since the Interim Report along with the publication versions of the published ETSI Technical Specifications and Special Reports and the finalization of the tools identified in the work-plan of the present proposal. The Final Report will also provide an analysis and report on the performance indicators as outlined in clause 6 of this proposal. On acceptance of the Final Report the full resource usage details will also be provided following the DG Enterprise Cost Control Strategy along with the required external audit certificate and declaration of the real costs incurred

Part III – Financial part

# Financial provisions in the EC/EFTA contract

## Total Action Costs

The total action cost is estimated to be 352 160 EUR. The total number of man-days is estimated to be 329 man-days over 3 years (including 18 man-days of CTI expert support). The total travel budget is estimated at 17 600 EUR over 3 years.

Total funding request from EC/EFTA for this action is 215 360 EUR (61,15%).

Table 8: Total Action Costs

| EC - ETSI Contributions |
| --- |
|  | Expert | CTI | Total days | Total € | % |
| EC/EFTA | 311 X 600 | 18 X 620 | 329 | 197 760 |  |
| Travel |  |  |  | 17 600 |  |
| Total EC Contribution |  |  |  | 215 360 | 61,15 |
| Contributions in-kind | 228 x 600 |  | 228 | 136 800 |  |
| Total ETSI Contribution |  |  |  | 136 800 | 38,85 |
| TOTAL |  |  |  | 352 160 | 100 |

## Expert Manpower

Total cost for manpower resources: 311 man-days at 600 € per day: 186 600 €

## CTI Manpower

Total cost for manpower resources in relation to technical and project management support: 18 working days at 620 € per day:  11 160 €

The CTI experts are not included in the annual ETSI Operating Grant.

## Travel costs

Total estimated cost for travelling: 17 600 €

As described in tables 7a and 7b in clause 7 of this proposal.

## Equipment necessary to implement the action

N/A

## Cost of consumables and supplies necessary to implement the action

N/A

## 8.7 Other costs and services necessary to implement the action

N/A

## Subcontracting to external organizations

N/A

## Contribution in kind

The in-kind contribution is indicated in the relevant estimated financial budget and will follow the provisions of Article II.15.5 of the Framework Partnership Agreement between ETSI and the European Commission signed on 04 February 2009. An in-kind contribution amounting to 136 800 € (the equivalent of 228 man-days) will be provided as an element of the co-financing of this action. These man-days will be justified by signatures for specifically designed attendance sheets by participants in the planned activity. Signatures at TB and reference body meetings (ETSI) will be valued at three times the one day signed for. Signatures from other standards body meetings, workshops, consultations, etc. will be solely for the eligible day or half-day.

The total cost of funding via in kind contribution is 136 800 € (38,85% of the total action cost).

List of abbreviations:

AdES: Advanced electronic signature

ASiC: Associated Signature Container

BES Basic Encoding Signature

CA: Certification Authority

CAB Forum = Certification Authority / Browser Forum

CAdES: CMS Advanced Electronic Signature

CMS: Cryptographic Message Syntax

CROBIES: study on CROss-Border Interoperability of ESignatures

CSP: Certification Service Provider

CWA: CEN Workshop Agreement

DG: Directorate General

EC: European Commission

EESSI: European Electronic Signature Standardization Initiative

EFTA: European Free Trade Association

EN: European norm

EPES Explicit Policy-based Electronic Signature

ESI: Electronic Signatures and Infrastructures

EU: European Union

FESA: Forum of European Supervisory Authorities for Electronic Signatures

IETF: Internet Engineering Task Force

ISO: International Organization for Standardization

IT: Information technology

OASIS: Organization for the Advancement of Structured Information Standards

PAdES: PDF Advanced Electronic Signature

PDF: Portable Document Format

PE: Public Enquiry

QC: qualified certificate

SR: Special Report

STORK: Secure idenTity acrOss boRder linKed

SSCD: Secure Signature Creation Device

STF: Specialist Task Force

TC: Technical Committee

ToC: Table of Contents

TS: Technical specification

TSL: Trust Status List

W3C: World Wide Web Consortium

XAdES: XML Advanced Electronic Signature

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | 17-Nov-2012 | EC/EFTA |  | EC/EFTA Technical Proposal |
| 0.1 | 26 Nov-2012 | Berrini |  | ToR for Board approval, based upon EC/EFTA Technical Proposal |

# Footnotes

Study on the standardisation aspects of e-signatures, SEALED, DLA Piper et al, 2007 (http://ec.europa.eu/information_society/policy/esignature/docs/standardisation/report_esign_standard.pdf).

CROBIES study (Cross-Border Interoperability of eSignature), Siemens, SEALED and TimeLex, 2010 (http://ec.europa.eu/information_society/policy/esignature/crobies_study/index_en.htm).