|  | ToR STF 490 (TC INT) |
| --- | --- |
|  | Version: 0.6 |
|  | Author: Giulio Maggiore – Date: 15 October 2014 |
|  | Last updated by: Alberto Berrini 24 March-2015 |
|  | page 1 of 9 |

Terms of Reference - Specialist Task Force

STF 490 (TC INT)

”Conformance Test Specifications for the Diameter Protocol over the Rf and the Ro reference points”

Summary information

| Approval status | Approved by TC INT via Remote Consensus INT(14)DEC032 Approved by Board#100 (21-Nov-2014) |
| --- | --- |
| Funding | Budget: 99 000 € ETSI FWP Contracted experts: 200 working days, including voluntary contribution (20% of total) Manpower cost: up to 160 days @ 600€/day (96 000) + 40 days free of charge to ETSI Travel cost 3 000 € The manpower budget includes 15 working days for project management that may be taken over by ETSI CTI, outside FWP budget. CTI will also provide additional 5 working days outside of FWP budget. |
| Time scale | Apr 2015 to Mar 2016 |
| Work Items | DTS/INT-00121 -1, -2, -3 Diameter Conformance testing for the Rf/Ro interfaces: PICS, TSS&TP, ATS&PIXIT. Approved by TC INT via Remote Consensus INT(14)DEC032 |
| Funding criteria B(12)88_030 | 4. Standards enablers/facilitators (e.g. conformance test/interoperability). Strong support from Members of different categories (operators, vendors, R&D, academic) |

Part I – Reason for proposing the STF

# Rationale

The Diameter protocol was initially developed to provide an Authentication, Authorization, and Accounting (AAA) framework that could overcome the limitations of RADIUS. RADIUS had issues with reliability, scalability, security and flexibility. The Diameter protocol defines a policy protocol used by clients to perform Policy, AAA and Resource Control. Diameter is one of the major protocols within the context of LTE network and is essential to guarantee reliable user authentication, policy management and charging procedures.

Call Session Control Functions (CSCF) within the IMS core network are in charge of handling the signalling of all call session related message exchanges of User Equipment (UE) connecting through the IMS. Application Servers (AS) host and execute services, and can be located in the home network or in an external third-party network. Both the IMS core made up by its CSCFs and the Application Servers (AS) are relying on data related to the charging procedures. Offline charging information is provided by the Charging Data Function (CDF) for IMS cores and for AS. Online charging information is provided by the Online Charging System (OCS) for AS, IMS Gateway Functions (IMS-GW) and Media Gateway Control Functions (MGCF).

The Rf interface that enables transfer of offline charging information is located between the Call Session Control Functions (CSCF) or Application Servers (AS) and the Charging Data Function (CDF). The Ro interface that enables transfer of online charging information is located between the Application Server (AS), IMS Gateway Function (IMS-GW) or Media Gateway Control Function (MGCF) and the Charging Data Function (CDF).

The protocol used on the two above interfaces is the Diameter protocol as defined in RFC3588 and profiled for the Rf and Ro interfaces in ETSI TS 132 260 and ETSI TS 132 229.

The architecture for IMS offline charging is described in figure 1.

Figure 1: IMS offline charging architecture

The architecture for IMS online charging is described in figure 2.

Figure2: IMS online charging Architecture

# Objective

Charging is an essential functionality within any telecommunication network as it delivers the means to the network operator to obtain exact details of the resources used by the subscribers of the network and hence allows exact billing of all provided networks services.

It is of the utmost importance that the charging information works flawlessly. If not so the network operator may face the loss of revenues due to insufficient billing or may face law suits and reduced subscriber satisfaction in case of over-billing.

It is consequently necessary to test the charging functions most thoroughly.

Following the methodologies developed and used by ETSI this means productions of a multi-part document covering the both the static conformance review (PICS proforma) and the dynamic conformance review (Test Purposes, Abstract Test Suite). The result would be a complete set of Diameter test suites for internal and external Diameter message exchanges.

ETSI members of the above mentioned trials have expressed their interest in test specifications related to the Diameter protocol profile for the Rf and Ro reference point as defined in ETSI TS 132 260 and ETSI TS 132 229 and also declared their willingness to review the outputs of this STF and in a later stage in a potential follow-up project provide ETSI with the possibility to validate the outputs of this STF against their LTE components (i.e. AS, CSCFs, CDF, OCS). See also list of supporting organisations.

Experience with the development of other testing standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN-3 language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC INT level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

# Relation with ETSI strategy and priorities

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN" and “Service level interconnection of IP-Based Services” and corresponds to the “Standards enablers/facilitators (conformance testing, interoperability, methodology)” category.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Telecom Italia | Giulio Maggiore | Tests used to get detailed information from vendors about Interoperability Testing before coming to the market |
| Telekom Austria | Martin Brand | Tests needed for internal network testing |
| Deutsche Telekom | Gerhard Ott | Tests needed for internal network testing |
| AT&T | Dewayne Sennet | Tests used to promote conformance testing for Public Safety |
| Telekom Slovenjia | Matjaz.Bericic | Test used to promote interoperability among vendors |
| Cisco | Jesus Trujllo Gomez | Test will be used for quality enhancement of IMS&EPC products |
| ZTE | David Huo | Test will be used for quality enhancement of IMS&EPC products |
| Neustar | Andreas Roeth | Test to improve IMS Enabling solution |
| Iskratel | Primoz Svigeli | Test will be used for quality enhancement of IMS&EPC products |
| Italtel | Diego Saiu | Test will be used for quality enhancement of IMS&EPC products |
| Arcatech | Terence A, Simpson | Provide test system for functional and performance test. |
| Codenomicon | Ari Takanen | Provide test system to test protocols |
| Confomiq | Stephan Schulz | Generation of tests for testing protocol |
| Testing Tech | Theofanis Vassiliou-Gioles | Provide the Test System for the test cases implementation and execution |
| Fokus | Axel Rennoch | Research Institute, advanced automated/standardized test solutions with TTCN-3 |
| Technical University of Berlin | Julius Muller | Research Institute, EPC/NGN evolution |
| Elvior | Andres Kull | Tool Provider, Provide the Test System for the test cases |
| Tektronix Communications | Kanthi, Prakash | Tool Provider, Provide the Test System for the test cases |
| Nokia Siemens Networks | Dirk Weiler | Test will be used for quality enhancement of IMS&IPC products |
| Mavenir Systems | Jim McGlade | Test will be used for quality enhancement of IMS&IPC products |

## Market impact

The availability of reliable and validated test specifications will allow implementers of LTE components and protocol stacks (for AS, CSCFs, CDF, OCS) to test the conformance of their products against the protocol specifications. Conformance testing during the whole development phase of all LTE products will significantly reduce the time-to-market of the LTE architecture, as protocol conformant products will be of an enhanced quality level and will hence be less likely to cause interoperability problems with the products of other vendors.

Protocol conformant products will therefore provide the network operators with the means to deliver fully LTE compliant services to their end customers in a continuously high quality, with reliable service functionality, without communication failures and generally with the optimum quality of service for the transported media.

The tests for the Rf and Ro interface will allow consequently allow a faster rollout of the LTE networks due to well tested and interoperable LTE entities that are responsible for the key functionalities authentication and authorization.

## Tasks that cannot be done within the TB and for which the STF support is necessary

LTE networks are currently being deployed in the telecoms industry. They must operate alongside and interwork correctly with the existing IMS networks already installed.

Consequently there is the need to allow seamless roaming functionalities between the networks of different operators.

Field trials showed massive interoperability problems related to Diameter implementations of different vendors. Therefore detailed Abstract Test Specifications are urgently required to complete the overall testing framework.

To complete the testing work, and to capitalise on the investment done during the field trials, the corresponding Abstract Test Suite is urgently needed.

The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

It is essential that this work is done in a timely manner in order to synchronise with global testing activities, especially in the context of LTE.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are committed to supporting this STF in terms of participation in the STF Steering Group, providing input and review to the STF, providing test bed structures and test tools.

## Outcome from previous funded activities in the same domain

STF434 (2011) Development of complete Diameter conformance test specification on the Rx interface.  Resource: 85 remunerated and 15 voluntary effort days, 52 000 €.

STF443 (2012) Development of complete Diameter conformance test specification on the Gx interface.  Resource: 136 remunerated and 34 voluntary effort days, 81 600 €.

STF450 (2012) Validation of the Diameter conformance test specifications on the Rx and Gx interfaces.  Resource: 160 remunerated and 40 voluntary effort days, 96 000 €.

STF466 (2013) Development of complete Diameter conformance test specification on the S6a and S9 interface.  Resource: 160 remunerated and 40 voluntary effort days, 99 000 €.

STF480 (2014, active) Development of complete Diameter conformance test specification on the Cx, Dx interfaces.  Resource: 80 remunerated and 20 voluntary effort days, 51 000 €.

STF482 (2014, active) Validation of Diameter conformance test specification on the S6a, S9 interface.  Resource: 96 remunerated and 24 voluntary effort days, 60 600 €.

Total resources from ETSI FWP from 2011 to date: 443 500 €

## Consequences if not agreed

LTE networks are currently being deployed in telecoms networks during the progression towards fully LTE compliant network architectures. Thorough conformance testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times. Not providing timely test specifications, would ultimately delay the deployment of LTE.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC INT, Giulio Maggiore

## Other interested ETSI Technical Bodies

3GPP CT1

3GPP CT3

3GPP SA3

ETSI TC MTS

## Other interested Organizations outside ETSI

GSMA IREG

# Working method/approach

## Organization of the work

The work can be separated in 4 main tasks:

Task T0: Project Management

Task T1: Development of a PICS document

Task T2: Development of a TSS&TP document

Task T3: Development of an ATS&PIXIT document

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI TS 132 260 Rel. 10 | Charging management; IP Multimedia Subsystem (IMS) charging | Published (V10.10.0) |
| ETSI TS 132 299 Rel. 10 | Charging management; IP Multimedia Subsystem (IMS) charging | Published (V10.10.0) |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DTS/INT-00121-1 | Diameter Conformance testing for Rf/Ro interface; Part 1: PICS |
| D2 | DTS/INT-00121-2 | Diameter Conformance testing for Rf/Ro interface; Part 2: TSS&TP |
| D3 | DTS/INT-00121-3 | Diameter Conformance testing for Rf/Ro interface; Part 3: ATS&PIXIT |

## Deliverables schedule:

Start of work	13-Apr-2015

ToC and scope	30-Apr-2015

Stable draft PICS, Early draft TSS&TP	24-Jun-2015	INT#29

Stable draft TSS&TP	03-Sep-2015	INT#30

Early draft ATS&PIXIT	15-Dec-2015	INT#31

TB approval of all docs	Mar-2016	INT#32

Publication	30-Apr-2016

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | Target date | Testing experts (days) | CTI contrib. (days) |
| --- | --- | --- | --- | --- |
| M0 | Start of work | Apr 2015 |  |  |
| T0 | Project management, reporting | Apr – Mar 2016 |  | 15 |
|  | CTI supervision |  |  | 5 |
| T1 | PICS | Apr - Jun 2015 | 35 |  |
| M1 | Stable Draft PICS and Early Draft TSS&TP (INT#29) | 24 Jun 2015 |  |  |
| T2 | TSS&TP | Apr – Sep 2015 | 50 |  |
| M2 | Approval PICS, Stable draft TSS&TP (INT#30) | 3 Sep 2015 |  |  |
| T3 | ATS&PIXIT | Sep 2015 Mar 2016 | 100 |  |
| M3 | Early draft ATS&PIXIT (INT#31) | 15 Dec 2015 |  |  |
| M4 | Approval TSS&TP and ATS&PIXIT (INT#32) | Mar 2016 |  |  |
| Total | 185 | 20 |

INT meetings

INT#28	24-26 Mar 2015	Sophia Antipolis 	Preparatory Meeting

INT#29	23-25 Jun 2015	Vienna	Stable draft PICS

INT#30	01-03-Sep 2015	Sophia Antipolis	Approval PICS, Stable draft TSS&TP

INT#31	15-17 Dec 2015	tbd	Early draft ATS&PIXIT

INT#32	Mar 2016	tbd	Approval TSS&TP and ATS&PIXIT

## Task and milestone description

Task T0: Project Management

Drafting non-published documents:	  9 working days in total

Attending Technical Body and WG meetings: 	  6 working days in total

Task T1: Development of a PICS document

Testing; Part 1: Protocol Implementation Conformance
Statement (PICS) proforma specification	35 working days in total

Task T2: Development of a TSS&TP document

Testing; Part 2: Test Suite Structure and Test Purposes
(TSS&TP)		50 working days in total

Task T3: Development of an ATS&PIXIT document

Testing; Part 3: Abstract Test Suite (ATS) and
Protocol Implementation eXtra Information for Testing 
(PIXIT) proforma specification	100 working days in total

Milestone 1 – Stable Draft PICS and Early Draft TSS&TP

Presentation of stable drafts of PICS document

Approval of Progress Report by INT#29 (23-25 June 2015) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 9 June 2015

Milestone 2 – Approval PICS, Stable Draft TSS&TP

Approval of Final Draft of PICS document

Presentation of Stable Draft of TSS&TP document

Approval of Progress Report by INT#30 (1-3 Sep 2015) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#30

Stable draft TSS&TP will serve as a basis to evaluate the resources necessary for the second phase of the STF (ATS&PIXIT) and to recruit the experts.

Milestone 3 –Early Draft ATS&PIXIT

Presentation of early draft ATS&PIXIT document

Approval of Progress Report by INT#31 (15-17 Dec 2015) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#31.

Milestone 4 –Approval TSS&TP and ATS&PIXIT, STF Final Report

Approval of final drafts of TSS&TP and ATS&PIXIT documents

Approval of Final Report by INT#32 (Mar 2016) plenary

The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal two weeks before INT#32

# Required expertise

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required: 2-3, with the following relevant expertise:

Expert knowledge of DIAMETER protocols and LTE architecture

Experience in analyzing of protocols and writing of PICS proforma

Experience in analyzing of protocols and writing of test purposes

Expert knowledge in implementing Abstract Test Suites in TTCN-3

Awareness of outputs from earlier STFs on Diameter testing (e.g. STFs 434, 443, 450, 466)

Part III:	Financial conditions

# Estimated cost

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 160 | 600 | 96 000 |
| Contracted experts (voluntary) | 40 | 0 |  |
| CTI staff from ETSI budget | 0 | 0 |  |
| CTI staff (voluntary) | 5 | 0 |  |
| Total manpower cost | 205 | - | 96 000 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| Probably two out of the four INT plenaries during the STF’s lifetime | 3 000 |
| Total cost | 3 000 |

## Other Costs

None

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Key performance indicators suitable for this kind of STF projects are the following:

Contribution from ETSI Members to STF work

Voluntary work of experts (free of charge or with partial remuneration)

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.2 | 29-Sep-2014 | Giulio Maggiore | Draft | To be approved by TC INT |
| 0.3 | 06-Oct-2014 | Alberto Berrini | Consist. check | Previous activity list §4.5 completed with STFs 2014 |
| 0.4 | 14-Oct-2014 | Alberto Berrini | Board approved | Editorials |
| 0.5 | 14-Jan-2015 | Alberto Berrini | CfE | Time scale |
| 0.6 | 24 Mar 2015 | Alberto Berrini | Prep. Meet. | Budget structure, split in two phases, revised time scale for TSS&TP. |