|  | ToR STF 496 (TC ERM /TG26) |
| --- | --- |
|  | Version: 0.4 |
|  | Author: TG26 – Date: 7 January 2015 |
|  | Last updated by: Alberto Berrini 20 May 2015 |
|  | page 1 of 11 |

Terms of Reference STF 496 (ERM/TG26)

Update of the maritime Harmonized Standards covering the essential requirements of article 3.2 and article 3.3(g) of the new RED directive

| Approval status | Approved by ERM-54-55 Correspondence Group Approved by Board#102 (19 Mar 2015) |
| --- | --- |
| Funding | Budget: 47 200 € from ETSI FWP Contracted experts: 144 working days, including voluntary contribution (50% of total) Manpower cost: 72 days @ 600 €/day = 43 200 € + 72 days free of charge Travel cost up to 4 000 €. |
| Duration | 6 months from start to TC approval + 11 months ENAP and publication |
| Work Items | 16 deliverables (revised ENs) to be produced |
| Funding criteria B(12)88_030 | Horizontal activities (e.g. methodologies, security, quality) Work which is essential for new services but that is not funded by Members, since these activities are not seen as part of the core business. Recommendation: funding to be decided case-by-case |

Part I – Policy relevance and expected market impact

# Policy relevance

The RED Directive (2014/53/EU) is applicable to:

- Non-SOLAS ships

- Equipment for general communication that is not required by the SOLAS convention, so to 	be used on all kinds of vessels/ships

Therefore it will be applied to a number of different maritime radiocommunication and navigation equipment to be installed on board a considerable number of vessels/ships/leisure yachts.

# Rationale

The new RED ‎mandate will repeal all the former mandates related to the R&TTE Directives starting from 13th June 2016 and therefore all the Harmonised Standards under the R&TTE Directive currently in the OJEU have to be replaced by the corresponding Harmonised Standards under the new RED Directive by that date. Receivers parameters must now be included and no essential radio test suite will be needed any more, which means that the manufacturers have now the choice to choose which tests to use. Taking into account that the R&TTE directive will be repealed in June 2016 and taking into account the time needed for the ENAP in the "worst case", ‎ which is a about one year, the new Harmonised Standards have to be TB approved not later than June 2015. TG26 has currenty 21 Harmonised Standards under the R&TTE Directive (art. 3.2 and 3.3(e)) and this corresponds to 16 European Norms that have to be modified in order to align them to the new RED Directive taking into account that 2 or 3 deliverables, corresponding to part 1, part 2  (the HS under art. 3.2) and part 3 (the HS under art. 3.3(e), when applicable) will be merged into one single deliverable. The amount of work is therefore enormous and the time  to accomplish it quite limited.

## Tasks that cannot be done within the TB and for which the STF support is necessary

In principle, ERM TG26 has the technical competence to update the ENs, however, due to the large number of documents to be revised, the work needed in order to merge 2 or 3 deliverables into 1, the short time scale and the rather small size of the TG, the effort required to the few experts who have the right competence would be disproportioned without an (even partial) financial contribution.

It can be estimated that this work would require 3-4 experts to work most of their time  during H1 2015  (till TB approval of the deliverables). Additional work will be needed for those ENs for which a resolution meeting is needed.  In order to make this possible, it is requested to allow funding for  half of the estimated effort. It is anyway very likely that almost all of the ENs will receive technical comments during the ENAP procedure and therefore the voluntary contribution is likely to be more than 50% of the actual effort.

## ETSI Members support

The request for this STF was generated by the ETSI members Yaesu, ICOM, Marine Rescue Technologies, Raymarine, Thrane and Thrane, Terma Radars, BNetzA and Bliksrud Telecom, and will be presented and discussed on the ERM-54-55 Correspondence Group. In addition to this we do have a strong support from our partner RTCM. It was commonly agreed by the ERM audience to request STF funding for this issue.

## Related voluntary activities in the TB

Voluntary activities within the TB will consist of:

- synchronisation of the STF work with other TB work

- support with the approval process of the documents

- the review and approval of the developed standards itself

- the revision of those standards for which a resolution meeting will be needed during the ENAP procedure.

## Consequences if not agreed

If the STF is not accepted, given the amount of work to be done in such a short time frame, it is very likely that not all the maritime-related harmonized standards under the responsibility of ERM TG26 will be aligned with the new RED Directive by June 2015 and therefore  there is the risk that some Harmonised Standards will not appear in the OJEU when the R&TTE Directive will be repealed. If this happens, the manufacturers will be obliged to go to a Notified Body for those products for which a Harmonised Standard will not be available as it will not be possible to make a self-declaration of conformity.

# Objective

The objective of the upcoming work is to align all the existing harmonised standards under the R&TTE Directive with the new RED Directive in line with the deadline as in art. 50 of the EC Directive 2014/53/UE.

The result to be achieved is the complete set of  the final drafts of all the harmonised standards currently under the TG26 work program and the related deliverables.

# Market impact

The harmonized standards are relevant to the manufacturing industry to demonstrate compliance with the RED Directive. It will affect all existing and future installations of a number of radionavigation and radio communication equipment to be installed onboard ships, leisure yachts and other vessels.

Part II – Execution of the work

# Working method / approach

## Organization of the work

The experts who are foreseen to contribute to the STF work should be selected primarily from manufacturers and test houses of maritime radiocommunication equipment. The main requirements are already identified in the existing versions of the Harmonized Standards under the R&TTE Directive. The work of the STF shall consist in the review of the requirements and the related test cases in the current drafts and align them to the new RED Directive requirements.

The work shall be organized in the form of at least one working session of the experts. The first meeting between TG26 and the experts of the STF shall create a common picture of the situation and the work will be allocated to the STF experts.

Further working sessions, if needed, will be organized if there are open questions to be solved.

## Leading TBs

TC ERM is the leading TC while TG26  is the working group responsible for the direct management of the work. Formal approval will be conducted by TC ERM.

## Required expertise

3- 4 experts to ensure the following mix of skills:

telecommunication techniques, especially in the VHF Band

maritime radiocommunication  background.

electro-technics, especially RF communication systems,

experience as test engineer

# Performance indicators

In the Final Report, the STF will provide information that will act as indicators of the performance of this activity.  The detailed information will be collected during the activity of the STF in the form of meeting reports, activity records and summarized by the STF Leader in the Final Report.

The information will be provided in qualitative terms and, whenever possible, in quantitative terms.

## Effectiveness

The effectiveness of the project will be measured in terms of:

number of participants

comments and contributions received (qualitative and quantitative),

evaluation of effectiveness of the feedback,

alignment of the standards with EG 201 399

ability for the STF to achieve the objective within the project plan provided.

## Stakeholder engagement

An analysis of the stakeholder contribution to the project will be provided.

## Dissemination of results

Information on the activities related to the dissemination of the project deliverables and effectiveness of the efforts made to receive contributions and raise awareness of the industry and other stakeholders on this activity will be given.

## Impact

Information will be provided on the satisfaction of stakeholders with the progress and output of the project and whether the result has met their expectation.  This can be done by collecting testimonials in the form of e-mails.

# Work plan, milestones and deliverables

## Base documents

|  | Document | Title | Current version |
| --- | --- | --- | --- |
| 1 | EN 300 065-1 | Narrow-band direct-printing telegraph equipment for receiving meteorological or navigational information (NAVTEX); Part 1: Technical characteristics and methods of measurement | 1.2.1 |
| 2 | EN 300 065-2 | Narrow-band direct-printing telegraph equipment for receiving meteorological or navigational information (NAVTEX); Part 2: Harmonized EN under article 3.2 of the R&TTE Directive | 1.2.1 |
| 3 | EN 300 065-3 | Narrow-band direct-printing telegraph equipment for receiving meteorological or navigational information (NAVTEX); Part 3: Harmonized EN covering essential requirements of article 3.3 (e) of the R&TTE Directive | 1.2.1 |
| 4 | EN 300 373-2 | Maritime mobile transmitters and receivers for use in the MF and HF bands; Part 2: Harmonized EN covering essential requirements under article 3.2 of the R&TTE Directive | 1.2.1 |
| 5 | EN 300 373-3 | Maritime mobile transmitters and receivers for use in the MF and HF bands; Part 3: Harmonized EN covering essential requirements under article 3.3(e) of the R&TTE Directive; Equipment with integrated or associated equipment for Class E Digital Selective Calling (DSC) | 1.2.1 |
| 6 | EN 300 698-1 | Radio telephone transmitters and receivers for the maritime mobile service operating in the VHF bands used on inland waterways; Part 1: Technical characteristics and methods of measurement | 1.4.1 |
| 7 | EN 300 698-2 | Radio telephone transmitters and receivers for the maritime mobile service operating in the VHF bands used on inland waterways; Part 2: Harmonized EN under article 3.2 of the R&TTE Directive | 1.2.1 |
| 8 | EN 300 698-3 | Radio telephone transmitters and receivers for the maritime mobile service operating in the VHF bands used on inland waterways; Part 3: Harmonized EN covering essential requirements of article 3.3 (e) of the R&TTE Directive | 1.2.1 |
| 9 | EN 300 720-1 | Ultra-High Frequency (UHF) on-board vessels communications systems and equipment; Part 1: Technical characteristics and methods of measurement | 1.3.2 |
| 10 | EN 300 720-2 | Ultra-High Frequency (UHF) on-board vessels communications systems and equipment; Part 2: Harmonized EN under article 3.2 of the R&TTE Directive | 1.2.1 |
| 11 | EN 301 178-1 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands (for non-GMDSS applications only); Part 1: Technical characteristics and methods of measurement | 1.4.1 |
| 12 | EN 301 178-2 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands (for non-GMDSS applications only); Part 2: Harmonized EN covering essential requirements of article 3.2 of the R&TTE Directive | 1.2.2 |
| 13 | EN 301 783-1 | Land Mobile Service; Commercially available amateur radio equipment; Part 1: Technical characteristics and methods of measurement | 1.2.1 |
| 14 | EN 301 783-2 | Land Mobile Service; Commercially available amateur radio equipment; Part 2: Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.2.1 |
| 15 | EN 301 929-1 | VHF transmitters and receivers as Coast Stations for GMDSS and other applications in the maritime mobile service; Part 1: Technical characteristics and methods of measurement | 1.2.1 |
| 16 | EN 301 929-2 | VHF transmitters and receivers as Coast Stations for GMDSS and other applications in the maritime mobile service; Part 2: Harmonized EN under article 3.2 of the R&TTE Directive | 1.2.1 |
| 17 | EN 302 194-1 | Navigation radar used on inland waterways; Part 1: Technical characteristics and methods of measurement | 1.1.2 |
| 18 | EN 302 194-2 | Navigation radar used on inland waterways; Part 2: Harmonized EN covering essential requirements of article 3.2 of the R&TTE Directive | 1.1.2 |
| 19 | EN 302 752 | Active radar target enhancers; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.1.1 |
| 20 | EN 302 885-1 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands with integrated handheld class D DSC;Part 1: Technical characteristics and methods of measurement | 1.2.1 |
| 21 | EN 302 885-2 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands with integrated handheld class D DSC;Part 2: Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.1.1 |
| 22 | EN 302 885-3 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands integrated handheld class D DSC; Part 3: Harmonized EN covering the essential requirements of article 3.3(e) of the R&TTE Directive | 1.1.1 |
| 23 | EN 302 961-1 | Maritime Personal Homing Beacon intended for use on the frequency 121,5 MHz for airborne search and rescue purposes; Part 1: Technical characteristics and methods of measurement | 1.2.1 |
| 24 | EN 302 961-2 | Maritime Personal Homing Beacon intended for use on the frequency 121,5 MHz for airborne search and rescue purposes;Part 2: Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.2.1 |
| 25 | EN 302 248 | Navigation radar for use on non-SOLAS vessels; Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.2.1 |
| 26 | EN 303 098-1 | Maritime search and rescue personal locating beacons employing AIS; Part 1: Technical characteristics and methods of measurement | 1.1.1 |
| 27 | EN 303 098-2 | Maritime search and rescue personal locating beacons employing AIS; Part 2: Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.1.1 |
| 28 | EN 303 135 | Coastal Survelliance, Vessel Traffic Systems and Harbour Radars (CS/VTS/HR); Harmonized EN covering the essential requirements of article 3.2 of the R&TTE Directive | 1.1.1 |
| 29 | EN 301 025-1 | VHF radiotelephone equipment for general communications and associated equipment for Class "D" Digital Selective Calling (DSC); Part 1: Technical characteristics and methods of measurement | 1.5.2 |
| 30 | EN 301 025-2 | VHF radiotelephone equipment for general communications and associated equipment for Class "D" Digital Selective Calling (DSC); Part 2: Harmonized EN covering essential requirements of article 3.2 of the R&TTE Directive. | 1.5.1 |
| 31 | EN 301 025-3 | VHF radiotelephone equipment for general communications and associated equipment for Class "D" Digital Selective Calling (DSC); Part 3: Harmonized EN covering essential requirements of article 3.3(e) of the R&TTE Directive. | 1.5.1 |
| 32 | EN 301 489-15 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for radio equipment and services; Part 15: Specific conditions for commercially available amateur radio equipment | 1.2.1 |
| 33 | EN 301 843-1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 1: Common technical requirements. | 1.2.1 |
| 34 | EN 301 843-2 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 2: Specific conditions for radiotelephone transmitters and receivers | 1.2.1 |
| 35 | EN 301 843-4 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 4: Specific conditions for Narrow-Band Direct-Printing (NBDP) NAVTEX receivers | 1.2.1 |
| 36 | EN 301 843-5 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 5: Specific conditions for MF/HF radiotelephone transmitters and receivers | 1.1.1 |
| 37 | EN 301 843-6 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 6: Specific conditions for Earth Stations on board Vessels operating in frequency bands above 3 GHz | 1.1.1 |

## Deliverables

| Deliv | Standard num/vers | Working title Scope |
| --- | --- | --- |
| D1 | EN 300 065 V1.3.1 | Narrow-band direct-printing telegraph equipment for receiving meteorological or navigational information (NAVTEX); Harmonized EN covering the essential requirements of the RED Directive |
| D2 | EN 300 373-2 V.1.3.1 | Maritime mobile transmitters and receivers for use in the MF and HF bands; Part 2: Harmonized EN covering the essential requirements of the RED Directive |
| D3 | EN 300 698 V.1.5.1 | Radio telephone transmitters and receivers for the maritime mobile service operating in the VHF bands used on inland waterways; Harmonized EN covering the essential requirements of the RED Directive |
| D4 | EN 300 720 V.1.4.1 | Ultra-High Frequency (UHF) on-board vessels communications systems and equipment; Harmonized EN covering the essential requirements of the RED Directive |
| D5 | EN 301 178 V.1.5.1 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands (for non-GMDSS applications only); Harmonized EN covering the essential requirements of the RED Directive |
| D6 | EN 301 783 V.1.3.1 | Land Mobile Service; Commercially available amateur radio equipment; Harmonized EN covering the essential requirements of the RED Directive |
| D7 | EN 301 929 V.1.3.1 | VHF transmitters and receivers as Coast Stations for GMDSS and other applications in the maritime mobile service; Harmonized EN covering the essential requirements of the RED Directive |
| D8 | EN 302 194 V.1.2.1 | Navigation radar used on inland waterways; Harmonized EN covering the essential requirements of the RED Directive |
| D9 | EN 302 752 V.1.2.1 | Active radar target enhancers; Harmonized EN covering the essential requirements of the RED Directive |
| D10 | EN 302 885 V.1.3.1 | Portable Very High Frequency (VHF) radiotelephone equipment for the maritime mobile service operating in the VHF bands with integrated handheld class D DSC; Harmonized EN covering the essential requirements of the RED Directive |
| D11 | EN 302 961 V.1.3.1 | Maritime Personal Homing Beacon intended for use on the frequency 121,5 MHz for airborne search and rescue purposes; Harmonized EN covering the essential requirements of the RED Directive |
| D12 | EN 302 248 V.1.3.1 | Navigation radar for use on non-SOLAS vessels; Harmonized EN covering the essential requirements of the RED Directive |
| D13 | EN 303 098 V.1.2.1 | Maritime search and rescue personal locating beacons employing AIS; Harmonized EN covering the essential requirements of the RED Directive |
| D14 | EN 303 135 V.1.2.1 | Coastal Survelliance, Vessel Traffic Systems and Harbour Radars (CS/VTS/HR); Harmonized EN covering the essential requirements of the RED Directive |
| D15 | EN 301 025 V.1.6.1 | VHF radiotelephone equipment for general communications and associated equipment for Class "D" Digital Selective Calling (DSC); Harmonized EN covering the essential requirements of the RED Directive |
| D16 | EN 301 489-15 V.1.3.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for radio equipment and services; Part 15: Specific conditions for commercially available amateur radio equipment |
| D17 | EN 301 843-1 V.1.3.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 1: Common technical requirements. |
| D18 | EN 301 843-2 V.1.3.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 2: Specific conditions for radiotelephone transmitters and receivers |
| D19 | EN 301 843-4 V.1.3.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 4: Specific conditions for Narrow-Band Direct-Printing (NBDP) NAVTEX receivers |
| D20 | EN 301 843-5 V.1.2.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 5: Specific conditions for MF/HF radiotelephone transmitters and receivers |
| D21 | EN 301 843-6 V.1.2.1 | Electromagnetic compatibility and Radio spectrum Matters (ERM); ElectroMagnetic Compatibility (EMC) standard for marine radio equipment and services; Part 6: Specific conditions for Earth Stations on board Vessels operating in frequency bands above 3 GHz |

* This is the version at publication time.

## Deliverables schedule:

All of the deliverables shall be assessed in parallel:

Group A

Start of work		05-Jun-2015

TG#26 WG approval		31-Aug-2015	(RC)

EMC WG approval		Oct-2015

ERM#57 TC approval	04-Dec-2015

Start ENAP	17-Jan-2016

End ENP	16-Apr-2016

Publication		01-May-2016

Group B (Low / medium priority)

Start of work		05-Jun-2015

TG#26 WG approval	28-Sep-2015

ERM#57 TC approval	04-Dec-2015

Start ENAP	17-Jan-2016

End ENP	16-Apr-2016

Publication		01-May-2016

Group B (High priority)

Start of work		05-Jun-2015

TG#26 WG approval	02-Jul-2015		(erly editHelp review)

ERM#57 TC approval	04-Dec-2015

Start ENAP	17-Jan-2016

End ENP	16-Apr-2016

Publication		01-May-2016

Group C

Start of work		05-Jun-2015

TG#26 WG approval	28-Sep-2015

ERM#57 TC approval	04-Dec-2015

Start ENAP	17-Jan-2016

End ENP	16-Apr-2016

Publication		01-May-2016

## Work plan, time scale and resources

Altogether, four experts will be needed to proceed with the work as planned to ensure a successful outcome of the STF work.

| N | Task (T) / Milestone (M) / Deliverable (D) | From | To | Expert days (funded/ total) |
| --- | --- | --- | --- | --- |
| M0 | Start of work | 05-06-2015 |  |
| T0 | Project management | 05-06-2015 | 01-06-2016 | 2/4 |
| T1 | Task 1 | 05-06-2015 | 31-12-2015 | 8/16 |
| T2 | Task 2 | 01-03-2015 | 01-05-2015 | 50/100 |
| T3 | Task 3 | 01-05-2015 | 01-07-2016 | 7/14 |
| M1 | Priority 1 stable drafts for TG26#42 (29 June – 02 July) review | 15-06-2015 |  |
| M2 | Priority 2 stable Draft for TG26#43 (28-Sep 2-Oct) review | 14-09-2015 |  |
| T4 | Task 4 | 15-06-2015 | 30-06-2016 | 5/10 |
| M3a | TG26#43 (28-Sep 2-Oct) approval | 02-10-2015 |  |
| M3 | TC ERM TB approval | 04-12-2015 |  |
| M4a | Staart of ENAP for all the identified Harmonised Standards | 17-01-2016 |  |
| M4 | End of ENAP for all the identified Harmonised Standards | 16-04-2016 |  |
| D2 | STF Final Report | 01-05-2016 |  |
| D3 | Publication of Harmonized Standards | 01-05-2016 |  |
| Total | 72/144 |

| M/D | t0 | t0+2 | t0+5 | t0+6 | t0+11 | t0+17 |
| --- | --- | --- | --- | --- | --- | --- |
| M0 |  |  |  |  |  |  |
| M1 |  |  |  |  |  |  |
| M2 |  |  |  |  |  |  |
| D1 |  |  |  |  |  |  |
| M3a |  |  |  |  |  |  |
| M3 |  |  |  |  |  |  |
| M4 |  |  |  |  |  |  |
| M4* |  |  |  |  |  |  |
| D2 |  |  |  |  |  |  |
| D3 |  |  |  |  |  |  |

## Task description

TASK T0:

Project management includes preparation and summarization of the expert meetings and the work on the draft document itself. T0 includes all work to reach the milestones M1 to M4.

TASK 1:

Initial meeting to discuss context and contents of existing documents, determine open items, create a work structure, identify action items, and allocate the action items to the specialists. It is expected to produce early drafts of all the 16 deliverables.

TASK 2:

Work on the identified action items including one dedicated meeting to elaborate on the details of the documents in relation to the RED Directive. For each participant it is expected to work full time on the content of the documents, which sums up to at least 144 working days (72 days funded). Travel to at least one meeting is required per expert, considered as non-funded contribution by the participant. It is expected to produce stable drafts of all the 16 deliverables.

TASK 3:

Conclusion meeting to assess detailed questions with detailed expertise and create a final draft of the 16 ENs. The experts of the STF are to summarize the outcome of the previous tasks, deliberate on open items and finalize the draft documents. Other experts (e.g. from the TB) may give their input to the work within TASK 3 in order to prepare the document for TB review. It is expected to produce final drafts for approval of all the 16 deliverables.

TASK 4:

During the approval process of the draft ENs, technical as well as editorial comments might be received. If this is the case,  dedicated resolution meetings are needed.  This task is foreseen to handle those comments and derive appropriate solutions. Support by the ETSI secretariat for formal issues will be needed. The aim of this task is to create the final documents of the harmonized standard and get them approved through the mandatory approval processes. This task will be needed only if comments are received during the approval process.

Part III – Financial part

# Financial summary

The total cost estimated for this STF amounts to 92000 € as summarised in the following table:

|  | man-days | Rate €/day | Total € |
| --- | --- | --- | --- |
| STF expert remunerated share | 72 | 600 | 43 200 |
| STF expert voluntary share (50% of total) | 72 |  | 0 |
| Travel |  |  | 4 000 |
| Total ETSI Contribution | 72 |  | 47 200 |

Total estimated cost for travelling: 4 000 €, including travelling costs to 2 meetings to present the drafted documents to the appropriate bodies for review plus resolution meetings.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 08-Oct-2014 | Pete Hizzey | Initial draft |  |
| 0.2 | 10-Oct-2014 | Pete Hizzey | Draft | Manpower need review (reduced) |
| 0.3 | 19-Mar-2015 | Alberto Berrini | Board approved | Editorials |
| 0.4 | 20-May-2015 | Alberto Berrini | Prep. Meet. | Updated time scale |