|  | ToR STF 528 (TC DECT) |
| --- | --- |
|  | Version: 1.0 |
|  | Author: Dr. Günter Kleindl – Date: 30 October 2016 |
|  | Last updated by: ETSI Secretariat – 13 February 2016 |
|  | page 1 of 9 |

Terms of Reference - Specialist Task Force

STF 528 (TC DECT)

Update of DECT Radio Test standards

Summary information

| Approval status | Approved by TC DECT at DECT#70bis e-meeting on 31/10/2016 DECT(16)000146r1. Approved by ETSI Board#110 on 12/12/2016 |
| --- | --- |
| Funding | Maximum budget: 35 000 € + 2000 € travel from ETSI FWP |
| Time scale | March to September 2017 + 10 months ENAP (worst case) and publication |
| Work Items | EN 301 908-10 (REN/DECT-00313) and EN 300 176-1 (REN/DECT-000310) |
| Board priority category | Standards enablers/facilitators (e.g. conformance test/interoperability/methodology) |
| Notes |  |

Part I – Reason for proposing the STF

# Rationale

Several issues raised by the European Commission were delaying the listing in the EC journal of the DECT Harmonized Standard EN 301 908-10. On 11-10-2016 ETSI has finally got an agreement with the European Commission to close the issue. As part of the agreement, the EC will list the HS in the journal and in turn, TC DECT will open a new Work Item for a new revision of the standard addressing the technical remarks raised by the EC.

It should be noted that there was a previous STF request (the STF ZG) under the RED package that in its initial terms included EN 301 908-10 in the ToR. However the scope of this STF was reduced and the EN 301 908-10 was removed. Therefore, no STF has been working on this deliverable during the last years.

In addition to the HS, the radio test standard EN 300 176-1 needs to be updated since this deliverable is part of the radio test process and has become obsolete and misaligned due to the changes in the Harmonized standards as result of the RED directive. Therefore, it is requested to include the update of this deliverable in the STF scope.

As in previous case, this deliverable was not part of the STF under RED package and no STF has been working on this deliverable during the last years.

# Policy relevance

The EC Directive (2014/53/EU) will be of compulsory application to DECT products sold in Europe. EC 2014/53/EU introduces provisions to ensure that radio equipment uses the radio spectrum effectively and supports the efficient use of radio spectrum. EC 2014/53/EU repeals previous directive 1999/5/EC.

The RED ‎mandate (M/536) will repeal all the former mandates related to the R&TTE Directive starting from 13th June 2017 and therefore all the Harmonised Standards under the R&TTE Directive currently in the OJEU have to be replaced by the corresponding Harmonised Standards under the new RED Directive by that date.

# Objective

The objective of this present STF proposal is:

to update the current HS EN 301 908-10 into a new revision (v4.3.1) addressing the comments received from the European Commission.

To update the EN 300 176-1 to incorporate the changes as a consequence of the upgrade of EN 301 406 and EN 301 908-10 resulting from the RED directive.

# Relation with ETSI strategy and priorities

The STF will contribute to the following ETSI Strategy:

- keep ETSI effective, efficient and recognised as such

- create high quality standards for global use and with low time-to-market.

- establish leadership in key areas impacting members' future activities

This request is in following the priority category:

- Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

TC DECT will place the present STF proposal in the agenda of DECT#70bis meeting,

Previous proposal related to update of radio test standards (RED) was supported by the following members:

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| AVM | Sven Trevisany | Since Standards allow for slightly different interpretations, a test specification is needed to ensure interoperability of the implemented products. This STF would considerably shorten creation time of the Harmonized Standard and consequently, time to market. |
| BMWi | Bernd Wolf | A harmonized test method is beneficial with respect to the regulatory tool of market surveillance. |
| DSPG | Jochen Kilian | Ensure interoperability of the standard to allow wide market penetration with a standardized solution. |
| FEEI | Günter Kleindl | To generate Harmonized Standards fulfilling the RED Directive for new DECT products. |
| Gigaset Communications | Dieter Kehren | Our motivation for supporting this STF request is to ensure interoperability between implementations from different manufacturers by creating a dedicated test specification in a shorter time frame |
| LANTIQ | Sanat Bennur | Standard is very flexible and can be interpreted, implemented in many ways. The interoperability among current (very few) chip vendors can be sometimes biased and might not cover all the cases and hence might lead to interoperability issues with new vendors in future. With this STF all the use cases are covered and one can make sure that the product is 100% compliant to standard and hence the interoperable with any future device which is compliant to standard is assured. |
| RTX TELECOM | Jens T. Petersen | To make sure that the Harmonized Standards fulfilling the RED Directive are available in due time. |
| Wireless Partners | Angel Boveda | To continue the development of the ULE technology adding new features and market applications. |
| wiseSense | Andreas Wilzeck | To make sure that the Harmonized Standards fulfilling the RED Directive are available in due time. |

## Market impact

With over 1000 million devices installed throughout the world, ETSI’s DECT specification is the leading standard worldwide for digital cordless telecommunications for both cordless voice and broadband home communication. The system has been adopted in over 110 countries and every year more than 100 million new devices are sold. DECT products now account for more than 80% of the world market. In the near future many devices will support the software update function and it is important to have interoperability for this feature.

## Tasks that cannot be done within the TB and for which the STF support is necessary

For the production of these ENs, very specific testing knowledge of the radio and MAC layers is necessary which is generally not available inside the TB. The TC DECT delegates are working and committed in other areas related to ULE and NG-DECT development. The DECT Forum and ULE-Alliance are committed to other tasks related to the test program.

## Related voluntary activities in the TB

The previous versions of EN 301 908-10 (v4.2.1 and v4.2.2) were entirely done without ETSI STF funds.

## Overview of funded activities for DECT

A previous STF request on radio testing under RED package was approved by the board. However after several discussions its scope was finally set at the process of certain PE comments addressed to EN 301 406. None of these comments is related to the scope of the present proposal. The final budget spent from ETSI TWP was 11.000 EUR.

No other STF has been working on DECT radio testing in the recent past.

## Consequences if not agreed

Due to the agreement reached with the EC for the listing of the DECT HSs in the OJEU, the prompt update of the HS in this instance is compulsory.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC DECT, Chairman: Günter Kleindl

## Other interested ETSI Technical Bodies

TC ERM

TC ERM will participate in the creation of the WI and will be updated during the execution of the work.

## Other interested Organizations outside ETSI

European Commission

# Working method/approach

## Organization of the work

The work will be steered by the TC DECT Chairman. There will be at least two TC DECT meetings from March 2017 to September 2017.

## Base documents

| Document | Title | Current Status |
| --- | --- | --- |
| ETSI EN 301 406 | Digital Enhanced Cordless Telecommunications (DECT); Harmonized EN for Digital Enhanced Cordless Telecommunications (DECT) covering the essential requirements of article 3.2 of the Directive 2014/53/EU | Published |
| ETSI EN 301 908-10 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Base Stations (BS), Repeaters and User Equipment (UE) for IMT-2000 Third-Generation cellular networks; Part 10: Harmonised Standard for IMT-2000, FDMA/TDMA (DECT) covering the essential requirements of article 3.2 of the Directive 2014/53/EU | Published |
| ETSI EN 300 176-1 | Digital Enhanced Cordless Telecommunications (DECT); Test specification; Part 1: Radio | Published |

## Tasks

- Update of the DECT HEN EN 301 908-10 in order to include compliance with RED directive addressing the comments received from the European Commission.

- Update of the DECT EN 300 176-1 in order to include compliance with the RED directive and alignment with the HENs.

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | REN/DECT-000310 EN 300 176-1 | Digital Enhanced Cordless Telecommunications (DECT); Test specification; Part 1: Radio |
| D2 | REN/DECT-00313 EN 301 908-10 | Electromagnetic compatibility and Radio spectrum Matters (ERM); Base Stations (BS), Repeaters and User Equipment (UE) for IMT-2000 Third-Generation cellular networks; Part 10: Harmonised Standard for IMT-2000, FDMA/TDMA (DECT) covering the essential requirements of article 3.2 of the Directive 2014/53/EU |

## Deliverables schedule:

REN/DECT-000310	Working title: Digital Enhanced Cordless Telecommunications (DECT); Test specification; Part 1: Radio

Start of work	01-Mar-2017	T + 0

Early draft	30-May-2017	T + 2.5

Stable draft	01-July-2017	T + 4

TB approval	05-Sept-2017	T + 6

End of ENAP	Best case: T + 10, worst case: T + 14

Publication (EN)	Best case: T + 11, worst case: T + 15

REN/DECT-00313	Working title: Harmonized EN for IMT-2000, DECT

Start of work	01-Mar-2017	T + 0

Early draft	14-April 2017	T + 2.5

Stable draft	30-May-2017	T + 5

TB approval	14-Jul-2017	T + 6.5

End of ENAP	Best case: T+ 10, worst case: T + 14

Publication (EN)	Best case: T+ 11, worst case: T + 15

EC journal	Best case: T+ 14, worst case: T + 20

## Work plan, time scale and resources

| N | Task / Milestone / Deliverable | From | To |
| --- | --- | --- | --- |
| M0 | Start of work | 01.03.2017 |
| TA0 | Project management | 01.03.2017 | 30.09.2017 |
| TA1 | Task A1: Develop early draft of the HEN for TC review | 01.03.2017 | 14.04.2017 |
| TA1bis | Task A1bis Develop early draft of EN 300 176-1 for TC review | 01.03.2017 | 30.05.2017 |
| M1 | Early draft of ENs for TC review | 14.04.2017 (HEN) 30.05.2017 (EN 300 176-1) |
| TA2 | Task A2: Develop stable draft of HEN for TB review | 14.04.2017 | 30.05.2017 |
| TA2bis | Task A2bis: Develop stable draft of EN 300 176-1 for TB review | 30.05.2017 | 01.07.2017 |
| M2 | Stable draft of ENs for TB review | 30.05.2017 (HEN) 01.07.2017 (EN 300 176-1) |
| TA3 | Task A3: Develop final draft of HEN for TB approval | 01.06.2017 | 14.07.2017 |
| TA3bis | Task A3.bis: Develop final draft of EN 300 176-1 for TB approval | 01.07.2017 | 05.09.2017 |
| M3 | Final draft of ENs for TB approval | 14.07.2017 (HEN) 06/09/2016 (EN 300 176-1) |
| TA4 | Task A4: Final comments and TB approval of HEN |  | 14.07.2017 |
| TA4bis | Task A4bis: Final comments and TB approval of EN 300 176-1 |  | 06/09/2017 |
| M4 | TB approval of the two ENs | 14.07.2017 (HEN) 06.09.2017 (EN 300 176-1) |
| TA5 | Support to editHelp processing | 14.07.2017 | 15.09.2017 |
| M5 | STF Final Report | 06.09.2017 |
| Total |

## Task and milestone description

Task A1 – Develop early draft of HEN

Production of an early draft of the  HEN (301 908-10) for TC review.

Task A1bis – Develop early draft of EN 300 176-1

Production of an early draft of EN 300 176-1 for TC review.

Milestone 1 – Early draft of HEN and EN 300 176-1 for TC review

First drafts of ENs for TC review (HS EN 301 908-10 by 14th April 2017 and for EN 300 176-1 by 30th May 2017).

Task A2 – Develop stable draft of HEN for TB review

Production of a stable draft of the HENs for TB review by 30th May 2017.

Task A2bis – Develop stable draft of EN 300 176-1 for TB review

Production of a stable draft of EN 300 176-1 for TB review by 1st July 2017.

Milestone 2 - Stable draft of ENs for TB review

Stable draft of ENs for TB review by end May for HS and 1st July for EN 300 176-1

Task A3 – Final draft of HEN for TB approval

Production of the final draft of the EN 301 908-10 for TB approval by 14th July 2017 after consultation of EC for any further comments in order to be submitted for ENAP.

Task A3bis Final draft EN 300 176-1 for TB approval

Production of EN 300 176-1 for TB approval to be submitted for ENAP by 5th September.

Milestone 3 - Final draft of the ENs for TB approval

Production of the final draft of  EN 301 908-10 for TB approval by 14th July.

Production of the final draft of EN 300 176-1 for TB approval by 6th September 2017

Task A4 – Final comments and TB approval of ENs

Final review and integration of final comments into the two ENs if necessary

Milestone 4 – TB approval of the ENs

TB approval of the ENs (301 908-10 = July 2017 & 300 176-1 = September 2017)

Task A5 – Support to edithelp processing

Support to edithelp processing prior to start of different ENAP dates.

Milestone 5 - STF Final Report

# Required expertise

Providers with the following skills:

Authority expertise in DECT technology with in-depth knowledge of radio and MAC layers,

Experience in writing DECT test specifications and Harmonized ENs

Part III:	Financial conditions

# Estimated cost

## Contractors cost

Maximum budget 35 000 €

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| Participation in two TC DECT meetings | 2000 € |
| Total cost | 2000 € |

## Other Costs

None

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Number of delegates attending meetings attending DECT and WG DECT-ULE meetings

Number of documents/contributions from TC delegates, in addition to STF work

Contribution from STF experts to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 30-Oct-2016 | Dr. Günter Kleindl | First draft | For TC DECT approval on DECT#70bis e-meeting |
| 0.2 | 31-Oct-2016 | Dr. Günter Kleindl | TC DECT approved | Approved during DECT#70bis meeting |
| 0.3 | 07-Nov-2016 | ETSI Secretariat | OCG/Board consultation | Consistency check |
| 0.4 | 23-Nov-2016 | ETSI Secretariat | STF Review Panel approved | Editorial |
| 0.5c | 12-Dec-2016 | ETSI Secretariat | Board#110 Approved | Editorials |
| 1.0 | 13-Feb-2017 | Preparatory Meeting | Approved | Editorial and updated schedule |