|  | ToR STF 520 (TC RRS / WG 3) |
| --- | --- |
|  | Version: 0.8 |
|  | Author: RRS#33 – Date:11 March 2016 |
|  | Last updated by: François Ambrosini – Date:15 September 2016 |
|  | page 1 of 9 |

Terms of Reference Specialist Task Force 520 (TC RRS) Reconfigurable Radio Security - Phase 2

Summary information

| Approval status | Approved by RRS#33 / RRS(16)033030 Approved by Board#108 (8-9 June 2016) |
| --- | --- |
| Funding | Maximum budget: 146 700 € from ETSI FWP |
| Time scale | 26 September 2016 – June 2017 (objective) |
| Work Items | RTR/RRS-0313 (TR 103 087 update) RTS/RRS-0315 (TS 103 436 update) DTR/RRS-0314 Mapping of RRS to Radio Access Technologies and core networks |
| Board priority category | Emerging domains for ETSI |

Part I – Reason for proposing the STF

# Rationale

Reconfigurable radio solutions for a more efficient use of the spectrum (e.g., cognitive radio in general and white spaces solutions in particular) or reconfigurable mobile devices are gaining momentum. With security requirements being developed for core functionalities, it is possible to deploy Reconfigurable Radio Systems (RRS) while addressing the most serious threats. In order to strengthen this position, the security analysis should continue, and consider the integration of RRS in the larger ecosystem of mobile networks.

# Objective

The objectives of this STF proposal are to:

Extend coverage of RRS security for currently defined but unsupported RRS use cases

Identify security use cases and requirements for mapping existing RAT to the RRS architecture and for the integration of RRS with functionalities of the core network

# Relation with ETSI strategy and priorities

This action supports the ETSI Long Term Strategy item(s) to:

create high quality standards for global use and with low time-to-market.

stay in tune with changing nature of the global ICT industry (innovation)

establish leadership in key areas impacting members' future activities

This action has a priority category of “Emerging Domain for ETSI”.

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate |
| --- | --- |
| Cadzow Communications | Scott CADZOW |
| LG Electronics France | Vladimir IVANOV |
| Hanyang University | Kyung hoon KIM |
| Intel Deutschland GmbH | Markus MÜECK |

## Market impact

Reconfigurable Radio platforms have been used for a long time (for instance in Base Stations) although the solutions have been always proprietary. With the development of standardised solutions for new advanced features such as cognitive the market impact is not quantifiable at the moment, it is clear that much will depend on the reliability of such solutions not only in terms of QoS but also security. If proven reliable, it could even open a whole new market of so called “radio apps”.

## Tasks that cannot be done within the TB and for which the STF support is necessary

The identification of the security requirements for reconfigurable platforms requires a deep knowledge of SW and HW security aspects that are not generally available in the Technical Committee.

## Related voluntary activities in the TB

Delegates within TC RRS and TC RRS WG3 will review the deliverable and support the STF with their expertise on reconfigurable platforms and regulatory matters.

## Outcome from previous funded activities in the same domain

TC RRS previously received support from STF502 in this domain (this was the first STF funding request for TC RSS). The results of STF502 are as follow:

development of security use cases and functional requirements for the protection of Radio Application Packages and Declaration of Conformity

recommendations on architectural changes to the current RRS architecture in order to support security functions

identification of key areas requiring further study (among those the tasks in the present request)

The work of this STF will start after the deliverables from STF502 are approved by TC RRS, which is planned end-June.

## Consequences if not agreed

As the nature of radio equipment is rapidly evolving towards reconfigurability and as denser, more critical mobile networks are deployed, market surveillance and disturbance control bodies may want to have the ability to remotely query and control devices for matters related to radio communications.

Mobility policies are essential to ensure compliance of radio equipment across different regulatory domains.

Since reconfigurable radios are expected to operate for decades and networks may rely on their reconfigurability, measures allowing management of the devices in the long-term are necessary.

Adaptation of the RRS platform is required to ensure smooth integration into existing RAT networks.

The absence of security considerations will hinder the relevance of Reconfigurable Radio Systems as these key functionalities may not be available, or may be available with an inadequate level of security.

Part II - Execution of the work

# Technical Bodies and other Organizations involved

## Leading TB

TC RRS WG3 (Chairman: Dr. Markus Mueck) will be the leading group within TC RRS.

## Other interested ETSI Technical Bodies

- Support of TC CYBER may be required to help defining the security requirements.

## Other interested Organizations outside ETSI

For topic 1 (see below), interactions may be required with:

The European Commission

The Trusted Computing Group

For topic 2 (see below), interactions may be required with:

3GPP

Wi-Fi Alliance / IEEE

WiGig

# Working method/approach

## Organization of the work

The work will be steered by TC RRS WG3. A number of WG meetings and dedicated phone calls / remote sessions are planned before formal TB approval.

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| TR 102 967 | Use Cases for Dynamic Equipment Reconfiguration | Published |  |
| TS 102 969 | Radio Reconfiguration related Requirements for Mobile Devices | Published |  |
| TS 103 146-1 | Mobile Device Information Models and Protocols; Part1:Multiradio Interface (MURI) | Published |  |
| TS 103 146-2 | Mobile Device Information Models and Protocols; Part2:RRFI | Published |  |
| TS 103 146-3 | Mobile device information models and protocols; Part 3: Unified Radio Application Interface (URAI) | Published |  |
| TS 103 146-4 | Mobile Device Information Models and Protocols; Part 4: Radio Programming Interface (RPI) | Early draft | 2016-09-21 |
| TS 103 095 | Radio Reconfiguration related Architecture for Mobile Devices | Published |  |
| EN 302 969 | Radio Reconfiguration related Requirements for Mobile Devices | Published |  |
| TR 103 087 V1.1.1 | Security related use cases and threats in Reconfigurable Radio Systems | TB approval |  |
| TS 103 436 V1.1.1 | Security requirements for reconfigurable radios | TB approval |  |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | RTR/RRS-0313 TR 103 087 V1.2.1 | Security related use cases and threats in Reconfigurable Radio Systems Scope: update of the technical report according to topic 1 |
| D2 | RTS/RRS-0315 TS 103 436 V1.2.1 | Security Requirements for reconfigurable radios Scope: update of the Technical Specification according to topics 1 and 2 |
| D3 | DTR/RRS-0314 | Applicability of RRS to Radio Access Technologies and core networks (Topic 2) |

## Deliverables schedule:

TR 103 087	Security related use cases and inherent Security threats in Reconfigurable Radio Systems.

| Start of work | 2016-09-26 |
| --- | --- |
| Early draft | 2016-10-09 |
| Stable draft | 2016-11-30 |
| Final draft for approval | 2017-04-28 |
| WG approval | 2017-05-11 |
| TB approval | 2017-05-12 |
| Publication | 2017-06-23 |

TS 103 436 	Security requirements for reconfigurable radios

| Start of work | 2016-09-26 |
| --- | --- |
| Early draft | 2016-10-09 |
| Stable draft | 2017-03-03 |
| Final draft for approval | 2017-04-28 |
| WG approval | 2017-05-11 |
| TB approval | 2017-05-12 |
| Publication | 2017-06-23 |

DTR/RRS-0314 	Applicability of RRS with existing Radio Access Technologies and core networks, Security aspects

| Start of work | 2016-09-26 |
| --- | --- |
| Early draft | 2016-10-09 |
| Stable draft | 2016-11-30 |
| Final draft for approval | 2017-04-28 |
| WG approval | 2017-05-11 |
| TB approval | 2017-05-12 |
| Publication | 2017-06-23 |

## Work plan, time scale and resources

The planning of the STF is defined as follow:

| Description | Date | Phases |
| --- | --- | --- |
| Start of Work | 26/09/2016 | Phase 1 |
| RRS#35 Munich | - |  |
| Early drafts (TR 103 087, TS 103 436, DTR/RRS-0314) | 09/10/2016 |  |
| RRS#36 Venice | - |  |
| Stable drafts (TR 103 087, DTR/RRS-0314) | 30/11/2016 |  |
| End of phase 1 | 23/12/2017 |  |
| Start of phase 2 | 09/01/2017 | Phase 2 |
| Start of two-week review for TR 103 087 & DTR/RRS-0314 | 16/01/2017 |  |
| TR 103 087, DTR/RRS-0314 update after review | 06/02/2017 |  |
| RRS#37 Paris | 20/02/2017 |  |
| Stable draft (TS 103 436) | 03/03/2017 |  |
| Main work completed and all stable drafts available for review | 06/04/2017 |  |
| Start of two-week review for TS 103 436 | 07/04/2017 | Peer Review |
| Final drafts for approval | 28/04/2017 |  |
| WG approval (*) | 11/05/2017 |  |
| TB approval RRS#38 (*) | 12/05/2017 |  |
| TB approval by RC (if required) | 27/05/2017 |  |
| Publication | 23/06/2017 |  |

(*) Note: experts may attend online, if travel budget not available.

The milestones of the STF are defined as follow:

| Mil | Description | Target achievement date |
| --- | --- | --- |
| M0 | Start of Work RRS#35 (26/09/2016 - 30/09/2016, Munich) Contracts signed 2 weeks after Preparatory Meeting. | 26/09/2016 |
| M1.1 | Progress Report approved by TC RRS and early drafts TR 103 087, TS 103 436, DTR/RRS-0314) available for review at RRS#36 (21/11/2016 - 25/11/2016, Venice). | 21/11/2016 |
| M1.2 | Stable drafts (TR 103 087, DTR/RRS-0314). | 30/11/2016 |
| M1.3 | End of phase 1 (stable drafts TR 103 087, DTR/RRS-0314 and early draft TS 103 436 available for review). | 23/12/2017 |
| M2.1 | Start of phase 2 | 09/01/2017 |
| M2.2 | Start of two-week review for TR 103 087 & DTR/RRS-0314 | 16/01/2017 |
| M2.3 | TR 103 087, DTR/RRS-0314 update after review. Draft documents must be uploaded on the RRS document area at least two weeks before the start of the plenary. | 06/02/2017 |
| M2.4 | Progress Report approved by TC RRS, early draft (TS 103 436) and revised drafts (TR 103 087, DTR/RRS-0314) available for review at RRS#37 (20/02/2017 - 24/02/2017, Paris) | 20/02/2017 |
| M2.5 | Stable draft (TS 103 436) | 03/03/2017 |
| M2.6 | End of phase 2 (main work completed and all stable drafts available for review) | 06/04/2017 |
| M3.1 | Start of two-week review for TS 103 436 | 07/04/2017 |
| M3.2 | End of peer review | 21/04/2017 |
| M3.3 | Final drafts for approval (draft documents must be uploaded on the RRS document area at least two weeks before the start of the plenary) | 28/04/2017 |
| M3.4 | WG approval TR 103 087, TS 103 436, DTR/RRS-0314 RRS#38 (08/05/2017 - 12/05/2017, ETSI). Note: experts may attend online, if travel budget not available. | 11/05/2017 |
| M3.5 | Final Report and TR 103 087, TS 103 436, DTR/RRS-0314 approved by RRS#38 (08/05/2017 - 12/05/2017, ETSI) Note: experts may attend online, if travel budget not available. | 12/05/2017 |
| M3.6 | TB approval by RC (if required) | 27/05/2017 |
| M3.7 | STF deliverables (TR 103 087, TS 103 436, DTR/RRS-0314) approved by TC RRS and accepted by the ETSI Secretariat for publication | 23/06/2017 |

## Task and milestone description

A detailed breakdown of the tasks is given in document XXX Annex C of Prep. Meeting minutes XXX and is summarised below.

Topic 1 – Extension of RRS security to unsupported use cases

Threat analysis and definition of security requirements for the following RRS use cases:

topic 1a: remote attestation of the Reconfigurable Equipment status (installed RA and DoC)

topic 1b: remote control of Reconfigurable Equipment status (use case “configuration enforcement of reconfigurable equipment” covering e.g. radio front-end status, RA configuration, and cognitive radio operational mode)

topic 1c: distribution and enforcement of mobility policies

topic 1d: management of orphaned devices

topic 1e: secure device root of trust

Additional activity (topic 1f): inclusion of TC RRS in the ETSI / TCG collaboration initiative, and presentation of RRS technology and RRS security to external bodies (e.g. the European Commission)

Task 1.1 – Description of use cases

Definition of additional security use cases, assets and security objectives.

Task 1.2 Description of threats

Description of threats and definition of countermeasures based on the identified use cases and assets;

Task 1.3 Definition of security requirements (stage 1)

Definition of security requirements based on countermeasures.

Task 1.4 Definition of security requirements (stage 2)

Definition of security requirements based on countermeasures.

Topic 2 – Applicability of RRS with existing Radio Access Technologies and core networks

The objectives of this topic is to map existing RAT to the RRS model in order to identify missing security requirement.

In this regard there is a need to identify the boundary of an RRS Radio Application with regard to the security functions present in existing RAT. This will allow characterisation of Radio Applications to support native security capability (e.g.  2G/3G/LTE mapping to RRS for the case where a SIM is physically present or not, group communication on LTE to emulate TETRA facility, support of IEEE 802.1x security, Public Warning Systems etc.).

In addition, the role of the core network with regard to RRS should be identified for any relevant RAT, a central question being whether the core network can trigger the Reconfigurable Equipment to reconfigure via a push mechanism – as opposed to the polling method currently defined in RRS. When a push mechanism is available, specific security considerations will be necessary.

This requires a separate action to increase collaboration with the native radio groups (e.g. 3GPP-RAN, TCCE-WG3, IEEE) or at the very least to obtain relevant information about mechanisms available in any RAT of interest.

Task 2.1 – RRS RA boundary and characterisation of existing RAT (topic 2a)

Identification of native security functions present in existing RAT. Categorisation inside / outside the RA for each selected RAT.

Task 2.2 – Role of the core network and push mechanisms (topic 2b)

Identify the possible interactions of the core network with the RRS platform, in particular push mechanisms, for each selected RAT.

For tasks 2.1 and 2.2 the following RAT are proposed: 2G/3G/LTE, Wi-Fi (including Hotspot 2.0), WiGig.

Task 2.3 Description of use cases

Gap analysis and definition of additional security use cases, assets and security objectives.

Task 2.4 Description of threats

Description of threats and definition of countermeasures based on the identified use cases and assets in the gap analysis;

Task 2.5 Description of security requirements (stage 1)

Definition of security requirements based on countermeasures.

Task 2.5bis Description of security requirements (stage 2)

Definition of security requirements based on countermeasures.

Milestone 0	Start of work

The work starts with phase 1 giving greater focus on the Technical Reports (use cases and threat analysis): tasks T1.1, T1.2, T2.1, T2.2, T2.3, and T2.4.

Milestone 1.1	first Progress Report approved, early drafts available for review (D1, D2, D3)

Milestone 1.2	Stable drafts available for D2 (TS 103 436), D3

The stable drafts are the result of contributions and discussions prior and to the RRS#36 meeting.

Milestone 1.3	End of phase 1

D1 (TR 103 087) and D3 (DTR/RRS-0314) are in a completion state allowing formal review. D2 (TS 103 436 ) updated according to identified security strategies.

Milestone 2.1	Start of Phase 1

Phase 2 gives greater focus on the development of the Technical Specification: tasks T1.3, T1.4, T2.5, and T2.5bis.

Milestone 2.2	Start of two-week review for D1 (TR 103 087) and D3 (DTR/RRS-0314)

The documents will be review by TC RRS WG3 and TC CYBER

Task 3.1	Availability for review

D1 (TR 103 087) and D3 (DTR/RRS-0314) to be distributed on the TC RRS WG3 and TC CYBER mailing lists for review (2 weeks) and comments.

Task 3.2	Document update

Update D1 (TR 103 087) and D3 (DTR/RRS-0314) based on the comments received from TC RRS WG3 and TC CYBER.

Milestone 2.3	Reviewed D1 (TR 103 087) and D3 (DTR/RRS-0314) available to plenary.

The documents D1 (TR 103 087) and D3 (TR 103 087) are to be uploaded on the RRS document area at least two weeks before the plenary meeting.

Milestone 2.4	Progress Report approved and early draft D2 (TS 103 436) available

Milestone 2.5	Stable draft D2 (TS 103 436)

The stable draft is the result of contributions and discussions prior and to the RRS#37 meeting.

Milestone 2.6	End of Phase 2

The main work is completed and all drafts are available for review.

Milestone 3.1	Start of two-week review

The two-week review will be conducted by TC RRS WG3 and TC CYBER for deliverable D2 (TS 103 436). In parallel, a peer-review within the STF will also be conducted by the experts on all deliverables.

Task 3.3	Availability for review

D2 (TS 103 436) to be distributed on the TC RRS WG3 and TC CYBER mailing lists for review (2 weeks) and comments.

Task 3.4	Document update

Update D2 (TS 103 436) based on the comments received from TC RRS WG3 and TC CYBER. Update all deliverables based on the result of the peer-review within the STF.

Milestone 3.2	End of review and peer review

Milestone 3.3	Final drafts for all deliverables available for approval

Task 3.5	Availability for approval

All deliverables are to be uploaded on the RRS document area at least two weeks before the plenary meeting.

Milestone 3.4	WG approval of all deliverables (RRS#38)

Milestone 3.5	STF Final Report and all deliverables approved by TC RRS

Milestone 3.7	Publication of all deliverables: TR 103 087, TS 103 436, and DTR/RRS-0314

# Required expertise

Providers must ensure the following mix of competence:

Experience in security

Experience in Software Defined Radio and reconfigurable radio in general

Experience in selected RAT technologies: 2G/3G/LTE, Wi-Fi, WiGig

The actual number of providers depends on the actual mix of skills in the applications received and will be decided when setting up the STF.

Part III:	Financial conditions

# Estimated cost

Original cost estimation

| Description | Maximum estimated cost (€) |
| --- | --- |
| Service contracts | 141 930 |
| Travels |
| RRS#35, 26-30 Sep 2016, Munich | 1 600 |
| RRS#36, 28 Nov-02 Dec 2016, Venice | 1 600 |
| RRS#37, 20-24 Feb 2017, Paris | 1 570 |
| Travel cost | 4 770 |
| Total cost | 146 700 |

Updated cost estimation

The estimation takes into account the effort and work plan agreed in the Preparatory Meeting.

| Description | Maximum estimated cost (€) |
| --- | --- |
| Service contracts | 141 600 |
| Travels |
| RRS#35, 26-30 Sep 2016, Munich | 1 200 |
| RRS#36, 28 Nov-02 Dec 2016, Venice | 1 600 |
| RRS#37, 20-24 Feb 2017, Paris | 1 400 |
| One TCG or other external meeting attendance (topic 1f) | 900 |
| Travel cost | 5000 |
| Total cost | 146 700 |

No other costs have been identified.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

Steering Group meetings (number of participants/duration)

Delegates attending meetings/events related to STF (number of participants/duration)

Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Development of related standards by delegates

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Contribution from providers to ETSI work

Contributions presented to TB/WG meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings

Contributions/presentations to other ETSI TBs

Contributions received from other ETSI TBs

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

Time recording

For reporting purposes the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.2 | 11-Mar-2016 | Markus Mueck | Approved by RRS#33 | RRS(16)033030 |
| 0.3 | 21-Mar-2016 | Alberto Berrini | Request for Information | Editorials |
| 0.4 | 24-Mar-2016 | Marcello Pagnozzi | Request for Information | Deliverables time scale |
| 0.5 | 9-May-2016 | Markus Mueck | For OCG/Board approval | Result from RfI |
| 0.6 | 9-Jun-2016 | Alberto Berrini | Board#108 approval | 5% max budget reduction |
| 0.7 | 12-Sep-2016 | Alberto Berrini | Prep. Meet. | Time scale review |
| 0.8 | 15-Sep-2016 | François Ambrosini | Approved by RRS3#35 | Alignment with work plan |