REVISED TERMS OF REFERENCE FOR PROJECT TEAM 27V ON

GENERAL ARCHITECTURE FOR API

(as approved by TA 17)

1	REASONS FOR PROPOSING A PROJECT TEAM

Unchanged.

2	CONSEQUENCES IF NOT AGREED

Extend "impact of Multimedia Applications and Services"

3	DETAILED DESCRIPTION

3.1	Title:			Unchanged

3.2	Reference TC:		Unchanged

3.3	Others:			Unchanged

3.4	Duration:		Unchanged

3.5	Target (start) Date:	The amendment is proposing to start in January 1993 to meet
				with current project schedules

3.6	Manpower:		This amendment is proposing 2 man-months more 
				(11 man-months instead of 9 man-months)

3.7	Context of Study:	The extension of activities on Multimedia aspects, and to include
				updates relating to European activities in this area of study

3.8	Related activities/coordination:		To be identified

3.9	Scope of ToRs:		This amendment to incorporate integration into Multimedia,
				new scenarios in relation to APIs.

3.10	Reference Specification(s) and existing documents including member:	
	contributions

Unchanged

3.11	Part of ETSI Work Programme:

This amendment to cover requirements of the Recommendations 24 for SRC 4.
	DE/TE-02025

3.12	Expected Output:

Report to the Project Team.

3.13	Reporting Arrangements:

TE7 should be deleted.