TERMS OF REFERENCE FOR PROJECT TEAM 28V

ON INVESTIGATION OF CANDIDATE ARCHITECTURES

FOR NEW INTERACTIVE SERVICE

as approved by TA 14

1.  Reasons for proposing the PT

Given the improvement, which ISDN brings in terms of bandwidth and supplementary services, it is very likely, that new technology will emerge for interactive telematic services. These technologies, which are already emerging in other digital environments (local applications on PCs and communicating applications on digital networks), will lead to a new generation of services, often referred to as New Interactive Services (NIS).

Currently, no concrete work items in this field are defined in M-IT-02, which are actively pursued in the standardization bodies. In other standardization and pre-standardization bodies, work is performed in this field or related fields (CCITT SG VIII question 9 and SG I question 17 on Audio-visual Interactive services, ISO Hypermedia Experts group, X/OPEN, EWOS work on X-Windows).

The current standards activities in the field of interactive telematic services on ISDN concentrate on enhancements of the current videotex service. These enhancements concentrate on improvement of the quality of service (QOS) for current services, i.e. reduces transmission times, additional codings for audio and photographic presentation, simultaneous presentation of audio and display information and simultaneous sessions.

The penetration of PCs in the office environment and the residential area, make the PCs the ideal terminal devices for NIS. As a matter of understanding, de facto standards and specifications for information technology, also the ones to be used for local multimedia architecture (CD-Interactive, DVI, etc. e.g. MPEG, JPEG, MHEG).

In order to quickly propose a taxonomy for the work at STC TE1 in this area, the project team mechanism is appropriate.

2.  Consequences if not agreed

Undesired delays in the introduction of Multimedia interactive services on ISDN. Consequently there might be delays in the introduction of such services on broadband ISDN.

3.  Detailed description

3.1.  Subject title:	Investigation of candidate architectures for New Interactive Services

3.2.  Reference TC:	TE

3.3.  Other interested TC (if any):	None

3.4.  Duration:	6 months

3.5.  Target date for start of work:	start May 1992

3.6.  Necessary manpower:	6 man months

4 experts

3.7.  Context of the study:	New field of application

3.8.  Related activities in other bodies and necessary co-ordination of schedules:

For related activities see item 1. Currently the new concept of "Open Systems Environment" (OSE) will lead to the elaboration of a new part 3 for TR 10 000 and a NIS has to be considered also in that context. Co-ordination between ETSI and EWOS should be ensured. The alignment of schedules is not required from the Project Team since national/regional activities are co-ordinated through CCITT and ISO.

3.9.  Scope of the terms of reference and relevant study items:

Drafting of an ETR proposing a set of work items in the field of Multimedia Interactive Services. Multimedia implies the support of several presentation forms (text, graphics, still picture, sound and moving picture) and interaction with information stored on local media (CD-ROM, DVI, CD-I, etc.)

Works Items

1.	Studying the relevant documents from related activities.

2.	Drafting of the ETR covering at least the following technical configurations.

2.1. An intelligent terminal running down loaded scriptware. Under scriptware a mechanism 	is meant, which allows for the description of an Interactive application in a hardware 	independent way. Scriptware describes multimedia and/or hypermedia access to 	information, synchronisation and windowing.

2.2. A configuration, in which the terminal is not running any application specific 	scriptware.

2.3. A configuration, in which the application is distributed between the host and the 	terminal.

3.	Proposing a migration path and timeframe to migrate from technically spoken, relative 	simple configurations to more complex ones. That migration path should at least reflect 	aspects as:

-	required bandwidth;

-	required local processing power;

-	required local storage power.

3.10.  Reference specification(s) and existing documents including member contributions:

-	SG I/0.17 documentation (AVI);

-	SVIII/Q.9;

-	ISO/JTC1/SC29 (e.g. MHEG documents).

3.11.  Part of the ETSI Work Programme (EWP) for which the PT is required:

SI/TE 01017

3.12.  Expected outputs:

ETR

3.13.  Reporting arrangements:

The members of the Project Team are to attend ETSI TE meetings as Project Team members, as necessary, and to provide progress reports.