TERMS OF REFERENCE FOR PROJECT TEAM 29V

ON HIGHER ORDER ONP LEASED LINES

as approved by TA 14

1.  Reasons for proposing a PT

The work is required urgently by the Commission for use under the ONP Leased Line Directive.

2.  Consequences if not agreed

Delay to the application of the Directive to Higher Order Leased Lines.

3.  Detailed description

3.1. Subject title:	Higher Order ONP Leased Lines - Phase 1

3.2.  Reference TC:	BT

3.3.  Other interested TC (if any):	TE, NA, TM

3.4.  Duration:	6 months

3.5.  Target date for start of work:	June 1992 (subject to available experts)

3.6.  Necessary manpower:	6 man months

3.7.  Context of the study:

The Commission funded a study by ETSI (PT 9V) to define the standards work needed for the initial minimum set of ONP leased lines. PT 22V has been established to produce the required standards. The Commission has subsequently asked ETSI to prepare additional standards for higher order (34 Mb/s and 140 Mb/s) leased lines using the same two stage approach. TC BT has decided that these new items should be carried out by a separate Project Team.

3.8.  Related activities in other bodies and necessary co-ordination of schedules:

None

3.9.  Scope of the Terms of Reference and relevant study items:

To produce:

A draft ETR identifying the requirements for the following standards

-	public network interface standard including compliance tests;

-	connection performance standard including compliance tests, and

-	access requirement standard for apparatus

for each of the following types of leased circuit:

-	34 Mb/s;

-	140 Mb/s.

The report should identify and describe the relevant technical issues and where possible recommend the approach to be taken. The report should contain scope statements and detailed tables of contents for the required standards.

A separate management document (a TC-BT TR) should be produced containing draft work item sheets, and terms of reference for the Project Team to undertake the second phase of work.

3.10.  Reference specification(s) and existing documents including member contributions:

-	Output of PT 9V (ETR 038);

-	Output of PT 22V;

-	Draft Leased Line Directive.

3.11.  Part of the ETSI Work Programme (EWP) for which the PT is required:

BT-2036

3.12.  Expected outputs:

Draft ETR and TC-BT TR