# TERMS OF REFERENCE FOR PROJECT TEAM 33V

# 1	Reasons for proposing a Project Team:

A report is urgently required in order to achieve the timescale specified in the Mandate, which is based upon the urgent need to establish throughout Europe the free circulation of PSTN terminals.

# 2	Consequences if not agreed:

Information will not be available in the timescale necessary to allow completion of the ongoing studies under the Mandate.

# 3	Detailed description

## 3.1	Subject title:

Review of essential requirements in prETS 300 001

## 3.2	Reference TC:

TE

## 3.3	Other interested TC (if any):

BT

## 3.4	Duration:

2 months

## 3.5	Target date for start of work:

October 1991

## 3.6	Necessary manpower:

Expertise on technical characteristics of analogue PSTNs and the requirements for attachment of terminals

- 1.5 man/months

## 3.7	Context of the study:

ETSI has accepted a Mandate for study and investigation of further harmonisation of the PSTN Access and related services. Some work is needed to associate the requirements in the present draft of ETS 300 001 with the requirements in Dir 91/263 Article 4. It will then be possible to form an opinion on which parts of ETS 300 001 could be discarded in order to reduce the conformity testing to an essential minimum.

## 3.8	Related activities in other bodies and necessary coordination of schedules:

Account should be taken of activities in TRAC on the regulatory definition of "Essential requirements"

## 3.9	Scope of the Terms of Reference and relevant study items:

To examine prETS 300 001 (including all national variants) and to assign each requirement against item a) - g) in Dir 91/263 Article 4. Provision should be made to classify parts of ETS 300 001 as "Not essential" or "For further review" (in the case where the PT is uncertain of the classification)

## 3.10	Reference specification(s) and existing documents including member contributions:

prETS 300 001

## 3.11	Part of the ETSI Work Programme (EWP) for which the PT is required: DTR/TE 05xxxx

## 3.12	Expected outputs:

A report showing for each requirement in ETS 300 001 its classification against the list of essential requirements in Dir 91/263.