TERMS OF REFERENCE FOR PROJECT TEAM 34V

FOR THE DEVELOPMENT OF TBR 7 (ERMES RECEIVERS)

as approved by TA 15

1.  Reasons for proposing a PT

ETS 300 133 Part 5 describes the conformance testing for ERMES Receivers. This Project Team is required to extract the "essential requirements" from this document and other relevant documents so as to produce a TBR. This work requires the liaison of all interested bodies to ensure that the conditions for a TBR are fully complied with. The joint meeting of NTRAC and ETSI in Paris on 21 May 1992 considered that a PT is the most suitable forum for this work.

2.  Consequences if not agreed

The time to prepare the TBR will be increased appreciably due to the lack of resources.

3.  Detailed description

3.1.  Subject title:	TBR 7 (ERMES Receivers)

3.2.  Reference TC:	PS

3.3.  Other interested TC (if any):	PS2

3.4.  Duration:	4 months (1 man)

3.5.  Target date for start of work:	September 1992

3.6.  Necessary manpower:	1 expert

4 man months

3.7.  Context of the study:

To develop a TBR which will be used to provide the technical basis for the CTR for ERMES.

3.8.  Related activities in other bodies and necessary co-ordination of schedules:

-	ETSI RES9;

-	NTRAC;

-	CTS 3 Consortium.

3.9.  Scope of the Terms of Reference and relevant study items:

1.	Under the instructions of PS2, to generate a TBR for the approval of PS2.

2.	To arrange for the presentation of the TBR in the correct format to the ETSI Secretariat for 	presentation to NTRAC.

3.10.  Reference specification(s) and existing documents including member contributions:

-	ETS 300 133 Part 4;

-	ETS 300 133 Part 5;

-	CTS 3 ERMES Consortium Abstract test suite CTS

(ERMES /CO/030/911007)

-	NTRAC CTR Candidate No 7, 5/3/.92