TERMS OF REFERENCE FOR PROJECT TEAM 36

HUMAN FACTORS GUIDELINES FOR ISDN TERMINAL EQUIPMENT DESIGN

as approved by TA 11

1.  Subject title:	Human Factors Guidelines for ISDN Terminal Equipment Design

2.  Reference TC:	TC HF

3.  Other interested TCs:	TC TE

4.  Duration:	9 months

5.  Necessary manpower and other costs:

-	Manpower 8 man months (1 ´ 5 man months, 3 ´ 1 man months);

-	Translations provision 5,000 ECU;

-	Mission related travel (attendance at TC TE meetings) 2,000 ECU.

6.  Context of the study:

To enable Terminal Equipment Suppliers to provide a minimal level of Usability on the systems and equipment they design, develop and/or supply, through a comprehensive set of Human Factors design guidelines that relate to the provision of Europe-wide ISDN telecommunications services.

7.  Related activities in other bodies and necessary co-ordination of schedules:

TC HF, CCITT SWP I-2C, RACE Project R1066 IPSNI

3.9.  Scope of the Terms of Reference and relevant study items:

The ETSI Strategic Review Committee on ISDN Terminal Equipment reported to the Technical Assembly in March 1991 on specific issues that needed to be addressed during the next 3-5 years. Recommendation 10 of that report covered Human Factors and User Interface aspects. In particular Recommendation 10.3 states "ETSI should urgently complete the work currently being undertaken in HF on 'An HF Guide to Good and Bad Human Factors Practices in Terminal Equipment Design'".

TC HF have studied this item with limited progress to date: a draft contents list has been prepared and some of the possible sources of material have been identified. However, due to the huge amount of editorial work and the limited resources of the committee, it is unlikely that this work item could be completed before the end of 1993. This would be far too late to impact the next generation of ISDN products. To avoid this delay, a small Project Team is required to support TC HF and to help them produce the set of guidelines as a draft ETR.

The main tasks of the Project Team are to collate and edit the text and illustrations that make up the required set of HF guidelines; and to turn these into a comprehensive first draft. It should then be possible to circulate and revise this draft ETR as a normal part of TC HF Business.

The project will need to progress through a number of steps:

1.	Identify and confirm the Guidelines' content and format with the reference and interested 	committees.

2.	Identify the potential sources for the information required amongst ETSI Members and 	persuade them to make the necessary contributions within the required timescale. Maximum 	use will be made of resources (i.e. people) currently available to ETSI TC HF (and possibly 	TC TE).

3.	Obtain the necessary translations of any non-English contributions. We are expecting that 	some information will come direct from current internal documents of ETSI Members and 	will be freshly created.

4.	Edit all contributions into a standard format and style. Cross reference the individual design 	guidelines to existing standards or industrial requirements (e.g. GS requirements in 	Germany) where appropriate.

5.	Prepare and release the first draft text of the proposed ETR.

It should be specifically noted that it is not the role of this Project Team to research and create significant sections of the guidelines. The contributions and expert knowledge is to be provided by the TC members as far as possible. If there is not enough expertise available in a specific field and/or within the required timescale, then it may be possible with ETSI support to commission the necessary work from appropriate experts outside of the TCs and/or ETSI.

Every effort will be made to encourage contributors to supply their contributions in English, and preferably in PC readable form. However, as expertise will be sought across Europe, it may occasionally be necessary to commission translations of specific contributions. A provision has been made within the proposed budget for the project to cover a moderate amount of translation.

Also, because of the urgent need for these guidelines and their importance to the Terminal Equipment suppliers/operators, it is considered essential that specific meetings of TC TE are attended. This will enable TC TE to review and discuss the proposed format and contents, and to make contributions or indicate possible contributors. Attendance at TC TE meetings should be funded as part of the Project Team mission.

Whilst preparing the table of contents and the format of the document, it should be considered whether it contains only generic guidelines, which might be applied to any terminal equipment, or whether it also contains guidelines that are specific to terminal types, e.g. Video systems, Telefax terminals, Voice terminals, Card terminals, Multi-service terminals. In addition, consideration should be given to the relationship this document has to the other design guideline documents TC HF is, or may be, producing, e.g. Videophony, Usability, People with Special Needs.

9.  Expected outputs:

1.	A paper proposing a table of contents for the guidelines, together with an outline of the 	format.

2.	A draft ETR "Human Factors Guidelines for ISDN Terminal Equipment Design".

3.	Progress reports as necessary for TC HF.

10.  Proposed Milestones:

Start of Project					October 91

Agreed Contents List and Format		January 92

Draft ETR					June 92

The first meeting of the Project Team with TC HF should be targeted for the October meeting in Madrid 28-31 October 1991.

11.  Workplan:

The workplan for this small Project Team is for a single Human Factors expert to conduct the majority of the work in close liaison with a small editorial review team of three other experts covering, for example, People with Special Needs, Telecommunications and Engineering. The role of the editorial review team is to monitor and direct the output of the Human Factors editor, and to ensure the applicability of the guidelines within their own special areas. The timescales of this project dictate that this role cannot be fulfilled by the relevant Technical Committees. Time will be required for contributors to be contacted and persuaded to release contributions. Time will also be required if specific contributions have to be translated. Some provision has been made for these lead-times in proposing a project duration of 9 months.

The work location, as described in article 9 of the Rules of Procedure, may be expected to be the ETSI premises at Sophia Antipolis. However, as this project requires the experts to work. initially at least, only on a part time basis (as the work will need to be done in short bursts); it may be appropriate for a flexible approach to be taken to the location of the workplace.

12.  Allocation of Resources:

October 91 - January 92	=	3 man months, plus 3,000 ECU

Breakdown				HF Editor    1 ´ 1.5 man months

Editorial Team    3 ´ 0.5 man months

Translation    2,000 ECU

Mission Travel    1,000 ECU

February 92 - June 92		=	5 man months, plus 4,000 ECU

Breakdown				HF Editor    1 ´ 3.5 man months

Editorial Team    3 ´ 0.5 man months

Translation    3,000 ECU

Mission Travel    1,000 ECU