TERMS OF REFERENCE FOR PROJECT TEAM 37V ON

LOW EARTH ORBIT COMMUNICATIONS SATELLITE SYSTEMS

# 1.	Reasons for proposing a Project Team

There is a growing interest in the development and deployment of communications systems using Low Earth Orbits (LEO), in particular by the US industry. Also, WARC 92 has allocated new frequencies for mobile satellite systems, also for the systems using LEO satellites.

The WARC resolved to invite the organs of the ITU to carry out, as a matter of priority, studies on technical, regulatory and operational issues to permit the establishment of standards governing the low orbit satellite systems so as to ensure equitable and standard conditions of access of all countries and to guarantee proper world-wide protection for existing services and systems in the telecommunications network.

The CEC is concerned about the prospects for the European industry, operators and users in this area, and have requested ETSI to conduct a study, to facilitate its discussions with the interested parties in the United States.

# 2.	Consequences if not agreed

Preparation of an ETSI Technical Report on this subject is important to obtain a common understanding of various aspects of the new systems. ETSI will not be able to satisfy the request made by the CEC.

# 3.	Detailed description

3.1	Subject title:

Low Earth Orbit Communications Satellite Systems

## 3.2	Reference:

## TC/SES

## 3.3	Other interested TCs:

## RES, SMG

## 3.4	Duration:

## 2 months

## 3.5	Target date for the start of work:

## November - December 1992

## 3.6	Necessary manpower:

## 4 man months for the initial study with the provision for another 14 man months in 1993.

## 3.7	Context of the study:

The study should consider some of the problems raised by the use of the LEO systems, both for the 50-100 kg class and 300-500 kg class systems, as given below:

-	comparative description of the different proposed systems,

-	the role of LEO systems in the future telecommunication systems (PCS, FPLMTS),

-	protection of other satellite and terrestrial services,

-	network access issues and possibility of interworking with public networks,

-	compatibility with current terrestrial mobile networks, in particular with the GSM,

-	system aspects and network management issues,

-	the intellectual property right aspect of LEO systems;

-	The frequency aspect, in co-operation with the ERO;

-	service quality requirements;

-	the need for European standards, and scope and extension of these standards.

## 3.8	Related activity in other bodies and necessary co-ordinating of schedules

ITU studies

## 3.9	Scope of Terms of Reference and relevant study items

- - -

## 3.10	Reference specifications and existing documents, including member contributions

- - -

## 3.11	Part of the ETSI Work Programme (EWP) for which the Project Team is required

DTR/SES-05007

## 3.12	Expected output

ETR