Updated Terms of reference for Project Team 38

ETSI CONFORMANCE TESTING SPECIFICATION METHODOLOGY

(updated following TC MTS meeting June 94 and TCC18 September 94)

as approved by TA 20

1.	Reasons for proposing to continue the Project Team in 95:

PT 38 is in charge of several work items, all parts of the Conformance Testing Specification Methodology in ETSI.

This project has proven so far to be the most difficult one of those undertaken by TC MTS.

The objective was initially to apply the ISO/CCITT methodology developed for OSI, and of excellent reputation, to the Telecommunications Protocols developed in Europe.

Feedback from ETSI projects working on test specifications made obvious that ETSI work is more complex than the OSI model representation would assume, and that each ETS has peculiarities which must be dealt with.

At the same time, the reference ISO/IEC methodology (IS 9646) was still moving, until eventually finding its stability, after some changes in the new parts related to Profiles (part 6) and to ICS (PICS in particular, part 7).

In order to "add value" to the ISO/CCITT methodology and to help the ETSI project teams with concrete explanations and guidance, PT38 and TC MTS needed several iterations, which delayed the production of the planned deliverables.

In 1993, the first - and most urgent - deliverable, the TBR Specification Methodology, (DTR/ATM-01007-4) was finalized and approved as TCR-TR 017.

The second deliverable, the Conformance Testing Specifications - Standardisation Methodology prETS 300 406 (DE/MTS-00012) has been made available early to experts, and was sent to PE58 in February 1994. This document is the primary reference (in addition to ISO/IEC 9646) to all PTs working on conformance testing or PICS specifications.

The number of comments received from PE58 confirms the fact that the topic is not obvious and accounts for the long discussions held around the methodology in search of a consensus.

TA18 decided an extension of PT38 in 94-95, based on the following observations :

-	development of PICS in ETSI requires more attention than anticipated, and a separate guide is necessary (->DTR/MTS-00004)

-	awareness on Profiles must be developed in ETSI, deliverables contain appropriate explanation at the test level ("profile" part of prETS 300 406, and taxonomy aspects in MI/MTS-00025).

-	a policy is needed for the application of the 9646 testing methodology to non-protocol testing and identification of the subset of -01011). the existing methodology which is applicable outside protocol testing (e.g. ICS, report format, test purpose concept, etc.)

An additional methodological guide was deemed necessary for the writing of Test Purposes. A work item for a Test Purposes Style Guide (DTR/MTS-00010) was created in March 94.

Since then, MTS became aware of the need to integrate together the methodologies related to developing standards. In particular,

-	the work of PT38 (development of testing standards) had to be articulated with PT60 (development of protocol/services standards), and all other methodological works (e.g. validation)

-	the quality aspects had to be emphasized and co-ordinated with the other quality initiatives and programmes in ETSI.

A meeting was called by PT38 in December 93 on "Management and Quality of Conformance Testing Project Teams", with several functions of the ETSI Secretariat (CPM, PMC, ESA, Quality Support Team), TC MTS Chair, PT60.

The conclusions of this meeting are reported in TCC16/94/69 = MTS(94) 006.

Amongst these, were : to produce in priority technical criteria documents and proformas for the management and review of the PTs, and to ensure that the notion of scoping projects be publicized, and also supported by a proforma.

Hence, DTR/MTS-01007-2 was broken down into a Scoping Report Proforma, a Quality Manual, a Generic Quality Plan. This was reviewed by the TC MTS meeting of 16-18 March 93 (Madrid).

Note :	For more detailed explanation : the PT38 Technical Report of June 94 provides details, and references to all MTS documents related to MTS Work Items structure, and Quality aspects.

The quality documents (scoping report proforma, quality manual, generic quality plan) are primarily written to be cover PTs producing conformance testing specifications. However, they are designed to be the basis from which a quality documentation applicable to a wider range of ETSI projects would be produced in a later phase. In other words, they are written in a generic way.

The purpose of the present update is to adjust the need for 95. Estimate of TC MTS and PT38 leader is that 8m.m in 95 are necessary to complete the different work items, and come up with a consistent set of methodological books related to testing and setting out the basis to quality of PT work.

Budget reductions of TCC18 lead to a total figure of 4.5 m.months in 95. This means that the different work items will be completed, but less effort will be put on the integration of methodologies and on the generic aspects of quality.

2.	Consequences if not agreed:

It is likely that the effort of ETSI and TC MTS to consolidate the test specification techniques would remain incomplete.

The methods related to testing specifications and to protocol specifications would not be consistent.

3.	Detailed description:

3.1.	Subject title: COMPLEMENTS TO ETSI CONF. TESTING SPECIFICATION METHODOLOGY

3.2.	Reference TC: MTS

3.3.	Other interested TCs (if any): SPS, RES, TE, BTC, NA

3.4.	Duration: 12 months

3.5.	Target date for the start of work: January 95

3.6.	Necessary manpower (expertise, mix of skills and amount): 8 man.months reduced after TCC18 to 4.5 m.months.

Experts should have expertise several of the following areas: ISO/IEC 9646, TTCN, drafting of test suites, operation of a testing service, contribution to a methodology work in an Agreement Group or a Type Approval department.

Some experts have to bring a good knowledge in ISO quality standards, and/or experience in setting up quality systems.

The team should ideally be composed of two experts.

3.7.	Context of the study:

See 1.

Extension of Project Team 38 corresponds to an additional effort in TC MTS, to PRODUCE ETS, TCR-TRs and ETRs on standardization methods for TESTING specifications, as well as on the Quality and Management of projects working in this area.

3.8.	Related activities and necessary coordination:

-	with Permanent Experts on testing in ETSI Secretariat.

-	with CTS programme.

-	with IES and ESA departments in ETSI Secretariat.

-	with EWOS EGCT (co-operation needed in particular for the generic quality plan with EWOS PT30).

3.9.	Scope of the terms of reference and relevant Work Items: see 1.

To hold the prETS 300 406 resolution meeting (6-7 September), implement the changes, prepare a definitive version for TC MTS approval, vote, involving all TC/STCs in the view of a TCR-TR endorsement.

To prepare a PICS (ICS in general) Style Guide, in collaboration with ESA department, taking into account the experiences from previous projects (good and bad experiences are both valuable). This work should be kept aligned with the latest technical trend, in particular ISO 9646-7.

To prepare a Test Purpose Style Guide, and methodological complements on profile testing, taxonomy,

To improve the draft PT 38 deliverables related to quality : scoping report proforma, quality manual, generic quality plan, keeping procedural alignment with Quality Guides of ETSI.

To prepare new editions or withdrawal of ETRs on testing methods issued before PT38 was formed, or - in 1995 - amend PT38 deliverables if needed.

To maintain a taxonomy for all TC MTS documents specifying Conformance Testing Specification methodology for ETSI, and define a single and structured collection of documents.

To define or draft complementary documents to make the collection more consistent.

To get MTS consensus and, where relevant, organise ETSI consensus (in particular the quality documentation).

3.10.	Reference specification(s) and existing documents, including ETSI member contributions:

PT39 records of problems and solutions from the projects.

MTS voluntary contributions on Network Integration Testing, and on NM testing.

MTS voluntary work and ETSI evolutions in the field of maintenance of standards.

Latest available tools (TTCN editors, test case generation environments, PICS makers, etc.)

3.11.	Work Item(s) from the ETSI Work Programme (EWP) for which the PT is required:

ATM-01007-4	TBR Specification Methodology - TCR-TR 017. WI Closed

MTS-00004	ICS Style Guide

MTS-00010	Test Purpose Style Guide

MTS-00012	prETS 300 406 Protocol and profile conformance testing specifications - standardisation methodologies - in PE58

MTS-00014	Quality Manual for the development of conformance test specifications

MTS-00015	Generic Quality Plan for the development of conformance test specifications

MTS-00016	Scoping Report Proforma for the development of conformance test specifications

MTS-00025	Taxonomy and Profiles for ETSI standards

3.12.	Expected output(s):

a)	Deliverables according to list of WIs.

b)	Some working meetings (workshops) may have to be organised to build consensus around quality topics. This is dropped due to TCC18 budget reductions.